# Forge

## Master Build Specification for a Deterministic Distributed Event-Replay and Compute Engine in Python and C++20

Prepared for Lucas Cochran | Version 1.0 | July 22, 2026

An educational distributed-systems portfolio project: define the guarantees, make failure observable, measure the bottleneck, and report only what the evidence supports.

Scope and independence notice. Forge is an original educational project and is not affiliated with Hudson River Trading or any other employer. It is a local-first research-compute simulator, not a production cluster manager, not a cloud service, and not a safe sandbox for executing untrusted code.

Truthfulness rule. Do not place a feature, throughput number, scaling claim, recovery guarantee, technology, or optimization on a resume until a tagged repository and reproducible evidence support the exact wording. A smaller system with explicit semantics and convincing tests is stronger than a larger system described vaguely.

# Document Control

## Revision History

Table 1 — Document revision history.

| Version | Date | Owner | Status | Summary |
| --- | --- | --- | --- | --- |
| 1.0 | 2026-07-22 | Lucas Cochran | Master plan | Initial product, architecture, implementation, verification, benchmark, and portfolio specification. |
| 1.1 | TBD | Lucas Cochran | Planned | Record semantic decisions and implementation deviations after Gate A. |
| 2.0 | TBD | Lucas Cochran | Planned | Freeze the public portfolio release and evidence bundle. |

## How to Use This Master Document

This document is simultaneously a product requirements document, execution-semantics contract, architecture specification, implementation playbook, failure-recovery design, verification plan, benchmark protocol, project-management backlog, and portfolio-release checklist. It should be read differently at each stage of the project.

- Before coding: read Parts I through IV, select the Gate A scope, and write architecture decision records for the execution, storage, and commit semantics. Do not begin with shared memory, multi-host networking, or speculative scheduling.

- During implementation: convert requirement IDs and backlog items into issues. Each pull request should identify the requirement, invariant, or failure mode it changes and should add tests before changing performance-sensitive code.

- During recovery work: treat failures as normal state transitions rather than exceptional anecdotes. A worker disappearing, a lease expiring, a duplicate attempt finishing, or a coordinator restarting must produce a defined and testable outcome.

- During performance work: freeze the benchmark workload and environment before changing implementation. Profile first, preserve a baseline, publish raw outputs, and document neutral or negative experiments.

- Before publishing: use the evidence map, public-release gate, demo script, resume-claim checklist, and interview questions. A public repository is an argument about engineering judgment; every visible claim needs proof.

The recommended dependency order is conservative: explicit semantics, immutable dataset format, single-process reference path, durable coordinator, worker recovery, C++ acceleration, transport improvements, multi-process scaling, fault injection, and only then optional multi-host or shared-memory work.

## Navigation Map

Table 2 — Document navigation map.

| Location | Contents |
| --- | --- |
| Part I | Product thesis, scope, users, requirements, release gates, and success rubric. |
| Part II | Execution vocabulary, manifests, partitioning, determinism, leases, retries, commits, and invariants. |
| Part III | System context, deployment modes, component boundaries, concurrency, configuration, and architecture decisions. |
| Part IV | Coordinator lifecycle, durable state, scheduler, worker registry, leases, retries, commit protocol, and recovery. |
| Part V | Worker runtime, process isolation, local caching, cancellation, output staging, resource accounting, and crash behavior. |
| Part VI | Dataset format, event records, manifests, artifact layout, checksums, metadata schema, and storage integrity. |
| Part VII | Framed protocol, Unix-domain sockets, TCP, asyncio, flow control, versioning, and optional shared memory. |
| Part VIII | C++20 accelerator, pybind11 boundary, batches, buffers, GIL policy, parser, aggregators, and packaging. |
| Part IX | Scheduling policy, partition sizing, fairness, admission control, locality, stragglers, and simulation. |
| Part X | Failure taxonomy, fencing, duplicate execution, conditional commits, checkpoints, restart, and chaos testing. |
| Part XI | Public Python API, CLI, configuration, local debugging, examples, notebooks, and package quality. |
| Part XII | Structured logs, metrics, traces, status views, diagnostic bundles, and operational acceptance criteria. |
| Part XIII | Threat model, trust boundaries, deserialization, paths, authentication, secrets, and secure defaults. |
| Part XIV | Unit, state-machine, property, differential, fuzz, integration, crash, chaos, and regression testing. |
| Part XV | Benchmark questions, workloads, latency, throughput, scaling, profiling, analysis, and claim rules. |
| Part XVI | Repository, build system, dependencies, linting, sanitizers, CI, packaging, releases, and code review. |
| Part XVII | Twenty-week roadmap, epics, detailed backlog, risk register, and definitions of ready and done. |
| Part XVIII | README, demos, evidence bundle, technical presentation, resume bullets, and interview preparation. |
| Appendices | Schemas, starter code, SQL, configurations, commands, templates, checklists, glossary, and references. |

## Why Forge Is Relevant to the Target Internship

HRT currently describes its Summer 2027 software-engineering internship as work on real C++ and Python projects that contribute to its trading and research environment. Its public campus interview guidance emphasizes idiomatic programming, efficient resource use, systems fundamentals such as memory, I/O, and process management, data structures, methodical problem solving, collaboration, and communication. A 2025 intern-project article describes work involving streaming APIs, high-performance data services, compression, and C++/Python infrastructure. Those public materials motivate the engineering signals this project is designed to demonstrate. They do not imply that Forge resembles HRT’s proprietary architecture or that completing Forge guarantees an interview. [HRT-1] [HRT-2] [HRT-3]

Forge is intentionally broader than a typical multiprocessing tutorial. Its differentiating work is not merely launching workers. The project requires precise task semantics, durable coordination, bounded queues, idempotent publication, deterministic replay, fault injection, a measured C++ boundary, and a written account of tradeoffs. These are original project recommendations derived from general distributed-systems principles and the hiring signals described above.

# Part I - Product Definition and Acceptance Contract

## 1. Project Thesis

Forge will be a deterministic, local-first event-replay and compute engine written primarily in Python, with a modern C++20 extension for performance-critical parsing and aggregation. A client defines an immutable dataset and an experiment. The coordinator converts the experiment into deterministic partitions and tasks, leases those tasks to workers, accepts staged outputs, and makes one result per task visible through a conditional commit. Workers may crash or execute the same task more than once, but completed runs remain reproducible and committed outputs remain unambiguous.

The project is not judged by the number of distributed-systems terms in its README. It is judged by whether another engineer can answer five concrete questions from code and evidence.

- Is the execution contract precise? The repository defines what a dataset, run, task, attempt, lease, retry, checkpoint, commit, cancellation, and result mean.

- Is failure engineered? Worker crashes, coordinator restarts, expired leases, duplicate completions, malformed messages, disk errors, and partial artifacts have explicit outcomes.

- Is the implementation understandable? Control and data planes are separated, ownership is documented, state transitions are visible, and the simple baseline remains available.

- Is performance measured? Scaling, serialization, C++ boundary costs, scheduler overhead, memory, and recovery time are measured under frozen workloads with raw results.

- Are claims honest? The project distinguishes implemented, experimental, deferred, and out-of-scope capabilities. The resume never implies production guarantees that the repository does not provide.

Forge should be released as a sequence of independently credible milestones. Gate A can be impressive without multi-host execution. Gate B can be impressive without shared memory. Gate C is a performance and failure study built on top of a system that was already correct.

## 2. Outcome Ladder

Table 3 — Forge outcome ladder.

| Level | Acceptance description |
| --- | --- |
| Level 1 — Deterministic reference path | One process loads an immutable dataset, partitions it deterministically, executes a registered Python kernel, merges results, writes a run manifest, and reproduces byte-identical normalized output. |
| Level 2 — Durable local scheduler | A coordinator persists runs and tasks, launches multiple workers, uses bounded queues and leases, retries crashed work, stages attempt outputs, and conditionally commits one result per task. |
| Level 3 — Strong systems project | Workers communicate over a framed Unix-domain or TCP protocol, the coordinator recovers from restart, the C++ extension accelerates a measured bottleneck, observability is complete, and failure injection is automated. |
| Level 4 — Standout engineering study | The repository compares transport or storage alternatives, publishes scaling and recovery experiments, documents negative results, demonstrates multi-host or shared-memory extensions only where justified, and presents an evidence-backed technical narrative. |

## 3. Primary Goals

- Define a deterministic execution model for immutable event streams and trusted user-defined computation.

- Demonstrate Python systems engineering: asyncio, multiprocessing, process lifecycle, signals, serialization, bounded queues, type checking, testing, and packaging.

- Demonstrate modern C++20 engineering through a narrow, batch-oriented extension with explicit ownership, buffer handling, error translation, profiling, and sanitizer coverage.

- Demonstrate distributed-systems reasoning: leases, fencing tokens, idempotency, at-least-once execution, exactly-once visible publication, durable metadata, restart recovery, and fault injection.

- Separate the control plane from large data movement so scheduler messages remain small and understandable.

- Measure where time and memory are spent instead of assuming that networking, Python, or serialization is the bottleneck.

- Create a repository that a reviewer can build, test, run, intentionally break, recover, benchmark, and discuss within a reasonable amount of time.

- Produce truthful resume bullets and interview stories whose numbers and guarantees can be regenerated from a tagged release.

## 4. Explicit Non-Goals

Forge will not attempt to become a general-purpose production scheduler. The following are outside the first public release unless a later experiment explicitly isolates them:

- Executing untrusted or adversarial user code. Python kernels run with the worker process privileges and must be treated as trusted.

- A general directed-acyclic-graph engine comparable to Spark, Ray, Dask, Airflow, or a Kubernetes scheduler.

- Dynamic cluster autoscaling, cloud billing integration, heterogeneous accelerator scheduling, or fleet management.

- Byzantine fault tolerance, multi-leader consensus, active-active coordinators, or cross-region disaster recovery.

- Exactly-once physical execution. Retries may execute a task more than once; the guarantee concerns result visibility and commit state.

- Arbitrary object serialization across machines. The public contract favors manifests, primitive metadata, immutable files, and registered function identifiers.

- Security certification, public Internet exposure, multi-tenant isolation, or storage of secrets and regulated data.

- A claim that the C++ path is always faster. The extension is accepted only when controlled measurements show a useful improvement for a defined workload.

- A polished web dashboard before the CLI, logs, metrics, and recovery behavior are complete.

- Recreating a proprietary trading or research platform. The event data and workloads are synthetic or openly licensed and domain-neutral.

Writing down non-goals is part of the project. It demonstrates that the developer can preserve a learning objective under scope pressure.

## 5. Intended Users and Reviewers

Table 4 — User and reviewer personas.

| Persona | Primary need | Success signal |
| --- | --- | --- |
| Experiment author | Describe a dataset, registered function, parameters, seed, and desired worker count without managing processes manually. | The same manifest produces the same logical result in reference and distributed modes. |
| Systems developer | Trace a task through validation, partitioning, lease, execution, staging, commit, and recovery. | State transitions and ownership are explicit in code and documentation. |
| Performance investigator | Run frozen workloads, capture raw metrics, compare implementations, and identify bottlenecks. | Every published chart is generated from versioned raw data and environment metadata. |
| Failure investigator | Inject crashes, timeouts, malformed messages, or artifact corruption and understand the resulting state. | The system either recovers according to contract or fails loudly without silently publishing an invalid result. |
| Hiring reviewer | Assess programming depth, systems knowledge, testing discipline, communication, and honesty quickly. | The repository provides a coherent evidence path instead of a large code dump. |
| Lucas | Use the project for learning, portfolio evidence, and interview preparation. | He can explain the design from first principles and reproduce every resume claim. |

## 6. Representative End-to-End Use Cases

- Generate a deterministic 100-million-record synthetic telemetry dataset with a versioned manifest and checksums.

- Run a pure-Python aggregation in one process and record a canonical reference result.

- Submit the same experiment to a four-worker local cluster and obtain a result with the same normalized digest.

- Kill one worker halfway through a partition; allow its lease to expire; retry the task on another worker; publish one committed result.

- Allow two attempts of the same task to finish after a lease race; commit exactly one attempt and safely discard the loser.

- Terminate the coordinator after several tasks commit; restart it; rebuild in-memory scheduling state; and execute only incomplete work.

- Cancel a run while workers are active; prevent new assignments; request cooperative cancellation; and mark staged-but-uncommitted outputs for cleanup.

- Run the C++ parser/aggregation kernel against the same partitions as the Python reference and compare every result and checksum.

- Use a bounded queue to slow input when result writing cannot keep up, demonstrating backpressure rather than unbounded memory growth.

- Measure 1-, 2-, 4-, and 8-worker scaling, coordinator CPU, memory, serialization cost, C++ boundary overhead, p50/p99 task completion time, and recovery delay.

- Export a diagnostic bundle containing the run manifest, configuration, state transitions, logs, metrics, environment fingerprint, and failing seed.

- Reproduce the public demonstration from a clean checkout using documented commands and no manually edited output.

## 7. Priority Model

Table 5 — Requirement priority model.

| Priority | Meaning | Decision rule |
| --- | --- | --- |
| P0 | Required for the correct and durable local-cluster release. | The project is not credible without it; stop optional work until it is complete. |
| P1 | Required for the strong systems and portfolio release. | May begin only when dependent P0 invariants and tests are green. |
| P2 | Optional differentiator or measured alternative. | Implement only when it adds a clear hiring signal and does not threaten a release gate. |
| Research | Experiment whose outcome is uncertain by design. | Preserve the baseline, define a hypothesis, and publish negative results honestly. |

## 8. Functional Requirements

Table 6 — Functional requirements.

| ID | Area | Acceptance statement | Priority |
| --- | --- | --- | --- |
| FR-001 | Dataset registration | Register an immutable dataset manifest containing format version, files, sizes, record counts, checksums, and schema identity. | P0 |
| FR-002 | Experiment submission | Submit a validated experiment manifest and receive a durable run ID before execution begins. | P0 |
| FR-003 | Deterministic planning | Generate the same ordered partition plan for the same dataset, partition policy, and manifest version. | P0 |
| FR-004 | Reference execution | Execute every partition in a single process using the same function contract as distributed mode. | P0 |
| FR-005 | Worker registration | Register worker identity, protocol version, process identity, capabilities, resource limits, and last heartbeat. | P0 |
| FR-006 | Pull-based leasing | Allow an eligible worker to request work and receive one bounded lease with task, attempt, and fencing identifiers. | P0 |
| FR-007 | Heartbeat renewal | Renew an active lease only when the worker, attempt, and fencing token match current durable state. | P0 |
| FR-008 | Attempt staging | Write output to an attempt-specific staging location and report its size and digest without making it visible as the task result. | P0 |
| FR-009 | Conditional commit | Atomically select at most one staged attempt as the committed task result. | P0 |
| FR-010 | Duplicate completion | Reject or discard a losing attempt without changing the already committed result. | P0 |
| FR-011 | Retry | Create a new attempt after a retryable failure or expired lease while preserving prior attempt history. | P0 |
| FR-012 | Run completion | Mark a run successful only after all required tasks are committed and the final merge result is verified. | P0 |
| FR-013 | Run cancellation | Stop new leases, signal active attempts, record cancellation, and prevent later output from being committed. | P0 |
| FR-014 | Coordinator restart | Reload active runs, reconcile leases and artifacts, and resume incomplete work after process restart. | P0 |
| FR-015 | Canonical result digest | Produce a stable logical digest independent of worker count, attempt IDs, timestamps, and output path. | P0 |
| FR-016 | Registered kernels | Select trusted Python or C++ kernels by versioned identifier instead of transferring arbitrary executable objects. | P0 |
| FR-017 | Bounded queues | Bound work requests, control messages, staged outputs, and in-process batches with visible saturation behavior. | P0 |
| FR-018 | Status inspection | Query run, task, attempt, worker, lease, progress, failure, and artifact state through CLI and Python API. | P0 |
| FR-019 | Structured logs | Emit machine-readable events carrying run, task, attempt, worker, and correlation identifiers. | P0 |
| FR-020 | Metrics export | Expose counters, gauges, histograms, and timing summaries needed by the benchmark and recovery reports. | P1 |
| FR-021 | Framed transport | Communicate over an incremental, versioned, length-prefixed protocol that handles partial reads and writes. | P1 |
| FR-022 | Unix-domain deployment | Run coordinator and independent workers over Unix-domain sockets without in-memory object sharing. | P1 |
| FR-023 | TCP deployment | Run workers over loopback or a trusted private network using the same message semantics. | P1 |
| FR-024 | C++ acceleration | Execute a batch-oriented C++ parser or aggregation kernel through pybind11 and verify equivalence to Python. | P1 |
| FR-025 | Checkpoint export | Persist a run checkpoint manifest containing committed-task frontier, merge state, and artifact references. | P1 |
| FR-026 | Diagnostic bundle | Export all non-secret material needed to reproduce or investigate a run. | P1 |
| FR-027 | Fault injection | Inject named worker, coordinator, transport, and storage failures under deterministic test control. | P1 |
| FR-028 | Benchmark runner | Execute versioned workload matrices and write raw records plus environment metadata. | P1 |
| FR-029 | Multi-host mode | Support workers on another trusted host with explicit shared-storage assumptions. | P2 |
| FR-030 | Shared-memory data path | Compare a bounded shared-memory batch path against the file/queue baseline. | Research |
| FR-031 | Speculative execution | Launch a duplicate attempt for a measured straggler while preserving conditional commit semantics. | Research |
| FR-032 | Alternative metadata store | Demonstrate the storage interface with a second transactional backend only if justified. | Research |

## 9. Nonfunctional Requirements

Table 7 — Nonfunctional requirements.

| ID | Quality | Acceptance statement |
| --- | --- | --- |
| NFR-001 | Correctness | No run may be marked successful unless every required task has one valid committed result and the final digest verifies. |
| NFR-002 | Determinism | A frozen manifest and software version must yield the same canonical result across repeated executions and supported worker counts. |
| NFR-003 | Durability | Committed task metadata and artifact references survive coordinator restart according to the selected durability mode. |
| NFR-004 | Bounded memory | Every queue and batch has a configured bound; overload causes backpressure or rejection rather than silent unbounded growth. |
| NFR-005 | Observability | Every state transition relevant to correctness is reconstructable from durable state and structured events. |
| NFR-006 | Testability | Time, process termination, message delivery, storage faults, and randomness can be controlled or abstracted in tests. |
| NFR-007 | Portability | The primary development target is Linux x86-64; unsupported platforms are detected and documented rather than partially working. |
| NFR-008 | Maintainability | Modules have explicit responsibilities, narrow interfaces, typed models, and no hidden dependency on global mutable state. |
| NFR-009 | Performance honesty | Published results disclose workload, hardware, software versions, warm-up, repetitions, and known limitations. |
| NFR-010 | Security posture | The default deployment binds locally, rejects oversized frames and unsafe paths, and clearly states that kernels are trusted. |
| NFR-011 | Reproducibility | A tagged release includes dependency locks, build instructions, workload seed, raw data, and analysis scripts. |
| NFR-012 | Reviewability | A new engineer can build, test, run, fail, recover, and benchmark the project from documented commands. |
| NFR-013 | Resource accountability | Per-run and per-task CPU time, wall time, bytes read/written, retries, and peak memory are recorded where practical. |
| NFR-014 | Compatibility | Protocol, manifest, dataset, result, and metadata schemas are versioned with defined rejection or migration behavior. |
| NFR-015 | Graceful shutdown | Normal shutdown stops admission, drains or cancels work according to policy, persists state, and leaves restartable metadata. |

## 10. Release Gates

### Gate A — Deterministic Durable Local Cluster

- All P0 requirements are implemented or narrowed by an explicit approved scope decision.

- The Python reference path and local multi-worker path produce the same canonical result across a documented seed corpus.

- Task, attempt, lease, run, and worker state-machine tests are green.

- A worker crash, lease expiry, duplicate completion, cancellation, and coordinator restart each pass deterministic integration tests.

- The metadata database can be inspected and reconciled; no correctness guarantee depends only on in-memory state.

- Bounded queues and backpressure are visible in tests and metrics.

- Static typing, unit tests, integration tests, linting, and packaging checks are green in CI.

- The README can reproduce one successful run and one recovery scenario from a clean checkout.

### Gate B — Portfolio-Ready Systems Release

- All P1 requirements are implemented or documented as intentional deferrals with impact analysis.

- The framed socket protocol passes fragmentation, coalescing, malformed-input, oversized-frame, disconnect, and timeout tests.

- The C++ extension builds reproducibly, passes sanitizers, and matches the Python reference over generated workloads.

- Coordinator restart, artifact verification, and checkpoint recovery pass fault-injection suites.

- Structured logs, metrics, status commands, and a diagnostic bundle support a complete incident narrative.

- A benchmark report includes frozen manifests, raw JSON/CSV data, environment fingerprints, plots, and analysis scripts.

- A public release contains no secrets, personal data, unsafe sample configuration, dead-code dumps, or unsupported claims.

### Gate C — Standout Engineering Study

- At least two architecture or implementation alternatives are compared under the same workload and environment.

- At least three performance changes are tied to profiler evidence and include before/after raw results.

- At least one negative or neutral optimization result is documented with an explanation.

- Failure experiments quantify detection, lease expiry, retry, commit, and recovery time.

- The technical presentation explains a hard bug, a semantic tradeoff, a performance surprise, and a scope decision.

- Resume bullets can be regenerated from the tagged release and do not overstate distributed, production, or exactly-once guarantees.

## 11. Minimum Viable Product

The MVP is deliberately smaller than the final repository. It is a Python package and CLI that generates or registers an immutable fixed-record dataset, creates deterministic contiguous partitions, runs a registered pure-Python aggregation in one process, executes the same partitions across a local multiprocessing worker pool, combines results in partition order, writes a run manifest and task records, and verifies the distributed result against the reference digest.

The MVP does not yet require independent socket-connected workers, coordinator restart, C++, or sophisticated leases. It is complete only when dataset and function contracts are explicit, partitioning is deterministic, errors are surfaced, queues are bounded, generated cases are tested, and the result is reproducible. The MVP is a semantic foundation, not a throwaway prototype.

## 12. Success Rubric

Table 8 — Project success rubric.

| Dimension | Weak | Credible | Strong | Standout |
| --- | --- | --- | --- | --- |
| Execution semantics | Terms are used loosely; retries and commits are ambiguous. | Task and attempt are distinct; basic retry behavior is documented. | State machines, fencing, visibility, and cancellation are explicit and tested. | Semantics are model-checked or simulated, failure races are demonstrated, and limitations are precise. |
| Python engineering | A script launches processes with global state. | Modules, types, tests, and clean CLI exist. | Async control plane, bounded queues, packaging, observability, and recovery are disciplined. | The implementation is small, clear, profiled, and supports controlled experimentation. |
| C++ integration | C++ is listed but not meaningfully used. | A function is bound through pybind11. | Batch API, ownership, GIL, exceptions, sanitizers, and differential tests are correct. | The boundary is measured, alternative layouts are compared, and gains are workload-specific. |
| Failure handling | Happy-path only. | Worker exceptions produce retries. | Crash, expiry, duplicates, restart, cancellation, and corruption have tested outcomes. | Failure detection and recovery latency are measured; chaos results are reproducible. |
| Performance method | One throughput number without context. | Repeated timing on named hardware. | Frozen workloads, raw data, profiles, statistics, and scaling efficiency. | Multiple hypotheses, negative results, bottleneck shifts, and evidence-backed claims. |
| Portfolio quality | Large code dump and vague README. | Build and demo instructions work. | Architecture, semantics, evidence, limitations, and resume claims are linked. | A reviewer can reproduce the technical narrative and challenge the decisions. |

## 13. Scope-Control Rules

- No multi-host mode before restart recovery is reliable on one host.

- No shared-memory ring before measurements show that serialization or copies materially limit the baseline.

- No speculative execution before leases, fencing, duplicate completion, and conditional commit are correct.

- No general DAG scheduler before a one-stage map plus deterministic merge pipeline is complete and well explained.

- No second metadata backend before the transactional interface and SQLite implementation are stable.

- No web dashboard before the CLI can expose every state needed to debug a run.

- No performance headline before the workload manifest, environment capture, and raw output format are frozen.

- No production, distributed, fault-tolerant, exactly-once, or low-latency label without a precise qualifier.

- Every optional feature must identify the hiring signal it adds, the invariant it risks, and the core work it could delay.

- When forced to choose, prefer correctness evidence over feature count, and prefer a clear postmortem over an unverified optimization.

# Part II - Execution Model, Vocabulary, and Semantic Guarantees

## 14. Semantic Design Principles

- Immutable inputs and append-only evidence are easier to reason about than mutable shared state.

- Task execution may repeat; visible result publication must be conditional and idempotent.

- A lease grants temporary authority, not ownership forever. A fencing token makes stale authority detectable.

- The coordinator metadata transaction is authoritative for run and commit state. Worker messages are proposals or observations.

- Wall-clock time is for human timestamps; monotonic time is for local deadlines. Durable recovery must not depend on a monotonic timestamp surviving process restart.

- Determinism is a contract covering partitioning, random seeds, function identity, merge order, and normalized output—not merely the absence of threads.

- Cancellation is a state transition with a race policy, not an exception thrown wherever convenient.

- Every semantic guarantee must name its boundary. Forge can guarantee one committed result record per task without guaranteeing that external side effects run only once.

## 15. Canonical Vocabulary

Table 9 — Canonical execution vocabulary.

| Term | Definition |
| --- | --- |
| Dataset | An immutable logical collection of event records described by a versioned manifest. |
| Dataset file | A concrete immutable file containing a header and fixed-size or framed records. |
| Experiment | A user description of dataset, kernel, parameters, seed, partition policy, merge policy, and execution options. |
| Run | A durable execution instance created from a validated experiment manifest. |
| Run manifest | The canonical, immutable description of all inputs and choices that define a run. |
| Partition | A deterministic logical slice of a dataset, identified independently of any worker. |
| Task | A durable unit of required work, normally one kernel invocation for one partition and stage. |
| Attempt | One physical execution of a task. A task may have several attempts over time. |
| Lease | A time-limited coordinator grant allowing one worker attempt to execute and report completion. |
| Fencing token | A monotonically increasing value attached to a lease; stale attempts cannot renew or commit with an older token. |
| Worker | A process that advertises capabilities, requests work, executes trusted kernels, stages output, and reports status. |
| Kernel | A versioned registered computation implemented in Python or C++ and invoked against a partition. |
| Stage | A named phase of a run. The baseline has map tasks and one deterministic merge/finalize stage. |
| Staged result | Attempt output that exists and has a digest but is not yet the visible result for the task. |
| Committed result | The one staged result selected by a durable conditional metadata transaction. |
| Artifact | An immutable dataset, staged output, committed output, checkpoint, report, or evidence file. |
| Checkpoint | A manifest identifying durable run progress and artifacts sufficient to resume or inspect a run. |
| Canonical digest | A stable hash over normalized logical content, excluding run-specific metadata that should not affect equivalence. |
| Diagnostic bundle | A portable collection of manifests, configuration, state, logs, metrics, and references needed for investigation. |

## 16. Identity and Identifier Rules

Identifiers should be opaque in APIs but structured enough for logs and storage. The baseline may use UUIDv7 or another sortable unique identifier for runs, workers, tasks, and attempts, while partition IDs are deterministic within a run. Do not derive authority from identifier ordering.

Table 10 — Identifier creation and stability rules.

| Identifier | Creation | Stability | Required properties |
| --- | --- | --- | --- |
| dataset_id | Content or manifest registration | Stable across runs | Refers to one immutable manifest version; optionally content-addressed. |
| experiment_id | Client or coordinator | Stable for one canonical experiment manifest | Useful for deduplication but not required to imply a run exists. |
| run_id | Coordinator transaction | Stable for run lifetime | Unique, durable before task creation, included in all evidence. |
| partition_id | Deterministic planner | Stable for run manifest | Derived from ordered plan index or canonical boundaries. |
| task_id | Coordinator planner | Stable across retries | Uniquely identifies stage plus partition plus run. |
| attempt_id | Coordinator on lease | Unique per physical execution | Never reused after terminal attempt state. |
| worker_id | Worker installation or startup policy | Stable according to deployment mode | Distinct from PID and network address. |
| lease_token | Coordinator | Unique per lease generation | Carries monotonic fencing_generation for stale-work rejection. |
| artifact_digest | Writer after close | Content-derived | Calculated over exact bytes with named algorithm and schema. |

## 17. Run Manifest Contract

The run manifest is the central reproducibility artifact. It is immutable after acceptance. Mutable progress belongs in metadata tables and checkpoint manifests, not in the canonical run definition.

schema_version: forge.run.v1
run_id: 0190d9c6-...
created_utc: 2026-07-22T20:10:00Z
dataset:
  manifest_uri: artifacts/datasets/telemetry-100m/manifest.json
  manifest_sha256: 7e0d...
kernel:
  id: telemetry.sum_by_stream
  implementation: cpp
  version: 1.3.0
  package_sha256: 34ab...
parameters:
  min_timestamp_ns: 0
  include_event_types: [1, 2, 7]
partitioning:
  strategy: contiguous_records
  target_records: 1000000
  planner_version: 1
merge:
  strategy: ordered_reduce
  version: 1
reproducibility:
  seed: 42017
  python: '3.12'
  cpp_standard: '20'
  forge_commit: 81c2f7a
execution:
  max_attempts: 3
  lease_seconds: 30
  worker_concurrency: 1
  durability: metadata_and_artifacts

- Canonicalize the manifest before hashing: sorted object keys, normalized numeric forms, UTF-8 encoding, no comments, no environment-specific absolute paths, and explicit schema version.

- Reject unknown required fields, unsupported versions, negative limits, inconsistent dataset digests, unknown kernels, and parameters that fail kernel-specific validation.

- Record software identity precisely enough to reproduce a result. A branch name such as main is not an immutable version.

- Do not include worker count in the logical result digest unless the experiment semantics intentionally depend on parallelism.

- Preserve the accepted manifest byte-for-byte as an artifact and expose its digest in run status.

## 18. Dataset Immutability Contract

- A registered dataset manifest may not silently change. If any file, schema, checksum, record count, or ordering changes, create a new dataset version or ID.

- Readers must verify header fields and optionally verify file checksums according to the selected validation mode before task execution.

- Partition boundaries refer to logical record indices or byte ranges whose interpretation is defined by the dataset schema version.

- A worker must not edit source files, write temporary data into the dataset directory, or infer success from file modification time.

- The synthetic dataset generator must be deterministic from explicit parameters and seed, and it must emit its own generation manifest.

- Public sample datasets must contain no personal, proprietary, or restricted information.

## 19. Partition Contract

A partition is a logical claim about input boundaries, not a file copied for each task. The same partition plan must be usable by the reference path, Python workers, C++ workers, retries, and recovery.

Table 11 — Partition descriptor fields.

| Field | Meaning | Constraint |
| --- | --- | --- |
| partition_id | Stable identifier within the run | Unique and deterministic. |
| ordinal | Position in canonical merge order | Dense integer beginning at zero. |
| file_id | Referenced dataset file | Must exist in accepted dataset manifest. |
| record_start | First logical record index | Inclusive and non-negative. |
| record_count | Number of records | Positive except for explicitly supported empty datasets. |
| byte_start | Optional optimized byte boundary | Must agree with schema and logical indices. |
| byte_length | Optional byte span | Must not cross file boundary unless schema permits. |
| partition_seed | Derived deterministic seed | Computed from run seed and partition identity with a documented function. |
| expected_input_digest | Optional slice or file integrity value | Verified according to validation mode. |

- The baseline planner uses contiguous record ranges and avoids splitting a record.

- Planner output is ordered. A merge must not depend on completion order unless the aggregation is formally order-independent and normalized.

- Partition size is a configuration and benchmark variable, not an accidental constant scattered through code.

- A partition descriptor is immutable after run creation. Adaptive subdivision requires new child tasks and an explicit semantic extension.

## 20. Kernel Contract

Forge should support trusted registered kernels rather than accepting arbitrary pickled callables. A registry makes function identity, compatibility, validation, and reproducibility explicit.

from typing import Protocol

class Kernel(Protocol):
    kernel_id: str
    version: str

    def validate_parameters(self, params: dict[str, object]) -> None: ...

    def run_partition(
        self,
        input_partition: PartitionView,
        params: dict[str, object],
        context: TaskContext,
    ) -> PartitionResult: ...

    def merge(
        self,
        ordered_results: list[CommittedPartitionResult],
        context: MergeContext,
    ) -> FinalResult: ...

- The kernel may read only the assigned immutable input and task-scoped configuration.

- The kernel writes only through an attempt-scoped output writer supplied by the runtime.

- The kernel must not publish external side effects such as emails, database mutations, or network calls if retry safety is expected.

- The kernel receives a deterministic partition seed and must not read process-global randomness without explicit seeding.

- The kernel reports structured counters and optional progress but cannot mark its task committed.

- Python and C++ implementations of the same logical kernel must declare whether their output bytes are identical or only canonically equivalent.

- Parameter validation runs before tasks are created so an invalid experiment fails early and durably.

## 21. Task, Attempt, and Lease Semantics

Figure 1 — Task and attempt lifecycle with retryable and terminal outcomes

A task represents required logical work. An attempt represents one physical execution. The distinction is essential: retries create new attempts but do not create new logical tasks. A lease grants one attempt temporary authority to execute and report. It includes a fencing generation that increases whenever the task is leased again.

The baseline uses at-least-once execution. If the coordinator does not know whether a worker finished before losing contact, it may eventually create another attempt. The system therefore cannot promise that a kernel’s code runs once. It can promise that only one valid attempt becomes the visible committed result for the task.

Table 12 — Logical task state machine.

| Task state | Meaning | Allowed next states |
| --- | --- | --- |
| PENDING | No active lease and no committed result. | LEASED, CANCELLED, FAILED |
| LEASED | An attempt holds current fencing authority but may not have acknowledged execution. | RUNNING, PENDING after expiry, CANCELLED, FAILED |
| RUNNING | Current attempt has acknowledged start or renewed the lease. | STAGED, PENDING after retryable failure or expiry, CANCELLED, FAILED |
| STAGED | A current or recently current attempt reports a verified staged artifact. | COMMITTED, PENDING if commit cannot proceed and retry policy permits, CANCELLED, FAILED |
| COMMITTED | One attempt is durably selected as the task result. | Terminal |
| FAILED | Retry budget or terminal error policy ended the task. | Terminal unless an administrative reset is explicitly supported. |
| CANCELLED | The run cancelled the task before commit. | Terminal |

## 22. Lease and Fencing Rules

- A lease record contains task ID, attempt ID, worker ID, issued time, expiry time, and fencing generation.

- Only the coordinator creates a fencing generation. Workers echo it in start, heartbeat, progress, stage, and finish messages.

- A renewal succeeds only when the task is not committed or cancelled and the attempt, worker, and generation match durable state.

- When a lease expires, the coordinator may mark the attempt lost and create a later generation. The old worker may continue computing but cannot renew or commit.

- The commit transaction checks the current task state and the policy for stale-but-valid staged output. The conservative baseline requires the winning attempt to hold current authority at commit time.

- Lease duration must exceed normal heartbeat jitter and storage pauses. Benchmark lease behavior separately from task throughput.

- Use monotonic time inside a running coordinator for deadlines, but persist enough wall-clock and generation data to conservatively expire or reconcile leases after restart.

## 23. Retry Semantics and Error Classification

Table 13 — Error classes and retry policy.

| Class | Examples | Default policy |
| --- | --- | --- |
| Validation | Unsupported manifest, missing kernel, bad parameter, corrupt required header | Fail run before leasing tasks; not retryable. |
| Deterministic kernel error | Input violates declared schema, arithmetic domain error reproduced on same partition | Fail task and usually fail run; not retryable without code/config change. |
| Transient worker error | Process crash, temporary resource exhaustion, recoverable read error | Retry with bounded attempts and backoff. |
| Lease loss | Heartbeat timeout, network partition, coordinator restart reconciliation | Create a new attempt after policy-defined expiry. |
| Storage publication error | Staging write short, checksum mismatch, atomic rename failure | Discard or quarantine artifact; retry if safe. |
| Protocol error | Malformed frame, unsupported version, invalid state message | Close session; retry task on another worker if needed. |
| Cancellation | User cancels run or shutdown policy cancels attempts | No retry; prevent commit. |
| Internal invariant failure | Two committed results, illegal transition, metadata inconsistency | Fail closed, capture diagnostics, stop affected scheduling. |

Retry count belongs to the task policy, while attempt history remains immutable evidence. Exponential backoff should be capped and should not obscure a deterministic failure. A repeated failure fingerprint—same kernel, partition, exception type, and normalized message—can trigger early terminal classification, but that optimization must be explicit and tested.

## 24. Ordering and Merge Semantics

- Within a partition, input order is the dataset record order unless the dataset schema states otherwise.

- Partitions have a canonical ordinal independent of worker assignment and completion time.

- The baseline merge processes committed partition results in ordinal order. This makes behavior stable even for non-associative operations.

- Kernels may declare an associative and commutative merge optimization, but the canonical result must still be normalized and validated against the reference policy.

- Floating-point reductions require special care. Prefer integer or exact statistics for the first public kernel, or document summation order and tolerance explicitly.

- Logs and metrics may reflect real completion order; result digests must exclude nondeterministic timing and attempt metadata.

## 25. Determinism Contract

Forge should define determinism in layers rather than promising byte identity everywhere.

Table 14 — Layers of determinism.

| Layer | Guarantee | Evidence |
| --- | --- | --- |
| Plan determinism | Same accepted manifest yields the same ordered tasks and partition descriptors. | Planner golden files and property tests. |
| Kernel logical determinism | Same partition, parameters, kernel version, and seed yield equivalent logical result. | Repeated execution and Python/C++ differential tests. |
| Merge determinism | Same ordered committed results yield the same final logical result. | Reference merge and permutation tests where applicable. |
| Canonical output determinism | Normalized result bytes and digest are stable across runs. | Digest comparison across worker counts and retries. |
| Evidence determinism | Manifests and benchmark schemas are stable; logs and wall times are not expected to match. | Schema tests and explicit exclusions. |

- Derive a partition seed using a documented cryptographic or stable hash of run seed, stage, and partition ID; never use Python built-in hash because process randomization may change it.

- Set random seeds inside each attempt before user code runs.

- Normalize map ordering, timestamps, paths, UUIDs, attempt IDs, and floating-point representations before computing canonical result digests.

- Do not claim reproducibility across compiler flags or CPU architectures unless that exact scope has been tested, particularly for floating-point C++ kernels.

## 26. Idempotency and Side-Effect Boundary

Exactly-once visible result publication does not make arbitrary kernel side effects exactly once. A retry may execute the same partition again. Therefore the baseline kernel contract is side-effect-free except for attempt-scoped staged output and structured telemetry. If a later kernel must call an external service, it needs a separate idempotency key and external transaction design that is outside the core guarantee.

- Submission accepts an optional client request ID so a retried client call can return the existing run instead of creating an accidental duplicate.

- Task-finish messages are idempotent for the same attempt and digest. A conflicting second digest is an invariant violation.

- Worker registration and heartbeat messages may repeat without creating duplicate workers or leases.

- Artifact promotion is conditional on durable task state and uses attempt-specific staging names.

- Cleanup is idempotent: deleting a missing losing artifact is success, while deleting a committed artifact is forbidden.

## 27. Result Visibility and Commit Semantics

Figure 2 — Result staging followed by a coordinator-controlled conditional commit

Forge separates computation completion from result visibility. A worker first closes and fsyncs or otherwise finalizes an attempt-specific output, computes its digest, and reports a staged-result descriptor. The coordinator validates the descriptor and executes a transaction that checks task state, cancellation, fencing policy, artifact existence, and digest. If the task is still eligible, the transaction records the winning attempt and committed artifact reference. A losing attempt is retained for diagnosis or scheduled for cleanup.

The exact artifact promotion mechanism depends on storage. On one filesystem, an atomic rename from an attempt staging path to a content-addressed committed path is practical. On an object store, publication might mean recording an immutable object key in metadata rather than renaming. The semantic authority remains the metadata commit record.

## 28. Cancellation Semantics

Table 15 — Cancellation race policy.

| Race | Required result |
| --- | --- |
| Cancel before task lease | Task becomes CANCELLED and is never assigned. |
| Cancel during execution | Coordinator records run cancellation, stops renewals according to policy, sends cancel request, and rejects later commit. |
| Cancel after staging but before commit | Staged artifact is not committed and becomes eligible for cleanup or quarantine. |
| Cancel races with commit transaction | One durable transaction order wins. If commit records first, policy determines whether run may finish or transitions to cancelled-with-committed-work; document the choice. |
| Cancel after run success | Reject as invalid or treat as no-op; never rewrite historical success silently. |
| Worker ignores cancellation | Lease eventually expires; stale fencing token prevents commit. |

The recommended baseline is commit-wins only if the task commit transaction completed before the run cancellation transaction. Run cancellation then prevents all later task commits and marks incomplete tasks cancelled. A successful run is immutable and cannot be cancelled retroactively.

## 29. Run State Machine

Table 16 — Run lifecycle states.

| Run state | Meaning | Allowed next states |
| --- | --- | --- |
| SUBMITTED | Manifest is durable; planning may not be complete. | PLANNING, REJECTED, CANCELLED |
| PLANNING | Dataset, kernel, and partitions are being validated and recorded. | RUNNING, REJECTED, CANCELLED |
| RUNNING | Tasks may be leased, retried, staged, and committed. | MERGING, FAILED, CANCELLING |
| MERGING | All map tasks are committed; final deterministic merge is executing. | SUCCEEDED, FAILED, CANCELLING |
| CANCELLING | No new work is admitted; active attempts are being stopped or expired. | CANCELLED, FAILED |
| SUCCEEDED | Final result and digest are committed and verified. | Terminal |
| FAILED | A terminal task, internal, or recovery error ended the run. | Terminal unless explicit administrative replay creates a new run. |
| CANCELLED | Cancellation completed without later work becoming visible. | Terminal |
| REJECTED | Submission or planning validation failed. | Terminal |

## 30. Worker State Model

Table 17 — Worker lifecycle states.

| Worker state | Meaning | Notes |
| --- | --- | --- |
| REGISTERING | Session established but capabilities not accepted. | May not request tasks. |
| IDLE | Registered and eligible to request work. | Heartbeat remains required. |
| LEASED | Owns a current task lease but may be preparing execution. | Acknowledge start within a bounded time. |
| BUSY | Executing or staging an attempt. | May advertise remaining capacity only if concurrency > 1. |
| DRAINING | Will finish or cancel current work but request no new task. | Used for shutdown or maintenance. |
| LOST | Coordinator considers the session unavailable. | Active leases eventually expire or are reconciled. |
| QUARANTINED | Repeated protocol, integrity, or compatibility failures. | Requires explicit operator or test action to return. |

## 31. Core Invariants

Table 18 — Core system invariants.

| ID | Invariant |
| --- | --- |
| INV-001 | At most one committed attempt exists for a task. |
| INV-002 | A committed task has a committed artifact reference and matching digest. |
| INV-003 | A run is SUCCEEDED only when all required tasks and final merge are committed and verified. |
| INV-004 | A task attempt belongs to exactly one task and one worker lease generation. |
| INV-005 | Fencing generations for a task increase monotonically. |
| INV-006 | A stale generation cannot renew a lease or become committed. |
| INV-007 | A cancelled or terminal run does not create new leases. |
| INV-008 | A partition plan is immutable after the run enters RUNNING. |
| INV-009 | Committed artifact paths are immutable and never reused for different content. |
| INV-010 | Attempt staging paths are unique and cannot overwrite another attempt. |
| INV-011 | Every state transition records a durable reason or source event. |
| INV-012 | Retry count equals the number of created attempts minus the initial attempt, subject to explicit administrative operations. |
| INV-013 | A worker cannot hold more active leases than its accepted capacity. |
| INV-014 | Queue sizes never exceed configured hard bounds. |
| INV-015 | Canonical result digests exclude nondeterministic run metadata. |
| INV-016 | A metadata transaction never points at an unverified or missing committed artifact. |
| INV-017 | A task cannot transition from COMMITTED, FAILED, or CANCELLED back to an executable state. |
| INV-018 | The planner creates complete, non-overlapping coverage of the declared dataset slice. |
| INV-019 | The reference and distributed paths share the manifest and partition contracts but not an implementation that could mask the same bug. |
| INV-020 | All schema and protocol versions are validated before their fields are interpreted. |

## 32. Invariant Checking Strategy

- Implement cheap local assertions in domain objects and state-transition functions.

- Implement database constraints and unique indexes for properties that the storage engine can enforce.

- Run a full metadata consistency scan in tests and on explicit diagnostic command, not on every hot-path message.

- Verify artifact existence and digest during commit and recovery according to the selected integrity mode.

- Use property and state-machine tests to generate legal and illegal transition sequences.

- When an invariant fails in production-like tests, fail closed, preserve the database and artifacts, emit a diagnostic bundle, and stop affected scheduling rather than attempting an undocumented repair.

def assert_task_consistent(task: TaskRecord, attempts: list[AttemptRecord]) -> None:
    committed = [a for a in attempts if a.state is AttemptState.COMMITTED]
    assert len(committed) <= 1
    if task.state is TaskState.COMMITTED:
        assert task.committed_attempt_id is not None
        assert len(committed) == 1
        assert committed[0].attempt_id == task.committed_attempt_id
        assert committed[0].artifact_digest == task.committed_digest
    if task.state in TERMINAL_TASK_STATES:
        assert task.active_lease_id is None

## 33. Reproducibility Fingerprint

A diagnostic or benchmark record should capture enough context to explain differences without pretending that every environment can be recreated forever.

- Forge source commit and dirty-tree flag.

- Run manifest and canonical hash.

- Dataset manifest and file hashes.

- Kernel ID, implementation, package or shared-library digest, and parameters.

- Python version, dependency lock digest, compiler identity, C++ standard library, build type, and relevant flags.

- Operating system, kernel, CPU model, core count, memory, filesystem, and container status.

- Worker count, concurrency, partition size, queue bounds, lease settings, durability mode, and transport.

- Random seeds and workload generator version.

- Known background load, CPU affinity, frequency policy, and thermal notes for performance studies.

## 34. Schema and Semantic Versioning

Table 19 — Versioned contracts.

| Surface | Version example | Compatibility rule |
| --- | --- | --- |
| Run manifest | forge.run.v1 | Reject unknown major version; ignore only explicitly optional unknown fields. |
| Dataset format | forge.events.v1 | Reader validates magic, major version, record size, endianness, and checksum policy. |
| Protocol | major=1, minor=2 | Handshake must agree on major; minor capabilities are negotiated. |
| Metadata schema | migration 0007 | Coordinator applies tested forward migrations or refuses startup; never silently guesses. |
| Kernel | telemetry.sum_by_stream@1.3.0 | Manifest pins exact logical version and implementation digest. |
| Result schema | forge.partition_result.v1 | Merge validates all result versions before combining. |
| Benchmark schema | forge.bench.v1 | Analysis rejects incompatible rows or migrates explicitly. |

During early development, incompatible changes are acceptable if fixtures, migrations, and documentation are updated together. Before the public release, freeze the v1 contracts and tag the repository. Do not claim backward compatibility until it is tested.

# Part III - System Architecture and Component Boundaries

## 35. Architectural Priorities

- Correctness and inspectability outrank peak throughput in the first implementation.

- A single coordinator is the only authority for task state and result commitment; workers are replaceable executors.

- Large immutable data moves through files, memory maps, or explicit shared buffers rather than through the control-message channel.

- The metadata store contains durable coordination truth; the artifact store contains immutable bytes; neither substitutes for the other.

- Processes are preferred over threads at the worker boundary because they make crashes, resource accounting, and Python interpreter isolation observable.

- The implementation keeps a single-process reference path alive throughout the project so optimization does not erase the oracle.

- All queues are bounded, and overload is represented as waiting, rejection, or backpressure rather than hidden memory growth.

- Optional complexity must be replaceable behind an interface. A Unix-domain socket may become TCP; a file path may become an object key; the task semantics remain stable.

## 36. System Context

Figure 3 — Forge system context and primary components

The client submits a canonical run manifest through the Python SDK or CLI. The coordinator validates it, writes durable run and task records, and exposes work to registered workers. Workers pull one task at a time, read immutable dataset partitions, execute a registered Python or C++ kernel, and write attempt-scoped staged output. The coordinator validates that output and commits one winner. Observability is fed by all components but does not determine correctness.

The baseline is local-first: all processes run on one Linux host and share a filesystem. This creates enough realism to demonstrate process boundaries, sockets, leases, crashes, durable state, and backpressure without requiring cloud infrastructure. A later multi-host mode is an adapter and deployment exercise, not a rewrite of semantics.

## 37. Deployment Modes

Table 20 — Supported and experimental deployment modes.

| Mode | Processes and transport | Storage assumption | Purpose | Gate |
| --- | --- | --- | --- | --- |
| Reference | One Python process; direct function calls | Local immutable files | Oracle, debugging, semantic tests, baseline performance | MVP |
| Embedded local | Coordinator plus multiprocessing children; internal queues | Local filesystem | First durable scheduler and crash tests | Gate A |
| Socket local | Coordinator and independent workers over Unix-domain sockets | Local filesystem | Real framing, lifecycle, partial I/O, independent restarts | Gate B |
| Loopback TCP | Independent processes over TCP on one host | Local filesystem | Protocol parity and network-stack measurement | Gate B |
| Trusted multi-host | Coordinator and workers over private TCP | Shared filesystem or explicit artifact adapter | Optional distribution and network-failure study | P2 |
| Shared-memory experiment | Local processes plus bounded shared batch buffers | Local filesystem | Measure copy/serialization tradeoff | Research |

Every mode must use the same accepted run manifest, partition plan, task identifiers, kernel registry, result schema, and canonical digest. Deployment changes may affect timing and attempt history, not logical output.

## 38. Component Inventory

Table 21 — Recommended component inventory.

| Module or component | Responsibility | Boundary |
| --- | --- | --- |
| forge.api | Public Python models and user-facing client objects | Run manifests, IDs, immutable status views |
| forge.cli | Command-line interface and scripted demonstration | Text/JSON output; no hidden business logic |
| forge.domain | Enums, value objects, state transitions, validation, invariants | No sockets, database handles, or filesystem I/O |
| forge.planner | Dataset validation and deterministic partition/task planning | Pure or explicitly parameterized |
| forge.coordinator | Submission, worker registry, scheduling, leases, commits, cancellation, recovery | Single logical leader |
| forge.metadata | Transactional persistence interface and SQLite implementation | Durable coordination truth |
| forge.artifacts | Immutable artifact writer, verifier, publisher, and cleanup policy | Bytes and digests; no scheduling decisions |
| forge.protocol | Message models, framing, encoder/decoder, version negotiation | Transport-independent payload semantics |
| forge.transport | In-process, Unix-domain, and TCP session implementations | Backpressure and lifecycle |
| forge.worker | Worker process, task runtime, kernel dispatch, staging, telemetry | No durable commit authority |
| forge.kernels | Python kernel registry and reference implementations | Trusted, versioned computations |
| forge_cpp | C++20 parsing and aggregation extension | Narrow batch API through pybind11 |
| forge.datasets | Synthetic generator, manifest tools, readers, partition index | Immutable inputs |
| forge.observability | Logging context, metrics, traces, diagnostic bundle | Never authoritative for state |
| forge.bench | Workload manifests, runner, raw record schema, analysis | Separate from production-like execution path |
| forge.testing | Fakes, deterministic clock, fault injector, model oracles | Test-only control surfaces |

## 39. Control Plane and Data Plane

Figure 4 — Control-plane messages separated from large data movement

Control messages contain identities, versions, lease tokens, paths or object keys, digests, progress counters, and small error summaries. They do not contain million-record partitions or large result payloads. Workers read dataset files directly and stage results in the artifact store. This keeps the coordinator responsive, makes protocol limits defensible, and allows data-path experiments without rewriting scheduling semantics.

The rule is not absolute. Very small reference results or status payloads may travel inline when bounded by the protocol. Any inline payload needs a strict maximum and a benchmark that justifies the exception.

## 40. Dependency Direction

forge.api / forge.cli
          |
          v
forge.coordinator -----> forge.metadata
      |   |             forge.artifacts
      |   +-----------> forge.protocol / forge.transport
      v
forge.domain <---------- forge.worker
      ^                       |
      |                       v
forge.planner           forge.kernels / forge_cpp
      |
      v
forge.datasets

- Domain types and state transitions must not import the coordinator, database, transport, or CLI.

- The coordinator depends on metadata and artifact interfaces, not concrete SQLite paths or directory layouts.

- Workers depend on protocol and kernel interfaces but do not import coordinator internals.

- Benchmark and test packages may depend on public interfaces and controlled test hooks; core packages must not import benchmark code.

- C++ bindings expose domain-neutral batches and result structures. They should not open the metadata database or decide leases.

- Circular imports are a design signal. Resolve them by moving shared value types downward rather than using runtime import tricks.

## 41. Pure Core and Impure Edges

Keep the hardest semantic decisions in pure or deterministic functions whenever possible. Examples include transition validation, retry classification, partition planning, merge ordering, canonicalization, and scheduling eligibility. Keep time, sockets, processes, files, and SQL behind explicit adapters.

Table 22 — Pure-core and impure-edge separation.

| Pure or deterministic core | Impure edge |
| --- | --- |
| validate_run_manifest(manifest, registries) | Read manifest bytes and resolve artifact URI |
| plan_partitions(dataset, policy) | Inspect file metadata or checksum files |
| next_task_state(state, event) | Persist transition transaction |
| eligible_tasks(snapshot, worker_capabilities) | Receive worker request over socket |
| retry_decision(error, attempts, policy) | Schedule timer and send assignment |
| canonical_result_digest(result) | Write staged artifact and fsync |
| recovery_actions(metadata_snapshot, now) | Open SQLite and inspect filesystem |

## 42. Process and Threading Model

The recommended coordinator is one Python process with one asyncio event loop. Database operations are short and serialized through a narrow repository layer; expensive checksum or filesystem work is delegated to a bounded executor. Each worker is an independent Python process. A worker executes one task at a time in the baseline, which makes capacity, cancellation, and peak memory easy to explain. Later, a worker may supervise one child task process so a hung kernel can be terminated without killing the control session.

The C++ extension may use internal threads only after the external worker model is stable and benchmarks demonstrate benefit. Nested process and thread parallelism can oversubscribe CPUs and make scaling results misleading, so the default C++ kernel should remain single-threaded.

Table 23 — Recommended concurrency and ownership model.

| Actor | Concurrency model | Owned mutable state | Blocking policy |
| --- | --- | --- | --- |
| Coordinator | Single asyncio loop | In-memory indexes, session registry, timer heap, scheduling queues | Never block on long compute or large file operations. |
| Metadata repository | Serialized calls or one dedicated thread/connection | Database transaction state | Transactions are short; no network waits inside transaction. |
| Artifact verifier | Bounded thread/process executor | Temporary checksum buffers | May block on disk; returns result to event loop. |
| Worker control process | Async or simple event loop | Session, lease, task-process handle | Must remain responsive to heartbeat and cancel. |
| Task process | One kernel invocation | Partition-local data and output writer | May block on input and output by design. |
| C++ kernel | Single thread initially | Batch-local parser and accumulator state | No coordinator callbacks; releases GIL around long compute. |

## 43. End-to-End Command and Data Flow

- The client canonicalizes an experiment request, supplies a client request ID, and submits it.

- The coordinator validates schema, dataset manifest, kernel identity, parameters, partition policy, and resource limits.

- Within a transaction, the coordinator creates the run, partition plan, tasks, and immutable accepted manifest reference.

- An eligible worker registers or heartbeats, advertises available capacity, and sends a work request.

- The scheduler selects a pending task, creates a new attempt and lease generation, commits the lease, and sends the assignment.

- The worker verifies the assignment, acknowledges start, opens the immutable partition, and executes the registered kernel.

- The task process writes an attempt-scoped result, closes it, calculates a digest, and returns a descriptor to the worker control process.

- The worker reports staged completion with attempt, task, lease generation, artifact descriptor, metrics, and result schema.

- The coordinator verifies state and artifact integrity, then conditionally commits one attempt and records the result reference.

- After every required map task commits, the coordinator creates or runs the deterministic merge stage.

- The final result is normalized, hashed, committed, and compared against optional reference evidence.

- The coordinator marks the run successful and exposes a result handle, manifests, metrics, and diagnostic references.

## 44. Bounded Queues and Backpressure

Every producer-consumer boundary needs a capacity, saturation metric, wait policy, and shutdown behavior. An unbounded asyncio queue is not harmless merely because messages are small; a stuck consumer can still exhaust memory and hide overload.

Table 24 — Queue boundaries and backpressure behavior.

| Boundary | Recommended bound | Saturation behavior | Metric |
| --- | --- | --- | --- |
| Incoming frames per session | Bytes and decoded-message count | Pause socket reads or close abusive session | session_input_bytes, decode_queue_depth |
| Work requests | At most one outstanding request per worker slot | Reject duplicate or coalesce | pending_work_requests |
| Scheduler ready tasks | Durable tasks may be many; in-memory window is bounded | Page from metadata as capacity opens | ready_window_depth |
| Artifact verifications | Small executor queue | Delay commit response and apply session backpressure | artifact_verify_queue |
| Worker input batches | One or a few batches per task | Reader blocks or awaits free slot | input_batch_queue_depth |
| Worker result batches | Bounded by writer capacity | Kernel or producer waits | result_queue_depth |
| Log events | Bounded with severity-aware policy | Block critical events; sample or count low-value debug events | log_dropped_total |
| Benchmark samples | Fixed-size buffers or streaming file writer | Flush periodically; never retain all raw events in memory | bench_buffer_depth |

## 45. Ownership Map

Table 25 — Resource ownership and authority.

| Resource | Authoritative owner | Other access |
| --- | --- | --- |
| Run and task state | Coordinator metadata transaction | Workers receive immutable snapshots and propose events. |
| Lease generation | Coordinator | Worker echoes token but cannot create or extend authority unilaterally. |
| Dataset bytes | Artifact/dataset store | Workers read immutable ranges. |
| Attempt staging path | One worker attempt | Coordinator verifies; cleanup service may remove after terminal state. |
| Committed artifact reference | Coordinator metadata commit | Clients and merge stage read immutable object. |
| Worker child process | Worker control process | Coordinator may request cancellation but does not signal child directly. |
| Protocol session | Transport adapter | Coordinator receives typed events; domain layer never owns socket. |
| Metrics instruments | Component-local instrumentation | Exporter reads aggregate values; correctness never depends on them. |
| Benchmark raw file | Benchmark runner | Analysis scripts read only after close. |

## 46. Error Taxonomy Across Boundaries

- User errors are returned with stable codes and field context. They do not produce retries or stack traces by default.

- Protocol errors terminate or quarantine a session and include a bounded reason. Raw hostile payloads are not copied into logs.

- Worker task errors are normalized into retryable or terminal classes with exception type, bounded message, and optional fingerprint.

- Storage errors identify operation, path or object key, expected digest, and whether state may have changed.

- Internal invariant errors trigger fail-closed behavior and a diagnostic bundle; they are never converted to an ordinary retry silently.

- Cancellation is not logged as an error unless shutdown policy fails or a worker ignores cancellation beyond grace.

- Benchmark invalidation is distinct from runtime failure. Thermal throttling, background load, or missing environment metadata can invalidate a sample without implying a product bug.

## 47. Configuration Model

Configuration should be explicit, typed, validated once, and printed in normalized form. Precedence should be deterministic: package defaults, configuration file, environment overrides for secrets or deployment-specific values, and command-line overrides. The accepted run manifest captures semantic execution settings; process configuration captures operational settings.

Table 26 — Configuration groups and validation.

| Group | Examples | Validation |
| --- | --- | --- |
| Coordinator | bind address, max sessions, scheduler window, shutdown grace | Ports/paths valid; bounds positive; local-only default. |
| Metadata | SQLite path, busy timeout, synchronous mode, migration policy | Directory writable; supported durability mode. |
| Artifacts | root path, staging TTL, checksum algorithm, fsync policy | Root isolated; no traversal; same-filesystem rename assumption declared. |
| Leases | duration, heartbeat interval, start timeout, max attempts, backoff | Heartbeat < lease; ranges coherent; zero/negative rejected. |
| Worker | capacity, child start method, memory limit, cache size, task timeout | Capacity bounded; platform capabilities checked. |
| Protocol | max frame bytes, max outstanding requests, handshake timeout | Hard maximum compiled or centrally enforced. |
| Benchmark | warmups, repetitions, affinity, workload manifest, sample output | No accidental debug build; output directory empty or versioned. |

## 48. Architecture Decision Records

Record decisions whose alternatives affect semantics, failure behavior, ownership, or measurement. An ADR is short: context, decision, alternatives, consequences, evidence, and revisit trigger.

Table 27 — Initial ADR backlog.

| ADR | Decision to record | Revisit trigger |
| --- | --- | --- |
| ADR-001 | At-least-once task execution with exactly-once visible commit | Kernel side effects become a requirement. |
| ADR-002 | Single coordinator and SQLite WAL for the baseline | Measured coordinator or availability requirement exceeds design. |
| ADR-003 | Immutable files for dataset and artifact data plane | Data-copy or shared-storage results justify another adapter. |
| ADR-004 | Pull-based worker scheduling | Fairness, latency, or locality study shows a concrete limitation. |
| ADR-005 | Registered kernels instead of arbitrary pickled callables | A safe distribution and compatibility scheme is designed. |
| ADR-006 | One task per worker at Gate A | Resource profiles and measurements justify concurrency. |
| ADR-007 | Batch-oriented pybind11 API | Call overhead is negligible and a finer API improves usability. |
| ADR-008 | Metadata transaction is commit authority | Alternative transactional artifact store is proven. |
| ADR-009 | Contiguous record partitions | Skew or format requirements justify indexed or key-based partitioning. |
| ADR-010 | No web UI before operational CLI completeness | CLI evidence is complete and UI adds a distinct signal. |

## 49. Architecture Review Questions

- Which component is allowed to say a task is committed, and where is that fact durable?

- What happens if a worker finishes after its lease expires?

- Which bytes travel through the coordinator, and what prevents an oversized payload?

- Can the coordinator restart while workers continue? What messages are accepted after reconnection?

- Can two attempts write the same path or overwrite committed data?

- Which operations occur inside a database transaction, and can any of them block on a worker or large file?

- How does a run remain deterministic when tasks finish in a different order?

- What memory usage is bounded by configuration, and what happens at the bound?

- Which interfaces make the reference path structurally independent from the optimized path?

- What is the smallest demonstrable release if the optional transport or C++ work takes longer than expected?

# Part IV - Coordinator Design and Durable Scheduling

## 50. Coordinator Responsibilities and Prohibitions

Table 28 — Coordinator responsibilities and prohibitions.

| Coordinator must | Coordinator must not |
| --- | --- |
| Validate submissions and create durable runs/tasks | Execute large data kernels in the event-loop thread |
| Maintain worker sessions and eligibility | Treat a heartbeat as proof that a task output is valid |
| Create leases and fencing generations transactionally | Trust worker-provided paths outside artifact policy |
| Classify failures and schedule bounded retries | Retry deterministic errors forever |
| Verify staged results and commit one winner | Publish an artifact based only on a message |
| Recover scheduling state from durable metadata | Require in-memory queues to reconstruct correctness |
| Expose status, logs, metrics, and diagnostics | Use observability stores as authoritative state |
| Stop safely on invariant failure | Attempt undocumented automatic repair of inconsistent metadata |

## 51. Recommended Coordinator Package Layout

forge/coordinator/
  app.py              # startup, shutdown, dependency wiring
  service.py          # submission, status, cancel use cases
  scheduler.py        # eligibility and task selection
  leases.py           # issue, renew, expire, fence
  workers.py          # registry and session lifecycle
  commits.py          # staging validation and conditional commit
  recovery.py         # restart reconciliation
  timers.py           # monotonic deadlines and deterministic test clock
  events.py           # typed internal coordinator events
  models.py           # immutable coordinator views
  api.py              # transport-facing request handlers
  diagnostics.py      # invariant scan and bundle generation

Files should remain small enough that state transitions can be reviewed in context. Avoid a single Coordinator class containing sockets, SQL, timers, scheduler policy, artifact operations, and CLI rendering.

## 52. Coordinator Startup and Shutdown Lifecycle

Startup is a recovery operation, not merely dependency construction. The coordinator must establish that metadata, artifacts, schemas, configuration, and exclusive leadership are coherent before accepting clients or workers.

### Design contract

- Acquire a process or database leadership lock appropriate to the single-coordinator design.

- Validate configuration and directory ownership before opening network listeners.

- Open metadata, apply only tested migrations, and verify the expected application schema version.

- Reconcile active runs and leases before advertising readiness.

- Expose separate liveness and readiness signals; a process can be alive while still recovering.

- On shutdown, stop admission first, mark workers draining, persist final events, and close listeners before releasing leadership.

### Implementation sequence

- Build a dependency container containing clock, ID generator, metadata repository, artifact store, scheduler policy, metrics, and logger.

- Run migrations in a transaction or refuse startup if an unsupported migration path is detected.

- Load active run summaries and rebuild bounded in-memory indexes rather than reading every historical row.

- Expire or conservatively reconcile old leases using restart policy and fencing generations.

- Start timer, session, and scheduling loops only after recovery completes.

- Implement graceful shutdown with a configurable drain/cancel policy and a hard deadline.

### Verification evidence

- Starting a second coordinator against the same metadata store fails clearly.

- Startup after a clean stop preserves all states and schedules no completed task.

- Startup after forced termination reconciles active leases according to policy.

- Readiness remains false while migrations or recovery are incomplete.

- Shutdown during active work leaves metadata restartable and does not commit partial output.

### Failure modes and review questions

- A migration partially applies or a filesystem is mounted read-only.

- The leadership lock is stale after a crash or cannot distinguish two hosts.

- Shutdown waits on a worker that never responds.

- Recovery performs unbounded work before readiness; define paging and progress.

- A signal arrives during startup before all dependencies exist.

## 53. Submission, Validation, and Idempotent Run Creation

Submission converts an untrusted but bounded client request into an immutable accepted run. Validation should fail before expensive planning or worker activity, and client retries should not create accidental duplicate runs.

### Design contract

- Require a schema version and reject requests over a configured size.

- Accept an optional client_request_id unique within a client namespace.

- Canonicalize and hash the manifest before durable creation.

- Resolve dataset and kernel identities through registries; do not accept arbitrary absolute paths or import strings unchecked.

- Create the run, accepted manifest reference, partitions, and tasks in one transaction or in a restartable planning protocol.

- Return stable error codes and field paths for validation failures.

### Implementation sequence

- Parse into typed request models with strict unknown-field policy.

- Validate cross-field relationships such as lease policy, partition size, and kernel parameters.

- Verify dataset manifest signature or digest and basic file availability according to submission validation mode.

- Calculate experiment hash and look up an existing client request before creating a run.

- Insert run and plan records transactionally; persist a planning failure rather than losing context after run ID allocation.

- Return a RunHandle containing run ID, accepted manifest digest, state, and status endpoint.

### Verification evidence

- The same client_request_id and same canonical request returns the same run.

- The same client_request_id with different content returns a conflict.

- Invalid schemas, unknown kernels, missing datasets, bad parameters, and excessive limits fail before task leasing.

- Process termination during planning leaves either no run or a recoverable PLANNING run, never an invisible half-plan.

- Canonicalization fixtures remain stable across supported Python versions.

### Failure modes and review questions

- Dataset files disappear after validation but before execution.

- A manifest uses path traversal, symlinks, device files, or excessively deep JSON.

- Planning creates millions of tasks and exceeds transaction or memory limits.

- A client times out after the transaction commits and retries.

- Two identical submissions race with the same idempotency key.

## 54. Planning Transaction and Task Materialization

For modest educational workloads, materialize all task rows during planning. This makes status and recovery simple. For very large task counts, a later version may page or lazily materialize tasks, but the optimization should not complicate Gate A.

- Load and validate the immutable dataset manifest.

- Calculate deterministic partition descriptors and prove complete, non-overlapping coverage.

- Create task IDs from run, stage, and partition identity using a stable mapping or generated IDs stored alongside deterministic ordinals.

- Insert partitions and tasks in batches inside the run-planning transaction.

- Record total logical records, bytes, partition count, planner version, and plan digest.

- Transition the run from PLANNING to RUNNING only after all required rows and the accepted manifest are durable.

- Emit one run-planned event after commit; observers must not see tasks before the run is runnable.

If planning cannot fit comfortably in one transaction, use a restartable PLANNING state with idempotent batch inserts and a final plan-seal transaction. Do not expose partially planned tasks to workers.

## 55. Worker Registration and Session Registry

The worker registry maps live protocol sessions to durable or semi-durable worker identities and advertised capabilities. Session identity is ephemeral; worker identity and attempt history remain inspectable after disconnect.

### Design contract

- Require protocol negotiation before registration.

- Record worker ID, session ID, software version, kernel capabilities, architecture, capacity, and resource limits.

- Allow one active session per worker identity unless a replacement policy explicitly fences the old session.

- Treat network address and PID as diagnostic attributes, not stable identity.

- A disconnected worker becomes LOST for scheduling but historical attempts remain unchanged until lease policy acts.

- Capability changes require re-registration and cannot mutate an already leased task contract.

### Implementation sequence

- Implement a typed WorkerCapabilities model and compatibility predicate.

- Persist registration and last-seen summaries if needed for recovery and diagnostics.

- Maintain an in-memory session map keyed by session ID and worker ID with bounded cardinality.

- On replacement, close or fence the older session and increment a worker session generation.

- Expose drain and quarantine controls for tests and maintenance.

- Emit registration, replacement, disconnect, and quarantine events with correlation IDs.

### Verification evidence

- Duplicate registration, session replacement, and reconnect sequences are deterministic.

- An incompatible worker cannot receive a task whose kernel or protocol it does not support.

- A disconnected worker does not hold a scheduling slot forever.

- A worker advertising capacity N never receives more than N active leases.

- A quarantined worker cannot request new work until explicitly cleared.

### Failure modes and review questions

- Two processes start with the same configured worker ID.

- A worker lies about a kernel version or architecture.

- A reconnect arrives while the previous TCP connection appears half-open.

- Registration storms fill memory or logs.

- A session sends work requests before registration completes.

## 56. Pull-Based Scheduler Baseline

In the baseline, an idle worker asks for work. The coordinator selects one compatible pending task and creates a lease transactionally. Pull scheduling naturally limits outstanding assignments to worker capacity, handles heterogeneous kernel support, and avoids pushing work to a slow or disconnected worker. It does not eliminate the need for fairness, admission control, or lease timeouts.

async def request_work(worker: WorkerView) -> Assignment | NoWork:
    if not worker.is_eligible or worker.available_slots <= 0:
        return NoWork(reason='worker_not_eligible')

    candidate = scheduler.choose_task(
        ready_runs=ready_run_window,
        worker=worker,
    )
    if candidate is None:
        return NoWork(reason='no_compatible_task', retry_after_ms=250)

    lease = await metadata.create_lease_if_pending(
        task_id=candidate.task_id,
        worker_id=worker.worker_id,
        duration=lease_policy.duration,
    )
    if lease is None:
        return NoWork(reason='candidate_raced', retry_after_ms=10)
    return assignment_from(lease, candidate)

- Scheduler selection may be pure over a bounded snapshot, but lease creation is a conditional metadata transaction.

- A failed conditional lease due to a race is normal; select again rather than treating it as an invariant failure.

- NoWork responses should include jittered retry guidance so idle workers do not spin or synchronize into a request storm.

- The baseline chooses from a bounded ready window, ordered by run priority, fairness policy, task ordinal, and retry eligibility time.

- A task is compatible only when worker kernel/version, platform, resource profile, and deployment assumptions match.

## 57. Lease Creation Transaction

- Select or receive a candidate task that appears PENDING and whose retry_not_before time has passed.

- Begin an immediate transaction appropriate to SQLite to serialize the state change.

- Re-read task and run state; reject if run is terminal, cancelling, or task is no longer pending.

- Increment the task fencing generation and create a unique attempt row.

- Create the lease row or task lease fields with worker ID, issued timestamp, wall-clock expiry, and generation.

- Transition task to LEASED and increment active counters for the worker and run.

- Commit the transaction before sending the assignment.

- If sending fails, leave the lease to expire or perform a documented immediate revoke transaction; do not pretend it never existed without evidence.

The assignment response includes all immutable input descriptors needed by the worker plus the lease token. It does not include a mutable Python object whose identity matters to later messages.

## 58. Heartbeat, Start Acknowledgment, and Lease Renewal

Heartbeat processing maintains liveness without allowing message volume to dominate the coordinator. A task-level renewal is distinct from a worker session heartbeat, although one message may carry both.

### Design contract

- Require a start acknowledgment within a fraction of the lease duration or treat the attempt as suspect.

- Renew only current attempt and fencing generation.

- Cap renewal extension and record the last durable renewal at a controlled cadence.

- Progress counters are advisory and monotonic; they do not authorize commit.

- Coalesce or sample high-frequency heartbeats while preserving enough durability for restart policy.

- A worker must receive an explicit stale-lease response when a renewal is rejected.

### Implementation sequence

- Use one timer heap or timing wheel for next expiry checks rather than one asyncio task per lease at large scale.

- Separate session liveness timestamp from durable lease expiry.

- Batch durable heartbeat updates when safe, but never extend an expired or replaced generation.

- Emit metrics for renewal latency, rejected renewals, heartbeat jitter, and time-to-expiry.

- On event-loop delay, process expiries conservatively and record scheduler lag.

- Test with a fake monotonic clock and deterministic event ordering.

### Verification evidence

- Renewal with wrong worker, attempt, task, or generation is rejected.

- Delayed duplicate heartbeat does not move state backward.

- Coordinator pause longer than the lease produces documented behavior rather than mass silent commit.

- Session heartbeat without task renewal does not preserve a task lease accidentally.

- High heartbeat volume remains bounded and does not starve submission or commit handling.

### Failure modes and review questions

- Database stalls cause renewal writes to miss deadlines.

- The event loop is blocked by checksum work.

- A worker clock is wrong; coordinator time must remain authoritative.

- A heartbeat arrives after cancellation or commit.

- The coordinator restarts and monotonic deadlines are not transferable.

## 59. Lease Expiry and Retry Scheduling

Expiry processing should be idempotent. The coordinator may observe the same expired lease in several scans or receive a late disconnect event. One conditional transition records the attempt as LOST or EXPIRED, clears active capacity, and either requeues the task with a retry-not-before timestamp or fails it according to policy.

- Do not delete expired attempt history; it is essential for debugging and resume claims about failure recovery.

- Use bounded exponential backoff with deterministic jitter derived from task and attempt identity for repeatable tests.

- Reset backoff or classify terminal errors only through explicit policy.

- When many workers vanish together, throttle retries to avoid a thundering herd.

- A staged artifact from an expired attempt is quarantined or may be considered under a separately documented late-result policy; the conservative baseline discards it as a commit candidate.

## 60. Conditional Result Commit

The commit path is the most important correctness boundary in the coordinator. Keep it small, transactional, and exhaustively tested.

verify message shape and schema
  -> verify task/attempt/worker relationship
  -> verify artifact path policy and existence
  -> verify size and digest outside DB transaction
  -> begin transaction
     -> reload run, task, attempt, lease generation
     -> reject cancelled/terminal/stale/conflicting state
     -> insert or confirm artifact record
     -> mark attempt COMMITTED
     -> mark task COMMITTED with winner and digest
     -> update run committed counters
     -> append state-transition event
  -> commit transaction
  -> publish response and schedule losing-artifact cleanup

- Large checksum work happens before the metadata transaction, but the transaction must revalidate state because cancellation or another attempt may win while verification runs.

- Artifact verification result includes exact path/key, size, digest algorithm, digest, schema, and verification timestamp.

- The database has a unique constraint enforcing one committed result per task.

- A duplicate identical finish message for the winning attempt returns the existing commit result idempotently.

- A second different digest for the same attempt is an invariant violation and quarantines the worker or run.

- A losing valid attempt receives a duplicate-loser response and its staged artifact enters cleanup policy.

## 61. Run Completion and Deterministic Merge

The baseline merge can run inside a dedicated worker task or a coordinator-supervised local process. It must not block the coordinator event loop. Treat merge as a first-class stage with its own task, attempt, output, digest, and commit where practical; this reuses failure semantics and makes restart behavior consistent.

- A transaction observes that every required map task is committed and transitions the run from RUNNING to MERGING exactly once.

- Create a merge task referencing committed partition results in canonical ordinal order or a manifest containing those references.

- Execute the registered merge kernel with the same staging and conditional commit rules.

- Validate final result schema and canonical digest.

- Optionally compare against a reference result or independently computed summary for demo workloads.

- In one transaction, record final artifact and digest and transition the run to SUCCEEDED.

- Emit completion event and expose immutable result handle.

## 62. Cancellation and Administrative Controls

- cancel_run(run_id, reason, requested_by) is idempotent and records the request durably.

- The cancellation transaction moves RUNNING or MERGING to CANCELLING and prevents new leases and commits.

- Active sessions receive cancel-attempt messages after the transaction commits.

- Workers have a cooperative grace period followed by child-process termination. The lease remains evidence even if the child dies.

- When no active attempts remain, incomplete tasks become CANCELLED and the run becomes CANCELLED.

- Administrative retry or resume should create a new run from the old manifest unless the semantics of mutating terminal history are carefully designed.

- Quarantine, drain, and diagnostic operations are authenticated or local-only and are recorded as administrative events.

## 63. Metadata Repository Interface

class MetadataRepository(Protocol):
    async def create_run(self, plan: AcceptedRunPlan) -> RunRecord: ...
    async def get_run(self, run_id: RunId) -> RunSnapshot: ...
    async def list_ready_tasks(self, query: ReadyTaskQuery) -> list[TaskView]: ...
    async def create_lease_if_pending(
        self, request: LeaseRequest
    ) -> LeaseRecord | None: ...
    async def renew_lease(self, request: RenewalRequest) -> RenewalResult: ...
    async def expire_due_leases(self, now: datetime) -> list[RetryAction]: ...
    async def commit_staged_result(
        self, request: CommitRequest
    ) -> CommitResult: ...
    async def request_cancellation(self, run_id: RunId, reason: str) -> RunRecord: ...
    async def recovery_snapshot(self) -> RecoverySnapshot: ...
    async def assert_consistent(self, scope: ConsistencyScope) -> ConsistencyReport: ...

Do not make the interface a generic CRUD wrapper. Each method should express a semantic transaction and return a typed outcome such as committed, stale, cancelled, raced, or invariant failure.

## 64. SQLite Transaction and Connection Policy

- Use WAL mode for concurrent readers and one disciplined writer path; document the exact PRAGMA settings used.

- Use foreign keys, unique indexes, CHECK constraints, and NOT NULL constraints to enforce cheap invariants.

- Keep transactions short and never await network I/O or hash a large file while a write transaction is open.

- Use BEGIN IMMEDIATE or another intentional locking mode for lease and commit transitions; measure contention rather than guessing.

- Set a bounded busy timeout and surface sustained contention through metrics and errors.

- Store timestamps in a canonical UTC representation and retain generation counters for authority.

- Back up or copy the database only through a supported snapshot mechanism; copying live database files casually can produce inconsistent evidence.

- Treat synchronous mode as a named durability choice in benchmarks. Do not compare throughput across modes without labeling them.

## 65. Coordinator Restart and Recovery

Figure 5 — Coordinator restart and durable-state reconciliation

- Acquire single-leader ownership and open metadata in validated schema mode.

- Load active runs, nonterminal tasks, current attempts, leases, and committed artifact references in pages.

- Verify database invariants before making scheduling decisions.

- Translate persisted lease expiry and restart policy into conservative actions. Old workers cannot retain authority without reconnecting and presenting matching generation.

- Verify committed artifacts at the configured recovery integrity level. Missing committed data is a failure, not a task silently returned to pending.

- Inspect staged artifacts referenced by attempts and classify them as current, stale, orphaned, or corrupt.

- Rebuild ready-task windows, run counters, worker capacity state, and timer deadlines from authoritative rows.

- Resume listeners and mark readiness only after reconciliation completes.

- Record a recovery report containing counts, actions, duration, and any degraded condition.

The simplest safe policy after coordinator restart is to treat all previously active worker sessions as disconnected and allow leases to expire or explicitly revoke them with new fencing generations. Workers reconnect and request new work. More aggressive lease preservation is optional and requires a clear session-resumption protocol.

## 66. Recovery Reconciliation Matrix

Table 29 — Coordinator recovery decisions.

| Metadata state | Artifact observation | Recovery action |
| --- | --- | --- |
| Task COMMITTED | Committed artifact exists and digest matches | Keep terminal state; count toward run completion. |
| Task COMMITTED | Artifact missing or digest differs | Fail affected run or enter CORRUPT diagnostic state; never re-execute silently. |
| Attempt STAGED, task not committed | Staged artifact valid; lease current policy unknown after restart | Conservative baseline marks attempt stale and schedules cleanup/retry. |
| Attempt RUNNING, lease expired | No staged artifact | Mark attempt LOST; retry or fail according to budget. |
| Attempt RUNNING, lease not expired by wall-clock policy | Worker session absent | Wait brief reconnect grace or expire conservatively; document choice. |
| Task PENDING | Orphan staging file exists | Do not commit; quarantine or clean after TTL. |
| Run MERGING | Merge task committed but run not SUCCEEDED | Verify final artifact and idempotently finish transition. |
| Run CANCELLING | Active attempts absent | Finalize incomplete tasks and run as CANCELLED. |
| Metadata references unknown schema | Any | Refuse readiness and require migration or manual inspection. |

## 67. Coordinator APIs

Table 30 — Coordinator service operations.

| Operation | Request essentials | Response essentials | Idempotency |
| --- | --- | --- | --- |
| submit_run | schema, manifest, client_request_id | run_id, accepted_digest, state | Same key + same request returns same run. |
| get_run | run_id, optional detail level | immutable status snapshot and links | Naturally idempotent. |
| list_runs | filters, cursor, limit | paged summaries | Cursor-stable within documented ordering. |
| cancel_run | run_id, reason, request_id | new/current state | Repeated cancellation returns current result. |
| register_worker | identity, session, capabilities, version | accepted capabilities and heartbeat policy | Session generation resolves repeats. |
| request_work | worker/session, available slot | assignment or bounded no-work response | One outstanding request per slot. |
| ack_start | attempt, lease generation | accepted or stale | Duplicate identical acknowledgment accepted. |
| heartbeat | session and active lease renewals | renewed/stale per lease | Duplicates do not extend incorrectly. |
| stage_result | attempt, generation, artifact descriptor, metrics | commit, duplicate, stale, cancelled, or verify-pending | Same attempt + digest returns same outcome. |
| report_failure | attempt, generation, normalized error | retry/terminal/stale decision | Duplicate failure is stable. |
| drain_worker | worker and reason | draining state | Repeated request is stable. |
| diagnose | scope and output path | bundle reference and consistency report | Creates a new diagnostic artifact but does not mutate run semantics. |

## 68. Coordinator Observability

- Counters: submissions, accepted runs, rejected runs, leases issued, renewals, expiries, retries, commits, duplicate losers, cancellations, invariant failures.

- Gauges: active sessions, idle workers, active leases, ready tasks in window, verification queue depth, database writer queue, runs by state.

- Histograms: submission validation, lease transaction, heartbeat processing, artifact verification, commit transaction, scheduler decision, recovery duration.

- Structured events: every state transition with before, after, cause, actor, correlation ID, and durable event sequence where available.

- Lag signals: event-loop lag, lease-expiry processing lag, database busy time, artifact verification backlog, metrics exporter delay.

- Cardinality policy: never use run ID, task ID, or attempt ID as unrestricted metric labels; keep them in logs and traces.

## 69. Coordinator Performance Considerations

Do not optimize the coordinator before measuring. Likely pressure points include SQLite write serialization, heartbeat volume, repeated ready-task queries, checksum verification, JSON encoding, and high-cardinality logs. The correct response may be batching or reducing work, not rewriting the coordinator in C++.

- Cache immutable run and kernel summaries, but validate mutable task state in transactions.

- Maintain a bounded ready window rather than loading every pending task into Python objects.

- Batch event inserts or heartbeat persistence only when the durability consequence is documented.

- Move large file hashing to a bounded executor and instrument queue delay separately from hash time.

- Use prepared SQL and explicit indexes; inspect query plans for ready-task, active-lease, and run-status queries.

- Profile object allocation and serialization before introducing custom binary internal structures.

- Measure coordinator CPU and maximum sustainable task-completion rate with no-op kernels to isolate scheduler overhead.

## 70. Coordinator Acceptance Test Matrix

Table 31 — Coordinator acceptance tests.

| Test ID | Acceptance case |
| --- | --- |
| COORD-001 | Valid submission creates one durable run and complete plan. |
| COORD-002 | Invalid submission creates no runnable tasks and returns stable field errors. |
| COORD-003 | Same idempotency key and request returns the same run under concurrency. |
| COORD-004 | Two workers racing for one task create one active lease. |
| COORD-005 | Wrong worker or stale fencing generation cannot renew. |
| COORD-006 | Expired lease creates one retry attempt despite repeated scans. |
| COORD-007 | Two staged attempts race; one commits and the other is a loser. |
| COORD-008 | Cancellation before commit prevents later stage result from becoming visible. |
| COORD-009 | Coordinator restart does not reassign committed tasks. |
| COORD-010 | Missing committed artifact fails recovery visibly. |
| COORD-011 | Event-loop lag and database contention metrics are emitted under stress. |
| COORD-012 | Graceful shutdown stops admission and leaves restartable state. |
| COORD-013 | Forced termination at each transaction boundary recovers to a valid state. |
| COORD-014 | Ready-task window remains bounded for a large plan. |
| COORD-015 | Invariant scanner finds intentionally corrupted fixture rows. |

# Part V - Worker Runtime, Process Supervision, and Task Execution

## 71. Worker Responsibilities and Trust Model

A worker is a replaceable executor. It may read immutable input, run a trusted registered kernel, stage output, and report telemetry. It cannot change run state, extend a lease without coordinator approval, or decide that its result is committed.

Table 32 — Worker responsibilities.

| Worker responsibility | Required behavior |
| --- | --- |
| Session management | Negotiate protocol, register capabilities, heartbeat, reconnect, and drain without hiding lease state. |
| Task supervision | Launch or invoke one attempt under a bounded resource and cancellation policy. |
| Input validation | Verify assignment, dataset schema, partition boundaries, and selected integrity checks before kernel execution. |
| Kernel dispatch | Resolve an exact registered Python or C++ implementation and validate parameters. |
| Output staging | Write only to an attempt-specific path, finalize bytes, calculate digest, and report a descriptor. |
| Failure reporting | Normalize exceptions and process exits into bounded typed reports. |
| Telemetry | Report progress, resource use, timing, bytes, and kernel counters without overwhelming the control plane. |
| Cleanup | Remove temporary task resources; never remove committed data based only on local belief. |

## 72. Recommended Worker Package Layout

forge/worker/
  app.py              # process entry point and dependency wiring
  session.py          # coordinator connection and protocol lifecycle
  runtime.py          # assignment-to-attempt orchestration
  supervisor.py       # child process launch, cancel, timeout, reap
  child_main.py       # task-process entry point
  inputs.py           # partition validation and readers
  outputs.py          # staging writer and result descriptor
  registry.py         # Python and C++ kernel resolution
  resources.py        # limits and resource accounting
  cache.py            # bounded immutable local cache
  telemetry.py        # progress, metrics, normalized errors
  signals.py          # shutdown and cancellation handling

## 73. Worker Lifecycle

- Load configuration, validate local directories, and create a unique session ID.

- Connect to the configured coordinator with bounded exponential reconnect backoff.

- Negotiate protocol major/minor version and maximum frame limits.

- Register worker identity, software version, kernel capabilities, architecture, and capacity.

- Enter IDLE and heartbeat on the coordinator schedule.

- Request work only when a local execution slot and staging capacity are available.

- Validate assignment and acknowledge start after the child task process is successfully launched or the in-process task is ready.

- Supervise execution, renew the lease, relay bounded progress, and react to cancellation or stale-lease responses.

- Finalize output or normalize failure, report it idempotently, and wait for the coordinator outcome.

- Clean attempt-local resources according to commit or loser response, return to IDLE, or enter DRAINING/QUARANTINED.

- On shutdown, stop requesting work, cancel or drain active task according to policy, close the session, and reap all children.

## 74. Worker Startup and Capability Advertisement

Startup must prove that the worker can execute the capabilities it advertises. A capability is not a string copied from configuration; it is a checked combination of software, kernel registry, architecture, and resource availability.

### Design contract

- The worker verifies its package version and optional clean build digest.

- Every advertised kernel can be imported or loaded and reports an exact logical version.

- The worker records Python version, C++ extension build metadata, operating system, architecture, and available memory/CPU limits.

- Staging and cache directories are isolated under configured roots and pass write/read tests.

- Advertised concurrency does not exceed the configured or detected resource budget.

- A worker with a missing required extension advertises only supported Python kernels rather than failing ambiguously.

### Implementation sequence

- Construct WorkerCapabilities from runtime probes and registry enumeration.

- Create a startup self-test that runs a tiny fixture through each required kernel implementation.

- Resolve a stable worker ID from configuration or installation state and a fresh session ID per connection.

- Capture a bounded environment fingerprint for diagnostics.

- Register and compare coordinator-accepted capability set; refuse tasks outside the accepted set.

- Expose a local –self-test command used by CI and deployment scripts.

### Verification evidence

- Startup fails clearly with unwritable staging, incompatible extension, or invalid capacity.

- Advertised kernels match what dispatch can actually execute.

- Two sessions with the same worker ID follow the replacement policy.

- A worker reconnect retains identity but receives a new session generation.

- Self-test output is deterministic and contains no secrets.

### Failure modes and review questions

- The extension loads but was compiled against an incompatible Python ABI.

- The configured cache or staging root is a symlink outside the allowed root.

- Available disk space falls below a safe threshold after startup.

- Container CPU limits differ from host CPU count.

- A kernel registration import performs unexpected side effects.

## 75. Assignment Validation

- Validate message schema and protocol version before constructing paths or importing a kernel.

- Confirm worker/session identity, task ID, attempt ID, run ID, and lease generation are present and internally coherent.

- Confirm the requested kernel ID, logical version, implementation, and parameters match an accepted capability.

- Resolve dataset and output references through root-confined artifact helpers; reject absolute or escaping paths.

- Verify partition boundaries are within the manifest and aligned to the dataset format.

- Check resource profile against local limits before starting a child process.

- Reject duplicate active assignment for the same local slot. An identical retransmission may return the known state idempotently.

- Acknowledge start only after the runtime has ownership of a child process or a controlled in-process invocation.

## 76. Child Task Process Model

The strongest local design uses a small worker control process and a separate task child. The control process remains responsive to heartbeats, cancellation, and coordinator messages even when a Python kernel blocks, leaks memory, crashes the interpreter, or enters C++ code. The child receives an immutable serialized TaskLaunchSpec through a pipe or temporary manifest and returns a bounded TaskExitReport.

The baseline may execute trusted kernels in the worker process during the MVP, but the public Gate B release should supervise a child if time permits. Process supervision is a clearer systems signal than adding worker concurrency prematurely.

@dataclass(frozen=True)
class TaskLaunchSpec:
    run_id: str
    task_id: str
    attempt_id: str
    fencing_generation: int
    kernel: KernelRef
    partition: PartitionDescriptor
    parameters_json: bytes
    seed: int
    staging_path: str
    limits: ResourceLimits

@dataclass(frozen=True)
class TaskExitReport:
    outcome: Literal['staged', 'failed', 'cancelled']
    artifact: ArtifactDescriptor | None
    error: NormalizedTaskError | None
    metrics: TaskMetrics

## 77. Process Start Method and File Descriptor Hygiene

- Prefer spawn or forkserver semantics for clarity and safety when threads, event loops, and C++ libraries are present. Document Linux-specific choices.

- Pass only explicit launch data. Do not rely on inheriting coordinator or worker global objects into the child.

- Close unrelated file descriptors and mark descriptors close-on-exec where appropriate.

- Create a dedicated control pipe or socketpair for cancellation and final report; bound message size.

- Set a process group or retain a pidfd where supported so termination targets the correct child and descendants.

- Reap every child and record exit code, signal, wall time, and whether a structured report was received.

- A child process crash before report becomes a normalized transient or terminal failure according to policy; it must not hang the worker slot.

## 78. Cancellation and Timeout Escalation

Table 33 — Worker cancellation escalation.

| Phase | Action | Evidence |
| --- | --- | --- |
| Cooperative request | Send cancellation token or control message; kernel checks between batches. | cancel_requested timestamp and acknowledgment. |
| Grace period | Continue heartbeat while waiting for child to stop and close staging safely. | grace duration and progress. |
| Terminate | Send SIGTERM or platform equivalent to child/process group. | signal and timestamp. |
| Kill | After hard deadline, send SIGKILL and reap. | forced_kill counter and exit status. |
| Cleanup | Close partial output, mark staging incomplete, release local resources. | cleanup result and remaining paths. |
| Report | Send CANCELLED or timeout failure if lease is still current; tolerate stale response. | typed coordinator outcome. |

Timeout is a policy attached to the attempt or kernel, not a substitute for lease expiry. A worker may terminate a child because of a local task timeout while its coordinator lease is still valid, then report a typed timeout failure. Conversely, a stale lease may require cancellation even when the kernel has not exceeded its own timeout.

## 79. Resource Limits and Accounting

Table 34 — Task resource controls and measurements.

| Resource | Baseline mechanism | Recorded metric | Limitation |
| --- | --- | --- | --- |
| Wall time | Monotonic timer in worker | duration_ns | Includes I/O and scheduling. |
| CPU time | resource.getrusage or process accounting | user_ns, system_ns | Children and platform handling must be explicit. |
| Memory | Peak RSS from child and optional sampling | peak_rss_bytes | Sampling may miss short peaks. |
| Open files | RLIMIT_NOFILE and startup checks | open_fd_peak if measured | Portable measurement varies. |
| Address space | RLIMIT_AS where appropriate | limit and exit classification | May interact poorly with allocators or mmap. |
| Output bytes | Staging writer hard limit | bytes_written | Compressed and logical sizes differ. |
| Input bytes/records | Reader counters | bytes_read, records_read | Page cache affects physical I/O. |
| CPU affinity | Benchmark-only sched_setaffinity | assigned CPUs | Not a general isolation boundary. |

Avoid presenting rlimits as a secure sandbox. They are operational safeguards for trusted kernels. Container or cgroup experiments may be added later, but the security boundary remains explicit.

## 80. Input Reader Design

- Open files read-only and validate the dataset header before applying partition offsets.

- Use pread, buffered reads, or mmap behind a common batch reader so the benchmark can compare them.

- Return batches aligned to whole records and cap batch bytes independently of partition size.

- Check short reads and file truncation explicitly; never treat them as an empty successful partition.

- Expose record count, bytes, parse failures, and checksum validation time.

- For mmap, handle page-aligned mapping offsets and slice to logical boundaries; do not assume a partition start is page aligned.

- The reader owns file/mapping lifetime until the C++ or Python consumer has finished with the batch.

## 81. Attempt-Scoped Output Staging

The output writer is the only supported way for a kernel to produce durable result bytes. It enforces root confinement, uniqueness, size limits, close/finalize order, and digest calculation.

- Create a staging directory under run/task/attempt identity with exclusive creation semantics.

- Write a temporary data file and a small metadata sidecar or in-memory descriptor.

- Reject writes after cancellation or configured output limit.

- Flush language buffers, close the file, and apply the configured durability operation such as fsync.

- Calculate digest over final bytes, preferably while streaming or in a separate bounded verification phase.

- Atomically rename temporary file to an attempt-finalized staging name on the same filesystem.

- Write a finalized attempt manifest containing schema, bytes, records, digest, and kernel metadata.

- Return a descriptor to the worker control process; do not rename to the committed path locally.

A partially written or unfinalized file is never reported as staged. If the process dies, recovery or garbage collection can identify incomplete attempt directories from missing finalized manifests.

## 82. Bounded Local Cache

A local cache is optional and should cache immutable verified input or compiled kernel resources, never mutable task state. It adds a data-locality signal only if measured.

- Key cache entries by immutable digest and format version, not by a path that may be reused.

- Use an explicit byte budget and eviction policy; record hits, misses, evictions, and verification time.

- Verify cached content on insert and optionally on read according to integrity mode.

- Do not cache attempt staging or committed output under ambiguous names.

- A cache miss must remain functionally correct. The cache is never required for recovery.

- Benchmark warm-cache and cold-cache cases separately and disclose page-cache effects.

## 83. Progress and Telemetry Policy

- Progress fields are monotonic counters such as records_processed, bytes_read, and batches_completed.

- Rate-limit progress messages by time and meaningful delta; a per-record message is forbidden.

- Carry task and attempt identity and fencing generation on every progress or finish message.

- Do not treat progress as a lease renewal unless the message explicitly contains a valid renewal request.

- Bound error messages and stack traces; preserve a full local traceback in the diagnostic artifact when safe.

- Record phase timings separately: open, validate, read, parse, compute, write, digest, close, report.

- Telemetry failures should not corrupt a task result, but loss of required lease renewal must still be observable.

## 84. Worker Crash and Reconnect Semantics

Table 35 — Worker crash points and outcomes.

| Failure point | Local consequence | Coordinator consequence |
| --- | --- | --- |
| Before start acknowledgment | Child absent or launch incomplete | Lease expires or worker reports launch failure; task retries. |
| During input read | Partial local buffers discarded | Lease expires; no staged result. |
| During output write | Incomplete staging remains | Lease expires; garbage collector later removes incomplete path. |
| After finalize before report | Valid staged artifact may exist | Conservative baseline retries and later cleans orphan; optional recovery may inspect it. |
| After report before response | Worker does not know commit outcome | On reconnect, query attempt state idempotently before deleting artifact. |
| After commit response | Worker may crash before cleanup | Committed state remains; cleanup is idempotent. |
| Control session lost, child still running | Worker may continue briefly | Lease eventually expires; stale generation prevents commit. |

## 85. Worker Acceptance Test Matrix

Table 36 — Worker acceptance tests.

| Test ID | Acceptance case |
| --- | --- |
| WORK-001 | Worker self-test advertises only executable kernel versions. |
| WORK-002 | Invalid assignment is rejected before a child process starts. |
| WORK-003 | Child crash is reaped and reported without losing session responsiveness. |
| WORK-004 | Cooperative cancellation closes output and returns within grace. |
| WORK-005 | Unresponsive child is terminated and then killed after hard deadline. |
| WORK-006 | Staging path cannot escape configured root through .. or symlink. |
| WORK-007 | Output size limit stops a runaway kernel. |
| WORK-008 | Partial output never produces a staged descriptor. |
| WORK-009 | Duplicate coordinator response and reconnect are handled idempotently. |
| WORK-010 | Memory and time metrics are recorded for success, failure, and cancellation. |
| WORK-011 | Worker remains responsive to heartbeat while child executes CPU-bound Python or C++. |
| WORK-012 | Cache corruption is detected and falls back or fails according to integrity policy. |
| WORK-013 | Shutdown reaps children and leaves no open staging writer. |
| WORK-014 | A stale lease response prevents further result reporting as current. |

# Part VI - Dataset, Artifact, Metadata, and Checkpoint Formats

## 86. Storage Design Principles

- Inputs and published outputs are immutable; mutable coordination state lives in the metadata database.

- Every durable format begins with a version or magic value and validates lengths before allocation or interpretation.

- Paths are references, not authority. Metadata state and digest verification determine whether an artifact is committed.

- Attempt outputs are unique and staged; committed outputs are immutable and content-identified where practical.

- Atomic rename guarantees are used only within one filesystem and are documented as a deployment assumption.

- Checksums detect accidental corruption; they do not authenticate an untrusted source unless combined with trusted signatures or channels.

- Garbage collection never guesses from file age alone. It consults durable references and applies a conservative retention window.

## 87. Synthetic Event Dataset

The recommended public workload is domain-neutral synthetic telemetry. It is simple enough to validate independently but rich enough to exercise parsing, filtering, grouping, rolling state, and deterministic generation.

struct EventRecordV1 {
    std::uint64_t sequence;      // globally increasing in generated file
    std::int64_t  timestamp_ns;  // deterministic event time
    std::uint32_t stream_id;     // grouping key
    std::uint16_t event_type;    // small registered category
    std::uint16_t flags;         // schema-defined bit field
    std::int64_t  value;         // signed measurement or delta
};
static_assert(sizeof(EventRecordV1) == 32);

The record uses fixed-width little-endian fields and no pointers or compiler-dependent serialization. The on-disk writer encodes each field explicitly rather than writing a native struct blindly; the static assertion is useful for in-memory layout but does not define wire endianness or packing by itself.

## 88. Dataset File Header

Table 37 — Dataset file header v1.

| Offset | Bytes | Field | Validation |
| --- | --- | --- | --- |
| 0 | 8 | magic = FORGEV1\0 | Exact byte match. |
| 8 | 2 | major_version | Must equal supported major. |
| 10 | 2 | minor_version | Unsupported optional features handled by flags. |
| 12 | 2 | header_bytes | At least minimum and within file. |
| 14 | 2 | record_bytes | 32 for EventRecordV1. |
| 16 | 4 | flags | Unknown required flags reject. |
| 20 | 4 | file_index | Matches manifest position. |
| 24 | 8 | record_count | Consistent with payload length. |
| 32 | 8 | first_sequence | Used for validation and diagnostics. |
| 40 | 8 | last_sequence | Coherent with count or empty-file rule. |
| 48 | 8 | generator_seed | Informational and reproducibility evidence. |
| 56 | 8 | payload_xxhash64 or reserved digest | Fast integrity check; full SHA-256 in manifest. |
| 64 | variable | future header extension | Skipped using header_bytes after version validation. |

## 89. Dataset Manifest

{
  "schema": "forge.dataset.v1",
  "dataset_id": "telemetry-100m-seed-42017",
  "record_schema": "forge.event_record.v1",
  "endianness": "little",
  "generator": {
    "name": "forge-synth",
    "version": "1.0.0",
    "seed": 42017,
    "parameters": {
      "streams": 4096,
      "event_types": 8,
      "timestamp_step_ns": 1000
    }
  },
  "files": [
    {
      "file_id": 0,
      "path": "part-00000.fev",
      "bytes": 3200000064,
      "records": 100000000,
      "first_sequence": 0,
      "last_sequence": 99999999,
      "sha256": "..."
    }
  ],
  "total_records": 100000000,
  "manifest_sha256": "..."
}

- Manifest paths are relative to the registered dataset root and normalized with forward slashes in canonical form.

- The manifest digest is computed without the manifest_sha256 field or with a defined placeholder to avoid recursion.

- File sizes, counts, sequence ranges, and checksums are validated at registration or according to integrity mode.

- A dataset may contain several files, but a baseline partition does not cross a file boundary.

- Generator parameters and version make public workloads reproducible without checking a huge dataset into Git.

## 90. Deterministic Dataset Generator

- Validate requested record count, stream count, event-type count, timestamp policy, output splitting, and seed.

- Use a specified pseudorandom generator with stable algorithm and explicit state, not the default generator whose algorithm may change.

- Generate sequence numbers and timestamps deterministically. Introduce skew, bursts, or correlations only through named parameters.

- Encode fields explicitly into bounded output buffers and stream to files.

- Calculate fast payload checksum during write and SHA-256 for manifest evidence.

- Close and fsync according to generator durability setting, then atomically publish each file.

- Write the canonical manifest last, after every file descriptor and digest is known.

- Provide a verify command that re-reads headers, counts records, checks ranges, and optionally recalculates full digests.

The generator itself is a benchmarkable component. Report generation throughput separately from Forge execution throughput, and never include dataset-generation time in task-processing results unless explicitly studying end-to-end provisioning.

## 91. Partition Index and Boundary Validation

Fixed-size records allow partition offsets to be calculated safely: byte_start = header_bytes + record_start × record_bytes. Use checked arithmetic and verify byte_start + record_count × record_bytes does not overflow or exceed file size.

- Planner tests cover empty datasets, one record, exact partition multiple, final short partition, multiple files, maximum values, and arithmetic overflow.

- A partition plan digest hashes the ordered canonical descriptors so recovery and workers can detect accidental changes.

- Workers recalculate or validate byte boundaries from logical indices instead of trusting an arbitrary byte range blindly.

- A future variable-length format requires an explicit index; do not reuse fixed-record assumptions silently.

## 92. Artifact Store Layout

artifacts/
  datasets/
    <dataset-id>/
      manifest.json
      part-00000.fev
  runs/
    <run-id>/
      accepted-run.json
      plan.json
      attempts/
        <task-id>/<attempt-id>/
          output.tmp
          output.staged
          attempt-result.json
      committed/
        <task-id>/result.bin
        <task-id>/result.json
      final/
        result.bin
        result.json
      checkpoints/
        checkpoint-000001.json
      diagnostics/
        <bundle-id>/...
  evidence/
    benchmarks/<release>/<study>/...

The exact directory names are less important than root confinement, unique staging paths, immutable committed paths, and a manifest that records every artifact reference. Do not infer task state by scanning directory names; metadata is authoritative.

## 93. Artifact Descriptor

@dataclass(frozen=True)
class ArtifactDescriptor:
    schema: str
    uri: str
    byte_size: int
    sha256: str
    logical_records: int | None
    media_type: str
    created_by_attempt: str | None
    content_schema: str
    canonical_digest: str | None

- uri is resolved through an artifact store adapter and is not accepted as an arbitrary OS path from the network.

- sha256 identifies exact bytes. canonical_digest identifies normalized logical content when byte representation may differ.

- created_by_attempt is evidence, not part of canonical result equivalence.

- media_type and content_schema prevent a merge from interpreting arbitrary bytes as a partition result.

- The descriptor is immutable after publication. Corrections create a new artifact and metadata transition.

## 94. Staging and Atomic Publication

Table 38 — Artifact staging and publication sequence.

| Step | Filesystem baseline | Failure handling |
| --- | --- | --- |
| Create | mkdir/open with exclusive flags under attempt path | Existing conflicting path is an error or prior-attempt recovery case. |
| Write | Stream to output.tmp with hard byte limit | Short write or exception leaves incomplete marker. |
| Flush | Flush language buffers and fsync file if durability mode requires | Report storage failure; do not stage. |
| Finalize | Rename output.tmp to output.staged within same directory | Atomic within documented filesystem assumption. |
| Manifest | Write attempt-result.tmp, fsync, rename to JSON manifest | Missing finalized manifest means attempt is incomplete. |
| Verify | Coordinator checks root, file type, size, and digest | Mismatch quarantines artifact and rejects commit. |
| Publish | Rename/copy-link to immutable committed path or record staged URI transactionally | Metadata transaction decides visibility. |
| Directory durability | Optional fsync parent directories | Durability mode states whether sudden power loss is in scope. |

## 95. Partition Result Schema

The first kernel should produce a compact, independently verifiable result. A good example is per-stream count, sum, minimum, maximum, and first/last sequence for selected event types.

{
  "schema": "forge.partition_result.v1",
  "run_id": "...",
  "task_id": "...",
  "partition_ordinal": 17,
  "input": {
    "file_id": 0,
    "record_start": 17000000,
    "record_count": 1000000
  },
  "kernel": "telemetry.stats_by_stream@1.0.0",
  "records_read": 1000000,
  "records_selected": 249812,
  "groups": [
    {"stream_id": 0, "count": 61, "sum": 1493,
     "min": -87, "max": 132, "first_sequence": 17000102,
     "last_sequence": 17999832}
  ],
  "canonical_digest": "..."
}

Attempt ID, worker ID, duration, and resource metrics belong in the attempt manifest rather than the canonical logical result. This separation lets retries and worker counts change without changing result equivalence.

## 96. Checkpoint Manifest

A checkpoint is an immutable summary of durable progress, not a second source of truth. It can accelerate inspection or allow export/import, but the metadata database remains authoritative for the running coordinator.

Table 39 — Checkpoint manifest fields.

| Field | Purpose |
| --- | --- |
| schema/version | Reject incompatible checkpoint readers. |
| run_id and manifest digest | Bind checkpoint to one immutable run definition. |
| metadata event sequence or database snapshot identity | State the consistency point. |
| committed task ordinals and artifact descriptors | Identify reusable durable work. |
| terminal task failures and cancellation state | Preserve outcome context. |
| merge state and final artifact if present | Support idempotent finalization. |
| created timestamp and Forge version | Diagnostic provenance. |
| checkpoint digest | Detect accidental modification. |

## 97. Metadata Schema Overview

Table 40 — Metadata database tables.

| Table | Key rows and constraints |
| --- | --- |
| runs | run_id PK; manifest digest unique with optional request scope; state CHECK; final artifact FK; counters. |
| partitions | run_id + ordinal unique; immutable boundaries; plan digest. |
| tasks | task_id PK; run/stage/partition unique; state; fencing_generation; committed_attempt FK; retry_not_before. |
| attempts | attempt_id PK; task FK; worker/session; generation; state; timestamps; error; artifact FK. |
| leases | attempt FK unique for active generation; worker; issued/expiry; state. |
| workers | worker_id and session generation; capabilities digest; state; last seen. |
| artifacts | artifact_id or digest; URI; size; exact-byte digest; schema; publication state. |
| events | monotonic event sequence; entity; before/after; type; actor; bounded details. |
| client_requests | client namespace + request ID unique; canonical request digest; run FK. |
| schema_migrations | applied migration ID, checksum, timestamp, application version. |

## 98. Database Constraints Worth Enforcing

- Unique run request key per client namespace.

- Unique partition ordinal per run and unique task per run/stage/partition.

- At most one committed attempt reference per task through one column and foreign key.

- Attempt generation and task fencing generation are non-negative and internally consistent through transition code and checks.

- Terminal states require terminal timestamps; committed task requires committed_attempt_id and digest.

- Artifact digest and URI cannot be null when publication state is VERIFIED or COMMITTED.

- Foreign-key deletion is restricted for historical entities; cleanup removes bytes, not evidence rows casually.

- Events are append-only from the application perspective.

## 99. Integrity Modes

Table 41 — Artifact integrity modes.

| Mode | Dataset checks | Result checks | Intended use |
| --- | --- | --- | --- |
| fast | Validate header, size, partition bounds; trust registered manifest hash | Check size and streaming digest produced by writer | Development iteration. |
| standard | Verify file SHA-256 once per worker cache or run | Coordinator recalculates staged result SHA-256 | Public demos and correctness tests. |
| strict | Recalculate all dataset digests at run start or registration and verify per access as configured | Recalculate committed artifacts during recovery | Fault-injection and integrity study. |

Benchmark reports must state the integrity mode because hashing can materially affect throughput. Never compare a fast-mode result against a strict-mode result without separating the costs.

## 100. Garbage Collection and Retention

- A GC scan first obtains durable references and terminal state; it never deletes a path solely because its name looks temporary.

- Incomplete attempt files may be deleted after a grace period if no active attempt references them.

- Losing staged artifacts may be retained for a short diagnostic period and then removed idempotently.

- Committed artifacts are retained while any run, checkpoint, evidence bundle, or exported manifest references them.

- Diagnostics and benchmark evidence have explicit retention independent of runtime staging cleanup.

- GC writes a report of candidates, exclusions, deleted bytes, failures, and dry-run mode.

- Use a two-pass or tombstone approach if interruption during deletion would make auditability difficult.

## 101. Storage Corruption and Failure Policy

Table 42 — Storage corruption and failure policy.

| Observation | Policy |
| --- | --- |
| Dataset header invalid before execution | Fail task/run as deterministic input validation error. |
| Dataset checksum differs from accepted manifest | Fail closed; dataset identity is broken. |
| Staged output digest mismatch | Reject commit, quarantine artifact, classify worker/storage failure. |
| Committed artifact missing at recovery | Mark run corrupt/failed and preserve metadata; never silently recompute under same historical run. |
| Metadata database integrity check fails | Refuse readiness, copy evidence safely, require manual or scripted recovery. |
| Disk full during staging | Fail attempt retryably only if another attempt can use available storage; expose capacity alarm. |
| Atomic rename crosses filesystems | Reject configuration or use explicit copy-verify-publish adapter; do not assume atomicity. |

## 102. Storage Acceptance Tests

Table 43 — Storage acceptance tests.

| Test ID | Acceptance case |
| --- | --- |
| STORE-001 | Generator emits byte-identical files and manifest for a fixed seed and version. |
| STORE-002 | Header parser rejects bad magic, unsupported version, short header, invalid record size, and overflow. |
| STORE-003 | Partition boundaries cover each declared record exactly once. |
| STORE-004 | Attempt writers cannot collide or escape root. |
| STORE-005 | Crash before finalize leaves no valid staged manifest. |
| STORE-006 | Digest mismatch prevents commit. |
| STORE-007 | Committed artifact survives coordinator restart and verifies. |
| STORE-008 | Missing committed artifact is detected and not silently recomputed. |
| STORE-009 | GC dry run lists only unreferenced eligible artifacts. |
| STORE-010 | GC interruption is idempotent and never removes committed bytes. |
| STORE-011 | Strict and fast integrity modes produce the same logical result. |
| STORE-012 | Database constraints reject intentionally invalid rows. |

# Part VII - Protocol, Transport, Flow Control, and Shared Memory

## 103. Protocol Design Goals

- Versioned and self-bounded before payload allocation.

- Incrementally decodable across arbitrary socket fragmentation and coalescing.

- Independent of Unix-domain or TCP transport.

- Small control payloads with explicit maximum frame and field lengths.

- Idempotency and correlation fields present where retries are possible.

- Stable error codes and state outcomes rather than parsing human strings.

- Inspectable with a protocol dump tool and reproducible binary fixtures.

- No unsafe native object deserialization and no implicit code loading.

## 104. Frame Header

Table 44 — Suggested 40-byte control frame header.

| Offset | Bytes | Field | Purpose |
| --- | --- | --- | --- |
| 0 | 4 | magic = FGR1 | Rapid desynchronization detection. |
| 4 | 1 | major_version | Incompatible semantics boundary. |
| 5 | 1 | minor_version | Negotiated compatible additions. |
| 6 | 2 | message_type | Registry key. |
| 8 | 2 | flags | Compression, response, error, reserved. |
| 10 | 2 | header_bytes | Allows future header extension. |
| 12 | 4 | payload_bytes | Validated against hard maximum before allocation. |
| 16 | 8 | correlation_id | Matches request and response; zero for selected events. |
| 24 | 8 | session_sequence | Detects duplicate, gap, or replay according to message class. |
| 32 | 4 | payload_crc32c | Optional accidental corruption detection. |
| 36 | 4 | reserved | Must be zero for v1. |

Encode multibyte values in network byte order or a documented fixed endianness. Validate magic, header length, version, flags, payload length, and sequence policy before allocating a payload buffer. CRC is optional on local trusted transports and must be benchmarked if enabled.

## 105. Message Registry

Table 45 — Control protocol message registry.

| Type | Message | Direction | Payload purpose |
| --- | --- | --- | --- |
| 1 | HELLO | Both | Version range, limits, implementation identity |
| 2 | HELLO_ACK | Both | Selected version and limits |
| 10 | REGISTER_WORKER | Worker → coordinator | Identity and capabilities |
| 11 | REGISTERED | Coordinator → worker | Session generation and heartbeat policy |
| 12 | WORKER_HEARTBEAT | Worker → coordinator | Session liveness and capacity |
| 20 | REQUEST_WORK | Worker → coordinator | Available slot and supported profile |
| 21 | ASSIGN_TASK | Coordinator → worker | Task launch specification and lease |
| 22 | NO_WORK | Coordinator → worker | Reason and retry delay |
| 23 | ACK_START | Worker → coordinator | Attempt and generation |
| 24 | LEASE_RENEW | Worker → coordinator | Attempt progress and renewal request |
| 25 | LEASE_STATUS | Coordinator → worker | Renewed, stale, cancelled, or unknown |
| 30 | STAGE_RESULT | Worker → coordinator | Artifact descriptor and task metrics |
| 31 | COMMIT_RESULT | Coordinator → worker | Winner, duplicate loser, stale, or cancelled |
| 32 | REPORT_FAILURE | Worker → coordinator | Normalized error and metrics |
| 33 | FAILURE_DECISION | Coordinator → worker | Retry, terminal, stale, or cancelled |
| 40 | CANCEL_ATTEMPT | Coordinator → worker | Reason and grace deadline |
| 41 | DRAIN_WORKER | Coordinator → worker | No-new-work policy |
| 50 | QUERY_ATTEMPT | Worker → coordinator | Reconnect reconciliation |
| 51 | ATTEMPT_STATUS | Coordinator → worker | Durable task/attempt outcome |
| 60 | PING/PONG | Both | Transport liveness only |
| 255 | ERROR | Both | Bounded stable error response |

## 106. Payload Encoding Choice

Use a schema-aware, bounded payload encoding. A pragmatic educational baseline is canonical JSON for early fixtures and debugging, followed by MessagePack or a small hand-encoded binary schema if profiling shows JSON cost matters. Protocol semantics must not depend on Python pickle.

Table 46 — Control payload encoding alternatives.

| Option | Strengths | Weaknesses | Recommended use |
| --- | --- | --- | --- |
| Canonical JSON | Human-readable, easy fixtures, broad tooling | Larger and slower; integer and byte handling need care | MVP and reference protocol. |
| MessagePack | Compact, simple cross-language support | Schema discipline remains application responsibility | Gate B control payload candidate. |
| Protocol Buffers | Strong schema and compatibility tooling | Generated code and dependency add scope | Optional comparison, not required. |
| Custom binary payloads | Maximum control and learning | Highest bug and maintenance risk | Only for a few hot fixed messages after measurement. |
| pickle | Easy Python object transfer | Unsafe for untrusted input, Python-specific, poor compatibility | Explicitly prohibited. |

## 107. Incremental Decoder State Machine

NEED_FIXED_HEADER
  read until 40 bytes available
  validate magic, version, header_bytes, payload_bytes, flags
     |
     v
NEED_EXTENDED_HEADER (only if header_bytes > 40)
     |
     v
NEED_PAYLOAD
  read exactly payload_bytes
  validate optional CRC
     |
     v
DECODE_TYPED_MESSAGE
  parse bounded fields and schema
  emit message
  reset to NEED_FIXED_HEADER

- Never assume one recv returns one frame.

- Support several frames in one read and one frame split across many reads.

- Place a hard cap on total buffered bytes per session.

- On malformed length or unsupported required feature, close the session after a bounded error if safe.

- Do not scan arbitrarily for the next magic value after hostile input unless a resynchronization policy is explicitly bounded.

- Fuzz the decoder with random fragments, concatenations, truncations, and mutated lengths.

## 108. Encoder and Output Queue

- Calculate and validate payload length before allocating the final frame.

- Use immutable bytes or a small vector of buffers until the frame is fully written.

- A send call may write only part of a frame; retain offset and resume on writable readiness.

- Bound queued output bytes per session. When the bound is reached, stop producing optional messages, apply upstream backpressure, or close a nonresponsive peer according to policy.

- Responses preserve request correlation ID. Session sequence numbers increase monotonically for messages that require ordering.

- Do not interleave bytes from two frames accidentally when several coroutine producers share a session; use one serialized writer loop.

## 109. Unix-Domain Socket Transport

- Use filesystem or abstract namespace according to documented Linux support; protect filesystem socket permissions.

- Remove a stale socket path only after proving no active listener owns it.

- Set close-on-exec and nonblocking flags intentionally.

- Capture peer credentials where supported for local diagnostic or authorization policy, but do not rely on them across TCP.

- Use the same framing, handshake, limits, and message handlers as TCP.

- Benchmark UDS against loopback TCP only after semantic parity and with the same payload encoding.

## 110. TCP Transport

- Bind to loopback by default. Multi-host binding requires explicit configuration and threat-model acknowledgment.

- Use TCP keepalive only as a coarse dead-peer signal; application heartbeats and leases remain authoritative.

- Set socket options based on measurement. Do not enable TCP_NODELAY reflexively without a small-message latency study.

- Resolve addresses at startup and log the actual bound endpoint.

- Handle half-close, reset, timeout, and abrupt process death distinctly where useful.

- TLS and authentication are optional extensions for a trusted-network study; plain TCP must not be presented as Internet-safe.

## 111. Asyncio Session Architecture

class WorkerSession:
    async def run(self) -> None:
        async with self._lifecycle():
            async with asyncio.TaskGroup() as group:
                group.create_task(self._reader_loop())
                group.create_task(self._writer_loop())
                group.create_task(self._heartbeat_watchdog())

    async def send(self, message: Message) -> None:
        frame = self._encoder.encode(message)
        await self._bounded_outgoing.put(frame)

- One reader parses frames and dispatches typed messages through bounded handlers.

- One writer owns byte ordering and partial-write state.

- TaskGroup or equivalent structured concurrency ensures one fatal loop failure closes the session and cancels siblings.

- Message handlers avoid long work; artifact verification and database calls are awaited through bounded services.

- A per-session cancellation scope prevents leaked tasks after disconnect.

- Every created task has an owner and shutdown path; avoid fire-and-forget create_task without tracking.

## 112. Session Sequencing and Idempotency

Sequence numbers detect accidental duplicate or reordering within a session, but reconnect creates a new session sequence space. Semantic idempotency relies on run/task/attempt identifiers and request IDs, not on a TCP connection surviving.

- HELLO begins at a defined sequence and negotiates whether strict contiguous sequencing is required.

- Duplicate request with the same correlation and semantic identity may return a cached or reconstructed response.

- A sequence gap is a protocol error for messages that must be ordered; optional telemetry may use a looser policy only if explicit.

- Reconnect reconciliation uses QUERY_ATTEMPT and durable identifiers rather than replaying an arbitrary old session buffer.

- Bound response caches by count and time; durable outcomes can be re-read from metadata instead of cached forever.

## 113. Heartbeat and Timeout Separation

Table 47 — Distinct timing mechanisms.

| Timer | Purpose | Authority |
| --- | --- | --- |
| Transport idle timeout | Detect a silent or stuck socket session | Session lifecycle only. |
| Worker heartbeat interval | Advertise liveness and available capacity | Coordinator session registry. |
| Task lease expiry | End temporary execution authority | Durable task semantics. |
| Task timeout | Limit kernel wall time | Worker runtime and run policy. |
| Cancellation grace | Allow cooperative cleanup before termination | Worker supervisor. |
| No-work retry delay | Avoid idle request spin | Coordinator scheduling response. |

## 114. Protocol Backpressure State Machine

- NORMAL: reads and writes enabled; queue depths below soft limits.

- READ_PAUSED: outgoing or handler backlog high; stop reading more frames while socket buffer applies pressure.

- TELEMETRY_REDUCED: drop or coalesce optional progress events while preserving lease and terminal messages.

- DRAINING: no new assignments; finish required responses and close cleanly.

- CLOSING: protocol error, timeout, or hard bound exceeded; cancel handlers, flush bounded error if safe, close socket.

- Record transitions and time spent in each state. Persistent READ_PAUSED indicates downstream saturation, not a network mystery.

## 115. Optional Shared-Memory Data Path

Figure 6 — Optional bounded shared-memory batch path for local workers

Shared memory is a research extension after the file and bounded-queue baseline is measured. The likely target is repeated copying or Python serialization of batches between a reader process and C++ consumer. A fixed-slot ring with per-slot sequence counters, explicit ownership, and eventfd/semaphore wakeups is easier to reason about than a variable-length lock-free structure.

Shared memory does not replace the control protocol, durable artifacts, leases, or commits. It is only a local data-plane adapter. A producer that reaches capacity must wait; overwriting unread slots is a correctness failure.

Table 48 — Shared-memory ring contract.

| Ring element | Required state |
| --- | --- |
| Header | magic, version, slot count, slot bytes, producer/consumer generations |
| Slot metadata | sequence number, payload length, record count, checksum, state |
| Producer rule | Writes only a free expected sequence, publishes metadata last with release ordering |
| Consumer rule | Reads only a published expected sequence, validates length/checksum, frees after use |
| Wakeup | eventfd/semaphore/condition to avoid unbounded busy-spin |
| Shutdown | Explicit closed flag and generation; blocked peer wakes and exits |
| Crash recovery | Baseline discards ring and retries task; no durable state in shared memory |

## 116. Protocol Defensive Limits

- Maximum frame bytes, extended-header bytes, string bytes, collection count, nesting depth, and decoded object size.

- Maximum sessions, outstanding work requests, output bytes per session, and in-flight message handlers.

- Strict UTF-8 or explicit byte fields; reject invalid encoding rather than normalizing silently.

- Unknown enum values rejected unless a forward-compatible optional field policy applies.

- No path use before root confinement and normalization.

- No exception traceback or arbitrary payload echo in an ERROR response.

- Handshake timeout and pre-registration message whitelist.

- Rate limits or immediate close for repeated malformed frames.

## 117. Protocol Test Matrix

Table 49 — Protocol and transport tests.

| Test ID | Acceptance case |
| --- | --- |
| PROTO-001 | One frame split at every possible byte boundary decodes once. |
| PROTO-002 | Many frames in one read decode in order. |
| PROTO-003 | Bad magic, version, header size, flags, and reserved bits reject. |
| PROTO-004 | Payload length over maximum rejects before allocation. |
| PROTO-005 | Truncated peer close produces a protocol error without hang. |
| PROTO-006 | Partial writes preserve exact byte order across frames. |
| PROTO-007 | Output queue bound pauses or closes according to policy. |
| PROTO-008 | Duplicate semantic request returns an idempotent result. |
| PROTO-009 | Sequence gap and replay follow negotiated policy. |
| PROTO-010 | Reconnect can query durable attempt outcome. |
| PROTO-011 | UDS and TCP produce identical typed message traces. |
| PROTO-012 | Decoder fuzz corpus runs under sanitizers where C++ is involved. |
| PROTO-013 | Malformed nested payload respects depth and count limits. |
| PROTO-014 | Slow reader cannot cause unbounded coordinator output memory. |
| PROTO-015 | Shared-memory ring blocks at capacity and detects generation mismatch. |

# Part VIII - C++20 Accelerator and Python Boundary

## 118. Purpose of the C++ Extension

The C++ extension exists to demonstrate measured systems and language integration, not to decorate the repository. The first candidate workload is decoding fixed-width records and accumulating per-stream statistics over large batches. Python remains responsible for orchestration, manifests, scheduling, and analysis. C++ owns a narrow compute kernel whose inputs and outputs can be independently verified.

A pure-Python implementation remains the semantic reference. A NumPy or struct-based implementation may serve as an additional baseline. The extension is accepted only after profile data shows parsing or aggregation consumes enough time to justify the boundary.

## 119. C++ Package Layout

cpp/
  CMakeLists.txt
  include/forge_cpp/
    event_record.hpp
    parser.hpp
    stats.hpp
    errors.hpp
    version.hpp
  src/
    parser.cpp
    stats.cpp
    bindings.cpp
  tests/
    test_parser.cpp
    test_stats.cpp
    test_errors.cpp
  benchmarks/
    bench_parse.cpp
    bench_stats.cpp
python/forge_cpp/
  __init__.py
  _types.py
  py.typed

## 120. Public Extension API

def stats_from_file(
    path: os.PathLike[str],
    *,
    header_bytes: int,
    record_start: int,
    record_count: int,
    event_type_mask: int,
    expected_record_bytes: int = 32,
) -> StatsResult: ...

def stats_from_buffer(
    data: typing.Buffer,
    *,
    first_sequence: int | None = None,
    event_type_mask: int,
) -> StatsResult: ...

def build_info() -> BuildInfo: ...

The public API is batch-oriented. Do not expose one Python-to-C++ call per record. The result may be a typed Python object containing contiguous arrays or a compact list of group records, plus counters and a canonical digest helper.

## 121. C++ Domain Types

namespace forge {

struct EventRecord {
    std::uint64_t sequence;
    std::int64_t timestamp_ns;
    std::uint32_t stream_id;
    std::uint16_t event_type;
    std::uint16_t flags;
    std::int64_t value;
};

struct StreamStats {
    std::uint32_t stream_id;
    std::uint64_t count;
    std::int64_t sum;
    std::int64_t min;
    std::int64_t max;
    std::uint64_t first_sequence;
    std::uint64_t last_sequence;
};

struct ParseSummary {
    std::uint64_t records_read;
    std::uint64_t records_selected;
    std::vector<StreamStats> groups;
};

} // namespace forge

Use checked addition for sums if generated values could overflow int64. Define whether overflow rejects the partition, saturates, or uses a wider accumulator such as __int128 before narrowing with validation. Silent signed overflow is forbidden.

## 122. Explicit On-Disk Decoding

- Read little-endian integers with explicit helpers or safe byte-copy and conversion. Do not reinterpret unaligned bytes as a native struct.

- Validate total buffer length is a multiple of the declared record size for a raw batch.

- Check record_start and record_count multiplication for overflow before calculating offsets.

- Validate sequence or timestamp monotonicity only when the dataset contract requires it; make validation mode explicit.

- Return structured errors containing code, record index, expected/actual values, and bounded context.

- Separate validation from hot-loop aggregation enough that benchmarks can compare standard and strict modes honestly.

## 123. Batch Size and Call Boundary

The boundary should amortize Python call, argument conversion, error translation, and result construction. Benchmark several batch sizes rather than choosing one by intuition.

Table 50 — C++ batch boundary alternatives.

| Batch strategy | Advantage | Risk |
| --- | --- | --- |
| Whole partition | Fewest crossings and simple API | High peak memory or long cancellation latency. |
| Fixed records per batch | Bounded memory and responsive progress | More crossings; final short batch. |
| Fixed bytes per batch | Aligns with I/O and cache experiments | Record alignment must be enforced. |
| Memory-mapped view | Avoid explicit read copy | Page faults, lifetime, and mapping complexity. |
| Shared-memory slot | Potential zero-copy local pipeline | Ownership and synchronization complexity. |

## 124. Buffer Protocol and Ownership

- Accept read-only contiguous bytes-like objects through pybind11 buffer protocol and validate format, item size, dimensions, strides, and total length.

- Hold a Python reference or py::buffer_info lifetime while C++ reads the memory; never retain a raw pointer after the call unless a documented owner object persists.

- For result arrays, either copy into Python-owned objects or expose a capsule whose destructor owns the allocation safely.

- Avoid returning views into stack memory, temporary vectors, or unmapped files.

- Document whether output order is sorted by stream_id and use that order for canonicalization.

- Measure copies explicitly. A zero-copy design is not automatically faster if it creates page faults or complicated lifetimes.

## 125. GIL Policy

- Validate Python arguments and obtain stable buffer/path information while holding the GIL.

- Release the GIL around long file reads, decoding, and aggregation that do not touch Python objects.

- Reacquire the GIL before constructing Python result objects or raising translated exceptions.

- Do not call Python progress callbacks from the hot loop in the first implementation; use coarse batch boundaries if progress is needed.

- If the C++ kernel uses threads later, state how it interacts with worker process concurrency and avoid oversubscription.

- Test a Python thread making progress while the C++ call runs to verify release behavior, but do not confuse that with a performance guarantee.

## 126. Exception Translation

Table 51 — C++ to Python error translation.

| C++ condition | Python exception | Task classification |
| --- | --- | --- |
| invalid_argument or schema validation | ForgeDataError | Deterministic terminal unless input policy says otherwise. |
| overflow_error | ForgeOverflowError | Deterministic terminal; include record/group context. |
| filesystem read error | ForgeIOError | Retryable or terminal according to errno and storage policy. |
| bad_alloc | MemoryError | Resource failure; retry only if another profile can succeed. |
| internal logic_error/invariant | ForgeInternalError | Fail closed and capture diagnostics. |
| unknown exception | ForgeCppError | Internal failure; never terminate interpreter silently. |

## 127. Reference Aggregation Algorithm

def reference_stats(records: Iterable[Event], mask: int) -> list[StreamStats]:
    groups: dict[int, MutableStats] = {}
    for record in records:
        if not (mask & (1 << record.event_type)):
            continue
        stats = groups.setdefault(record.stream_id, MutableStats.empty())
        stats.add(record)
    return [groups[key].freeze() for key in sorted(groups)]

Keep this implementation intentionally straightforward and structurally independent. It should not call the C++ parser, reuse the C++ result canonicalizer blindly, or depend on the same unsafe byte-decoding helper. Independence makes differential tests meaningful.

## 128. C++ Aggregation Data Structure Choices

Table 52 — C++ aggregation structure experiments.

| Choice | When appropriate | Experiment question |
| --- | --- | --- |
| std::unordered_map<stream_id, stats> | Unknown or sparse stream IDs | Hash cost, allocation count, reserve behavior. |
| Dense vector indexed by stream_id | Known bounded dense range | Memory versus cache locality and branch behavior. |
| Sort then reduce | Large batch and output already needs ordering | Sorting cost versus hash allocations. |
| Small-vector then fallback map | Few groups per partition | Complexity versus real workload distribution. |
| Structure of arrays | Vectorized output or repeated scans | Cache behavior and result construction cost. |

Start with the simplest correct representation that matches the generator bounds. If stream IDs are 0..N-1 and N is modest, a dense vector plus touched-index list may be both simpler and faster than a hash table. The README should explain the workload assumption instead of presenting one structure as universally superior.

## 129. Memory Allocation Strategy

- Reserve vectors when the upper bound is known and record capacity decisions.

- Avoid one heap allocation per record. Per-group allocation may still be acceptable and should be measured.

- Reuse batch-local buffers within one task only when lifecycle remains clear.

- Do not introduce a custom allocator before allocation profiles show a meaningful cost.

- Run AddressSanitizer and UndefinedBehaviorSanitizer on the extension and native tests.

- Use Valgrind or heap profiling selectively; disclose its overhead and avoid using instrumented timings as performance results.

## 130. SIMD and Parallelism Policy

SIMD or internal threading is optional research. Fixed records include mixed-width fields and conditional grouping, so auto-vectorization may be limited. Measure compiler reports and hardware counters before writing intrinsics.

- Establish scalar C++ correctness and a stable benchmark first.

- Inspect generated assembly or compiler vectorization reports for candidate loops.

- Separate byte swapping/validation from aggregation if it improves vectorization without duplicating scans excessively.

- Any SIMD path requires a scalar fallback and differential tests across unaligned and tail lengths.

- Internal threads must default off and expose thread count in the run and benchmark manifests.

- Scaling reports must avoid multiplying worker count by hidden C++ thread count accidentally.

## 131. Build and Packaging

- Use CMake with a modern target-based configuration and pybind11 through a pinned dependency.

- Use scikit-build-core or another reproducible PEP 517 backend to build the extension into the Python package.

- Expose compiler, build type, flags, git commit, and extension version through build_info().

- Compile with high warnings and treat project warnings as errors in CI, while not forcing third-party warnings.

- Provide debug, release, ASan/UBSan, and benchmark presets.

- Do not publish a wheel until supported Python/OS/architecture scope is tested. A source-build project is acceptable if documented.

- Keep the extension optional for reference-mode installation when practical; fail clearly when a C++ kernel is requested without it.

## 132. ABI and Compatibility

- Treat the Python extension as versioned with the Forge package; do not promise a stable C++ ABI.

- Encode dataset and result schema compatibility separately from extension binary compatibility.

- At import, verify expected extension API version and expose a clear mismatch error.

- A worker advertises the logical kernel version plus exact extension build digest.

- Clean rebuilds are required after compiler, Python minor version, pybind11 major version, or C++ standard-library changes unless compatibility is proven.

## 133. C++ Verification Plan

- Native unit tests for endian decoding, bounds, masks, every aggregation field, overflow, and empty input.

- Python differential tests against the independent reference for generated records and partition boundaries.

- Property tests varying batch size, alignment, group distribution, event masks, values, and sequence ranges.

- Fuzz parser entry points with arbitrary bytes, valid-prefix mutations, short buffers, and extreme lengths.

- ASan and UBSan in CI; ThreadSanitizer only if internal threading is added and compatible.

- Tests for Python exception types, messages, and absence of interpreter crashes.

- Buffer-lifetime tests that release original objects only after calls complete and detect accidental retained pointers.

- Cross-implementation canonical digest equality for all public workload seeds.

## 134. C++ Benchmark Plan

Table 53 — C++ and boundary benchmarks.

| Benchmark | Comparison | Primary metric |
| --- | --- | --- |
| parse-buffer | Python struct/unpack or NumPy versus scalar C++ | records/s and CPU cycles/record |
| aggregate-dense | Python reference, NumPy candidate, C++ dense vector | records/s and peak memory |
| aggregate-sparse | C++ unordered_map versus sort/reduce | cycles/record and allocations |
| batch-size | 4 KiB through whole partition | throughput, p99 batch time, boundary overhead |
| file-reader | buffered read versus pread versus mmap | throughput, faults, CPU, RSS |
| GIL | C++ call with and without release in controlled test | other-thread progress and overhead |
| result-construction | list of objects versus arrays/compact bytes | time and Python allocation count |
| strict-validation | fast versus strict parser checks | cost per record and error coverage |

A valid conclusion may be that file I/O, Python result construction, or coordinator overhead dominates after the C++ loop is optimized. Document the bottleneck shift rather than continuing to optimize the old hotspot.

## 135. C++ Acceptance Criteria

- The extension is optional for reference-mode installation and required only for selected kernels.

- All native and Python differential tests pass for the published seed corpus.

- ASan and UBSan runs are clean.

- The GIL is released only around code that does not touch Python objects.

- No raw pointer outlives its documented owner.

- Build metadata is visible and included in run fingerprints.

- The benchmark report identifies the exact workload where C++ helps, the cost of crossing the boundary, and any case where it does not help.

- The README avoids a generic faster than Python claim and links to raw results.

# Part IX - Scheduling Policy, Partition Sizing, and Load Control

## 136. Scheduling Assumptions

- The baseline workload consists of independent map tasks over immutable partitions followed by one deterministic merge.

- Workers pull work and normally execute one task at a time.

- Task durations may vary because of partition size, data distribution, page-cache state, worker load, and failure.

- The coordinator is a single logical scheduler and does not require distributed consensus for Gate A or B.

- Fairness is required across simultaneous runs, but hard real-time deadlines are not.

- Data locality is advisory because all local workers can read the shared dataset; multi-host locality is optional.

- Scheduling decisions are allowed to differ across runs while logical output remains deterministic.

## 137. Pull Versus Push Scheduling

Table 54 — Pull and push scheduling tradeoffs.

| Dimension | Pull baseline | Push alternative |
| --- | --- | --- |
| Capacity knowledge | Worker asks only when slot is available | Coordinator must track and predict available capacity. |
| Disconnected worker | No new request arrives | Assignments can race with disconnect and require delivery recovery. |
| Backpressure | Natural at work-request boundary | Requires explicit per-worker queue bounds. |
| Assignment latency | May wait for next request | Can push immediately when task becomes ready. |
| Complexity | Lower and easier to test | Higher; potentially useful at larger scale. |
| Recommendation | Use for public baseline | Research only after scheduler overhead is measured. |

## 138. Baseline Scheduling Key

A deterministic eligibility order makes tests and incident analysis easier, even though live completion timing still affects which worker receives which task.

candidate order = (
    run_priority descending,
    virtual_runtime ascending,
    run_created_sequence ascending,
    retry_not_before ascending,
    stage_priority ascending,
    partition_ordinal ascending,
    task_id ascending
)

The scheduler filters by run state, task state, retry time, worker capability, resource profile, and deployment constraints. The metadata lease transaction performs the final recheck.

## 139. Fairness Across Runs

Pure FIFO can let one large run monopolize every worker. A simple weighted round-robin or virtual-runtime policy is sufficient for the project and provides a meaningful data-structure and policy discussion.

- Maintain a bounded set of runnable runs and per-run ready queues or metadata cursors.

- Increment virtual runtime by task cost estimate divided by run weight when a lease is issued or completed according to chosen policy.

- Use equal weights by default. Priority changes are administrative and recorded.

- Reserve no hidden slots for a specific run unless explicitly configured.

- Test starvation bounds with many short and long runs.

- A fairness policy affects assignment order, not canonical merge order or result.

## 140. Resource Profiles and Compatibility

Table 55 — Task resource profile fields.

| Profile field | Examples | Use |
| --- | --- | --- |
| kernel capability | telemetry.stats python/cpp version | Worker must advertise exact compatible implementation. |
| memory estimate | 512 MiB, 2 GiB | Admission and worker slot decision. |
| temporary disk | result upper bound and staging overhead | Prevent predictable disk exhaustion. |
| CPU class | generic x86-64, AVX2 optional | Select compatible extension path without mislabeling results. |
| platform | linux-x86_64 | Reject unsupported task/worker combinations. |
| exclusive flag | true for benchmark task | Avoid local concurrency that invalidates measurements. |
| expected duration | coarse bucket | Lease sizing, fairness cost, and straggler policy. |

Resource estimates are hints unless enforced. Record estimate error so the project can discuss why static estimates are difficult. The baseline should avoid pretending to schedule memory exactly.

## 141. Admission Control

- Reject or queue submissions whose manifest, partition count, artifact estimate, or requested limits exceed configured maxima.

- Limit active runs separately from historical runs.

- Limit total active leases and per-run active leases.

- Check free staging space against a conservative reserve before issuing tasks that may produce large output.

- Expose admission rejections with stable reasons and current configured limits.

- Do not rely on worker backpressure alone; the coordinator must prevent an unlimited task backlog from becoming an unlimited in-memory object graph.

## 142. Partition Size Selection

Partition size is one of the most important experiment variables. Small partitions improve load balance and failure recovery granularity but increase planning, scheduling, protocol, open/close, digest, and merge overhead. Large partitions reduce overhead but create stragglers, longer retry work, coarser cancellation, and larger peak memory.

Table 56 — Partition-size diagnostic guide.

| Symptom | Likely partition issue | Experiment |
| --- | --- | --- |
| Coordinator CPU high with no-op kernel | Partitions too small | Increase records/task while holding total records fixed. |
| One worker finishes much later | Partitions too large or data skew | Decrease partition size; inspect per-partition input distribution. |
| Recovery repeats minutes of work | Partitions too large | Measure lost-work bytes and retry duration. |
| Output merge dominates | Too many result files/groups | Increase partition size or use hierarchical merge as a later extension. |
| Memory spikes | Batch or partition loaded whole | Stream batches within partition; decouple batch from partition size. |

Benchmark a logarithmic range such as 10 thousand, 100 thousand, 1 million, and 10 million records per task. Do not tune against only one dataset size.

## 143. Cost Estimation

- Baseline cost equals record_count or byte_length because it is deterministic and available before execution.

- Record actual duration, selected records, groups, bytes, cache status, and worker implementation after completion.

- A later model may estimate cost from partition features, but it must not become a machine-learning side project.

- Never use prior attempt duration as authority for retry semantics; it only informs scheduling.

- Estimate error should be plotted to support a discussion of skew and scheduler limits.

## 144. Data Locality and Cache Affinity

On one host, all workers share the page cache, so assigning a partition to the same worker may not improve physical I/O. A worker-local verified cache matters more in multi-host mode or when decompressed/indexed data is cached.

- Keep locality as a tie-breaker after correctness, eligibility, fairness, and retry timing.

- Advertise immutable cache digests rather than arbitrary path lists.

- Never delay work indefinitely waiting for a preferred worker.

- Measure cold and warm cache separately, including OS page cache controls and limitations.

- If using shared storage across hosts, record network and storage topology in benchmark fingerprints.

## 145. Straggler Detection

A straggler is a task attempt that is materially slower than comparable attempts, not merely one that has run longer than an arbitrary fixed threshold.

- Compare progress rate or elapsed time against completed tasks from the same kernel, partition-size bucket, and implementation.

- Require a minimum runtime and enough peer samples before classifying a straggler.

- Separate slow input, slow compute, slow output, and blocked commit using phase metrics.

- First response is diagnosis. Speculative execution is optional and only safe after duplicate-attempt semantics are proven.

- Do not kill a slow attempt merely because a duplicate starts; allow the conditional commit race policy to decide or cancel the loser after a winner.

## 146. Speculative Execution Extension

Speculation demonstrates duplicate execution and fencing well, but it can waste resources and distort benchmark results. Keep it disabled by default.

- Identify a current long-running attempt that meets the straggler policy.

- Ensure the task allows another attempt and a separate worker has capacity.

- Create a new attempt with a newer fencing generation or a special concurrent-speculation authority model. The simpler model revokes the old lease, but that turns speculation into retry rather than a true race.

- If supporting simultaneous valid attempts, change commit eligibility explicitly so either may stage and the first transaction wins.

- After a winner commits, send cancellation to the loser and clean its staging output.

- Record duplicate compute time and whether speculation improved completion latency.

True simultaneous speculative attempts complicate the single-current-lease invariant. A safer educational alternative is late retry after lease revocation. If implementing true speculation, write a separate ADR and update invariants, schema, and tests before coding.

## 147. Work Stealing Extension

Worker-to-worker work stealing is not recommended for the public baseline because the coordinator already owns tasks and leases. A coordinator-mediated worker request is simpler and preserves authority. A simulation may compare centralized ready queues against decentralized stealing, but production-like implementation is optional.

## 148. Trusted Multi-Host Mode

- Use TCP and an artifact adapter whose consistency and atomic-publication semantics are documented.

- Worker paths cannot refer to coordinator-local filesystem locations unless a shared mount with identical namespace is guaranteed.

- Record host identity, network interface, storage mount, and clock diagnostics.

- Lease and fencing semantics do not depend on synchronized worker clocks.

- Network partitions produce the same stale-attempt outcome as disconnect on one host.

- Do not call the system secure or highly available merely because two machines participate.

## 149. Scheduler Simulation Harness

Before adding complex fairness or speculation, build a deterministic discrete-event simulator using the same pure scheduling policy and synthetic task durations.

- Simulated time advances to the next submission, worker request, completion, failure, or lease expiry.

- Scenarios vary run sizes, task costs, worker speeds, failures, and cache hints.

- Metrics include makespan, mean and p99 run completion, fairness, idle time, retries, duplicate work, and queue depth.

- Golden scenarios make policy changes reviewable without launching processes.

- The simulator is not performance evidence for the actual runtime; it is policy evidence.

## 150. Scheduler Acceptance Criteria

- No worker receives an incompatible task or more active work than accepted capacity.

- No task receives two baseline active leases concurrently.

- Fairness tests show bounded progress for several simultaneous runs.

- Ready-task memory remains bounded for large plans.

- Retry-not-before and cancellation are respected under races.

- Partition-size studies identify the overhead/load-balance tradeoff with raw data.

- Optional locality or speculation is disabled by default and has independent tests and metrics.

- A deterministic simulator covers starvation, worker loss, and long-tail scenarios.

# Part X - Fault Tolerance, Recovery, and Chaos Engineering

## 151. Failure Philosophy

Forge assumes crash-stop process failures, temporary communication loss, storage errors, and malformed or contradictory messages. It does not assume malicious Byzantine components. The design aims to preserve unambiguous durable state and exactly one visible task result, not uninterrupted availability.

Failure handling should be tested at boundaries where state might have changed: before and after a transaction commit, before and after artifact finalize, before and after a worker report, and before and after the coordinator response. The most educational failures are uncertain outcomes, not exceptions that occur before any work begins.

## 152. Failure Taxonomy

Table 57 — Failure taxonomy and primary defenses.

| Domain | Failure examples | Primary defense |
| --- | --- | --- |
| Client | timeout, duplicate submit, disconnect during cancel | idempotency keys and durable outcomes |
| Coordinator process | crash, event-loop stall, forced kill | transactional metadata and restart reconciliation |
| Worker control process | crash, disconnect, restart | leases, fencing, retry, query-on-reconnect |
| Task child | exception, signal, hang, OOM | supervision, timeout, typed failure, bounded retry |
| Transport | fragmentation, reset, half-open, delayed messages | framing, sequence, heartbeat, semantic IDs |
| Metadata | busy, disk full, corruption, migration error | short transactions, constraints, integrity check, fail closed |
| Artifact store | partial write, missing file, digest mismatch, cross-device rename | staging, checksums, atomic publication contract |
| Environment | clock adjustment, CPU throttling, disk pressure | monotonic deadlines, metrics, benchmark invalidation |
| Code defect | illegal transition, overflow, use-after-free | invariants, sanitizers, differential tests, diagnostic bundle |

## 153. Worker Failure Scenarios

- Crash before start: lease expires or launch failure is reported; no staged output exists.

- Crash during compute: lease expires; retry creates a new attempt and generation.

- Crash during staging: incomplete artifact lacks a finalized manifest and is never eligible for commit.

- Crash after staging before report: orphan staged output is detected by cleanup or recovery; conservative baseline retries.

- Crash after report before commit response: reconnect queries durable attempt state; worker does not assume loser or winner.

- Hang while heartbeats continue from control process: task timeout or progress watchdog handles child; session liveness alone is insufficient.

- Worker sends conflicting results for one attempt: invariant failure and quarantine.

- Worker returns success with wrong record count or digest: validation rejects commit and records integrity failure.

## 154. Coordinator Failure Scenarios

- Crash before run-creation commit: client retry creates or finds no run according to transaction outcome.

- Crash after run commit before response: client idempotency key returns the existing run.

- Crash after lease commit before assignment send: lease expires or is explicitly revoked on recovery.

- Crash after artifact verification before commit: no task state changed; worker retry/query is safe.

- Crash after commit transaction before response: reconnect or duplicate finish receives existing committed outcome.

- Crash during cancellation: recovery continues CANCELLING state and prevents new commits.

- Crash during merge: merge task follows ordinary attempt recovery.

- Crash during graceful shutdown: restart reconciliation is authoritative, not the shutdown log.

## 155. Network Failure Scenarios

Table 58 — Network failure behavior.

| Scenario | Expected behavior |
| --- | --- |
| Packet fragmentation/coalescing | Decoder emits the same messages independent of read boundaries. |
| Worker-to-coordinator path lost | Renewals stop; coordinator eventually expires lease. |
| Coordinator-to-worker path lost | Worker does not receive renewal/cancel; it stops or becomes stale according to local deadline policy. |
| Half-open TCP connection | Application heartbeat/idle timeout closes session; lease policy remains separate. |
| Delayed stale finish | Fencing and task state reject commit. |
| Duplicate finish after response loss | Idempotent committed or loser outcome. |
| Reconnect to restarted coordinator | New session negotiates and queries durable active attempt state. |
| Multi-host partition isolates worker | Worker may compute but cannot retain authority indefinitely; later result is stale. |

## 156. Fencing Token Correctness

Fencing is the defense against a slow or partitioned worker acting after a newer attempt has authority. A token is useful only if every authority-sensitive operation checks it.

- Lease renewal checks generation.

- Start acknowledgment checks generation.

- Progress may be recorded as stale diagnostics but cannot extend authority without generation check.

- Stage/finish checks generation and task state according to commit policy.

- Artifact naming includes attempt identity so a stale writer cannot overwrite a newer attempt.

- Any external side-effect adapter would also need to enforce a fencing or idempotency key; the core cannot protect an unaware external system.

- Generation increment and lease creation occur in one transaction.

## 157. Exactly-Once Visible Commit, Precisely Stated

For each logical task in a run, Forge records at most one committed attempt and exposes at most one committed artifact reference. Task code may execute more than once. Attempt-scoped output may be written more than once. A conditional metadata transaction selects one valid staged attempt; all later or racing attempts are non-visible losers. This guarantee applies inside Forge’s metadata and artifact publication boundary and does not make arbitrary external kernel side effects exactly once.

Use this wording, or a shorter equivalent, in the README. Avoid the unqualified phrase exactly once because reviewers will ask whether it refers to execution, delivery, effects, or visibility.

## 158. Commit Race Cases

Table 59 — Commit race resolution.

| Race | Winner rule | Loser handling |
| --- | --- | --- |
| Two valid attempts finish concurrently | First successful conditional commit transaction | Return duplicate loser; retain/clean staged artifact. |
| Finish races with cancellation | Transaction order and state predicate | If cancellation wins, reject commit. |
| Finish races with lease expiry/retry | Current-generation policy or explicit speculation policy | Stale attempt rejected. |
| Duplicate same finish message | Existing matching committed/staged outcome | Idempotent response. |
| Same attempt reports different digest | No winner until investigation | Invariant failure; quarantine. |
| Artifact disappears after verification before transaction | Transaction or final publication rechecks existence | Reject and record storage failure. |

## 159. Checkpoint and Restart Strategy

The SQLite database and immutable artifacts are sufficient for local recovery. Checkpoint manifests are useful for evidence, export, and faster inspection, but they must be derived from a consistent durable point.

- Begin a read transaction or obtain a metadata snapshot identity.

- Read run manifest digest, run state, committed tasks, terminal failures, current merge state, and artifact descriptors.

- Write checkpoint JSON to a temporary artifact and calculate digest.

- Finalize and publish the checkpoint artifact.

- Record the checkpoint reference and metadata sequence in the database.

- On import or inspection, verify run manifest, checkpoint digest, schemas, and every referenced committed artifact.

## 160. Clock and Deadline Failures

- Use time.monotonic_ns for in-process lease timers, timeout durations, and benchmark intervals.

- Use UTC wall-clock timestamps for durable human chronology and cross-process records.

- After restart, reconstruct lease policy conservatively from persisted expiry and restart time; monotonic values from the old process are meaningless.

- A backward or forward wall-clock jump must not create an older fencing generation or allow a committed task to reopen.

- Inject clock jumps into tests through a fake clock abstraction.

- Record scheduler lag separately from lease duration so an overloaded coordinator can be diagnosed.

## 161. Single-Leader and Split-Brain Boundary

Gate A and B support one coordinator. Use a lock that is valid for the deployment: an exclusive file lock may be sufficient on one host; a database row or external lease may be needed for a trusted multi-host experiment. Do not claim automatic high availability.

- A second coordinator must fail startup or remain read-only.

- Leadership acquisition precedes recovery and listener readiness.

- Leadership loss during operation triggers fail-closed shutdown.

- Workers include coordinator/session generation in handshake if needed to reject messages from a prior leader process.

- A multi-host shared filesystem lock may have subtle semantics; test the actual environment or restrict scope.

## 162. Fault Injection Framework

Faults should be named, scoped, deterministic, and observable. Avoid scattered random sleep calls that create irreproducible flakes.

class FaultInjector(Protocol):
    async def hit(self, point: str, context: Mapping[str, object]) -> None: ...

# Example points
# coordinator.after_lease_commit
# coordinator.before_commit_transaction
# artifact.after_data_fsync
# worker.after_stage_finalize
# worker.before_finish_send
# metadata.before_transaction_commit

- A no-op injector is used in normal runs.

- Test injectors trigger on exact occurrence count, entity ID, seed, or predicate.

- Actions include raise typed error, delay until released, terminate process, truncate file, drop message, duplicate message, or return disk-full error.

- Each triggered fault emits an evidence record outside the component being killed when possible.

- Fault points are stable test interfaces and should not reveal secrets or change hot paths materially in release builds.

## 163. Crash-Point Testing

For critical sequences, enumerate crash points and restart after each one. The objective is not only that the program starts; the recovered state must satisfy invariants and the run must have a documented outcome.

Table 60 — Critical crash-point sequences.

| Sequence | Crash points |
| --- | --- |
| Run creation | before transaction, during inserts, after commit, before response |
| Lease assignment | before transaction, after attempt insert, after commit, before send, after send |
| Artifact staging | after create, mid-write, after flush, after rename, after manifest |
| Task commit | after verification, before transaction, after artifact row, after task update, after commit, before response |
| Cancellation | before state change, after CANCELLING commit, during worker notifications, before final CANCELLED |
| Merge completion | after map frontier, during merge staging, after final commit, before run SUCCEEDED |
| Checkpoint | during snapshot read, mid-write, after finalize, before DB reference |

## 164. Chaos Scenario Catalog

Table 61 — Chaos and recovery scenarios.

| Scenario | Expected evidence |
| --- | --- |
| CHAOS-001 | Kill one worker at 50% progress; verify one retry and one committed result. |
| CHAOS-002 | Kill every worker sequentially; run remains RUNNING until retry budget or replacement workers. |
| CHAOS-003 | Pause coordinator event loop beyond lease duration in a controlled test; document mass-expiry policy. |
| CHAOS-004 | Terminate coordinator after a commit transaction but before response; duplicate finish returns committed. |
| CHAOS-005 | Drop every third heartbeat while data messages continue; lease behavior remains defined. |
| CHAOS-006 | Duplicate and reorder allowable messages within protocol constraints; idempotency holds. |
| CHAOS-007 | Fill staging disk during output; attempt fails without publishing partial data. |
| CHAOS-008 | Corrupt one staged result byte before verification; commit is rejected. |
| CHAOS-009 | Remove committed artifact before restart; recovery fails closed. |
| CHAOS-010 | Cancel while two attempts race; no post-cancel commit occurs. |
| CHAOS-011 | Restart worker after unknown commit outcome; query resolves cleanup decision. |
| CHAOS-012 | Start second coordinator; leadership protection prevents scheduling. |
| CHAOS-013 | Slow artifact verifier saturates queue; control-plane backpressure remains bounded. |
| CHAOS-014 | Introduce a deterministic long-tail partition; straggler metrics identify it. |
| CHAOS-015 | Truncate metadata copy or fail migration fixture; readiness stays false. |

## 165. Recovery Metrics

- Failure detection latency: event to coordinator classification.

- Lease expiry latency: scheduled expiry to processed expiry.

- Retry scheduling latency: expiry/failure to new lease.

- Lost work: records, bytes, and CPU time executed by noncommitted attempts.

- Coordinator restart time: process start to readiness, broken into open, migrate, scan, verify, rebuild.

- Run recovery delay: failure to resumed useful progress.

- Duplicate work ratio: noncommitted attempt CPU / total attempt CPU.

- Cleanup lag and orphan bytes after fault scenarios.

## 166. Fault-Tolerance Acceptance Criteria

- Every failure in the published chaos catalog has a deterministic test or scripted demonstration.

- The task and run invariants hold after every crash-point restart.

- No partial or stale result becomes committed.

- Client, worker, and coordinator retries are idempotent at defined boundaries.

- Missing committed data fails visibly rather than being silently recomputed.

- Recovery and failure-detection timings are measured and labeled by policy settings.

- The README states the single-leader, trusted-kernel, local-first, and exactly-once-visible boundaries precisely.

# Part XI - Python SDK, CLI, Configuration, and User Experience

## 167. Public Python Package Structure

forge/
  __init__.py
  api/
    dataset.py
    experiment.py
    cluster.py
    run.py
    results.py
    errors.py
  config/
    models.py
    load.py
  cli/
    main.py
    render.py
  kernels/
  datasets/
  coordinator/
  worker/
  protocol/
  metadata/
  artifacts/
  observability/
  bench/
tests/
examples/
docs/

Expose a small public surface from forge.__init__ and keep operational implementation modules private. Users should not import SQLite row types or protocol payload classes to submit an experiment.

## 168. Dataset API

dataset = Dataset.open_manifest('data/telemetry/manifest.json')
dataset.verify(mode='standard')

generated = Dataset.generate_telemetry(
    output='data/generated',
    records=100_000_000,
    streams=4096,
    seed=42017,
    records_per_file=25_000_000,
)

- Dataset objects are immutable views over a manifest and root.

- Opening parses and validates schema; verify performs configured file integrity checks.

- Generation returns only after files and canonical manifest are finalized.

- Dataset.summary() returns bounded metadata without scanning all records.

- No API mutates a registered dataset in place.

## 169. Experiment API

experiment = Experiment(
    dataset=dataset,
    kernel=KernelRef('telemetry.stats_by_stream', version='1.0.0'),
    implementation='cpp',
    parameters={"event_type_mask": 0b10000110},
    partitioning=ContiguousRecords(target_records=1_000_000),
    retry=RetryPolicy(max_attempts=3),
    seed=42017,
)

experiment.validate()
experiment.write_manifest('runs/example-experiment.json')

- The Experiment constructor remains declarative and performs lightweight type validation.

- validate resolves dataset and kernel contracts and returns all field errors together where practical.

- to_manifest produces canonical serializable data without live file handles or callables.

- Kernel parameters use typed kernel-specific models internally even if serialized as JSON.

- An experiment can be executed in reference mode before submission to a cluster.

## 170. Cluster API

with Cluster.local(
    workers=4,
    transport='unix',
    metadata='runs/forge.db',
    artifacts='runs/artifacts',
) as cluster:
    run = cluster.submit(experiment, client_request_id='demo-2026-07-22')
    run.wait(show_progress=True)
    result = run.result()

Cluster.local may supervise coordinator and worker subprocesses for demos, but it should use the same public protocol and durable paths as standalone commands in socket mode. Avoid an in-memory shortcut that makes the demo unlike the tested architecture.

## 171. RunHandle API

status = run.status(detail='tasks')
print(status.state, status.progress.committed_tasks)

run.cancel(reason='user requested stop')
run.wait(timeout=60)
bundle = run.export_diagnostics('diagnostics/run-123')

- RunHandle stores cluster connection and run ID, not mutable run state.

- status returns an immutable snapshot with a sequence or updated timestamp.

- wait uses polling or events with a timeout and handles connection loss by reconnecting.

- result is available only for SUCCEEDED and validates the final artifact descriptor.

- cancel is idempotent and returns the durable resulting state.

- export_diagnostics never includes secrets by default and records its own manifest.

## 172. Result API

- Expose final schema, exact-byte artifact descriptor, canonical digest, and bounded summary.

- Provide iterators or memory-mapped readers for large results rather than loading everything automatically.

- Keep attempt metrics and run execution history accessible but separate from logical result content.

- A compare(other) helper reports canonical equality and structured differences for demo kernels.

- Serialization to JSON or CSV is explicit and versioned; avoid repr as an interchange format.

## 173. CLI Command Map

Table 62 — CLI commands.

| Command | Purpose |
| --- | --- |
| forge dataset generate | Create deterministic synthetic dataset and manifest. |
| forge dataset verify | Validate headers, counts, ranges, and selected checksums. |
| forge experiment validate | Resolve kernel and dataset and print canonical manifest. |
| forge reference run | Execute one-process oracle and write result. |
| forge coordinator start | Start durable coordinator and listeners. |
| forge worker start | Start standalone worker and register capabilities. |
| forge cluster local | Supervise local coordinator plus N workers for demo. |
| forge run submit | Submit manifest with optional idempotency key. |
| forge run status | Print human or JSON status, tasks, attempts, and progress. |
| forge run cancel | Request idempotent cancellation. |
| forge run wait | Wait for terminal state with progress. |
| forge run result | Inspect or export final result. |
| forge diagnose | Run invariant checks and export diagnostic bundle. |
| forge gc | Dry-run or perform conservative artifact cleanup. |
| forge bench run | Execute frozen benchmark matrix and raw output. |
| forge bench report | Generate plots and report from raw records. |

## 174. CLI Output Rules

- Human output is concise and stable enough for demos but is not parsed by automation.

- –json emits versioned machine-readable records to stdout; logs go to stderr or configured sink.

- Exit codes distinguish success, user validation, terminal run failure, cancellation, timeout, connection, and internal errors.

- Secrets, full environment variables, arbitrary payloads, and unbounded tracebacks are not printed by default.

- Commands print or persist the exact configuration and manifest digest used.

- Destructive operations default to dry-run and require explicit confirmation or –yes in noninteractive use.

## 175. Configuration Loading

[coordinator]
unix_socket = "run/forge.sock"
max_sessions = 64
shutdown_grace_seconds = 20

[metadata]
url = "sqlite:///run/forge.db"
durability = "standard"

[artifacts]
root = "run/artifacts"
integrity = "standard"
max_staged_bytes_per_attempt = 1073741824

[leases]
duration_seconds = 30
heartbeat_seconds = 5
max_attempts = 3

[worker]
capacity = 1
task_timeout_seconds = 600

- Parse into frozen typed models and reject unknown keys in strict mode.

- Normalize relative paths against an explicit configuration base directory, not current working directory accidentally.

- Environment variables are reserved for deployment overrides and secrets; print redacted normalized configuration.

- Run-semantic settings are copied into the accepted manifest so later process configuration changes do not alter an existing run.

- Benchmark commands reject a configuration that uses debug builds or missing environment capture unless explicitly overridden and labeled invalid for publication.

## 176. Local Debug Mode

Provide a deterministic debug mode that runs coordinator and worker logic through in-memory adapters while preserving state machines. It is for breakpoints and unit tests, not the primary performance path.

- Use a fake clock, deterministic ID generator, in-memory metadata repository, and temporary artifact store.

- Allow stepping one scheduler event at a time.

- Expose state snapshots and invariant checks after each event.

- Replay a recorded message/event trace into the model.

- Keep debug mode clearly labeled so results are not confused with socket/multiprocess execution.

## 177. Notebook Policy

- Notebooks are for analysis and explanation, not the only copy of core logic.

- All benchmark data loading, validation, and plotting lives in importable modules with tests.

- A notebook begins by printing dataset, release, benchmark schema, and environment fingerprints.

- Outputs are cleared or intentionally frozen before commit according to repository policy.

- Plots can be regenerated by a noninteractive command for CI and evidence bundles.

- Do not hide failed or excluded samples; annotate exclusion reasons in raw data.

## 178. Python Quality Criteria

- Public functions and models are fully typed; mypy or pyright strictness is configured deliberately.

- Ruff or equivalent enforces formatting, imports, common bugs, and complexity rules without creating a giant ignore list.

- pytest fixtures isolate temporary directories, ports, clocks, and subprocesses.

- Async tests have timeouts and leave no background tasks.

- Package installation works from a clean virtual environment in reference mode and C++ mode.

- Exceptions form a documented hierarchy with stable user-facing codes.

- Examples run in CI against small fixtures.

# Part XII - Observability, Diagnostics, and Operational Understanding

## 179. Observability Principles

- Correctness comes from metadata transactions and artifacts; observability explains them but is not authoritative.

- Every log or metric has an intended question. Avoid collecting high-cardinality data without a use.

- State transitions are structured events with identities and reasons, not prose scattered across components.

- Timing is decomposed by phase so a slow run can be localized.

- Diagnostic export is bounded, redacted, versioned, and reproducible.

- Logs and metrics should remain usable during failure storms through bounds, sampling, and severity policy.

## 180. Structured Log Schema

{
  "schema": "forge.log.v1",
  "timestamp_utc": "2026-07-22T20:15:04.123456Z",
  "severity": "INFO",
  "component": "coordinator.commits",
  "event": "task_committed",
  "run_id": "...",
  "task_id": "...",
  "attempt_id": "...",
  "worker_id": "worker-03",
  "correlation_id": 90123,
  "fencing_generation": 2,
  "duration_ns": 482109,
  "artifact_sha256": "...",
  "message": "task result committed"
}

- Use UTC with high-resolution timestamp for chronology and monotonic durations for elapsed time.

- Event names are stable snake_case identifiers.

- Context is attached automatically through scoped logging context, not repeated manually in every call.

- Bound message and error fields. Put full safe traces into diagnostic artifacts when needed.

- Do not log full manifest parameters blindly; use allow-listed summaries and digests.

- Test that every critical transition emits the required fields.

## 181. Metric Taxonomy

Table 63 — Metric types and cardinality policy.

| Type | Examples | Label policy |
| --- | --- | --- |
| Counter | tasks_committed_total, retries_total, protocol_errors_total | component, reason class, kernel class; no task ID |
| Gauge | active_leases, ready_window_depth, worker_slots_available | small bounded labels |
| Histogram | task_duration_seconds, commit_latency_seconds, frame_bytes | kernel implementation and phase only if bounded |
| Summary in raw benchmark | p50/p95/p99 computed after run | full manifest fields live in rows, not live metric labels |
| Event-derived report | run timeline, attempt history | IDs allowed in logs/database rather than global metric backend |

## 182. Coordinator Metrics

- run_submissions_total by accepted/rejected reason.

- runs_current by state.

- ready_tasks_window, active_leases, lease_renewals_total, lease_expiries_total.

- scheduler_decision_seconds and no_compatible_task_total.

- metadata_transaction_seconds by semantic operation and metadata_busy_seconds.

- artifact_verification_seconds and verification_queue_depth.

- task_commit_total by committed/duplicate/stale/cancelled/error.

- event_loop_lag_seconds and expiry_processing_lag_seconds.

- recovery_seconds and recovery_actions_total by action.

## 183. Worker Metrics

- worker_state, available_slots, reconnects_total, session_duration_seconds.

- task_phase_seconds for launch, open, validate, read, parse, compute, write, digest, report.

- records_read_total, bytes_read_total, records_selected_total, bytes_written_total.

- task_peak_rss_bytes, task_cpu_seconds, task_wall_seconds.

- child_exits_total by code/signal/classification; forced_kills_total.

- cache_hits_total, cache_misses_total, cache_bytes, cache_evictions_total.

- heartbeat_jitter_seconds, renewal_rejections_total, progress_messages_total.

- staging_failures_total and cleanup_failures_total.

## 184. Run Timeline

A run timeline is one of the strongest demo artifacts. Generate it from durable state transitions and selected metrics, not from manually edited screenshots.

- Submission, planning start/end, first lease, task commits, retries, worker loss, cancellation, merge, and terminal outcome.

- Per-worker lanes showing attempts and idle intervals.

- Lease expiry and retry arrows.

- Commit winner and duplicate loser markers.

- Coordinator restart window and recovery actions.

- Optional throughput or queue-depth overlay.

## 185. Trace and Correlation Model

- A client request receives a correlation ID and run ID after creation.

- Task assignment creates an attempt span or trace segment linked to run and task.

- Worker phase spans use the same attempt identity.

- Artifact verification and commit link back to finish message correlation.

- Retries create sibling attempts, not a mutation of one span.

- OpenTelemetry is optional; a simple structured event trace is sufficient if it answers the questions.

## 186. Health and Readiness

Table 64 — Health and readiness signals.

| Signal | Meaning | Should fail when |
| --- | --- | --- |
| process liveness | Event loop/process is running | fatal internal error or process unavailable |
| coordinator readiness | Leadership held, metadata valid, recovery complete, listeners active | migration/recovery/invariant problem |
| worker readiness | Registered and capable of accepting work | incompatible, draining, staging unavailable |
| storage health | Configured roots and metadata operations succeed | read-only, disk full threshold, integrity error |
| degraded status | Service can operate with reduced feature or capacity | optional exporter/cache unavailable |

## 187. Diagnostic Bundle

Table 65 — Diagnostic bundle contents.

| Artifact | Included content |
| --- | --- |
| bundle-manifest.json | schema, creation time, Forge version, included files and digests |
| run-manifest.json | accepted canonical run definition |
| status.json | run/task/attempt/worker snapshots at export |
| events.jsonl | bounded relevant state transitions in order |
| logs.jsonl | redacted relevant component logs |
| metrics.json | selected counters, gauges, phase summaries |
| config.redacted.toml | normalized operational configuration without secrets |
| environment.json | software/hardware fingerprint and dirty-tree flag |
| consistency.json | invariant scan and artifact verification report |
| reproduce.sh | safe commands or references to reproduce with known inputs |

The export command should state omissions and truncation. It must not silently include environment secrets, personal paths, credentials, or proprietary datasets.

## 188. Operational Thresholds

- Warning when event-loop lag approaches a meaningful fraction of heartbeat or lease interval.

- Warning when artifact verification queue remains above a threshold for a sustained interval.

- Warning or admission stop when free staging space falls below reserve.

- Warning when retry or duplicate-work ratio exceeds expected test baseline.

- Failure when an invariant scan finds committed-data inconsistency.

- Benchmark invalidation when CPU frequency, background load, dropped samples, or thermal status violates study rules.

- Thresholds are configuration and evidence, not universal production SLOs.

## 189. Observability Acceptance Criteria

- A reviewer can reconstruct one successful run and one failure/retry from logs and metadata.

- Critical state-transition events include all required IDs and before/after states.

- Metrics have bounded label cardinality and documented units.

- Run timeline and diagnostic bundle regenerate from scripts.

- Backpressure, queue saturation, event-loop lag, and recovery duration are visible.

- Redaction tests prevent secrets and unsafe paths from entering public bundles.

- Observability overload cannot cause unbounded memory growth.

# Part XIII - Security, Trust Boundaries, and Defensive Engineering

## 190. Threat Model

Forge is designed for one developer or a trusted small group on a local host or private test network. It does not safely execute hostile kernels and is not hardened for public Internet exposure. Defensive work focuses on malformed inputs, path safety, resource exhaustion, accidental secret disclosure, dependency integrity, and clear deployment defaults.

Table 66 — Forge trust boundaries.

| Actor or input | Trust level | Defense |
| --- | --- | --- |
| Kernel code installed with project | Trusted but buggy | Process supervision, limits, tests; not sandboxed. |
| Client manifest | Untrusted data within authenticated/local context | Strict schemas, bounds, registries, path policy. |
| Worker messages | Authenticated/trusted worker but may be stale or buggy | State checks, fencing, digests, protocol limits. |
| Dataset files | Registered immutable input; may be corrupt | Headers, bounds, checksums, schema validation. |
| Network peer | Local/private by default; not assumed well behaved | Handshake, max frames, timeouts, sequence, close on violations. |
| Artifact paths | Never trusted directly from peer | Root-confined resolver and unique generated names. |
| Dependencies | Third-party supply-chain risk | Pins, hashes where practical, updates, licenses, scanners. |

## 191. Unsafe Deserialization Prohibition

- Do not accept pickle, cloudpickle, dill, marshal, or arbitrary Python import paths from protocol clients.

- Control payloads decode into strict primitive schemas with bounds.

- Kernels are selected from a local allow-listed registry by ID and exact version.

- Configuration loaders do not evaluate Python expressions or shell commands.

- YAML, if used, must use a safe loader; JSON or TOML is simpler for public manifests.

- Binary decoders validate lengths and versions before allocation and interpretation.

## 192. Path Traversal and Filesystem Safety

- All dataset and artifact paths resolve beneath configured roots after normalization.

- Reject absolute paths, .. components, NUL bytes, device files, FIFOs, and unexpected symlinks according to policy.

- Use generated opaque IDs for run/task/attempt directory names; never concatenate unsanitized user labels.

- Open files with exclusive/create/no-follow options where available and verify file type.

- Do not shell out with interpolated paths. Use subprocess argument arrays when tools are necessary.

- Run staging and public repository examples in non-sensitive directories.

## 193. Authentication and Authorization

For local Unix-domain deployment, filesystem permissions and optional peer credentials may be enough for the stated scope. TCP multi-host mode needs an explicit identity decision. A pre-shared token over TLS is a reasonable educational extension; inventing a custom cryptographic protocol is not.

- Bind locally by default and require an explicit unsafe or trusted-network flag for non-loopback TCP.

- Separate client submit/cancel permissions from worker register/report permissions if authentication is added.

- Never log tokens or place them in run manifests.

- Rotate or revoke test credentials through configuration without changing semantic run identity.

- Document that authentication does not sandbox trusted kernel code.

## 194. TLS Extension

- Use the standard library or a maintained TLS implementation, not custom encryption.

- Validate certificates or pinned identities according to the test deployment.

- Keep application framing inside TLS unchanged.

- Measure handshake separately from steady-state control traffic.

- Store no private key in the public repository; generate development certificates through scripts and .gitignore them.

- If TLS is not implemented, state plainly that TCP is for loopback or trusted private networks only.

## 195. Resource Exhaustion Defenses

Table 67 — Resource exhaustion controls.

| Resource | Defense |
| --- | --- |
| Network memory | Hard frame and per-session buffer limits; max sessions. |
| Decoded objects | Collection, string, nesting, and task-plan limits. |
| Coordinator memory | Paged ready window, bounded queues, bounded caches. |
| Worker memory | Batch limits, output limits, process resource policy. |
| Disk | Admission reserve, staged-output cap, GC, diagnostics quota. |
| CPU | Task timeout, child supervision, request rate limits, bounded verification executor. |
| Logs | Size/rotation policy, rate limiting, bounded error fields. |
| Database | Task-count limits, short transactions, pagination, retention policy. |

## 196. Trusted Code Execution Boundary

Forge executes locally installed Python and C++ kernels with worker privileges. It is not a sandbox. Do not submit code or data from an untrusted party. Process separation and resource limits improve fault containment but do not create a security boundary.

Place this warning in the README, configuration example, and any multi-host documentation. Do not imply that Docker alone makes arbitrary code safe.

## 197. Secrets and Sensitive Data

- No secrets belong in run manifests, dataset manifests, logs, benchmark rows, diagnostic bundles, or Git history.

- Operational credentials come from environment or secret files outside the repository and are redacted when configuration is printed.

- Public datasets are synthetic or openly licensed and contain no personal information.

- Diagnostic export uses an allow list of fields and scans for common secret patterns as a defense in depth.

- Repository history is inspected before release; deleting a secret from the latest commit is insufficient if it remains in history.

## 198. Supply-Chain and Build Integrity

- Pin direct dependencies and commit lockfiles appropriate to the Python toolchain.

- Record hashes for release artifacts and benchmark datasets.

- Use Dependabot or another update workflow, but review changes and rerun tests rather than auto-merging blindly.

- Run a dependency vulnerability scanner and document limitations and false positives.

- Review licenses for pybind11, test libraries, serialization libraries, and copied code.

- Do not copy a tutorial implementation without attribution or understanding.

- CI release jobs use least-privilege tokens and protected environments where available.

## 199. Artifact and Evidence Integrity

- Exact-byte SHA-256 digests accompany public datasets, results, raw benchmark files, and diagnostic bundles.

- Evidence manifests list source commit, build fingerprint, commands, and child file digests.

- Analysis scripts verify raw schemas and digests before plotting.

- Do not edit raw benchmark data manually. Corrections create a new file with an exclusion or annotation record.

- Release tags and generated artifacts should be signed if convenient, but signatures are optional and must not be overstated.

## 200. Logging and Error Disclosure

- Return stable error codes and bounded messages to peers; keep detailed safe context locally.

- Do not echo malformed payloads or arbitrary paths into logs without escaping and truncation.

- Strip credentials, home-directory details, and sensitive environment variables from public bundles.

- Stack traces are useful for local diagnosis but may reveal paths and configuration; redact before publication.

- Protocol errors distinguish peer fault from internal bug without revealing internal SQL or filesystem details unnecessarily.

## 201. Secure Default Checklist

- Coordinator binds to Unix-domain socket or loopback.

- TCP multi-host disabled unless explicitly configured.

- pickle and arbitrary callable submission unavailable.

- Artifact roots must exist or be created with restrictive permissions.

- Frame, plan, queue, output, and task limits have finite defaults.

- Strict path resolver and no-follow policy enabled.

- Diagnostic export redacts by default.

- Development secrets and generated certificates ignored by Git.

- Kernel trust warning visible.

- Destructive GC defaults to dry run.

## 202. Security Test Matrix

Table 68 — Security acceptance tests.

| Test ID | Acceptance case |
| --- | --- |
| SEC-001 | Absolute, parent, symlink, and special-file paths are rejected. |
| SEC-002 | Oversized frame and nested payload reject before large allocation. |
| SEC-003 | pickle-like payload cannot select or instantiate code. |
| SEC-004 | Unknown kernel/import path is rejected by registry. |
| SEC-005 | Unregistered peer cannot request work before handshake. |
| SEC-006 | Non-loopback bind requires explicit configuration. |
| SEC-007 | Secrets are redacted from normalized config and diagnostic bundle. |
| SEC-008 | Output and plan limits stop resource exhaustion fixtures. |
| SEC-009 | Malformed protocol strings are escaped and bounded in logs. |
| SEC-010 | GC cannot delete a committed artifact even under crafted path names. |
| SEC-011 | Dependency and license reports are generated for release. |
| SEC-012 | Public repository secret scan is clean. |

# Part XIV - Verification, Testing, Fuzzing, and Correctness Evidence

## 203. Verification Philosophy

Forge cannot be validated by one end-to-end demo. Distributed bugs often hide in uncommon event orderings, uncertain outcomes, malformed boundaries, and restart states. The verification strategy therefore combines independent reference execution, pure transition tests, database constraints, generated state-machine sequences, process-level integration, crash-point recovery, protocol fuzzing, C++ sanitizers, and benchmark regression.

Tests should prove both safety and liveness within the stated model. Safety asks whether an invalid result or state can become visible. Liveness asks whether eligible work eventually resumes when healthy capacity exists and policies permit. A test that only waits for success without inspecting attempt history can miss duplicate commits, leaked children, or unbounded retries.

## 204. Evidence Layers

Table 69 — Verification evidence layers.

| Layer | Primary question | Typical tools |
| --- | --- | --- |
| Static checks | Are obvious type, import, style, and unsafe-code issues caught before execution? | mypy/pyright, Ruff, compiler warnings, clang-tidy |
| Pure unit tests | Do value objects, planners, canonicalizers, and transition functions obey their contracts? | pytest, GoogleTest |
| Schema and fixture tests | Are encoded formats stable and malformed inputs rejected? | golden files, binary fixtures |
| Property/state-machine tests | Do invariants hold over generated sequences and values? | Hypothesis or custom generator |
| Differential tests | Do independent implementations produce equivalent results? | Python reference versus C++ and distributed paths |
| Integration tests | Do real processes, sockets, database, and artifacts work together? | pytest subprocess fixtures |
| Crash/recovery tests | Does state remain valid at uncertain transaction and artifact boundaries? | fault injector, kill/restart harness |
| Fuzz and sanitizer tests | Do decoders and native code survive hostile bytes and undefined behavior checks? | libFuzzer/AFL-style harness, ASan, UBSan |
| Performance regression | Did a change materially alter cost under a frozen workload? | benchmark runner and threshold policy |
| Manual technical review | Can a human understand the guarantee, tradeoff, and evidence? | ADR, design review, demo rehearsal |

## 205. Test Repository Structure

tests/
  unit/
    domain/
    planner/
    scheduler/
    canonicalization/
  schema/
    datasets/
    manifests/
    protocol/
    results/
  property/
    state_machines/
    partitioning/
    canonical_results/
  differential/
    python_vs_cpp/
    reference_vs_cluster/
  integration/
    local_cluster/
    sockets/
    cancellation/
  recovery/
    crash_points/
    database/
    artifacts/
  chaos/
  performance/
  fixtures/
  support/
    fake_clock.py
    process_harness.py
    fault_injector.py
    temp_cluster.py

## 206. Unit Test Inventory

Table 70 — Core unit-test inventory.

| Area | Cases |
| --- | --- |
| IDs and value types | parse, equality, canonical form, invalid length, serialization round-trip |
| Manifest validation | missing/unknown fields, type bounds, cross-field conflicts, canonical hash |
| Dataset header | endianness, short input, bad magic/version, overflow, file-size mismatch |
| Partition planner | coverage, no overlap, exact multiples, final short partition, multi-file boundaries |
| Kernel registry | exact version, unknown implementation, parameter model, capability advertisement |
| Run transitions | every legal transition and every forbidden transition |
| Task/attempt transitions | lease, start, expiry, retry, stage, commit, cancel, terminal states |
| Retry classifier | each error class, budget, backoff, deterministic repeated failure |
| Scheduler policy | eligibility, fairness key, retry time, capability filters |
| Canonical digest | map order, paths, IDs, timing exclusion, stable numeric encoding |
| Artifact resolver | root confinement, collision, symlink, file type, unique names |
| Protocol decoder | fragmentation, concatenation, bounds, versions, flags, CRC |
| Configuration | precedence, unknown keys, path base, redaction, invalid ranges |
| CLI rendering | JSON schema, exit codes, no secret leakage |

## 207. Table-Driven State Transition Tests

@pytest.mark.parametrize(
    ("initial", "event", "expected"),
    [
        (TaskState.PENDING, LeaseIssued(gen=1), TaskState.LEASED),
        (TaskState.LEASED, StartAcknowledged(gen=1), TaskState.RUNNING),
        (TaskState.RUNNING, ResultStaged(gen=1), TaskState.STAGED),
        (TaskState.STAGED, CommitAccepted(gen=1), TaskState.COMMITTED),
        (TaskState.RUNNING, LeaseExpired(gen=1), TaskState.PENDING),
        (TaskState.PENDING, RunCancelled(), TaskState.CANCELLED),
    ],
)
def test_task_transitions(initial, event, expected):
    assert reduce_task(initial, event).state is expected

Create a complementary invalid-transition table and assert stable error codes. A transition reducer should not inspect sockets or database state; the repository method supplies the preconditions and persists the result transactionally.

## 208. State-Machine Property Testing

A generated model can create runs, workers, tasks, leases, heartbeats, expiries, failures, completions, cancellations, and restarts. After every command, compare the system-under-test snapshot against a simpler in-memory model and assert invariants.

- Commands have preconditions so generated sequences remain meaningful while still exploring races and repetitions.

- The model deliberately represents task and attempt separately and uses one simple committed-winner rule.

- Include duplicate and stale messages, not only legal current messages.

- Shrink failing sequences and print the seed plus minimized command trace.

- Persist regression traces as human-readable fixtures after fixing a bug.

- Run a small state-machine budget on every pull request and a larger seed corpus nightly.

## 209. Planner Property Tests

- Sum of partition record_count equals declared dataset records.

- Sorted partitions begin at zero or file start and have no gaps or overlap.

- Every boundary maps to a valid byte range using checked arithmetic.

- Same inputs yield identical descriptors and plan digest.

- Changing only target partition size does not change dataset identity or record order.

- Each partition seed is stable and distinct enough for the selected derivation function.

- Reference concatenation of partition records equals the original logical dataset sequence.

## 210. Differential Testing

Differential tests compare implementations that should share semantics but not implementation details.

Table 71 — Differential test pairs.

| Comparison | Inputs | Comparison output |
| --- | --- | --- |
| Python record decoder vs C++ decoder | Generated valid and malformed buffers | records/errors and context |
| Python stats vs C++ stats | Generated events, masks, boundaries | canonical group result and digest |
| Reference single-process vs embedded multiprocess | Frozen run manifests | final canonical result |
| Embedded queue vs Unix socket transport | Same manifest and fault-free seed | task plan, logical result, allowed attempt differences |
| Fresh run vs crash/restart run | Same manifest plus deterministic fault schedule | final result and postconditions |
| Buffered read vs mmap | Same partitions | logical result and bytes/records counters |

## 211. Failure Shrinking

- Reduce event count while preserving failure.

- Reduce number of workers, runs, tasks, and retries.

- Remove unrelated messages or faults from the command trace.

- Shrink partition boundaries and event values.

- Record exact software commit, seed, and fault occurrence index.

- Emit a standalone reproduction manifest or pytest case when practical.

- A minimized failure becomes a permanent regression fixture, not only an issue description.

## 212. Protocol Fuzzing

- Fuzz the fixed-header parser independently from payload decoding.

- Fuzz incremental fragmentation: arbitrary chunk boundaries and empty reads.

- Mutate length, version, flags, sequence, CRC, and nested collection counts.

- Seed with every valid message type and known malformed regression fixture.

- Assert bounded memory, bounded processing time, no uncaught crash, and one of a small valid decoder outcomes.

- Run native decoder fuzz targets under ASan/UBSan if any parsing is in C++.

- Persist corpus files with short names and a manifest explaining the bug class.

## 213. C++ Native Test Plan

- Endian helpers at minimum, maximum, signed boundary, and unaligned input.

- Record parser for empty, exact, short, extra-byte, and very large declared counts.

- Aggregation for one group, many groups, no selected records, negative values, overflow, and sorted output.

- Result equivalence across batch splits: one whole buffer versus every possible two-way split.

- Exception safety and no leak when allocation or validation fails mid-operation.

- Build-info and API-version compatibility.

- Debug assertions and release behavior both tested where contracts differ.

## 214. Process Integration Harness

A reusable test harness should start coordinator and workers in isolated temporary directories, choose free endpoints, stream logs, enforce timeouts, kill named processes, and verify no children or sockets remain afterward.

- Use process groups or pidfds so cleanup is reliable.

- Wait for readiness through a supported signal, not arbitrary sleep.

- Capture stdout/stderr and structured logs into test artifacts on failure.

- Provide methods to pause, resume, terminate, kill, disconnect, fill disk quota fixture, and trigger named fault points.

- Every integration test has a hard wall-clock timeout and post-test invariant scan.

- Random ports or socket names are unique per test worker to support parallel CI safely.

## 215. End-to-End Integration Cases

Table 72 — End-to-end integration tests.

| Test ID | End-to-end case |
| --- | --- |
| INT-001 | One worker, Python kernel, successful run. |
| INT-002 | Four workers, Python kernel, same result as reference. |
| INT-003 | Four workers, C++ kernel, same result as Python reference. |
| INT-004 | Worker crash during read; task retries elsewhere. |
| INT-005 | Worker crash after staged write; no partial commit. |
| INT-006 | Coordinator crash after lease transaction; recovery requeues safely. |
| INT-007 | Coordinator crash after task commit; duplicate finish is idempotent. |
| INT-008 | Cancel while tasks run; no later commit. |
| INT-009 | Two attempts race to finish; one winner. |
| INT-010 | Malformed peer is disconnected without affecting healthy run. |
| INT-011 | Slow result verification applies bounded backpressure. |
| INT-012 | Restart during MERGING finishes exactly once. |
| INT-013 | Missing committed artifact prevents readiness. |
| INT-014 | Diagnostic bundle reconstructs the injected failure. |
| INT-015 | Local cluster leaves no processes, socket files, or open staging paths after shutdown. |

## 216. Crash-Recovery Test Method

- Create a small deterministic run whose correct result is already known.

- Arm one named fault at a specific occurrence and entity.

- Launch real coordinator and worker processes.

- Wait for fault evidence or process termination without relying on a fixed sleep.

- Restart the killed component or entire cluster with the same durable directories.

- Wait for terminal run outcome or expected fail-closed state.

- Run full metadata and artifact invariant scan.

- Compare final logical result with reference when recovery should succeed.

- Record attempt history and ensure no forbidden commit, leaked lease, or orphan beyond policy.

## 217. Concurrency and Race Testing

- Use barriers at commit, cancel, expiry, and duplicate-finish boundaries to force both transaction orders.

- Run many clients with the same idempotency key.

- Run several workers requesting the final pending task simultaneously.

- Delay artifact verification while cancellation or another attempt commits.

- Reconnect a worker while its old session is still closing.

- Stress SQLite busy handling with status readers and task completions.

- Avoid relying only on probabilistic stress; deterministic barriers make regressions reproducible.

## 218. Deterministic Simulation

A simulation executes coordinator domain events without real time or processes. It should model worker speed, message delay, crash, lease timeout, and task duration. The same invariants run after every simulated event.

- Use a priority queue ordered by simulated time and stable event sequence.

- Record a complete event trace and replay it exactly.

- Compare scheduler policies and failure settings quickly over thousands of seeds.

- Do not use simulation throughput as product throughput evidence.

- Use discovered failing traces to construct real integration tests at important boundaries.

## 219. Sanitizer and Dynamic Analysis Matrix

Table 73 — Dynamic-analysis tool matrix.

| Tool | Target | Cadence | Notes |
| --- | --- | --- | --- |
| AddressSanitizer | C++ tests and extension integration | Every PR or dedicated job | Detect memory errors; do not benchmark. |
| UndefinedBehaviorSanitizer | C++ tests and extension | Every PR | Include signed overflow policy tests. |
| ThreadSanitizer | Only if C++ threads or native shared-memory concurrency | Nightly/targeted | May conflict with other tooling. |
| Valgrind/Memcheck | Selected native paths | Pre-release | Slow; useful second signal. |
| Python tracemalloc | Coordinator/worker allocation studies | Targeted | Not a complete native-memory view. |
| faulthandler | Python process crash/hang diagnostics | Enabled in tests | Capture stacks on timeout. |
| coverage.py/llvm-cov | Python/C++ coverage | CI report | Coverage guides gaps; it is not correctness. |

## 220. Performance Regression Policy

Performance tests are noisy and should not make every pull request flaky. Use small smoke thresholds in CI and run controlled studies on a stable machine for publication.

- CI rejects catastrophic regressions such as more than a broad threshold on no-op scheduler throughput or parser benchmark.

- A stable dedicated environment produces trend data for tighter thresholds.

- Correctness changes may intentionally cost performance; document and approve the tradeoff.

- Raw samples and environment fingerprints accompany any regression claim.

- Never compare sanitizer, debug, different durability, or different integrity modes as if equivalent.

## 221. Coverage and Mutation Testing

- Track branch coverage for state transitions, error classifiers, decoder bounds, and recovery code.

- Require tests for every stable error code and terminal state.

- Use mutation testing selectively on pure transition and canonicalization modules to detect weak assertions.

- Do not chase 100% line coverage in trivial accessors while failure boundaries remain untested.

- Publish a coverage summary but pair it with the scenario matrix and invariant evidence.

## 222. Flaky Test Policy

- A flaky test is a defect, not an expected property of distributed systems.

- Quarantine only with an issue, owner, failure evidence, and deadline; do not silently rerun until green.

- Use fake clocks and readiness signals instead of sleeps.

- Capture process trees, ports, queue depths, and last state events on timeout.

- Randomized tests print seeds and preserve minimized failures.

- CI reports test duration trends so accidental long waits are visible.

## 223. Verification Release Gate

- All P0/P1 scenario IDs map to automated tests or explicitly documented manual evidence.

- Independent Python reference and C++ differential corpus are green.

- State-machine and crash-point tests preserve every core invariant.

- Protocol fuzz corpus runs clean under selected sanitizers.

- No leaked processes, open sockets, or staging paths remain after integration suites.

- Coverage gaps in commit, cancellation, lease, recovery, or path safety are resolved or called out.

- A clean environment can run the complete documented test commands.

# Part XV - Benchmarking, Profiling, and Performance Study

## 224. Benchmark Questions

- How much fixed overhead does the coordinator and task lifecycle add per partition?

- How does throughput scale from one to two, four, and eight workers for Python and C++ kernels?

- At what partition size does scheduling overhead stop dominating without creating unacceptable stragglers or retry cost?

- Where are bytes copied or serialized, and does changing the data path improve the measured workload?

- How much time is spent in input, parse, compute, output, digest, metadata, and waiting?

- How does strict integrity checking change throughput and CPU use?

- What is the cost and benefit of the C++ boundary at different batch sizes?

- How long do detection, lease expiry, retry, and recovery take under named failures?

- What bottleneck appears after the first optimization moves the original hotspot?

## 225. Benchmark Integrity Rules

- Freeze source commit, build type, dependencies, workload manifest, configuration, and environment fingerprint.

- Use release builds with assertions policy disclosed; never publish debug or sanitizer timing as normal performance.

- Separate warm-up from measured iterations and record every sample.

- Control or record CPU affinity, frequency policy, thermal state, memory pressure, and background load.

- Run comparisons in randomized or interleaved order when drift is plausible.

- Keep raw results immutable. Analysis produces derived files and exclusion records, not edited source rows.

- Repeat enough times to show variability and confidence, not only the best run.

- Report limits: one machine, synthetic data, filesystem cache state, and durability mode.

## 226. Benchmark Environment Record

Table 74 — Benchmark environment fingerprint.

| Category | Fields |
| --- | --- |
| Source | commit, tag, dirty flag, submodule/dependency lock digests |
| Python | implementation, version, build, virtual environment lock |
| C++ | compiler, version, standard library, flags, CMake preset, extension build info |
| OS | distribution, kernel, container/VM status, relevant sysctls |
| CPU | model, sockets, physical/logical cores, cache sizes, governor/frequency, affinity |
| Memory | installed and available memory, NUMA topology if relevant |
| Storage | filesystem, device class, mount options, free space, cache policy |
| Runtime | workers, partition size, batch size, transport, integrity, durability, lease policy |
| Study | warmups, repetitions, order randomization, raw schema, timestamp |

## 227. Workload Families

Table 75 — Benchmark workload families.

| Workload | Purpose | Key parameters |
| --- | --- | --- |
| W0 no-op task | Isolate coordinator, lease, protocol, and commit overhead | task count, tiny result, worker count |
| W1 scan/count | Measure file read and minimal parsing | records, file split, reader, cache state |
| W2 filtered stats | Representative parse and group aggregation | streams, event mask, value distribution |
| W3 sparse groups | Stress hash/group allocation | large stream ID range, few records/group |
| W4 dense groups | Stress dense accumulator and output construction | bounded dense stream IDs |
| W5 skewed partitions | Study long tails and scheduling | hot partitions, variable selected ratio |
| W6 large output | Stress staging, digest, verification, and merge | groups and result bytes |
| W7 fault workload | Measure detection/retry/recovery | fault point, occurrence, lease settings |
| W8 protocol micro | Measure framing and transport independent of storage | payload bytes, UDS/TCP, message rate |
| W9 shared-memory experiment | Measure copy/serialization alternative | slot bytes, batch size, producer/consumer |

## 228. Frozen Workload Manifest

schema: forge.benchmark_workload.v1
name: filtered-stats-100m
dataset_manifest_sha256: "..."
kernel: telemetry.stats_by_stream@1.0.0
implementations: [python, cpp]
workers: [1, 2, 4, 8]
partition_records: [100000, 1000000, 10000000]
batch_records: [4096, 65536, 1048576]
transport: [embedded, unix]
integrity: standard
durability: standard
warmups: 2
repetitions: 10
randomize_order: true
seed: 42017

## 229. Baseline Matrix

- Reference single-process pure Python.

- Single worker through the coordinator using Python kernel.

- N workers through the coordinator using Python kernel.

- Single worker using C++ kernel.

- N workers using C++ kernel.

- Embedded queue versus Unix-domain socket for the same kernel.

- Optional loopback TCP, mmap, or shared-memory variant only after baseline publication.

- No-op task benchmark to subtract or understand fixed orchestration cost.

## 230. Primary Metrics

Table 76 — Primary benchmark metrics.

| Metric | Definition |
| --- | --- |
| run wall time | submit accepted to final committed result, with planning optionally reported separately |
| steady processing throughput | logical input records / measured processing interval |
| useful throughput | records in committed attempts / wall time |
| attempt throughput | all attempted records including duplicate/lost work / wall time |
| task latency | lease issued to commit or terminal failure |
| scheduler overhead | no-op task completion cost and coordinator CPU per committed task |
| scaling speedup | T1 / TN under same workload and configuration except worker count |
| parallel efficiency | speedup / N |
| duplicate work ratio | noncommitted attempt CPU or records / total attempted |
| recovery latency | fault trigger to resumed useful progress or terminal outcome |
| peak RSS | coordinator, worker control, and task child measured separately |
| I/O | logical bytes, read/write syscalls, page faults or device bytes where available |

## 231. Latency Methodology

- Define start and end events precisely for submission, assignment, task, staging, verification, commit, and run completion.

- Use monotonic clocks within a process. Cross-process spans use event correlation and avoid sub-microsecond claims without clock synchronization.

- Report median, p90, p95, p99, maximum, and sample count for task-level distributions.

- Do not mix first-run cold start with steady-state without labeling.

- Keep failed, retried, and duplicate attempts in separate distributions.

- Publish histograms or empirical distributions when tails matter; one average hides lease and I/O stalls.

## 232. Throughput Methodology

- Report both logical committed records and total attempted records.

- Exclude dataset generation unless the study is explicitly end-to-end provisioning.

- State whether file data is cold, warm in page cache, or uncontrolled.

- Run enough records that timer resolution and startup overhead do not dominate, or report startup separately.

- Verify final digest on every measured run or at least every sample according to benchmark policy; never disable correctness silently for speed.

- Record coordinator and worker CPU so a throughput gain from oversubscription or hidden threads is visible.

## 233. Scaling Study

- Choose a dataset large enough that one worker runs for a meaningful interval.

- Pin or record worker placement and ensure C++ internal threads are one unless studying nested parallelism.

- Run 1, 2, 4, and 8 workers in randomized order across repetitions.

- Collect run wall time, worker CPU, coordinator CPU, peak memory, I/O, task durations, and queue depths.

- Calculate speedup and parallel efficiency with uncertainty intervals.

- Explain divergence from linear scaling using measured coordinator, storage, memory-bandwidth, page-cache, or partition imbalance evidence.

- Repeat with at least two partition sizes to separate scheduling overhead from resource contention.

## 234. Partition Size Study

Table 77 — Partition-size tradeoffs to measure.

| Measure | Expected small-partition effect | Expected large-partition effect |
| --- | --- | --- |
| tasks/second | high required rate | low required rate |
| coordinator CPU | higher | lower |
| load balance | better | worse under skew |
| retry lost work | smaller | larger |
| cancellation responsiveness | better at boundaries | coarser unless batch checks |
| result files/merge overhead | more | fewer |
| peak per-task state | lower | potentially higher |

## 235. Serialization and Transport Study

- Measure encode time, decode time, frame bytes, syscalls, and queue wait separately.

- Use the same typed message sequence and payload content for embedded, UDS, and TCP variants.

- Test payload sizes representative of control messages rather than transferring dataset blobs artificially.

- For large inline payload experiment, state that it violates normal control/data-plane separation and treat it as a contrast.

- Measure backpressure by slowing the receiver and observing bounded memory and sender wait.

- A lower microbenchmark latency does not imply lower run time if protocol is not the bottleneck.

## 236. C++ Boundary Study

- Measure pure function call overhead with empty or tiny buffers.

- Sweep batch sizes and record Python allocation, C++ compute, result conversion, and total time.

- Compare Python reference, NumPy candidate if used, and C++ under the same logical work.

- Run dense and sparse grouping distributions.

- Report CPU cycles or instructions per record from perf when stable.

- Verify every sample result or a deterministic subset and record failures.

- Explain the crossover point below which the extension is not beneficial.

## 237. Shared-Memory Study

The shared-memory experiment must compare against a bounded file/queue baseline and include engineering cost, not only throughput.

- Measure producer copy time, consumer wait, cache misses, context switches, and end-to-end task time.

- Sweep slot size and slot count.

- Test full-buffer backpressure, producer crash, consumer crash, and shutdown wakeup.

- Include a correctness digest and no-overwrite invariant.

- Report whether shared memory improves the actual run or only a microbenchmark.

- Document complexity and portability cost even when faster.

## 238. Coordinator Capacity Study

- Use no-op or tiny tasks to find maximum sustainable lease/commit rate.

- Measure coordinator CPU, database write time, event-loop lag, ready-window queries, and output queue.

- Sweep worker count and task completion burstiness.

- Compare heartbeat rates and optional durable-heartbeat batching.

- Find the saturation point and show backpressure rather than driving the process into unbounded lag.

- This is a capacity result for the test machine and configuration, not a production guarantee.

## 239. Failure and Recovery Study

Table 78 — Failure-performance experiments.

| Experiment | Primary measurements |
| --- | --- |
| worker kill during task | detection, lease expiry, retry issue, useful progress resumed, lost work |
| coordinator kill after lease commit | restart duration, lease reconciliation, duplicate/lost work |
| coordinator kill after task commit | restart duration, idempotent finish resolution |
| slow artifact verification | queue depth, commit latency, control-plane lag |
| disk full during stage | failure detection, cleanup, retry decision |
| network partition simulation | renewal failure, stale result rejection, recovery after reconnect |

## 240. Memory Measurement

- Report coordinator, worker control, and child peak RSS separately.

- Measure memory as dataset and task count scale, not only one run.

- Distinguish mapped virtual memory from resident pages.

- Record queue capacity and observed high-water mark.

- Use heap/allocation profiles to explain C++ and Python object costs.

- A page cache is system memory outside process RSS; discuss it when file workloads are warm.

## 241. Warm-Up and Cache Policy

Table 79 — Warm-up and cache-study modes.

| Policy | Use |
| --- | --- |
| cold process | Include import, extension load, database open, and startup; useful for CLI experience. |
| warm process | Coordinator/workers already running; isolate steady execution. |
| cold page cache | Requires privileged or large-data methods; difficult and must be documented. |
| warm page cache | Repeat same dataset; useful for compute focus. |
| mixed/uncontrolled cache | Acceptable for development only; not a strong publication claim. |

## 242. Statistical Analysis

- Retain all valid samples and mark exclusions with reasons before examining preferred outcome when possible.

- Use median and robust spread for skewed timings; include arithmetic mean where informative.

- Bootstrap confidence intervals or report quantiles and sample count rather than implying precision from one run.

- Compare paired or interleaved samples when variants run under the same drift conditions.

- Do not report more significant digits than measurement variability supports.

- A statistically detectable difference may still be operationally irrelevant; report effect size.

## 243. Raw Benchmark Record Schema

{
  "schema": "forge.benchmark_sample.v1",
  "study_id": "scaling-filtered-stats-v1",
  "sample_id": "...",
  "variant": "cpp-unix-4workers",
  "workload_manifest_sha256": "...",
  "source_commit": "...",
  "environment_sha256": "...",
  "repetition": 7,
  "valid": true,
  "invalid_reason": null,
  "metrics": {
    "run_wall_ns": 1234567890,
    "records_committed": 100000000,
    "records_attempted": 100000000,
    "coordinator_cpu_ns": 81200000,
    "worker_cpu_ns": 4100000000,
    "peak_rss_bytes": 734003200
  }
}

## 244. Profiling Toolkit

Table 80 — Profiling tools and questions.

| Tool | Question |
| --- | --- |
| cProfile/py-spy | Where does Python coordinator or worker time go? |
| Linux perf stat | Cycles, instructions, branches, misses, faults, context switches. |
| Linux perf record/report | Which native/Python symbols consume CPU? |
| strace -c or targeted tracing | Which syscalls and I/O patterns dominate? |
| flame graph | How do call stacks contribute over time? |
| tracemalloc | Which Python allocations grow? |
| heaptrack/massif as available | Where does native heap usage occur? |
| SQLite EXPLAIN QUERY PLAN | Are scheduler and status queries indexed? |
| compiler optimization reports | Was vectorization or inlining applied? |

## 245. Optimization Ladder

- Reproduce the performance problem with a frozen workload and baseline tag.

- Profile and state a falsifiable bottleneck hypothesis.

- Choose the smallest change that tests the hypothesis.

- Add or strengthen correctness tests around the affected boundary.

- Run microbenchmark and end-to-end benchmark; a local gain may not improve the run.

- Inspect CPU, memory, I/O, and tail effects for regressions.

- Record before/after raw data and update the ADR or experiment note.

- Keep, revise, or revert the change based on evidence.

- Re-profile because the bottleneck may have moved.

## 246. Candidate Optimization Experiments

Table 81 — Candidate performance experiments.

| Experiment | Hypothesis | Required proof |
| --- | --- | --- |
| Batch heartbeat writes | SQLite write rate limits coordinator | same lease safety; lower DB time and event-loop lag |
| Ready-task window/cache | Repeated SQL selection dominates | bounded memory; no starvation; query time reduction |
| Dense C++ accumulator | Hash allocation dominates dense stream workload | same results; lower cycles and allocations |
| mmap reader | Read copies/syscalls dominate | same validation; better end-to-end result under named cache mode |
| Compact result arrays | Python object construction dominates | same public schema or converter; lower time/memory |
| MessagePack control payload | JSON encode/decode limits no-op task rate | protocol parity; measurable run/capacity gain |
| Shared-memory batches | IPC copies dominate local pipeline | bounded correctness; meaningful end-to-end improvement |
| Hierarchical merge | Single merge scales poorly with many partitions | same canonical result; failure semantics and complexity justified |

## 247. Negative Results Policy

A credible engineering study includes changes that did not help. Document the hypothesis, implementation, result, and explanation. Examples may include mmap being slower on a cold-cache workload, MessagePack saving bytes but not run time, or a custom allocator adding complexity without measurable gain.

- Keep negative experiment notes even if the code is reverted.

- Do not cherry-pick only favorable samples.

- Explain whether the result falsified the hypothesis or whether the experiment was inconclusive.

- State what would cause the decision to be revisited.

- Negative results are strong interview material when the reasoning is clear.

## 248. Performance Claim Rules

- Name the workload, hardware, worker count, build, integrity, durability, and cache mode.

- Use achieved X on this setup rather than can handle X in production.

- State whether throughput counts logical committed records or all attempted records.

- Do not call a system linearly scalable when efficiency falls materially; show the curve.

- Do not call an implementation zero-copy unless every relevant ownership transfer and copy is demonstrated.

- Do not call it low latency; report measured distributions and scope.

- Do not generalize a C++ speedup from one kernel to all Python workloads.

- Link headline numbers to raw evidence and a tagged release.

## 249. Benchmark Report Structure

- Question and hypothesis.

- System and variant description.

- Frozen workload and correctness validation.

- Environment and controls.

- Raw sample summary and exclusions.

- Results with variability and plots.

- Profile evidence.

- Interpretation and bottleneck explanation.

- Limitations and threats to validity.

- Decision, next experiment, and reproducibility commands.

## 250. Benchmark Acceptance Gate

- Every plot regenerates from immutable raw records.

- Every sample points to workload, environment, build, and correctness result.

- At least one no-op overhead, scaling, partition-size, C++ boundary, and recovery study is complete.

- Results include variability and invalid-sample accounting.

- Profile evidence supports each optimization narrative.

- Negative or neutral results are retained.

- Public claims are scoped and reproducible from a tagged release.

# Part XVI - Build System, CI, Packaging, Documentation, and Release Engineering

## 251. Repository Layout

forge/
  pyproject.toml
  CMakeLists.txt
  CMakePresets.json
  README.md
  LICENSE
  SECURITY.md
  CONTRIBUTING.md
  CHANGELOG.md
  uv.lock or equivalent
  cmake/
  cpp/
  forge/
  tests/
  examples/
  docs/
    architecture/
    adr/
    semantics/
    benchmarks/
    postmortems/
  scripts/
  benchmarks/
    workloads/
    raw/
    reports/
  .github/workflows/

## 252. Git and Branch Strategy

- Keep main buildable and tested. Use short-lived feature branches and small reviewable pull requests.

- Every pull request names requirement IDs, invariants, tests, and benchmark impact where relevant.

- Use conventional or consistent commit messages that explain intent, not only changed files.

- Tag Gate A, Gate B, benchmark baselines, and public release.

- Do not rewrite published evidence tags.

- Large generated datasets, build outputs, secrets, and raw transient profiles are ignored; curated benchmark evidence may use release assets or an appropriate data location.

## 253. Python Project Configuration

- Use a PEP 517 build backend and one dependency-management workflow documented for contributors.

- Declare a supported Python range deliberately and test it.

- Separate runtime, C++ build, test, documentation, and benchmark optional dependencies.

- Include py.typed and package data explicitly.

- Expose forge and worker/coordinator entry points through project scripts.

- Lock dependencies for reproducible development and CI while keeping declared ranges reasonable.

## 254. CMake Targets and Presets

Table 82 — CMake targets and presets.

| Target/preset | Purpose |
| --- | --- |
| forge_cpp_core | Native parser and aggregation library without Python dependency where practical. |
| forge_cpp_bindings | pybind11 extension module. |
| forge_cpp_tests | GoogleTest or Catch2 native unit tests. |
| forge_cpp_bench | Native microbenchmarks. |
| dev-debug | Debug symbols, assertions, high warnings. |
| dev-release | Optimized local build with symbols. |
| asan-ubsan | Sanitized native and extension tests. |
| coverage | Coverage instrumentation. |
| benchmark | Release flags, assertions policy, no sanitizer. |

## 255. Compiler and Warning Policy

- Compile as C++20 with extensions disabled unless a documented Linux-specific feature is required.

- Enable broad warnings for project targets and treat them as errors in CI.

- Do not apply warning-as-error to third-party headers blindly.

- Use explicit signed/unsigned conversions, narrowing checks, and format-safe logging.

- Keep optimization flags in CMake presets rather than source-specific pragmas initially.

- Record compiler and flags in build_info and benchmark fingerprint.

## 256. Formatting, Linting, and Static Analysis

Table 83 — Static quality tools.

| Tool class | Recommended role |
| --- | --- |
| Ruff/formatter | Python style, imports, common bug patterns, complexity guardrails. |
| mypy or pyright | Strict public API and core domain typing. |
| clang-format | Consistent C++ formatting checked in CI. |
| clang-tidy | Selected correctness, performance, modernization, and readability checks. |
| CMake formatter/linter | Optional; avoid unreadable build files. |
| Markdown/link checker | Documentation links and formatting. |
| SQL migration checks | Migration order, checksum, and test application. |
| secret scanner | Prevent credentials and keys from entering commits. |

## 257. Dependency Policy

- Prefer standard library and small focused dependencies where they reduce risk meaningfully.

- Pin pybind11, test framework, serializer, CLI, and schema dependencies through the lockfile.

- Record why each runtime dependency exists.

- Avoid adding a full distributed framework that hides the mechanisms Forge is intended to demonstrate.

- Review changelogs and rerun compatibility, fuzz, and benchmark tests for major upgrades.

- Generate a software bill of materials or dependency report for release if practical.

## 258. CI Job Matrix

Table 84 — Continuous-integration jobs.

| Job | Checks |
| --- | --- |
| lint-python | format, Ruff, import rules |
| typecheck | mypy/pyright strict core packages |
| unit-python | fast unit and schema tests |
| property-smoke | bounded state-machine and generated corpus |
| build-cpp | debug and release native/extension builds |
| unit-cpp | native tests |
| sanitizers | ASan/UBSan native and Python integration |
| integration-embedded | local multiprocess small fixture |
| integration-unix | socket-connected coordinator/workers |
| recovery-smoke | selected crash points |
| protocol-fuzz-smoke | bounded corpus/minutes |
| examples | README and example commands |
| docs | build docs, validate links and diagrams |
| package | sdist/wheel or source build install in clean environment |
| security | secret scan, dependency/license report |
| benchmark-smoke | broad catastrophic-regression threshold |

## 259. CI Runtime Tiers

Table 85 — CI and validation tiers.

| Tier | Cadence | Target duration | Contents |
| --- | --- | --- | --- |
| pre-commit | developer | under 1 minute | format, lint changed files, focused unit tests |
| pull request | every PR | under 15 minutes where possible | unit, type, builds, smoke integration, sanitizers split in parallel |
| nightly | scheduled | longer | large property corpus, fuzz time, full crash matrix, multi-version tests |
| release | tag candidate | as needed | clean installs, full evidence, docs, security, reproducibility checks |
| benchmark | controlled machine | study-defined | not ordinary shared CI; publishes raw evidence |

## 260. Container and Environment Reproducibility

- Provide a development container or Dockerfile for toolchain convenience, not as the only supported environment.

- Pin base image by digest for release evidence when practical.

- Document host requirements for perf, process signals, shared memory, and CPU affinity because containers may restrict them.

- Do not compare bare-metal and container benchmark results without labeling.

- Use containers to prove clean builds and examples; use a controlled host for serious performance studies.

## 261. Documentation Set

Table 86 — Required documentation set.

| Document | Required content |
| --- | --- |
| README | thesis, quick start, architecture, guarantees, demo, evidence, limitations |
| semantics.md | run/task/attempt/lease/commit/cancellation contracts and invariants |
| architecture.md | components, flows, deployment modes, ownership, decisions |
| protocol.md | frame, messages, versions, limits, error codes |
| storage.md | dataset, artifact, metadata, checkpoint formats and integrity |
| testing.md | test tiers, fault injection, fuzzing, reproduction |
| benchmarks.md | methodology, workload manifests, raw schema, claim rules |
| operations.md | start, stop, status, diagnostics, GC, recovery behavior |
| security.md | trust model, safe defaults, reporting, limitations |
| ADRs | decision context, alternatives, consequences, revisit triggers |
| postmortems | selected bugs or experiments with evidence and learning |

## 262. Release Versioning

- Use semantic versioning for the public package only after API expectations are clear; pre-1.0 releases may change rapidly but still use tags.

- Tag milestone releases such as v0.1-reference, v0.2-durable-local, v0.3-sockets, v0.4-cpp, and v1.0-portfolio.

- Each release notes implemented capabilities, deferred items, migrations, known limitations, and evidence links.

- Dataset, protocol, result, and metadata schema versions remain independent explicit identifiers.

- A benchmark claim cites an immutable source tag and evidence bundle digest, not latest main.

## 263. Release Checklist

- Clean checkout builds and installs in documented environments.

- All required CI, nightly, sanitizer, fuzz, integration, and recovery jobs are green.

- Database migrations apply from the previous milestone and a fresh database.

- Examples and demo script run with small generated data.

- Public artifacts and raw evidence have digests and manifests.

- Secret, license, dependency, and metadata scans are reviewed.

- README claims match implemented features and tagged evidence.

- No placeholder metrics, fake screenshots, personal paths, or local-only assumptions remain undisclosed.

- Changelog and known limitations are current.

## 264. Code Review Checklist

- What semantic contract or invariant changes?

- Is the transaction or ownership boundary still correct?

- Can a retry, duplicate, cancellation, or restart hit this code?

- Are new queues, buffers, files, tasks, or threads bounded and owned?

- Are errors typed and classified rather than swallowed?

- Do tests cover both transaction orders or failure sides?

- Does C++ memory outlive its owner or cross the GIL boundary unsafely?

- Does the change alter benchmark comparability or require a new manifest version?

- Is documentation or an ADR required?

## 265. Definition of Done for an Engineering Change

- Acceptance statement and non-goals are written.

- Implementation is typed, formatted, linted, and reviewed.

- Unit and integration tests cover success, failure, and idempotency as applicable.

- Relevant invariants and database constraints remain green.

- Observability fields and bounds are added.

- Documentation and schemas are updated.

- Performance is measured when the change touches a hot or resource-sensitive path.

- No claim is added before evidence exists.

# Part XVII - Twenty-Week Execution Roadmap, Epics, Backlog, and Risk Control

## 266. Roadmap Purpose and Planning Assumptions

The roadmap converts the architecture into a sequence of independently demonstrable systems. It assumes one student engineer working approximately fifteen to twenty focused hours per week while taking classes and preparing for interviews. The schedule is deliberately conservative: each milestone reserves time for tests, documentation, debugging, and evidence capture rather than treating those activities as work that happens after implementation.

The schedule is not a promise to implement every optional feature. The critical path ends with a durable local coordinator, process-isolated workers, deterministic data and result contracts, a framed local protocol, one measured C++ accelerator, automated failure injection, and a reproducible benchmark report. Shared memory, multi-host execution, speculative execution, compression, and advanced scheduling are research extensions. They should be attempted only when the core release gates are green and the benchmark evidence identifies a concrete reason.

Figure 7 — Recommended milestone sequence from semantic baseline through public evidence release.

## 267. Planning Constraints

Table 87 — Roadmap planning constraints.

| Constraint | Planning rule | Reason |
| --- | --- | --- |
| Single developer | No milestone may require parallel feature teams or simultaneous architectural migrations. | The plan must remain executable by one person. |
| Academic workload | Each week has a must-have outcome and a clearly labeled stretch outcome. | A missed stretch item must not invalidate the milestone. |
| Correctness before speed | Performance work begins only after deterministic reference and recovery tests exist. | Otherwise optimization defects have no reliable oracle. |
| Evidence as a deliverable | Every gate produces commands, logs, fixtures, diagrams, and a tagged commit. | The portfolio claim must remain reproducible later. |
| Scope control | Optional distributed features need a measured bottleneck or explicit learning hypothesis. | Novelty alone is not sufficient justification. |
| Public safety | Only generated or redistributable datasets enter the repository. | The project must be easy to clone and legally safe to publish. |
| Resource limits | The default demo must run on a typical laptop with bounded disk and memory. | Reviewers should not need cloud infrastructure. |
| Interview readiness | Every milestone includes an explanation exercise and design questions. | Building and communicating are separate skills. |

## 268. Milestone Gates

Table 88 — Milestone gates and demonstrations.

| Gate | Target | Required state | Acceptance demonstration |
| --- | --- | --- | --- |
| Gate 0 — Contract frozen | Week 2 | Vocabulary, invariants, event format, kernel contract, result model, repository skeleton, and architecture decisions reviewed. | A new contributor can explain the execution model without reading implementation code. |
| Gate A — Deterministic reference | Week 4 | Single-process engine produces reproducible outputs, manifests, checksums, and differential test fixtures. | Two identical runs normalize to the same manifest and output digest. |
| Gate B — Durable local execution | Week 8 | Coordinator, SQLite state, worker processes, leases, retries, staged artifacts, conditional commit, cancellation, and restart recovery. | Script kills a worker and restarts the coordinator without ambiguous visible results. |
| Gate C — Protocol-connected runtime | Week 11 | Framed UDS protocol, incremental decoder, bounded write queues, version negotiation, heartbeat and capability messages. | Coordinator and independently launched workers complete a run and reject malformed traffic safely. |
| Gate D — Measured native acceleration | Week 14 | C++20 parser/aggregator, pybind11 batches, sanitizer coverage, correctness comparison, and crossover benchmark. | Evidence identifies where native execution helps and where boundary overhead dominates. |
| Gate E — Failure and performance study | Week 17 | Automated crash matrix, scheduler/load experiments, scaling study, raw evidence schema, profiling reports, and negative results. | A clean command regenerates the principal tables and charts from raw evidence. |
| Gate F — Portfolio release | Week 20 | Public documentation, demo, tagged source, reproducible evidence bundle, limitations, technical presentation, and truthful resume claim map. | A reviewer can clone, build, run, break, recover, and evaluate Forge from the release instructions. |

## 269. Critical Path

- Freeze semantics and identifiers before building the database schema. A schema created around vague task semantics becomes expensive to repair.

- Build the deterministic single-process reference before multiprocessing. It becomes the oracle for generated tests and native comparisons.

- Persist coordinator state before adding retries. Retry logic without durable ownership and attempt identity creates ambiguous commits.

- Implement attempt-scoped staging and conditional publication before coordinator restart. Recovery is only meaningful when stale work cannot overwrite committed state.

- Make worker lifecycle deterministic before networking. Debugging process, protocol, and storage failures simultaneously obscures root causes.

- Stabilize the protocol before optimizing transport. Incremental decoding, limits, versioning, and backpressure matter more than message encoding novelty.

- Measure the Python implementation before choosing the C++ boundary. Native code should accelerate an observed hot path, not merely add a language logo.

- Automate failures before conducting final performance studies. A fast system that cannot survive the documented failure cases has not met the product thesis.

- Freeze workloads, environment manifests, and raw evidence formats before publishing claims.

- Release the repository only after a clean-machine rehearsal and a claim-by-claim evidence audit.

## 270. Recommended Weekly Operating Rhythm

Table 89 — Weekly engineering rhythm.

| Moment | Activity | Artifact |
| --- | --- | --- |
| Start of week | Select one must-have outcome, one stretch outcome, and the failure case that could invalidate them. | Weekly plan issue with explicit acceptance commands. |
| Before coding | Write or update a failing test, state transition, schema migration, protocol fixture, or benchmark hypothesis. | Red test or frozen evidence manifest. |
| During implementation | Commit small vertical changes, preserve logs, and write decisions while context is fresh. | Reviewable commits and ADR notes. |
| Midweek | Run the smallest end-to-end demonstration and inspect durable state and artifacts manually. | Captured run directory and diagnostic bundle. |
| End of week | Run gate checks, update risk register, record defects and surprises, and explain the design aloud. | Weekly engineering note and updated milestone dashboard. |
| Monthly | Perform a clean-clone build, dependency audit, and evidence reproducibility rehearsal. | Clean environment report. |

## 271. Week 1 — Problem Contract, Repository, and Development Environment

Turn the project idea into a falsifiable contract. Establish a repository that can build Python and C++ placeholders, run tests, enforce formatting, and document decisions before implementing distributed behavior.

### Must-have outcomes

- Create the repository layout, license, contribution rules, issue templates, branch protection expectations, and initial README thesis.

- Pin supported Python and compiler versions; establish pyproject.toml, CMake presets, virtual-environment instructions, and pre-commit checks.

- Write the glossary for dataset, run, task, attempt, lease, worker, artifact, checkpoint, and commit.

- Write ADR-0001 for local-first deployment and ADR-0002 for at-least-once execution with exactly-once visible result publication.

- Create a one-command smoke test that imports the Python package, builds a trivial native extension, and runs one unit test in each language.

### Stretch outcomes

- Create a development container and verify that host and container builds produce the same small test output.

- Add a documentation site skeleton and automated link checking.

### End-of-week acceptance demonstration

Clone into a clean directory, run the documented setup command, execute Python and C++ tests, and explain every term in the execution vocabulary.

### Evidence to preserve

Build transcript, toolchain manifest, repository tree, ADRs, and a screenshot or terminal recording of the clean setup.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 272. Week 2 — Execution Semantics, State Machines, and Immutable Schemas

Freeze the contracts that later concurrency and recovery code must preserve. Define identifiers, transitions, idempotency keys, checksums, and validation limits before database or network implementation.

### Must-have outcomes

- Define JSON schemas or typed models for dataset manifests, experiment manifests, run manifests, partition descriptors, kernel descriptors, and artifact descriptors.

- Write transition tables for run, task, attempt, lease, worker, and cancellation state.

- Define the 32-byte synthetic event record, file header, endianness, version, record count, and checksum behavior.

- State all cross-component invariants and map each invariant to at least one planned test.

- Create canonical example manifests and invalid fixtures covering unknown fields, bad versions, duplicate identifiers, path traversal, and checksum mismatch.

### Stretch outcomes

- Generate schema documentation from typed models.

- Write a small state-machine model that explores legal and illegal transitions without executing real work.

### End-of-week acceptance demonstration

Validate good fixtures, reject bad fixtures with stable error codes, and walk through a task from pending to committed and through lease expiry to retry.

### Evidence to preserve

Schema files, state diagrams, invariant matrix, invalid corpus, and Gate 0 review checklist.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 273. Week 3 — Deterministic Dataset Generator and Reference Reader

Build a reproducible source of immutable data and a deliberately simple reader whose behavior can serve as the correctness oracle for later optimized paths.

### Must-have outcomes

- Implement a seeded synthetic event generator with fixed distributions and explicit generator-version metadata.

- Write binary file headers and fixed-width event records using checked arithmetic and atomic publication.

- Implement a Python reader that validates magic, version, lengths, record count, checksum, and event fields.

- Partition datasets deterministically by record range and produce partition descriptors with byte offsets and digests.

- Add golden-file, truncation, corruption, boundary, and round-trip tests.

### Stretch outcomes

- Implement memory-mapped and buffered reference readers behind the same iterator contract.

- Add a dataset inspection CLI with sample, validate, and summarize commands.

### End-of-week acceptance demonstration

Generate a dataset twice from the same manifest, compare digests, inspect records, corrupt one byte, and show a precise validation failure.

### Evidence to preserve

Generator manifest, golden dataset, checksum report, partition map, and corruption-test transcript.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 274. Week 4 — Single-Process Experiment Engine and Reference Kernels

Complete Gate A with an understandable baseline that executes registered kernels, merges deterministic partial results, and records enough provenance to reproduce the run.

### Must-have outcomes

- Create a kernel registry with stable kernel identifiers, versions, parameter validation, and declared result schemas.

- Implement at least three reference kernels: event counts, keyed aggregation, and rolling statistics or checksum reduction.

- Execute partitions sequentially, write attempt-like local outputs, merge in canonical partition order, and publish a result manifest.

- Normalize run metadata so nondeterministic timestamps or paths do not affect the semantic result digest.

- Add replay, deterministic-output, invalid-parameter, merge-order, and differential tests.

### Stretch outcomes

- Add a streaming kernel interface and explicitly document why arbitrary mutable kernel state is excluded.

- Create a tiny HTML or Markdown run report generated from the manifest.

### End-of-week acceptance demonstration

Run the same experiment twice, compare normalized output bytes and digests, then compare a generated workload against a slow independent implementation.

### Evidence to preserve

Gate A tag, run manifests, normalized digest comparison, reference-kernel tests, and architecture note describing the oracle role.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 275. Week 5 — Durable Metadata Store and Coordinator Domain Layer

Introduce persistence without workers. The coordinator should be able to create runs, plan tasks, apply legal transitions transactionally, and recover its domain state from SQLite.

### Must-have outcomes

- Implement schema migrations for datasets, experiments, runs, tasks, attempts, leases, workers, artifacts, and event journal records.

- Enable SQLite foreign keys, WAL mode, busy timeout, explicit transactions, and integrity checks.

- Create typed repository interfaces and domain services that do not leak raw SQL into scheduler logic.

- Implement idempotent run submission keyed by request identity and deterministic task planning.

- Add transaction rollback, uniqueness, restart, migration, and concurrent-reader tests.

### Stretch outcomes

- Add an append-only coordinator event journal for diagnosis while keeping normalized tables authoritative.

- Create a metadata inspection CLI with read-only queries.

### End-of-week acceptance demonstration

Submit the same run request twice, prove only one run is created, restart the coordinator object, and list the same planned tasks from durable state.

### Evidence to preserve

ER diagram, migration files, integrity-check output, transaction tests, and database snapshot.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 276. Week 6 — Local Worker Runtime and Process Supervision

Run trusted kernels in child processes with explicit lifecycle, cancellation, timeout, and result staging. The coordinator may still communicate through an in-process adapter.

### Must-have outcomes

- Implement worker registration, capability declaration, work polling, and a bounded local execution queue.

- Use spawn-compatible multiprocessing and isolate each attempt in a supervised child process.

- Define signal escalation: cooperative cancellation, graceful terminate, timeout, and forced kill.

- Create attempt-specific directories and write outputs to temporary files with fsync and descriptor generation.

- Capture stdout/stderr safely with byte limits and structured attempt logs.

### Stretch outcomes

- Apply portable resource limits where available and document platform differences.

- Add a warm-worker mode as an experiment while preserving a process-per-attempt correctness baseline.

### End-of-week acceptance demonstration

Run several partitions in parallel, cancel one attempt, force one timeout, and inspect bounded logs and staged artifacts.

### Evidence to preserve

Process tree capture, lifecycle state log, timeout test, staging directory sample, and worker contract documentation.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 277. Week 7 — Leases, Retries, Fencing, and Conditional Commit

Implement the central distributed-systems guarantee: attempts may duplicate, but only the currently authorized attempt can make one result visible for a task.

### Must-have outcomes

- Issue monotonic lease epochs or fencing tokens inside the task-assignment transaction.

- Persist heartbeat deadlines and reclaim expired leases through an idempotent sweeper.

- Create a commit transaction that validates task state, attempt identity, lease epoch, output descriptor, and uniqueness before publication.

- Quarantine or garbage-collect losing attempt artifacts without deleting a committed artifact.

- Test both commit race orders, stale heartbeat orderings, duplicate completion messages, and retry exhaustion.

### Stretch outcomes

- Model the commit protocol in a small exhaustive state explorer.

- Add deterministic delay hooks around every commit step for concurrency tests.

### End-of-week acceptance demonstration

Launch two attempts for the same task, let the stale attempt finish last, and show that it cannot replace the committed result.

### Evidence to preserve

Commit sequence diagram, transaction trace, race tests, invariant report, and stale-attempt artifact disposition.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 278. Week 8 — Coordinator Restart, Cancellation, and Gate B

Make durable local execution survivable across coordinator restart and operator cancellation. Finish the first complete system that embodies the project thesis.

### Must-have outcomes

- Classify in-flight attempts on startup, expire uncertain leases conservatively, and schedule eligible retries.

- Reconcile staged, committed, orphaned, and missing artifact metadata without silently inventing success.

- Implement run cancellation that stops new assignments, requests worker cancellation, and reaches a terminal state after active attempts settle.

- Create startup integrity checks and explicit operator errors for unrecoverable metadata corruption.

- Build a Gate B scenario script covering worker death, duplicate execution, coordinator restart, cancellation, and final merge.

### Stretch outcomes

- Add a checkpoint or snapshot optimization for long-running coordinator metadata replay.

- Create a human-readable recovery report at startup.

### End-of-week acceptance demonstration

Start a run, kill a worker, restart the coordinator during retry, cancel another run, and show unambiguous terminal states and outputs.

### Evidence to preserve

Gate B tag, scripted transcript, database before/after snapshots, diagnostic bundle, and recovery limitations.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 279. Week 9 — Framed Protocol and Incremental Decoder

Replace in-process control calls with a transport-independent framed protocol that is bounded, versioned, incrementally decoded, and hostile to malformed input.

### Must-have outcomes

- Implement fixed-size frame headers with magic, version, message type, flags, request identifier, payload length, and checksum or validation policy.

- Define message schemas for hello, register, poll, assignment, heartbeat, complete, fail, cancel, status, error, and shutdown.

- Build an incremental decoder that handles fragmentation, coalescing, partial headers, partial payloads, and maximum frame limits.

- Create bounded per-connection output queues and a clear close policy for slow or invalid peers.

- Add golden wire fixtures, protocol compatibility tests, randomized chunking tests, and fuzz entry points.

### Stretch outcomes

- Generate message documentation from schema definitions.

- Implement a protocol capture and decode CLI for debugging.

### End-of-week acceptance demonstration

Feed every possible split of a sample frame, reject an oversized frame before allocating its payload, and decode a captured worker session.

### Evidence to preserve

Protocol specification, wire fixtures, decoder property test, fuzz corpus, and bounds table.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 280. Week 10 — Async Unix-Domain Socket Server and Worker Client

Connect independently launched coordinator and workers over local sockets while preserving durable semantics and bounded resource behavior.

### Must-have outcomes

- Implement an asyncio coordinator server with one connection state object per worker and explicit read/write tasks.

- Implement reconnecting worker clients with version negotiation, worker identity, capability registration, and jittered backoff.

- Correlate requests and responses, enforce deadlines, and make duplicate messages idempotent where the semantic contract permits.

- Bound unread input, queued output, concurrent requests, and connection counts.

- Add integration tests for disconnects, partial writes, slow readers, reconnects, duplicate registration, and server shutdown.

### Stretch outcomes

- Add TCP as a configuration-equivalent transport and compare local latency without making performance claims.

- Implement peer credential checks for Unix-domain sockets where the platform supports them.

### End-of-week acceptance demonstration

Launch the coordinator and workers as separate processes, complete a run, disconnect a worker mid-message, reconnect it, and finish safely.

### Evidence to preserve

Network trace, connection metrics, integration-test log, resource-bound test, and operations commands.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 281. Week 11 — Protocol Hardening, Status API, and Gate C

Stabilize the connected runtime before introducing C++. Improve diagnostics, compatibility, backpressure behavior, and operator visibility.

### Must-have outcomes

- Implement stable protocol error codes, version rejection, unknown-message behavior, and capability negotiation.

- Add run, task, worker, lease, and queue-depth status views through CLI or a minimal read-only API.

- Implement graceful coordinator drain and worker shutdown without abandoning committed or staged state.

- Run sustained slow-consumer and malformed-message tests while tracking memory and file descriptors.

- Complete Gate C clean-clone and failure demonstrations.

### Stretch outcomes

- Add authenticated TCP for a loopback multi-process experiment, clearly marked as non-production.

- Create an interactive textual dashboard without making it a release dependency.

### End-of-week acceptance demonstration

Complete a connected run, inspect live status, drain safely, and show that a malformed peer cannot cause unbounded memory growth.

### Evidence to preserve

Gate C tag, compatibility matrix, status screenshots, soak metrics, and protocol threat review.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 282. Week 12 — Profile the Python Baseline and Select the Native Boundary

Use measured CPU, allocation, and wall-time evidence to choose one narrow C++ acceleration target. Preserve the reference path as the correctness oracle and fallback.

### Must-have outcomes

- Freeze benchmark datasets and kernels for parser and aggregation studies.

- Profile Python reader, decode, kernel, merge, serialization, coordinator, and idle time separately.

- Measure batch-size effects and estimate the Python/C++ call overhead budget.

- Write ADR-000X describing the selected native API, ownership policy, GIL policy, alternatives, and non-goals.

- Create a differential corpus and benchmark harness before implementing the optimized path.

### Stretch outcomes

- Prototype two API shapes to measure boundary overhead before choosing one.

- Record hardware counters for the Python path as contextual evidence.

### End-of-week acceptance demonstration

Present the profile, identify the selected hot path, and explain why other plausible native boundaries were rejected.

### Evidence to preserve

Profile files, benchmark manifest, ADR, differential corpus, and explicit success threshold.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 283. Week 13 — C++20 Parser and Aggregation Core

Implement the selected native component with strict buffer validation, explicit ownership, checked arithmetic, and the same semantic output as the Python reference.

### Must-have outcomes

- Create typed C++ event views, descriptor types, status or exception policy, and batch aggregation interfaces.

- Accept Python buffer-protocol inputs without retaining unsafe borrowed memory.

- Validate alignment, item size, lengths, versions, ranges, and arithmetic before reading records.

- Release the GIL only while operating on stable memory and reacquire it before Python object construction or exception translation.

- Add GoogleTest cases, pybind11 integration tests, differential tests, ASan, UBSan, debug iterators where supported, and compiler warnings as errors.

### Stretch outcomes

- Add an owning native buffer path and compare it with a borrowed-view path.

- Implement a scalar optimization only after the baseline is correct and profiled.

### End-of-week acceptance demonstration

Run the same corpus through Python and C++, compare canonical outputs, then demonstrate sanitizer-clean malformed-input handling.

### Evidence to preserve

Native API documentation, ownership diagram, sanitizer logs, differential report, and code-review checklist.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 284. Week 14 — Native Packaging, Crossover Study, and Gate D

Integrate the extension as an optional accelerator, package it cleanly, and quantify when the native path improves end-to-end work rather than only a microkernel.

### Must-have outcomes

- Build source distributions and local wheels or editable installations through a documented pyproject/CMake flow.

- Select native or Python implementation explicitly and record the chosen engine and native version in the run manifest.

- Measure per-call overhead, batch crossover, parser throughput, aggregation throughput, end-to-end throughput, memory, and merge cost.

- Test unsupported platforms or missing extension behavior with clear fallback and diagnostics.

- Write Gate D report including positive, neutral, and negative findings.

### Stretch outcomes

- Build wheels for more than one supported platform through CI.

- Investigate one profile-supported optimization such as reduced copies, better layout, or reserved capacity.

### End-of-week acceptance demonstration

Install from a clean environment, run both engines, compare results, and show the batch size where native execution begins to help.

### Evidence to preserve

Gate D tag, package artifacts, crossover chart source data, manifest comparison, and limitation statement.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 285. Week 15 — Observability and Automated Failure Injection

Make every important transition diagnosable and every documented crash point executable through a deterministic fault harness.

### Must-have outcomes

- Standardize structured log fields across coordinator, worker, child process, protocol, artifact, and native layers.

- Export metrics for queue depth, assignments, leases, retries, commits, attempt durations, bytes, process exits, and recovery.

- Implement named fault points before and after lease issue, output write, descriptor fsync, commit transaction, publication, and acknowledgement.

- Create a scenario runner that seeds timing, captures process output, preserves artifacts, and asserts final invariants.

- Build a diagnostic bundle command that redacts secrets and gathers manifests, metadata summaries, logs, versions, and relevant files.

### Stretch outcomes

- Add trace correlation or timeline visualization generated from structured events.

- Create a small failure-scenario DSL.

### End-of-week acceptance demonstration

Select fault scenarios by name, run them repeatedly, and produce the same final semantic outcome and a readable timeline.

### Evidence to preserve

Fault catalog, scenario manifests, diagnostic bundle, metrics dictionary, and sample timeline.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 286. Week 16 — Crash Matrix, Soak Tests, and Recovery Hardening

Exercise combinations of process death, delays, duplicates, corruption, full disks, and restart timing until recovery behavior matches the written contract.

### Must-have outcomes

- Run the complete worker and coordinator crash-point matrix under deterministic seeds.

- Test duplicate completion, stale heartbeat, delayed cancellation, slow reader, partial write, corrupt artifact, missing artifact, and checksum mismatch.

- Run a bounded soak test with repeated runs, retries, cancellations, and cleanup while tracking memory, descriptors, processes, and disk usage.

- Record and fix every invariant violation; convert each discovered defect into a permanent regression test.

- Write at least one detailed postmortem for a nontrivial recovery or race defect.

### Stretch outcomes

- Use a model checker or exhaustive scheduler around a reduced commit/lease state model.

- Run chaos scenarios across two hosts on a private network, clearly separated from the release gate.

### End-of-week acceptance demonstration

Run a selected crash suite and soak summary, then explain the most difficult defect using its timeline and invariant failure.

### Evidence to preserve

Crash matrix, soak report, regression tests, resource graphs, postmortem, and unresolved-risk list.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 287. Week 17 — Frozen Performance and Scaling Study

Conduct the principal performance study under controlled conditions. Treat reproducibility, uncertainty, and bottleneck explanation as first-class outputs.

### Must-have outcomes

- Record host, CPU, memory, kernel, power policy, toolchain, package versions, source tag, configuration, and dataset digests.

- Measure 1, 2, 4, and 8 workers or the meaningful range for the host, with repeated trials and confidence intervals or robust summaries.

- Separate compute, I/O, scheduler, serialization, commit, merge, and idle time.

- Measure memory, file descriptors, process count, disk bytes, queue depth, retries, and recovery overhead in addition to throughput.

- Preserve raw row-level evidence and generate every table or plot from versioned analysis code.

### Stretch outcomes

- Compare Unix-domain sockets, TCP loopback, and in-process adapters under the same control workload.

- Run the shared-memory transport experiment only when serialization or copying is demonstrated to dominate.

### End-of-week acceptance demonstration

Delete generated charts, regenerate them from raw results, and explain the first scaling bottleneck and one negative experiment.

### Evidence to preserve

Gate E candidate evidence bundle, raw CSV/JSONL, analysis scripts, plots, perf reports, and benchmark narrative.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 288. Week 18 — Documentation, Examples, and Reviewer Experience

Turn the engineering work into a navigable public argument. Optimize for a reviewer who has ten minutes first and thirty minutes second.

### Must-have outcomes

- Write the README with thesis, quick start, guarantees, architecture, demo, evidence, limitations, and project status near the top.

- Complete semantics, architecture, protocol, storage, testing, benchmark, operations, security, and ADR documentation.

- Create tiny, medium, failure, and benchmark examples with expected outputs and resource estimates.

- Add architecture, commit, recovery, C++ boundary, and evidence-flow diagrams generated from source where practical.

- Run link, command, schema, and example validation in CI.

### Stretch outcomes

- Create a static documentation site and a short captioned demo recording.

- Provide a guided code-reading route for reviewers.

### End-of-week acceptance demonstration

Ask another person to follow the quick start without verbal assistance and record every source of friction.

### Evidence to preserve

Documentation build, usability notes, fixed issues, example outputs, and reviewer route.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 289. Week 19 — Public Release Rehearsal and Interview Narrative

Rehearse the project as both a software release and an interview artifact. Remove unsupported claims, accidental complexity, secrets, personal paths, and unreproducible assumptions.

### Must-have outcomes

- Clone into a clean environment, build, test, run the demo, run selected failures, and regenerate benchmark summaries from documented commands.

- Audit repository history and release artifacts for secrets, private data, machine-specific paths, oversized files, and licensing issues.

- Create a claim map linking each README and resume statement to a tag, command, evidence file, and limitation.

- Prepare a five-minute overview, twelve-minute demo, thirty-minute technical talk, and deep-dive answers for design tradeoffs.

- Conduct mock interviews on execution guarantees, SQLite concurrency, process supervision, protocol parsing, C++ ownership, and benchmark validity.

### Stretch outcomes

- Ask an external reviewer to file issues based only on the public documentation.

- Create a release candidate and test installation from that artifact rather than the working tree.

### End-of-week acceptance demonstration

Deliver the project overview and demo without notes, then answer adversarial questions using repository evidence rather than unsupported generalities.

### Evidence to preserve

Release rehearsal log, claim map, security scan, talk deck or outline, mock-interview notes, and release candidate digest.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 290. Week 20 — Gate F Release, Retrospective, and Maintenance Boundary

Publish a stable, honest portfolio release and explicitly stop feature expansion. Preserve enough maintenance guidance that the project remains usable during recruiting.

### Must-have outcomes

- Tag and publish the source release with checksums, changelog, evidence bundle, documentation, and known limitations.

- Verify that public links, release assets, installation paths, demo commands, and benchmark regeneration commands work from a clean account or machine.

- Publish the final technical report and selected postmortem.

- Write a retrospective comparing the original plan, implemented scope, deferred work, evidence, and lessons.

- Create a maintenance policy covering supported environments, critical fixes, dependency updates, and what will not be added during recruiting.

### Stretch outcomes

- Present the project to a student systems group and incorporate only high-value clarifications.

- Open a labeled future-research milestone without committing to dates.

### End-of-week acceptance demonstration

A reviewer clones the release, completes the scripted path, injects a failure, verifies recovery, and locates the evidence behind one public claim.

### Evidence to preserve

Gate F tag, release notes, artifact checksums, final evidence map, retrospective, and maintenance statement.

### Weekly review questions

- Which execution contract or invariant became clearer or changed this week?

- What is the smallest command that proves the must-have outcome?

- Which failure did the implementation handle explicitly, and which one remains undefined?

- What did measurement or testing contradict?

- Could a reviewer reproduce the result from committed files without personal context?

## 291. Epic Map and Dependency Order

Table 90 — Epic dependency map.

| Epic | Scope | Depends on | Enables |
| --- | --- | --- | --- |
| E00 | Semantics and governance | none | All later work |
| E01 | Repository, build, and quality gates | E00 vocabulary | E02–E12 |
| E02 | Dataset, manifests, and reference execution | E00, E01 | E03, E07, E10 |
| E03 | Durable coordinator and metadata | E00–E02 | E04–E06, E09 |
| E04 | Worker runtime and supervision | E02, E03 | E05, E06, E09 |
| E05 | Leases, commits, cancellation, recovery | E03, E04 | E09, E11 |
| E06 | Protocol and connected runtime | E03–E05 | E09, E10 |
| E07 | C++ accelerator and packaging | E02, baseline profile | E10, E11 |
| E08 | Observability and diagnostics | cross-cutting | E09–E12 |
| E09 | Fault injection and resilience | E03–E06, E08 | E10, E11 |
| E10 | Benchmarking and performance analysis | E02, E06–E09 | E12 |
| E11 | Security, operations, and release engineering | cross-cutting | E12 |
| E12 | Documentation, evidence, and portfolio release | all required epics | public release |
| E13 | Optional research extensions | Gate E and measured hypothesis | none |

## 292. E00 — Semantics and Governance

Table 91 — E00 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E00-01 | Write the system thesis and non-goals. | README and product spec distinguish educational local-first engine from production scheduler. |
| E00-02 | Define canonical vocabulary and identifier formats. | Every persisted and protocol identifier has a stable type and uniqueness scope. |
| E00-03 | Specify run, task, attempt, lease, worker, artifact, and cancellation state machines. | Legal and illegal transitions are testable tables. |
| E00-04 | State guarantees and non-guarantees. | At-least-once execution and exactly-once visible commit are worded precisely. |
| E00-05 | Create the invariant registry. | Each invariant has an owner, test layer, and diagnostic query. |
| E00-06 | Define schema and protocol version policy. | Compatibility and rejection behavior are documented. |
| E00-07 | Create ADR template and decision log. | Architectural alternatives and consequences are reviewable. |
| E00-08 | Establish scope-change rules. | Optional work requires a hypothesis and cannot block Gate F. |

Exit from E00 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 293. E01 — Repository, Build, and Quality

Table 92 — E01 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E01-01 | Create src-layout Python package and native source tree. | Imports work only through installed package, not repository path accidents. |
| E01-02 | Configure pyproject, CMake presets, and editable build. | One documented command builds Python and C++ in a clean environment. |
| E01-03 | Enable Ruff, formatter, strict typing, and import boundaries. | CI fails on style, type, or architecture violations. |
| E01-04 | Enable compiler warnings, ASan, UBSan, and debug builds. | Native tests are warning-clean and sanitizer-clean. |
| E01-05 | Configure pytest and GoogleTest tiers. | Unit, integration, property, recovery, and benchmark markers are separate. |
| E01-06 | Add pre-commit and pull-request templates. | Changes identify contracts, tests, bounds, and evidence impact. |
| E01-07 | Create clean-build and package-install CI. | Source distribution or wheel installs and runs smoke tests. |
| E01-08 | Pin dependency policy and update cadence. | Direct dependencies are minimal, justified, and auditable. |

Exit from E01 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 294. E02 — Dataset, Manifests, and Reference Engine

Table 93 — E02 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E02-01 | Implement typed manifest models and canonical serialization. | Semantically equal manifests produce identical canonical bytes. |
| E02-02 | Implement seeded event generator and fixed-width format. | Same generator manifest produces same dataset digest. |
| E02-03 | Implement strict reader and validator. | Truncation, overflow, bad versions, and checksum mismatch fail precisely. |
| E02-04 | Implement deterministic partition planner. | Partition IDs, ranges, sizes, and ordering are stable. |
| E02-05 | Create kernel registry and parameter schemas. | Unknown or incompatible kernels fail before scheduling. |
| E02-06 | Implement sequential reference executor. | All partitions execute and merge in canonical order. |
| E02-07 | Create normalized run and result manifests. | Two equivalent runs compare byte-for-byte after normalization. |
| E02-08 | Build independent slow oracle and differential corpus. | Generated and hand-written cases agree on outputs and errors. |

Exit from E02 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 295. E03 — Durable Coordinator and Metadata

Table 94 — E03 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E03-01 | Design normalized SQLite schema and migrations. | Foreign keys, uniqueness, checks, and schema version are enforced. |
| E03-02 | Implement transaction wrapper and repository interfaces. | No scheduler operation spans an implicit or ambiguous transaction. |
| E03-03 | Implement idempotent dataset, experiment, and run registration. | Repeated request keys return the original object or explicit conflict. |
| E03-04 | Implement durable task planning. | A restart does not duplicate planned tasks. |
| E03-05 | Implement worker registry and capability snapshots. | Worker sessions are distinct from durable worker identity. |
| E03-06 | Implement scheduler queries and assignment transaction. | Only eligible tasks are leased and assignment is atomic. |
| E03-07 | Add metadata integrity and diagnostic queries. | Operator can locate stuck, orphaned, expired, and inconsistent records. |
| E03-08 | Add migration, rollback, concurrency, and restart tests. | Supported upgrade paths and failed migrations are reproducible. |

Exit from E03 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 296. E04 — Worker Runtime and Process Supervision

Table 95 — E04 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E04-01 | Implement worker service lifecycle and capability reporting. | Startup, ready, draining, stopped, and failed states are visible. |
| E04-02 | Implement bounded assignment queue and concurrency slots. | Worker cannot accept unbounded pending work. |
| E04-03 | Implement spawn-safe child-attempt runner. | Each attempt starts from serialized descriptors and registered kernel identity. |
| E04-04 | Implement cancellation and signal escalation. | Cooperative, terminate, and kill paths have deadlines and tests. |
| E04-05 | Implement bounded stdout/stderr capture. | No child can exhaust memory or disk through logs. |
| E04-06 | Implement attempt-scoped staging and descriptor write. | Outputs are immutable after descriptor publication. |
| E04-07 | Implement local dataset/artifact cache with integrity checks. | Cache hits are validated and corruption triggers refetch or failure. |
| E04-08 | Implement crash classification and worker telemetry. | Exit codes, signals, timeouts, cancellations, and protocol loss are distinct. |

Exit from E04 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 297. E05 — Leases, Commits, Cancellation, and Recovery

Table 96 — E05 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E05-01 | Implement monotonic lease epochs and deadlines. | Every assignment authorizes one attempt with a fencing value. |
| E05-02 | Implement idempotent heartbeat update. | Late or stale heartbeats cannot extend newer leases. |
| E05-03 | Implement lease sweeper and retry policy. | Expired attempts transition once and retries respect limits/backoff. |
| E05-04 | Implement staged artifact registration. | Coordinator validates descriptor, digest, size, and task ownership. |
| E05-05 | Implement conditional result commit transaction. | One visible artifact exists per task and stale epochs fail. |
| E05-06 | Implement cancellation propagation and terminalization. | No new work starts after cancellation barrier and active attempts settle predictably. |
| E05-07 | Implement coordinator startup reconciliation. | Uncertain attempts, orphaned files, and terminal runs are classified explicitly. |
| E05-08 | Implement artifact cleanup and retention policy. | Committed data is protected; losing and abandoned outputs are eventually reclaimed. |

Exit from E05 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 298. E06 — Protocol and Connected Runtime

Table 97 — E06 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E06-01 | Specify fixed frame header and message registry. | Fields, byte order, limits, versions, and reserved bits are documented. |
| E06-02 | Implement incremental encoder/decoder. | All fragmentation/coalescing boundaries and invalid lengths are tested. |
| E06-03 | Implement hello, registration, polling, heartbeat, and completion messages. | A worker session can execute the full task lifecycle. |
| E06-04 | Implement request IDs and idempotent duplicate handling. | Retries do not create duplicate semantic actions. |
| E06-05 | Implement asyncio UDS server and reconnecting worker client. | Independent processes survive disconnect and reconnect. |
| E06-06 | Implement bounded read/write queues and slow-peer policy. | Memory stays bounded under a non-reading or over-sending peer. |
| E06-07 | Implement protocol fixtures, capture decoder, and fuzz harness. | Wire compatibility and parser robustness are independently testable. |
| E06-08 | Add optional TCP configuration with explicit security limits. | Multi-host experiment does not weaken safe local defaults. |

Exit from E06 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 299. E07 — C++ Accelerator and Packaging

Table 98 — E07 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E07-01 | Profile and select one native boundary. | ADR cites measured cost and rejects unjustified alternatives. |
| E07-02 | Define batch-oriented C++ API and ownership model. | Borrowed and owned memory lifetimes are explicit. |
| E07-03 | Implement strict native parser. | Malformed buffers fail before out-of-bounds access or overflow. |
| E07-04 | Implement selected aggregation kernels. | Results match reference across generated corpus. |
| E07-05 | Bind with pybind11 and explicit GIL policy. | No Python API is touched while GIL is released. |
| E07-06 | Add native unit, differential, fuzz, and sanitizer tests. | Debug and optimized builds pass supported test tiers. |
| E07-07 | Integrate optional native selection and manifest provenance. | Runs identify engine and extension build version. |
| E07-08 | Package and benchmark crossover behavior. | Clean install works and evidence shows when native execution helps. |

Exit from E07 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 300. E08 — Observability and Diagnostics

Table 99 — E08 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E08-01 | Define structured log schema and correlation fields. | Run/task/attempt/worker/request IDs join events across components. |
| E08-02 | Define metrics dictionary, units, labels, and cardinality limits. | Every metric has owner and interpretation. |
| E08-03 | Instrument coordinator transactions and queues. | Assignment, lease, commit, contention, and sweep costs are visible. |
| E08-04 | Instrument worker process and resource lifecycle. | Execution, staging, child exits, memory, and bytes are visible. |
| E08-05 | Instrument protocol connections and backpressure. | Queue depth, traffic, parse errors, reconnects, and slow peers are visible. |
| E08-06 | Create status views and health definitions. | Healthy, degraded, draining, and failed conditions are explicit. |
| E08-07 | Create timeline and diagnostic bundle generators. | One command assembles a bounded, redacted investigation package. |
| E08-08 | Test observability under failures and high volume. | Logs and labels remain bounded and complete during stress. |

Exit from E08 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 301. E09 — Fault Injection and Resilience

Table 100 — E09 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E09-01 | Create deterministic fault-point registry. | Every supported crash location has stable name and trigger mode. |
| E09-02 | Implement process kill, delay, duplicate, and message corruption actions. | Scenario runner can create each failure reproducibly. |
| E09-03 | Implement disk and artifact fault simulation. | Write, fsync, rename, missing file, checksum, and space failures are covered. |
| E09-04 | Build commit and lease race scenarios. | Both transaction orders and stale message orders preserve invariants. |
| E09-05 | Build coordinator restart scenarios. | Startup reconciliation reaches defined state after every crash point. |
| E09-06 | Build bounded soak and resource-leak tests. | Processes, descriptors, memory, queues, and disk stabilize. |
| E09-07 | Create failure matrix report and permanent regressions. | Every discovered defect has a seed and test. |
| E09-08 | Write postmortems for material bugs. | Root cause, invariant, detection gap, fix, and prevention are documented. |

Exit from E09 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 302. E10 — Benchmarking and Performance Analysis

Table 101 — E10 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E10-01 | Define benchmark questions and frozen workload manifests. | Every run answers a named question and uses immutable inputs. |
| E10-02 | Capture environment and source provenance. | Hardware, OS, toolchain, config, tag, and data digests accompany each trial. |
| E10-03 | Implement row-level raw evidence schema. | No chart is the only copy of a result. |
| E10-04 | Measure single-worker and component baselines. | Compute, I/O, scheduler, serialization, commit, merge, and idle are separated. |
| E10-05 | Conduct worker scaling and partition studies. | Speedup, efficiency, tail behavior, and bottlenecks are explained. |
| E10-06 | Conduct native crossover and transport studies. | Boundary and transport conclusions match controlled data. |
| E10-07 | Conduct recovery-cost and memory studies. | Failure overhead and resource envelopes are reported. |
| E10-08 | Generate reproducible report and claim review. | All public numbers regenerate from raw evidence and immutable code. |

Exit from E10 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 303. E11 — Security, Operations, and Release Engineering

Table 102 — E11 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E11-01 | Document trusted-code threat model and boundaries. | README does not imply sandboxing or hostile multi-tenancy. |
| E11-02 | Harden path handling and artifact roots. | Traversal, symlink, overwrite, and absolute-path attacks are rejected. |
| E11-03 | Avoid unsafe generic deserialization. | Wire and persisted data use bounded schemas, not arbitrary pickle. |
| E11-04 | Set safe resource and network defaults. | Loopback/UDS, bounded frames, queues, logs, tasks, and disk are default. |
| E11-05 | Implement operations commands. | Start, stop, drain, status, inspect, retry, cancel, diagnose, and GC are documented. |
| E11-06 | Automate dependency, license, secret, and package checks. | Release gate reviews findings and exceptions. |
| E11-07 | Create release, migration, and compatibility policy. | Tags and schema versions have clear support expectations. |
| E11-08 | Run clean-machine and artifact-install rehearsals. | Release works without developer-local state. |

Exit from E11 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 304. E12 — Documentation, Evidence, and Portfolio

Table 103 — E12 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E12-01 | Write reviewer-first README and quick start. | Core value, guarantee, demo, evidence, and limits are visible quickly. |
| E12-02 | Write complete technical documentation set. | Semantics, architecture, protocol, storage, testing, operations, security, and benchmarks agree. |
| E12-03 | Create generated architecture diagrams. | Diagrams use current terms and match implemented flow. |
| E12-04 | Create deterministic demo and failure scripts. | A reviewer can see execution and recovery in minutes. |
| E12-05 | Create evidence bundle and machine-readable manifest. | Every file has provenance and digest. |
| E12-06 | Create claim map and truthful resume bullets. | Every quantitative or guarantee claim links to evidence. |
| E12-07 | Prepare technical talk, code tour, and interview answers. | Explanations cover tradeoffs, failures, C++ ownership, and performance. |
| E12-08 | Publish Gate F release and retrospective. | Tagged release is reproducible, honest, and intentionally scoped. |

Exit from E12 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 305. E13 — Optional Research Extensions

Table 104 — E13 backlog.

| ID | Task | Acceptance evidence |
| --- | --- | --- |
| E13-01 | Shared-memory data path experiment. | Attempt only if copy/serialization dominates; preserve socket control plane. |
| E13-02 | Multi-host worker experiment. | Add authentication/TLS and artifact accessibility constraints explicitly. |
| E13-03 | Speculative duplicate execution. | Define straggler detector, resource cap, and commit interaction before coding. |
| E13-04 | Work stealing. | Model fairness and locality costs; do not bypass coordinator ownership. |
| E13-05 | Compression study. | Choose data from profile and compare CPU, bytes, and end-to-end time. |
| E13-06 | Alternative metadata backend. | Maintain repository contract and migrate evidence only for a clear hypothesis. |
| E13-07 | Vectorized or SIMD native kernels. | Require scalar oracle, feature detection, and architecture-specific labeling. |
| E13-08 | Web status interface. | Remain read-only and secondary to core diagnostics. |

Exit from E13 requires every must-have task above to have a merged implementation or an explicit deferral recorded in the milestone notes. A task is not complete merely because its happy-path code exists; its acceptance evidence must be reproducible from the repository.

## 306. Backlog Item Definition of Ready

- The item names the semantic contract, requirement, invariant, or benchmark question it advances.

- Inputs, outputs, ownership boundaries, limits, and error behavior are known well enough to test.

- Dependencies and non-goals are stated; optional polish is not mixed with the must-have outcome.

- A minimal acceptance command or test scenario is written before implementation.

- The expected durable-state, artifact-state, and process-state changes are identified.

- Security, observability, compatibility, and performance implications have been considered.

- A reviewer can tell what evidence will close the item.

## 307. Backlog Item Definition of Done

- Code is formatted, typed, warning-clean, and organized behind the intended boundary.

- Success, validation failure, retry, duplicate, cancellation, and restart behavior are tested where applicable.

- New resources are bounded, owned, closed, and observable.

- Database constraints, protocol schemas, state diagrams, and documentation are updated when contracts change.

- The smallest end-to-end demonstration succeeds in a clean environment.

- Evidence files contain source tag, configuration, input digests, and reproduction command.

- No public claim is stronger than the completed acceptance evidence.

## 308. Risk Register

Table 105 — Project risk register.

| ID | Risk | Early signal | Mitigation or contingency |
| --- | --- | --- | --- |
| R-01 | Scope expands into a general scheduler. | New features appear without a measured need; Gate A or B slips. | Freeze Gate F scope. Move DAGs, autoscaling, plugins, and UI to E13. |
| R-02 | Execution semantics remain ambiguous. | Tests assert implementation details rather than guarantees. | Review state tables and invariants before schema changes; write model tests. |
| R-03 | Exactly-once wording becomes misleading. | Documentation implies a task executes physically once. | Use “at-least-once execution, exactly-once visible commit” consistently and test duplicates. |
| R-04 | SQLite contention limits progress. | Busy errors or long writer waits appear under modest worker count. | Short transactions, WAL, one writer path, metrics, batching only after profile. |
| R-05 | Coordinator event loop blocks on file or database work. | Heartbeat delays correlate with large artifact or merge operations. | Offload blocking work, bound operations, measure event-loop lag. |
| R-06 | Child processes leak or become zombies. | Process count grows after completed or cancelled runs. | Central supervisor, explicit join/reap, soak assertions, signal escalation. |
| R-07 | Cancellation races produce committed work after terminal state. | Late completion arrives after run cancellation. | Define cancellation barrier and commit predicate; test both orderings. |
| R-08 | Stale attempts overwrite current results. | Old worker completes after lease expiry and retry. | Monotonic fencing epoch and conditional commit transaction. |
| R-09 | Artifacts and metadata diverge. | Committed row references missing file or orphaned files accumulate. | Two-phase staging/publication, checksums, startup reconciliation, GC policy. |
| R-10 | Protocol parser allocates from attacker-controlled length. | Memory rises before frame validation completes. | Validate header and hard maximum before payload allocation; fuzz decoder. |
| R-11 | Backpressure is missing. | Slow peer causes unbounded output queue or memory growth. | Bound queues and define pause, reject, or disconnect behavior. |
| R-12 | Python/C++ ownership defect. | Intermittent crashes or corruption under GC/concurrency. | Prefer copying baseline, document lifetimes, hold owners, sanitizers and stress tests. |
| R-13 | GIL policy is unsafe or ineffective. | Python API called without GIL or no parallel benefit is measured. | Narrow release scope, stable buffers, explicit reacquisition, crossover study. |
| R-14 | C++ work adds complexity without end-to-end gain. | Microbenchmark improves but total run does not. | Preserve Python path and report neutral result; optimize only profile-selected path. |
| R-15 | Benchmark results are noisy or irreproducible. | Large variance, missing environment data, chart-only results. | Freeze manifests, repeat trials, retain raw rows, control host, report uncertainty. |
| R-16 | Synthetic workload is unrealistic or too convenient. | Claims generalize beyond tested distribution. | Publish workload parameters, use multiple distributions, state limits explicitly. |
| R-17 | Tests rely on sleep and become flaky. | CI failures change with machine load. | Use event hooks, fake clocks where appropriate, deterministic fault barriers. |
| R-18 | Fault injection corrupts developer machine state. | Scenarios kill unrelated processes or write outside temp root. | Process-group ownership, unique temp roots, PID validation, dry-run and cleanup. |
| R-19 | Logs or metrics have unbounded cardinality. | Memory or storage grows with IDs as labels. | Keep identifiers in logs; use bounded categorical metric labels. |
| R-20 | Security language overstates isolation. | README suggests untrusted kernel safety. | Prominent trusted-code limitation and safe local defaults. |
| R-21 | Clean installation depends on local compiler state. | Project only builds in developer environment. | CI clean builds, documented toolchain, package rehearsal, no implicit paths. |
| R-22 | Academic time pressure causes unfinished breadth. | Many half-built branches; no stable tag. | Protect critical path, cut E13, release smaller Gate B/C system with evidence. |
| R-23 | Documentation drifts from code. | Message names, state transitions, or commands disagree. | Generate where possible; validate examples; require docs in contract-changing PRs. |
| R-24 | Resume claim precedes evidence. | Placeholder numbers leak into public materials. | Claim map gate; placeholders marked; release script scans for TODO metrics. |
| R-25 | Repository is impressive but hard to evaluate. | Reviewer cannot reach a meaningful demo quickly. | Reviewer-first README, tiny fixture, one-command demo, guided code route. |
| R-26 | Large result merge exhausts memory. | Coordinator RSS scales with entire result set. | Streaming merge, bounded buffers, external merge or result-size limits. |
| R-27 | Clock assumptions break lease logic. | Wall-clock jumps cause false expiry or extension. | Use monotonic time for live deadlines and persist conservative recovery metadata. |
| R-28 | Optional multi-host work weakens core quality. | TLS/artifact access problems displace recovery tests. | Make multi-host a separate experiment branch/milestone after Gate E. |

## 309. Risk Review Procedure

- Review the risk register at the end of every week and before adding optional scope.

- Promote any observed risk to an issue with an owner, trigger, mitigation, and acceptance test.

- Record whether the risk affects correctness, data integrity, security, schedule, performance evidence, or reviewer experience.

- For correctness and integrity risks, stop dependent feature work until the invariant is restored.

- For schedule risks, cut optional features before reducing test or documentation gates.

- For performance risks, collect a profile before changing architecture.

- Close a risk only when a regression test, bound, monitor, or documented limitation controls it.

## 310. Schedule Compression Rules

When time is constrained, compress scope rather than compressing proof. The following cuts preserve the project’s strongest engineering signals.

Table 106 — Scope compression order.

| Cut order | Defer or simplify | Preserve |
| --- | --- | --- |
| 1 | Web UI, notebooks, polished dashboards. | CLI status, structured logs, diagnostic bundle. |
| 2 | TCP and multi-host. | Unix-domain sockets and independent local processes. |
| 3 | Shared memory, compression, speculation, work stealing. | Bounded socket protocol and measured baseline. |
| 4 | Multiple native kernels. | One deeply tested, measured C++ boundary. |
| 5 | Complex scheduling heuristics. | Pull scheduling, fair admission, deterministic partitioning. |
| 6 | Large benchmark matrix. | One compute-bound, one I/O-bound, one failure workload with raw evidence. |
| 7 | Multiple platforms. | One documented Linux environment plus clear portability limitations. |
| Never cut | State semantics, conditional commit, recovery tests, checksums, bounds, clean build, truthfulness. | The core engineering argument. |

## 311. Milestone Review Template

# Milestone <name> review

## Source and environment
- Source tag/commit:
- Toolchain manifest:
- Dataset and workload digests:
- Configuration digest:

## Contract implemented
- Requirements:
- Invariants:
- Explicit non-goals:

## Acceptance commands
```bash
# paste commands that a clean reviewer can run
```

## Evidence
- Test reports:
- Failure scenarios:
- Raw measurements:
- Diagnostic bundle:

## Defects and surprises
- What failed?
- Which assumption was wrong?
- Which regression test now preserves the lesson?

## Risks and scope
- New or changed risks:
- Deferred work:
- Decision records:

## Interview explanation
- 60-second summary:
- Hardest tradeoff:
- Strongest evidence:
- Limitation I would state first:

## 312. Issue Template for Semantic or Recovery Work

# <behavior or invariant>

## Contract
Describe the exact precondition, state transition, durable effects, visible effects,
and idempotency behavior. State what is not guaranteed.

## Failure orderings
1. Failure before durable transition
2. Failure after durable transition but before response
3. Duplicate request or completion
4. Cancellation before and after transition
5. Coordinator restart
6. Worker reconnect or stale attempt

## Bounds and ownership
List queues, processes, files, buffers, leases, timers, and cleanup owners.

## Acceptance
- [ ] Unit/state-machine test
- [ ] Integration test
- [ ] Crash or race scenario
- [ ] Diagnostic query or log evidence
- [ ] Documentation/ADR update
- [ ] Clean reproduction command

## 313. Weekly Status Dashboard Fields

Table 107 — Weekly dashboard fields.

| Field | Meaning |
| --- | --- |
| Current gate | The next release gate whose complete demonstration is not yet green. |
| Must-have outcome | One observable system behavior for the week. |
| Stretch outcome | Optional work that cannot delay the must-have. |
| Contract changed | Vocabulary, guarantee, state transition, schema, protocol, or limit changed this week. |
| Evidence generated | Tests, manifests, raw results, logs, diagrams, or demo transcript preserved. |
| Open correctness defect | Any invariant violation blocks dependent work. |
| Top schedule risk | The risk most likely to delay the current gate. |
| Scope cut | Optional work deferred to protect correctness and release. |
| Next acceptance command | The exact command that will prove the next outcome. |
| Explanation practice | Topic explained aloud and questions that remained weak. |

# Part XVIII - Portfolio Evidence, Public Documentation, Demonstrations, and Interview Readiness

## 314. Portfolio Objective

The public Forge repository should function as a compact engineering case study. Its purpose is not to persuade a reviewer that a student recreated a production distributed-compute platform. Its purpose is to make a smaller, precisely scoped system unusually easy to evaluate. A strong reviewer should be able to identify the guarantee, inspect the state transitions that implement it, run a deliberate failure, observe recovery, inspect the measured C++ boundary, and trace every public claim to evidence.

Portfolio quality therefore depends on selection and presentation as much as implementation. A repository with thousands of lines but no reliable entry point creates evaluation cost. Forge should present a layered route: a ninety-second thesis, a five-minute quick demonstration, a twelve-minute failure-and-recovery story, a thirty-minute architecture review, and deep source and evidence paths for specialists.

Figure 8 — Evidence pipeline from source and immutable inputs through tests and measurements to defensible public claims.

## 315. Reviewer Personas and Their Questions

Table 108 — Reviewer personas and evidence paths.

| Reviewer | Time budget | Primary questions | Forge response |
| --- | --- | --- | --- |
| Recruiter or general reviewer | 1–3 minutes | What is it, why is it difficult, what did the candidate personally build? | Thesis, architecture image, three verified outcomes, languages, link to demo. |
| Software engineer | 5–15 minutes | Are semantics precise, code readable, tests meaningful, and tradeoffs honest? | Guarantee section, code-reading route, test matrix, ADRs, limitation list. |
| Systems engineer | 15–45 minutes | How are processes, I/O, persistence, backpressure, clocks, and crashes handled? | State machines, commit protocol, recovery scenarios, bounded queues, perf profiles. |
| C++ reviewer | 10–30 minutes | Is the extension necessary, safe, idiomatic, tested, and measured? | Boundary ADR, ownership diagram, buffer validation, GIL policy, sanitizer and crossover evidence. |
| Python reviewer | 10–30 minutes | Does the design use asyncio and multiprocessing deliberately rather than accidentally? | Process model, child supervision, typed contracts, event-loop blocking policy, package quality. |
| Performance reviewer | 15–45 minutes | Are measurements controlled, reproducible, statistically defensible, and end-to-end? | Frozen manifests, raw evidence, environment capture, repeat trials, profiling, negative results. |
| Hiring manager | 5–20 minutes | Does the candidate demonstrate judgment, ownership, communication, and learning? | Milestone history, postmortem, scope decisions, evidence map, concise technical narrative. |

## 316. Repository Landing-Page Information Architecture

- One-sentence thesis. State that Forge is a deterministic local-first event-replay engine with durable coordination, process-isolated workers, at-least-once execution, exactly-once visible result commits, and a measured C++ accelerator.

- Status badge and release statement. Show the latest stable tag and which gates are complete. Do not imply unreleased optional work exists.

- Thirty-second architecture. Include one diagram and a six-step execution flow.

- Guarantees and limits. Put the execution guarantee, trusted-code boundary, supported platform, and non-goals above the fold.

- Five-minute quick start. Generate a tiny dataset, run an experiment, inspect status, inject a worker crash, and verify completion.

- Why this is technically interesting. Name durable state, leases/fencing, conditional commit, recovery, backpressure, native ownership, and benchmark science.

- Evidence summary. Include implemented test counts only when regenerated; link to raw benchmark and recovery evidence.

- Architecture and source route. Point to the domain model, coordinator transaction, worker supervisor, protocol decoder, C++ boundary, and failure harness.

- Results. Present carefully scoped, reproducible measurements with environment and confidence context.

- Known limitations and future research. Make tradeoffs visible before a reviewer has to discover them.

- Documentation and references. Link technical documents, ADRs, postmortems, release notes, and external sources.

## 317. README Opening Draft

# Forge

Forge is a deterministic, local-first event-replay and compute engine built with
Python and C++20. A durable coordinator partitions immutable event datasets,
leases tasks to process-isolated workers, and conditionally publishes one visible
result per task. Attempts may execute more than once after crashes or lease expiry;
stale attempts cannot overwrite the committed result.

> Guarantee: at-least-once task execution with exactly-once visible result commit
> for supported local failure scenarios. Forge does not provide exactly-once physical
> execution, Byzantine fault tolerance, untrusted-code sandboxing, or production
> multi-tenant isolation.

## See it in five minutes

```bash
# Create the environment and build the optional native extension.
make bootstrap

# Generate a deterministic 1 GiB or tiny demo dataset.
forge dataset generate --manifest examples/tiny/dataset.json

# Start coordinator and two workers in managed demo mode.
forge demo start --workers 2 --state .forge-demo

# Submit and follow an experiment.
forge run submit examples/tiny/experiment.json --follow

# Re-run a failure scenario and verify final invariants.
forge scenario run worker-killed-after-output-fsync --seed 17
forge diagnose verify --run <run-id>
```

The demo intentionally kills a worker after it has staged output but before the
coordinator commits the attempt. The lease expires, a retry completes, and the
stale completion is rejected by its fencing epoch. The diagnostic timeline and
metadata query show why exactly one result became visible.

## What this repository demonstrates

- explicit run/task/attempt/lease/commit semantics and durable state machines;
- process supervision, cancellation, timeouts, signals, and bounded logging;
- a versioned framed protocol over Unix-domain sockets with backpressure;
- immutable datasets and attempt-scoped artifacts with checksums;
- conditional commit, duplicate execution, restart recovery, and fault injection;
- a narrow pybind11 C++20 parser/aggregator with explicit buffer and GIL policy;
- controlled throughput, scaling, memory, and recovery experiments with raw evidence.

## Project status

| Capability | Status | Evidence |
|---|---|---|
| Deterministic reference path | implemented / planned | link to Gate A |
| Durable local coordinator | implemented / planned | link to Gate B |
| Connected worker protocol | implemented / planned | link to Gate C |
| C++ accelerator | implemented / planned | link to Gate D |
| Failure and performance study | implemented / planned | link to Gate E |

Never mark a row implemented until the linked tag and evidence exist.

## 318. Quick-Start Design Requirements

- The default quick start must use a tiny generated dataset and complete comfortably on a typical laptop.

- The command sequence must not require Docker, cloud credentials, root privileges, manually edited absolute paths, or an external database.

- Every command should be idempotent or explain cleanup. A second run should not fail because the first left a socket or process behind.

- The demo command should manage process groups and guarantee cleanup on normal exit and interruption.

- Expected output should contain stable semantic markers rather than fragile timing-dependent text.

- A --verbose or diagnostic mode may expose details, but the default path should remain readable.

- The README must state approximate CPU, memory, disk, and duration requirements without making them performance claims.

- The quick start must verify checksums and final invariants, not merely print “success.”

- Installation from the release artifact should be tested separately from editable developer installation.

## 319. Five-Minute Demonstration Script

Table 109 — Five-minute demonstration timeline.

| Time | Action | What the viewer should learn |
| --- | --- | --- |
| 0:00–0:30 | Show thesis and architecture diagram. | Forge separates durable coordination, immutable data/artifacts, worker processes, and optional native compute. |
| 0:30–1:15 | Generate tiny dataset and inspect manifest/digest. | Inputs are deterministic, versioned, partitioned, and verifiable. |
| 1:15–2:00 | Start coordinator and two workers; show status. | Workers are independent processes with bounded slots and capabilities. |
| 2:00–3:00 | Submit experiment and watch task/attempt transitions. | The coordinator leases deterministic tasks and records durable ownership. |
| 3:00–4:00 | Display result manifest and compare against reference. | Parallel execution preserves deterministic semantic output. |
| 4:00–5:00 | Show evidence links and one limitation. | Claims are traceable and scope is honest. |

## 320. Twelve-Minute Failure-and-Recovery Demonstration

- Frame the guarantee (one minute). State at-least-once execution and exactly-once visible result commit. Explain that retries can run the same task more than once.

- Show durable state before failure (one minute). Display run, task, attempt, lease epoch, worker, and staged-artifact fields through a read-only status command.

- Arm a named fault point (one minute). Select worker-killed-after-descriptor-fsync or another deterministic scenario and show the scenario manifest and seed.

- Execute and kill (two minutes). Start the run, let the worker write a complete attempt artifact, then terminate before completion acknowledgement or commit.

- Observe recovery (two minutes). Show heartbeat deadline, lease expiry, task requeue, new attempt with higher epoch, and successful commit.

- Deliver stale completion (one minute). Replay or delay the losing completion and show the conditional commit rejection without data corruption.

- Verify artifacts (one minute). Display committed descriptor, losing attempt disposition, checksums, and canonical result.

- Compare with reference (one minute). Prove result equality with the sequential oracle.

- Show timeline and invariant report (one minute). Connect logs, metadata, and state transitions.

- Close with limitation (one minute). Explain that the guarantee covers documented local crash scenarios and does not claim consensus or exactly-once physical execution.

## 321. Thirty-Minute Technical Presentation Outline

Table 110 — Thirty-minute technical presentation.

| Slide | Topic | Key content |
| --- | --- | --- |
| 1 | Problem and thesis | Why deterministic event replay, why failures, why local-first. |
| 2 | Guarantee and non-guarantees | At-least-once execution, one visible commit, trusted kernels, single leader. |
| 3 | System context | Client, coordinator, workers, dataset/artifact store, metadata. |
| 4 | Execution vocabulary | Run, task, attempt, lease, fencing epoch, artifact, commit. |
| 5 | Deterministic data contract | Fixed event records, manifests, partition IDs, checksums, canonical merge. |
| 6 | Coordinator transaction boundaries | Submission, assignment, heartbeat, expiry, commit, cancellation. |
| 7 | Commit protocol | Attempt staging, validation, conditional transaction, publication, losing attempts. |
| 8 | Worker and process lifecycle | Spawn, child isolation, signals, logs, resource bounds, cleanup. |
| 9 | Connected runtime | Framing, incremental decoder, asyncio, backpressure, reconnect. |
| 10 | Recovery demonstration | Crash point, restart state, retry, stale completion, invariant verification. |
| 11 | C++ boundary | Profile-selected work, batch API, memory ownership, buffer protocol, GIL. |
| 12 | Verification strategy | Reference oracle, state/model tests, property, fuzz, sanitizers, crash matrix. |
| 13 | Performance study | Workloads, environment, scaling, crossover, bottlenecks, uncertainty. |
| 14 | Difficult bug or negative result | Concrete evidence of debugging and judgment. |
| 15 | Limitations and next hypothesis | What is intentionally absent and what evidence would justify expansion. |

## 322. Guided Code-Reading Route

Table 111 — Reviewer code-reading route.

| Stop | File or module | Question answered |
| --- | --- | --- |
| 1 | domain/types.py and semantics.md | What are the stable concepts and guarantees? |
| 2 | domain/transitions.py | Which state transitions are legal and why? |
| 3 | dataset/format.py and reference/engine.py | How are immutable inputs and deterministic outputs defined? |
| 4 | coordinator/repository.py | Where are transaction boundaries and constraints? |
| 5 | coordinator/scheduler.py | How does a pending task become a leased attempt? |
| 6 | coordinator/commit.py | How does fencing prevent stale publication? |
| 7 | worker/supervisor.py | How are attempt processes started, cancelled, timed out, and reaped? |
| 8 | protocol/decoder.py | How are fragmented and hostile frames bounded? |
| 9 | cpp_core/bindings.cpp | What memory crosses the Python/C++ boundary and who owns it? |
| 10 | faults/scenarios.py | How are crashes made deterministic and assertions preserved? |
| 11 | benchmarks/run.py and analysis/ | How do raw measurements become public plots? |
| 12 | docs/adr and postmortems/ | Which alternatives and mistakes shaped the design? |

## 323. Evidence Bundle Directory

evidence/
├── manifest.json                 # hashes and provenance for every evidence item
├── release/
│   ├── source_tag.txt
│   ├── toolchain.json
│   ├── dependencies.json
│   └── build_transcript.txt
├── correctness/
│   ├── unit_summary.json
│   ├── property_seeds.jsonl
│   ├── differential_summary.json
│   ├── protocol_fuzz_summary.json
│   └── sanitizer_summary.txt
├── recovery/
│   ├── scenario_catalog.json
│   ├── crash_matrix.csv
│   ├── timelines/
│   ├── database_snapshots/
│   └── invariant_reports/
├── performance/
│   ├── environment.json
│   ├── workloads/
│   ├── raw_trials.jsonl
│   ├── summaries.csv
│   ├── profiles/
│   ├── plots/
│   └── report.md
├── demos/
│   ├── quick_start.txt
│   ├── failure_demo.txt
│   └── expected_digests.json
└── claims/
    ├── claim_map.csv
    └── resume_claims.md

## 324. Evidence Manifest Schema

{
  "schema_version": 1,
  "project": "forge",
  "release": "v1.0.0",
  "source_commit": "<full sha>",
  "generated_at_utc": "<ISO-8601>",
  "generator": {
    "command": "forge evidence build --profile release",
    "tool_version": "<version>"
  },
  "environment_digest": "sha256:<digest>",
  "items": [
    {
      "path": "performance/raw_trials.jsonl",
      "media_type": "application/x-ndjson",
      "sha256": "<digest>",
      "bytes": 12345,
      "source_command": "forge benchmark run --manifest ...",
      "inputs": ["sha256:<dataset>", "sha256:<workload>"],
      "claim_ids": ["PERF-001"]
    }
  ]
}

## 325. Claim Map Requirements

Table 112 — Claim map fields.

| Field | Required meaning |
| --- | --- |
| Claim ID | Stable identifier such as CORR-001, REC-003, PERF-004, or PORT-002. |
| Public wording | Exact sentence or bullet appearing in README, report, talk, or resume. |
| Scope | Platform, dataset, workload, configuration, source tag, and guarantee boundary. |
| Evidence | Files, commands, tests, and raw rows supporting the claim. |
| Statistic | Definition of value, aggregation, sample count, and uncertainty where quantitative. |
| Limitations | Conditions under which the wording would no longer be true. |
| Owner review | Date and release at which the claim was reverified. |

## 326. Example Claim Map

Table 113 — Illustrative claim map with placeholders.

| ID | Candidate wording | Evidence needed | Limitation wording |
| --- | --- | --- | --- |
| CORR-001 | Produces canonical results equal to the sequential reference across the published generated corpus. | Differential summary, corpus seeds, output digests, source tag. | Applies to registered kernels and supported schemas, not arbitrary user code. |
| REC-001 | Retries worker-crashed tasks while preventing stale attempts from replacing committed output. | Crash scenario, lease/commit transaction trace, invariant report. | Local single-leader failure model; exactly-once physical execution is not claimed. |
| REC-002 | Recovers durable run state after coordinator restart in the documented crash matrix. | Crash matrix, database snapshots, startup reconciliation logs. | Does not cover storage loss or multi-leader failover. |
| PERF-001 | Achieved [X] events/s with [N] workers on [host] for workload [digest]. | Raw trials, environment, analysis script, source/config/data digests. | No generalization beyond named environment and workload. |
| PERF-002 | The C++ path improved end-to-end throughput by [X%] above batch size [B]. | Crossover trials, profiles, identical outputs, confidence summary. | Below crossover, Python may be faster; result is host/workload specific. |
| QUAL-001 | Passes unit, differential, property, protocol fuzz, sanitizer, integration, and recovery suites. | Release CI evidence and summaries. | State exact suite configuration and runtime; do not imply exhaustive proof. |

## 327. Public Performance Presentation Rules

- Lead with the question and workload, not the largest number.

- Put hardware, source tag, configuration, dataset digest, trial count, and statistic near the result.

- Use events per second only with a precise event definition and workload distribution.

- Show end-to-end and component time together when discussing an optimization.

- Report speedup alongside absolute values; speedup without baseline magnitude can mislead.

- Show scaling efficiency, not only total throughput, when increasing worker count.

- Include memory, disk, and CPU context for throughput improvements.

- Avoid latency percentiles unless timing boundaries and sample independence are defensible.

- Do not compare different commits, compilers, datasets, warm-up policies, or host states in one chart without explicit labels.

- Publish neutral and negative results when they explain a design decision.

- Never label a synthetic benchmark “real-world performance.”

## 328. Recommended Public Charts

Table 114 — Recommended portfolio charts.

| Chart | Axes | Purpose | Required annotation |
| --- | --- | --- | --- |
| Worker scaling | workers vs events/s and efficiency | Show useful parallel range and saturation. | Workload, host, trials, result summary, bottleneck. |
| Time decomposition | component vs seconds or percentage | Show compute, I/O, scheduler, commit, merge, idle. | Measurement method and overlap caveat. |
| Native crossover | batch size vs Python/C++ time or speedup | Show boundary cost and justified batch API. | Equal output proof and build flags. |
| Partition sizing | records/task vs throughput/tail/task count | Explain scheduler overhead and load balance tradeoff. | Worker count and dataset size. |
| Recovery cost | failure scenario vs completion overhead | Quantify retries and restart impact. | Fault point, seed, retry count, semantic result equality. |
| Memory envelope | workers or dataset vs peak RSS/disk | Show bounded resource behavior. | Measurement source and process aggregation policy. |
| Transport comparison | message size/rate vs latency/CPU | Evaluate UDS/TCP/in-process control path. | Control-plane only; not large data path unless stated. |

## 329. Architecture Documentation Checklist

- Every diagram uses the same domain terms as code and schemas.

- Arrows distinguish control metadata, immutable data references, artifact bytes, heartbeats, and acknowledgements.

- Process and machine boundaries are visible.

- Durable and ephemeral state are visibly different.

- Each state machine identifies transition owner and transaction or event that performs it.

- The commit diagram includes both successful and stale-attempt paths.

- The recovery diagram begins from durable evidence, not from assumed in-memory state.

- The C++ boundary diagram identifies buffer owner, borrowing duration, GIL state, and output ownership.

- Optional features are visually labeled experimental rather than implied to exist.

- Generated diagrams include source files or regeneration commands.

## 330. Technical Decision Record Portfolio

Table 115 — Recommended architecture decision records.

| ADR | Decision question | Alternatives that should appear |
| --- | --- | --- |
| ADR-0001 | Why local-first and single leader? | Multi-host first, embedded only, external scheduler. |
| ADR-0002 | What execution and commit guarantee? | At-most-once, at-least-once with idempotent commit, exactly-once claims. |
| ADR-0003 | Why SQLite WAL for metadata? | In-memory journal, PostgreSQL, append-only log only. |
| ADR-0004 | Why immutable file artifacts? | Database blobs, streamed coordinator results, object store. |
| ADR-0005 | Why attempt-scoped staging and fencing epochs? | Direct final writes, filename lock, last-writer-wins. |
| ADR-0006 | Why pull scheduling? | Push assignment, work stealing, static partition ownership. |
| ADR-0007 | Why framed UDS control protocol? | multiprocessing queues, HTTP, gRPC, raw JSON lines. |
| ADR-0008 | Why process-per-attempt baseline? | Threads, warm process pool, embedded execution. |
| ADR-0009 | Where should C++ begin and end? | Full worker in C++, per-record callback, batch parser/aggregator. |
| ADR-0010 | How should benchmark evidence be stored? | Charts only, benchmark framework output only, normalized raw rows. |

## 331. Postmortem Portfolio Requirements

Publish one or two selected engineering postmortems. A postmortem demonstrates more judgment than a list of features because it shows observation, hypothesis, evidence, correction, and prevention.

- Choose a defect that crossed component boundaries, such as a stale completion race, cancellation/commit ordering, leaked child process, partial frame bug, or unsafe borrowed buffer.

- State impact in terms of violated guarantee or resource bound rather than emotional severity.

- Include a minimal reproduction seed, timeline, durable-state snapshot, and relevant logs.

- Identify the missing invariant, test, metric, or review question that allowed the defect.

- Describe rejected hypotheses and the evidence that eliminated them.

- Show the code and contract change, then name the permanent regression test.

- Explain whether the fix introduced a new tradeoff, latency cost, or complexity.

- Avoid blaming tools or concurrency generically; locate the specific ownership or ordering error.

## 332. Hiring-Manager Evaluation Rubric

Table 116 — One-hundred-point hiring-manager rubric.

| Dimension | Points | Strong evidence |
| --- | --- | --- |
| Problem framing and scope | 10 | Clear thesis, non-goals, target user, release gates, and honest limitations. |
| Execution semantics | 12 | Precise identities, state transitions, retries, cancellation, determinism, and guarantees. |
| Durability and recovery | 14 | Transactional metadata, fencing, conditional commit, restart reconciliation, fault evidence. |
| Python systems engineering | 10 | Async I/O, process lifecycle, signals, bounds, typing, package quality. |
| C++ systems engineering | 10 | Narrow justified boundary, ownership, validation, GIL, sanitizers, packaging. |
| Protocol and I/O discipline | 8 | Framing, incremental decode, limits, backpressure, versioning, reconnect. |
| Verification quality | 12 | Reference oracle, properties, differential, fuzz, integration, crash matrix, regressions. |
| Performance methodology | 10 | Frozen workloads, raw evidence, profiles, scaling, uncertainty, honest conclusions. |
| Documentation and communication | 8 | Readable architecture, demos, ADRs, code route, postmortem, concise explanations. |
| Ownership and finish | 6 | Clean release, maintained evidence, scope decisions, reviewer usability. |

A project does not need a perfect score to be valuable. For a highly selective systems internship, the strongest differentiator is credible depth across semantics, implementation, failure, measurement, and explanation. A flashy optional feature should not compensate for an undefined commit guarantee or missing recovery test.

## 333. Resume Project Entry — Target Form

Forge — Deterministic Distributed Event-Replay and Compute Engine
Python, C++20, asyncio, multiprocessing, SQLite, Unix sockets, pybind11, CMake

• Built a local-first compute engine that partitioned immutable event streams across
  process-isolated workers, persisted run/task/attempt state, and recovered eligible
  work after worker or coordinator failure.
• Designed lease epochs and a conditional commit protocol that allowed at-least-once
  task execution while preventing stale attempts from replacing the one visible result;
  verified the guarantee with [N] deterministic crash and race scenarios.
• Implemented a bounded framed Unix-socket protocol and a batch-oriented C++20/
  pybind11 parser-aggregator; achieved [verified result] on [named host/workload] while
  preserving byte-equivalent canonical outputs to the Python reference.
• Published reproducible scaling, memory, and recovery evidence with raw trials,
  environment manifests, sanitizers, differential tests, and documented limitations.

## 334. Resume Bullet Construction Rules

- Begin with the difficult engineering action, not “worked on” or “helped build.”

- Name the semantic or systems outcome: durable coordination, process supervision, bounded protocol, conditional commit, deterministic replay, or measured native acceleration.

- Use a number only when its definition, environment, source tag, command, and raw evidence are preserved.

- Avoid “exactly once” without the qualifier “visible result commit” and an explanation of duplicate physical execution.

- Avoid “distributed” if the public release only uses threads or an in-process loop. Independent worker processes over a protocol are sufficient to use the term carefully; name “local-first” when appropriate.

- Avoid “fault tolerant” as an unqualified umbrella. Name the exact worker and coordinator crash scenarios tested.

- Avoid “low latency,” “high performance,” “production-grade,” “secure,” or “scalable” unless the claim has a defined comparison and scope.

- Prefer one strong measured outcome and one correctness guarantee over a list of every technology.

- Keep a longer project description for the portfolio and a shorter two- or three-bullet version for the one-page resume.

## 335. Resume Bullet Maturity Levels

Table 117 — Truthful resume wording by completed gate.

| Maturity | Defensible wording |
| --- | --- |
| Gate A | Built a deterministic Python event-replay engine with versioned binary datasets, reproducible partitioning, registered kernels, canonical merge, and differential tests against an independent reference. |
| Gate B | Built a durable local compute engine that scheduled immutable partitions across process-isolated workers and recovered work after documented worker/coordinator failures using leases and conditional result commits. |
| Gate C | Designed a bounded, versioned Unix-socket protocol for independently launched workers, including incremental framing, heartbeats, reconnects, and backpressure tests. |
| Gate D | Implemented a batch-oriented C++20/pybind11 parser or aggregator with explicit buffer/GIL policy, sanitizer coverage, differential testing, and a published native crossover study. |
| Gate E/F | Quantitative claims may be added only from the frozen evidence bundle; retain host, workload, trial count, and limitation in the linked project page. |

## 336. Five Core Interview Stories

Table 118 — Core interview story library.

| Story | Prompt it answers | Evidence sequence |
| --- | --- | --- |
| Story 1 — Guarantee design | Why at-least-once execution with exactly-once visible commit was chosen. | Requirements ambiguity, alternatives, fencing epoch, transaction, race tests, limitation. |
| Story 2 — Hard concurrency bug | A stale completion, cancellation race, or leaked process found through deterministic testing. | Timeline, violated invariant, hypotheses, fix, regression, operational signal. |
| Story 3 — C++ boundary decision | How profiling selected the batch API and why per-event binding was rejected. | Baseline profile, ownership/GIL design, correctness oracle, crossover evidence, negative region. |
| Story 4 — Performance bottleneck | Why scaling stopped and what experiment isolated the cause. | Frozen workload, decomposition, perf evidence, optimization, tradeoff, honest result. |
| Story 5 — Scope and ownership | A feature deliberately cut to protect correctness and release quality. | Risk, critical path, decision rule, achieved gate, future hypothesis. |

## 337. STAR Story Worksheet

# Story: <specific engineering decision or defect>

## Situation
What system state, guarantee, user need, or measured problem existed? Use enough
context to explain stakes, but do not spend most of the answer here.

## Task
What outcome did you personally own? State the constraint or acceptance criterion.

## Action
1. How did you make the problem observable?
2. What hypotheses or alternatives did you consider?
3. What design, experiment, or test did you implement?
4. How did you verify correctness and prevent recurrence?
5. What tradeoff did you accept?

## Result
Use verified evidence: state restored, invariant preserved, crash matrix passed,
measured bottleneck changed, or scope was reduced successfully. Include a number
only when its definition is defensible.

## Reflection
What remains limited? What would you do differently in a production or multi-host
system? What did this change about your engineering process?

## 338. Interview Question Bank — Product and Semantics

Table 119 — Interview questions on product and execution semantics.

| Question | Strong answer ingredients |
| --- | --- |
| What exactly does Forge guarantee? | State at-least-once task execution, one visible committed artifact per task, deterministic supported kernels, and documented local failure scope. |
| Why not claim exactly-once execution? | A worker may finish after lease expiry or lose an acknowledgement; preventing duplicate physical work would require stronger coordination and still interacts with external side effects. |
| What makes an experiment reproducible? | Immutable input digest, generator version, partition plan, kernel ID/version/parameters, source/config version, canonical merge, and normalized result manifest. |
| What is the difference between task and attempt? | Task is the logical partition computation; attempt is one physical execution authorized by a lease epoch. |
| Why are outputs attempt-scoped? | Duplicate attempts must never write the same mutable path; staging preserves provenance and lets the coordinator choose the winner. |
| What happens when a worker completes after its lease expires? | Artifact may be valid but its commit authorization is stale; conditional transaction rejects visibility and cleanup policy handles the losing output. |
| How does cancellation interact with commit? | State predicate defines whether already-authorized completion can commit; the chosen barrier and both orderings must be documented and tested. |
| How do you distinguish deterministic output from byte-identical run metadata? | Normalize ephemeral fields; semantic output and canonical manifests are compared separately from timestamps and local paths. |
| Can a kernel have side effects? | Public model should prohibit or explicitly constrain external side effects because retries can duplicate them; trusted kernels should write only attempt-scoped outputs. |
| Why immutable datasets? | They make partition descriptors, cache validation, replay, checksums, and failure recovery tractable. |
| What makes a run terminal? | All tasks have one allowed terminal outcome and merge/publication has completed or failed according to the run state contract. |
| What would change for a DAG engine? | Dependencies, dynamic task release, lineage, partial recomputation, cycle validation, and more complex cancellation/recovery; intentionally out of scope. |

## 339. Interview Question Bank — Coordinator, Persistence, and Recovery

Table 120 — Interview questions on coordinator and recovery.

| Question | Strong answer ingredients |
| --- | --- |
| Why SQLite? | Local-first scope, transactional constraints, inspectability, WAL readers, simple deployment; acknowledge single-writer and multi-host limitations. |
| What belongs in one assignment transaction? | Select eligible task, create attempt, increment/assign fencing epoch, set lease, associate worker, and transition task atomically. |
| What belongs in one commit transaction? | Validate task/attempt/epoch/state, register artifact identity, set one committed result, transition task, and reject duplicates/stale attempts. |
| Why is an acknowledgement not proof of commit? | Network response can be lost after durable transaction; retry must query or repeat idempotently. |
| How does coordinator restart recover in-flight work? | Read durable states, classify leases conservatively, reconcile artifacts, expire/retry eligible attempts, and never assume old in-memory ownership. |
| What is a fencing token? | A monotonically increasing authorization value that lets the resource reject operations from stale lease holders. |
| Why not rely only on wall-clock lease deadlines? | Clock jumps and restart ambiguity; use monotonic deadlines live and persist enough conservative metadata/epochs for recovery. |
| What if the database commits but artifact rename fails? | Chosen publication order and reconciliation must define intermediate state; never label task committed until visible artifact contract is satisfied. |
| What if artifact rename succeeds but database commit fails? | Artifact remains unreferenced/staged or orphaned and is reconciled/garbage-collected; it cannot become authoritative by filename alone. |
| How do you prevent duplicate run submission? | Client request identity or deterministic submission key under uniqueness constraint and idempotent lookup. |
| How are retries limited? | Error classification, maximum attempts, backoff, run policy, and terminal task failure; non-retryable validation errors fail immediately. |
| How would PostgreSQL change the design? | Repository implementation, locking/isolation and deployment change; domain semantics and conditional predicates should remain. |

## 340. Interview Question Bank — Python Processes and Async I/O

Table 121 — Interview questions on Python systems engineering.

| Question | Strong answer ingredients |
| --- | --- |
| Why processes instead of threads for kernel execution? | CPU-bound Python, isolation, cancellation and crash containment; acknowledge startup and serialization cost. |
| Why use spawn-compatible startup? | Avoid inherited unsafe state and make process contracts explicit; improves portability and deterministic initialization. |
| How do you stop a child safely? | Cooperative request, grace deadline, terminate, kill, wait/reap, classify exit, clean temp resources. |
| How do you prevent zombies? | Single supervisor owns each child, waits on every terminal path, and soak tests process counts. |
| What can block the asyncio event loop? | SQLite/file operations, large encoding, merge, subprocess waits; measure lag and offload or chunk bounded work. |
| How is backpressure implemented? | Bounded assignment and socket queues, awaitable capacity, read pause or rejection, slow-peer timeout. |
| What is cancelled when an asyncio task is cancelled? | Only the coroutine unless cleanup propagates explicitly; shield/try-finally semantics and process cleanup must be designed. |
| Why not use multiprocessing.Queue everywhere? | Fine for baseline, but hides framing/versioning and complicates independent processes/multi-host experiment; still a valid rejected alternative. |
| How do workers reconnect without duplicating work? | Session identity is ephemeral, durable attempt identity and request idempotency are authoritative, leases handle uncertainty. |
| How are worker logs bounded? | Byte caps, rotating files or truncation markers, nonblocking drain, metadata counters. |
| What does the GIL affect here? | Python bytecode threads, extension call behavior, and C++ parallel opportunity; processes already isolate Python kernels. |
| How would you debug a hung worker? | Status, heartbeat, child process tree, stack/trace tools, queue metrics, diagnostic bundle, timeout fault reproduction. |

## 341. Interview Question Bank — Protocols and Networking

Table 122 — Interview questions on protocol and networking.

| Question | Strong answer ingredients |
| --- | --- |
| Why frame messages? | Stream sockets do not preserve message boundaries; header defines length, type, version, and bounded decode. |
| What does an incremental decoder retain? | Partial header/payload bytes and expected length; it may emit zero, one, or many frames per read. |
| How do you handle an advertised 4 TB payload? | Reject header before allocation using hard maximum and close/error policy. |
| What happens on partial write? | Queue remaining bytes and resume on writable readiness; never assume send transmits entire frame. |
| How are duplicate requests handled? | Request IDs plus semantic idempotency; cache or durable lookup for side-effecting operations. |
| Why UDS before TCP? | Local-first, lower deployment/security burden, independent processes, same framing; TCP remains optional experiment. |
| How do you authenticate workers? | UDS permissions/peer credentials locally; multi-host needs explicit TLS or shared credentials and is not implied by local mode. |
| How do you version the protocol? | Major incompatibility rejection, minor capability negotiation, reserved fields, golden fixtures, compatibility matrix. |
| What is head-of-line blocking here? | One large frame or slow handler can delay subsequent control messages; size limits, message separation, and bounded processing mitigate. |
| Why not JSON lines? | Readable but framing/escaping/size and numeric constraints; could be a valid baseline if bounded. Explain actual chosen tradeoff. |
| What should happen to an unknown message type? | Version-aware stable error or close policy; never reinterpret silently. |
| How do you fuzz the protocol? | Feed arbitrary bytes/chunks to decoder, enforce no crashes/unbounded allocation, preserve seed corpus and sanitizer integration. |

## 342. Interview Question Bank — C++ and Python/C++ Boundary

Table 123 — Interview questions on C++ integration.

| Question | Strong answer ingredients |
| --- | --- |
| Why C++ at all? | Profile-selected parser/aggregation cost, systems learning, and measured crossover; preserve Python fallback. |
| Why batch calls? | Amortize binding and conversion overhead, improve contiguous access, and keep ownership/GIL policy tractable. |
| Who owns an input buffer? | State exact API: borrowed only for call while owner is held, or copied/owned; no dangling views. |
| When can the GIL be released? | After Python objects and buffers are validated and stable; no Python API access until reacquired. |
| How do exceptions cross the boundary? | Map typed C++ errors to stable Python exceptions without leaking internal or partial state. |
| How do you prevent integer overflow? | Checked conversions, range validation, size arithmetic before allocation/indexing. |
| How do you compare native and Python correctness? | Independent reference, canonical outputs, generated and malformed corpora, exact or tolerance-defined comparison. |
| What do ASan and UBSan cover? | Memory errors and undefined behavior in instrumented native code; acknowledge they do not prove absence of all concurrency/logical defects. |
| Why not expose per-event Python callbacks from C++? | GIL and call overhead, complex exceptions/lifetimes, destroys batch benefit. |
| How do build types affect benchmarks? | Debug/sanitizer builds are for correctness, optimized release with recorded flags for performance; never compare across them silently. |
| What optimization did you reject? | Use actual profile/experiment and explain neutral or negative end-to-end result. |
| How would SIMD change portability? | Feature detection, scalar fallback, alignment, compiler/architecture labels, separate evidence. |

## 343. Interview Question Bank — Testing and Fault Injection

Table 124 — Interview questions on verification and failure injection.

| Question | Strong answer ingredients |
| --- | --- |
| Why keep a slow reference engine? | Stable oracle for optimized/distributed paths and generated differential testing. |
| What properties are more useful than examples? | One committed result/task, canonical partition coverage, no overlapping ranges, stale epoch rejected, retry bounds, deterministic merge. |
| How do you avoid flaky timing tests? | Named barriers, fake clocks where appropriate, injected events, deterministic seeds, bounded eventual assertions. |
| What is the most important crash point? | There is no universal one; explain write/fsync/transaction/rename/ack boundaries and chosen protocol. |
| How do you test both sides of a race? | Deterministic hooks pause each actor before commit/cancel/expiry and force order A→B and B→A. |
| What should a soak test assert? | No invariant failures, bounded memory/FD/process/disk, progress, cleanup, stable error rate. |
| How do you preserve a discovered concurrency defect? | Seed, scenario manifest, reduced timing barriers, state snapshot, permanent regression. |
| Why fuzz both Python and C++ decoders? | Different implementations and memory-safety risks; same wire corpus can expose divergence. |
| What does differential testing miss? | Shared wrong assumptions, untested schema space, nondeterministic effects; use independent implementation and properties. |
| How do you test recovery from metadata corruption? | Detect and fail explicitly; do not silently repair unless deterministic, audited policy exists. |
| How do you test full disk? | Inject write/fsync failure or use bounded filesystem fixture; assert no false commit and clear operator state. |
| What is a test oracle for cancellation? | Written state contract: assignment barrier, allowed terminal task states, artifact visibility, child termination, idempotent repeat. |

## 344. Interview Question Bank — Performance and Measurement

Table 125 — Interview questions on performance methodology.

| Question | Strong answer ingredients |
| --- | --- |
| Why did scaling stop? | Use measured compute/I/O/coordination/serialization/memory bandwidth decomposition, not generic “overhead.” |
| How did you choose partition size? | Trade scheduler overhead, load balance, cache/I/O behavior, recovery granularity, and result count. |
| Why report raw trials? | Allow alternate statistics, outlier review, reproducibility, and claim audit. |
| How did you control warm-up? | State cache/process/native initialization policy and whether warm or cold behavior is the question. |
| What statistic did you use? | Median/mean/percentile with trial count and reason; distinguish across-run from per-event distributions. |
| How do you measure peak memory across processes? | Define aggregation and sampling source; avoid reporting coordinator RSS as system total. |
| How do you know C++ helped end-to-end? | Same workload/output, total elapsed comparison, component decomposition, crossover, multiple trials. |
| What is a negative result worth publishing? | Shared memory/TCP/compression/optimization that did not improve the measured bottleneck and why. |
| How would CPU affinity affect results? | Reduces migration/noise but changes environment; record policy and do not hide it. |
| Can events per second compare different kernels? | Not meaningfully without same event definition and work; label kernel/workload. |
| How do failures affect benchmark validity? | Separate fault-free throughput from recovery workloads; record retry counts and semantic equality. |
| What would you measure next? | Name the largest unexplained component and a controlled experiment, not a favorite technology. |

## 345. Whiteboard and Coding Exercises Derived from Forge

Table 126 — Forge-derived interview coding and design exercises.

| Exercise | Core challenge |
| --- | --- |
| Incremental frame decoder | Parse a byte stream into bounded frames while handling arbitrary chunks and invalid lengths. |
| Lease table | Design operations for assign, heartbeat, expire, retry, and stale completion. |
| Conditional commit | Write transaction pseudocode or SQL that preserves one committed artifact per task. |
| Partition planner | Split N fixed records into deterministic balanced partitions with stable IDs and overflow safety. |
| K-way deterministic merge | Merge sorted partition results with bounded memory and tie-breaking. |
| Worker supervisor | Design process start, timeout, cancellation, kill, reap, and outcome classification. |
| Bounded queue | Implement producer/consumer flow control and shutdown semantics. |
| State-machine validator | Reject illegal task transitions and make idempotent repeats safe. |
| Artifact checksum stream | Compute and validate digest while copying with partial read/write handling. |
| C++ buffer view | Validate shape/stride/item size and sum fields safely under an explicit lifetime. |
| Retry policy | Classify retryable errors and implement capped exponential backoff with jitter. |
| Scaling analysis | Given trial data, calculate speedup/efficiency and identify the likely saturation point. |

## 346. Common Reviewer Red Flags

Table 127 — Portfolio red flags and corrections.

| Red flag | Why it weakens the project | Correction |
| --- | --- | --- |
| “Exactly once” with no qualifier | Suggests misunderstanding of duplicate execution and side effects. | Name one-visible-result guarantee and show stale-attempt test. |
| C++ listed but isolated to trivial wrapper | Language signal lacks systems depth or measured need. | Show ownership, validation, GIL, sanitizers, and crossover evidence. |
| Only happy-path demo | Distributed value is unproven without failure behavior. | Make a deterministic crash and recovery part of the primary demo. |
| Benchmarks without raw data or host | Numbers cannot be audited or interpreted. | Publish manifests, trials, environment, and analysis code. |
| Large dependency stack | Core engineering may be hidden behind frameworks. | Keep dependencies narrow and explain every one. |
| Unbounded queues or logs | Shows missing resource reasoning. | Declare caps, metrics, and overload policy. |
| Unsafe pickle over TCP | Contradicts secure systems judgment. | Use bounded schemas and trusted local boundary. |
| UI before semantics | Polish distracts from undefined guarantees. | Complete Gate B/C and evidence first. |
| No limitations section | Forces reviewer to infer weaknesses and distrust claims. | State platform, failure model, trust, and scale boundaries directly. |
| Resume numbers not found in repository | Damages credibility. | Use claim map and immutable evidence links. |

## 347. Public Release Checklist

Table 128 — Public release checklist.

| Area | Release condition |
| --- | --- |
| Scope and truth | Status table matches tagged implementation; optional features are labeled; guarantees and non-guarantees are prominent. |
| Source hygiene | No secrets, private data, personal absolute paths, editor artifacts, generated junk, or oversized untracked evidence. |
| Licensing | Project license, dependency licenses, dataset provenance, and third-party notices are present. |
| Build | Clean checkout installs from release artifact with documented supported toolchain. |
| Tests | Required unit, property, differential, native, integration, recovery, and package suites pass. |
| Sanitizers/fuzz | Release evidence records configurations, runtime, and findings; corpus is preserved. |
| Demo | Tiny happy-path and named failure demo complete and clean up automatically. |
| Operations | Start, stop, status, drain, cancel, retry, diagnose, verify, and GC commands are documented. |
| Evidence | Manifest, digests, raw measurements, environment, source tag, and generation commands are complete. |
| Claims | README, report, talk, and resume wording are checked against claim map. |
| Documentation | Diagrams, schemas, message names, state transitions, examples, and command output match release. |
| Accessibility | Diagrams have descriptive text, tables have headings, and documentation does not depend only on color. |
| Reviewer experience | Quick start tested by another person; common failure messages include next action. |
| Maintenance | Supported versions, issue policy, security reporting, and deferred scope are clear. |

## 348. Maintenance During Recruiting

- Protect the stable release tag. Continue work on main or a future milestone without rewriting evidence behind submitted applications.

- Re-run the clean-build and quick demo after dependency updates; do not let the repository silently rot.

- Respond to correctness and build defects before adding new features.

- Keep benchmark claims attached to their original release and environment; a newer commit does not automatically inherit old numbers.

- Maintain a small list of known issues with severity and workaround.

- Do not accept broad feature contributions that compromise the teaching narrative or critical guarantees.

- Before an interview, rehearse from the exact public tag and confirm links and evidence still resolve.

- After recruiting, archive a stable portfolio branch before beginning major architectural experiments.

## 349. Portfolio Completion Test

Forge is portfolio-complete when a technically skeptical reviewer can answer all of the following from the release without private explanation:

- What problem does Forge solve and what does it deliberately not solve?

- What are the logical task and physical attempt, and why can attempts duplicate?

- What exactly makes one result visible and why can a stale attempt not replace it?

- What durable evidence survives coordinator restart?

- How are worker processes started, cancelled, timed out, and reaped?

- How are protocol messages framed, bounded, versioned, and backpressured?

- What memory crosses into C++, who owns it, and when is the GIL released?

- Which failure scenarios are automated, and where are their invariant reports?

- How were benchmarks controlled, and where are raw trials and environment details?

- Which claims are supported, which are placeholders, and which capabilities remain out of scope?

# Appendix A - Requirements Traceability Matrix

## 350. How to Maintain Traceability

Requirements traceability prevents the public narrative from drifting away from the implemented system. Each requirement should have one owning module, one primary acceptance layer, one release gate, and one evidence location. A requirement may have many tests, but the matrix should point to the smallest test or scenario that demonstrates the defining behavior. Update this appendix or its repository equivalent whenever a requirement changes state, wording, priority, or scope.

Table 129 — Functional-requirement traceability.

| Requirement | Owning component | Primary evidence | Target gate |
| --- | --- | --- | --- |
| FR-001 | manifest models; dataset registry | schema/golden/integrity tests | Gate A |
| FR-002 | submission service; runs repository | idempotent submission integration | Gate B |
| FR-003 | partition planner | golden plan and property tests | Gate A |
| FR-004 | reference executor | reference replay suite | Gate A |
| FR-005 | worker registry | register/reconnect integration | Gate B/C |
| FR-006 | scheduler assignment transaction | lease state-machine and concurrency tests | Gate B |
| FR-007 | heartbeat service | stale/current epoch ordering tests | Gate B |
| FR-008 | worker artifact staging | crash-before/after-fsync scenarios | Gate B |
| FR-009 | commit service and database constraints | commit race matrix | Gate B |
| FR-010 | commit rejection and artifact cleanup | losing-attempt scenario | Gate B |
| FR-011 | expiry/retry service | retry classification and limit tests | Gate B |
| FR-012 | run finalizer and merge | all-task terminal and digest verification | Gate B |
| FR-013 | cancellation service and worker control | cancel/complete ordering matrix | Gate B |
| FR-014 | startup reconciliation | coordinator crash matrix | Gate B/E |
| FR-015 | canonical result manifest | worker-count and rerun equality | Gate A |
| FR-016 | kernel registry | unknown/version/parameter tests | Gate A |
| FR-017 | queues and configured bounds | slow-consumer/resource tests | Gate C |
| FR-018 | status query and CLI | snapshot/status integration tests | Gate B/C |
| FR-019 | structured logging adapters | schema and correlation tests | Gate B/E |
| FR-020 | metrics registry/export | metric definition and bounded-label tests | Gate E |
| FR-021 | protocol encoder/decoder | fragmentation, limits, fuzz | Gate C |
| FR-022 | async UDS server/client | independent-process integration | Gate C |
| FR-023 | TCP transport adapter | loopback/private-network experiment | optional Gate E |
| FR-024 | cpp_core and bindings | differential/sanitizer/crossover | Gate D |
| FR-025 | checkpoint exporter | checkpoint/restart consistency | Gate E |
| FR-026 | diagnostic bundle | redaction and completeness test | Gate E |
| FR-027 | fault scenario runner | named deterministic crash matrix | Gate E |
| FR-028 | benchmark runner and analysis | raw evidence regeneration | Gate E |
| FR-029 | multi-host deployment | trusted-host scenario | research |
| FR-030 | shared-memory transport experiment | equivalence/resource/perf study | research |
| FR-031 | straggler/speculation policy | simulation and duplicate commit tests | research |
| FR-032 | metadata repository adapter | backend contract suite | research |

Table 130 — Nonfunctional-requirement traceability.

| Requirement | Owning mechanism | Primary evidence | Target gate |
| --- | --- | --- | --- |
| NFR-001 | invariant registry and run finalizer | terminal-state property and recovery suite | Gate B/E |
| NFR-002 | reference engine and canonical merge | rerun and worker-count differential | Gate A/E |
| NFR-003 | SQLite transactions and artifact publication | restart/crash matrix | Gate B/E |
| NFR-004 | queue/batch/log/frame limits | overload and soak resource assertions | Gate C/E |
| NFR-005 | metadata, structured events, diagnostics | timeline reconstruction test | Gate E |
| NFR-006 | clock/process/transport/storage abstractions | deterministic scenario runner | Gate E |
| NFR-007 | build and platform detection | clean Linux build and explicit unsupported errors | Gate F |
| NFR-008 | module boundaries and typing | lint/type/import architecture gates | continuous |
| NFR-009 | benchmark manifest and claim map | release evidence audit | Gate E/F |
| NFR-010 | local defaults, schemas, path policy | security test suite | Gate F |
| NFR-011 | release/evidence tooling | clean regeneration from tag | Gate F |
| NFR-012 | README, demos, operations docs | external clean-clone review | Gate F |
| NFR-013 | metrics/resource collection | benchmark and diagnostic evidence | Gate E |
| NFR-014 | schema/protocol/version modules | compatibility and migration matrix | Gate C/F |
| NFR-015 | drain/cancel/shutdown lifecycle | signal and restart integration tests | Gate B/C |

## 351. Traceability Status Values

Table 131 — Requirement lifecycle statuses.

| Status | Meaning |
| --- | --- |
| specified | Contract and acceptance are written, but no implementation is claimed. |
| implemented | Code exists and local focused tests pass. |
| integrated | End-to-end behavior works across the intended component boundaries. |
| evidenced | Release-tagged test, scenario, or measurement demonstrates the requirement. |
| published | Public documentation and claim map point to the evidence. |
| deferred | Requirement is intentionally outside the current gate, with rationale. |
| removed | Requirement was superseded; history and migration are documented. |

# Appendix B - Canonical Python Domain Model Skeleton

## 352. Purpose and Caveat

The code in this appendix is a design skeleton, not a drop-in complete implementation. It demonstrates strong types, immutable descriptors, explicit states, and validation boundaries. The final repository should split types by responsibility, add schema serialization, use stable error classes, enforce version compatibility, and test every transition. Do not copy a skeleton into production without filling those gaps.

## 353. Identifiers, Enums, and Immutable Descriptors

from __future__ import annotations

from dataclasses import dataclass
from enum import Enum, IntEnum
from pathlib import Path
from typing import NewType
from uuid import UUID

RunId = NewType("RunId", UUID)
TaskId = NewType("TaskId", UUID)
AttemptId = NewType("AttemptId", UUID)
WorkerId = NewType("WorkerId", UUID)
ArtifactId = NewType("ArtifactId", UUID)


class RunState(str, Enum):
    PLANNING = "planning"
    RUNNING = "running"
    CANCELLING = "cancelling"
    SUCCEEDED = "succeeded"
    FAILED = "failed"
    CANCELLED = "cancelled"


class TaskState(str, Enum):
    PENDING = "pending"
    LEASED = "leased"
    COMMITTED = "committed"
    FAILED = "failed"
    CANCELLED = "cancelled"


class AttemptState(str, Enum):
    ASSIGNED = "assigned"
    RUNNING = "running"
    STAGED = "staged"
    COMMITTED = "committed"
    FAILED = "failed"
    EXPIRED = "expired"
    CANCELLED = "cancelled"
    REJECTED_STALE = "rejected_stale"


class ErrorClass(str, Enum):
    VALIDATION = "validation"
    KERNEL = "kernel"
    TIMEOUT = "timeout"
    CANCELLED = "cancelled"
    WORKER_LOST = "worker_lost"
    STORAGE = "storage"
    PROTOCOL = "protocol"
    INTERNAL = "internal"


class Side(IntEnum):
    BUY = 1
    SELL = 2


@dataclass(frozen=True, slots=True)
class Digest:
    algorithm: str
    hex_value: str

    def __post_init__(self) -> None:
        if self.algorithm != "sha256":
            raise ValueError("only sha256 is supported in schema v1")
        if len(self.hex_value) != 64:
            raise ValueError("invalid sha256 digest length")
        int(self.hex_value, 16)


@dataclass(frozen=True, slots=True)
class PartitionDescriptor:
    dataset_id: str
    partition_id: str
    file_index: int
    byte_offset: int
    byte_length: int
    first_record: int
    record_count: int
    content_digest: Digest

    def __post_init__(self) -> None:
        values = (
            self.file_index,
            self.byte_offset,
            self.byte_length,
            self.first_record,
            self.record_count,
        )
        if any(value < 0 for value in values):
            raise ValueError("partition values must be non-negative")
        if self.record_count == 0 and self.byte_length != 0:
            raise ValueError("empty partition cannot contain bytes")


@dataclass(frozen=True, slots=True)
class KernelDescriptor:
    kernel_id: str
    kernel_version: str
    parameter_schema_version: int
    parameters_canonical_json: bytes
    engine: str  # "python" or "cpp"


@dataclass(frozen=True, slots=True)
class LeaseGrant:
    run_id: RunId
    task_id: TaskId
    attempt_id: AttemptId
    worker_id: WorkerId
    fencing_epoch: int
    deadline_monotonic_ns: int
    partition: PartitionDescriptor
    kernel: KernelDescriptor

    def __post_init__(self) -> None:
        if self.fencing_epoch <= 0:
            raise ValueError("fencing epoch must be positive")
        if self.deadline_monotonic_ns <= 0:
            raise ValueError("lease deadline must be positive")


@dataclass(frozen=True, slots=True)
class ArtifactDescriptor:
    artifact_id: ArtifactId
    attempt_id: AttemptId
    relative_path: Path
    byte_count: int
    content_digest: Digest
    schema_id: str
    schema_version: int

    def __post_init__(self) -> None:
        if self.relative_path.is_absolute():
            raise ValueError("artifact paths must be relative")
        if ".." in self.relative_path.parts:
            raise ValueError("artifact path traversal is forbidden")
        if self.byte_count < 0:
            raise ValueError("artifact byte count must be non-negative")

## 354. Transition Validation

from collections.abc import Mapping


class IllegalTransition(RuntimeError):
    pass


_ALLOWED_TASK_TRANSITIONS: Mapping[TaskState, frozenset[TaskState]] = {
    TaskState.PENDING: frozenset(
        {TaskState.LEASED, TaskState.CANCELLED, TaskState.FAILED}
    ),
    TaskState.LEASED: frozenset(
        {
            TaskState.PENDING,      # lease expired and retry remains
            TaskState.COMMITTED,
            TaskState.CANCELLED,
            TaskState.FAILED,
        }
    ),
    TaskState.COMMITTED: frozenset(),
    TaskState.FAILED: frozenset(),
    TaskState.CANCELLED: frozenset(),
}


def require_task_transition(
    current: TaskState,
    target: TaskState,
    *,
    allow_idempotent: bool = True,
) -> None:
    if current == target and allow_idempotent:
        return
    if target not in _ALLOWED_TASK_TRANSITIONS[current]:
        raise IllegalTransition(f"cannot transition task {current} -> {target}")

## 355. Domain Error Envelope

from dataclasses import dataclass, field
from typing import Any


@dataclass(frozen=True, slots=True)
class ErrorEnvelope:
    code: str
    classification: ErrorClass
    message: str
    retryable: bool
    details: dict[str, Any] = field(default_factory=dict)

    def public_dict(self) -> dict[str, Any]:
        """Return bounded, non-secret fields suitable for protocol or logs."""
        return {
            "code": self.code,
            "classification": self.classification.value,
            "message": self.message[:1_024],
            "retryable": self.retryable,
            "details": self.details,
        }

## 356. Kernel Registration Contract

from collections.abc import Callable, Iterator, Mapping
from dataclasses import dataclass
from typing import Protocol, TypeAlias

EventBatch: TypeAlias = memoryview
PartialResult: TypeAlias = bytes
KernelParameters: TypeAlias = Mapping[str, object]


class Kernel(Protocol):
    kernel_id: str
    kernel_version: str
    result_schema_id: str
    result_schema_version: int

    def validate_parameters(
        self,
        parameters: KernelParameters,
    ) -> None: ...

    def execute_batches(
        self,
        batches: Iterator[EventBatch],
        parameters: KernelParameters,
    ) -> PartialResult: ...


@dataclass(frozen=True, slots=True)
class RegisteredKernel:
    descriptor: KernelDescriptor
    factory: Callable[[], Kernel]


class KernelRegistry:
    def __init__(self) -> None:
        self._kernels: dict[tuple[str, str, str], RegisteredKernel] = {}

    def register(self, kernel: RegisteredKernel) -> None:
        key = (
            kernel.descriptor.kernel_id,
            kernel.descriptor.kernel_version,
            kernel.descriptor.engine,
        )
        if key in self._kernels:
            raise ValueError(f"duplicate kernel registration: {key}")
        self._kernels[key] = kernel

    def resolve(self, descriptor: KernelDescriptor) -> RegisteredKernel:
        key = (
            descriptor.kernel_id,
            descriptor.kernel_version,
            descriptor.engine,
        )
        try:
            return self._kernels[key]
        except KeyError as exc:
            raise LookupError(f"unsupported kernel: {key}") from exc

# Appendix C - Dataset and Manifest Formats

## 357. Synthetic Event Record Layout

Table 132 — Thirty-two-byte synthetic event record.

| Offset | Bytes | Field | Type and rule |
| --- | --- | --- | --- |
| 0 | 8 | timestamp_ns | little-endian unsigned 64-bit; nondecreasing within generated shard |
| 8 | 4 | instrument_id | little-endian unsigned 32-bit |
| 12 | 1 | event_type | unsigned 8-bit registered event code |
| 13 | 1 | flags | unsigned 8-bit; unknown required flags rejected |
| 14 | 2 | reserved | must be zero in schema v1 |
| 16 | 8 | value_i64 | little-endian signed 64-bit payload value |
| 24 | 4 | quantity | little-endian unsigned 32-bit |
| 28 | 4 | sequence | little-endian unsigned 32-bit source sequence |

## 358. Dataset File Header Layout

Table 133 — Illustrative 128-byte dataset header.

| Offset | Bytes | Field | Rule |
| --- | --- | --- | --- |
| 0 | 8 | magic | ASCII FORGEV1\0 or finalized eight-byte constant |
| 8 | 2 | header_version | little-endian unsigned 16-bit |
| 10 | 2 | record_schema | little-endian unsigned 16-bit |
| 12 | 4 | header_bytes | total fixed and extension header bytes |
| 16 | 8 | record_count | unsigned 64-bit |
| 24 | 4 | record_bytes | must equal 32 for schema v1 |
| 28 | 4 | flags | feature and checksum policy bits |
| 32 | 32 | payload_sha256 | digest of record payload bytes |
| 64 | 32 | manifest_sha256 | digest of canonical generator/file metadata |
| 96 | 32 | reserved | zero until assigned by a compatible version |

## 359. Dataset Manifest Example

{
  "schema": "forge.dataset-manifest",
  "schema_version": 1,
  "dataset_id": "synthetic-orders-v1-seed-17",
  "created_by": {
    "generator_id": "forge.synthetic-events",
    "generator_version": "1.0.0",
    "seed": 17
  },
  "record_schema": {
    "id": "forge.event.fixed32",
    "version": 1,
    "record_bytes": 32,
    "byte_order": "little"
  },
  "files": [
    {
      "relative_path": "data/events-00000.forge",
      "byte_count": 32000128,
      "record_count": 1000000,
      "sha256": "<file digest>",
      "payload_sha256": "<payload digest>"
    }
  ],
  "generation": {
    "timestamp_start_ns": 0,
    "timestamp_step_distribution": "uniform:1..1000",
    "instrument_count": 128,
    "event_type_weights": {"1": 0.60, "2": 0.25, "3": 0.15},
    "value_distribution": "normal:mean=0,stddev=100000",
    "quantity_distribution": "lognormal:parameters=<frozen>"
  },
  "content_sha256": "<digest of canonical file descriptors>"
}

## 360. Experiment Manifest Example

{
  "schema": "forge.experiment-manifest",
  "schema_version": 1,
  "experiment_id": "instrument-stats-example",
  "dataset": {
    "dataset_id": "synthetic-orders-v1-seed-17",
    "content_sha256": "<dataset content digest>"
  },
  "partitioning": {
    "policy": "contiguous-record-ranges",
    "policy_version": 1,
    "target_records_per_task": 250000
  },
  "kernel": {
    "kernel_id": "forge.instrument-stats",
    "kernel_version": "1.0.0",
    "engine": "python",
    "parameter_schema_version": 1,
    "parameters": {
      "include_event_types": [1, 2, 3]
    }
  },
  "execution": {
    "max_attempts_per_task": 3,
    "attempt_timeout_seconds": 120,
    "lease_seconds": 30,
    "heartbeat_seconds": 5,
    "max_parallel_tasks": 8
  },
  "result": {
    "schema_id": "forge.instrument-stats-result",
    "schema_version": 1,
    "canonical_merge": "instrument-id-ascending"
  }
}

## 361. Safe Atomic File Publication Helper

from __future__ import annotations

import hashlib
import os
from pathlib import Path
from typing import BinaryIO, Callable
from uuid import uuid4

Writer = Callable[[BinaryIO], None]


def write_atomic(
    destination: Path,
    writer: Writer,
    *,
    mode: int = 0o640,
) -> tuple[int, str]:
    destination.parent.mkdir(parents=True, exist_ok=True)
    temporary = destination.with_name(
        f".{destination.name}.{uuid4().hex}.tmp"
    )
    digest = hashlib.sha256()
    byte_count = 0

    class DigestingWriter:
        def __init__(self, raw: BinaryIO) -> None:
            self.raw = raw

        def write(self, data: bytes) -> int:
            nonlocal byte_count
            written = self.raw.write(data)
            if written != len(data):
                raise OSError("short buffered file write")
            digest.update(data)
            byte_count += written
            return written

        def flush(self) -> None:
            self.raw.flush()

    try:
        fd = os.open(
            temporary,
            os.O_CREAT | os.O_EXCL | os.O_WRONLY,
            mode,
        )
        with os.fdopen(fd, "wb", buffering=1024 * 1024) as raw:
            wrapped = DigestingWriter(raw)
            writer(wrapped)  # type: ignore[arg-type]
            wrapped.flush()
            os.fsync(raw.fileno())

        os.replace(temporary, destination)
        directory_fd = os.open(destination.parent, os.O_RDONLY)
        try:
            os.fsync(directory_fd)
        finally:
            os.close(directory_fd)
    except BaseException:
        temporary.unlink(missing_ok=True)
        raise

    return byte_count, digest.hexdigest()

## 362. Dataset Validation Checklist

- Resolve every file beneath an approved dataset root and reject absolute paths, .., unexpected symlinks, and non-regular files.

- Check header magic and minimum size before parsing version-dependent fields.

- Use checked arithmetic for header bytes plus record count times record bytes; reject overflow and mismatch with actual file size.

- Reject unsupported schema versions and unknown required flags before reading payload.

- Verify file and payload digests according to explicit validation mode; record whether validation was full or sampled.

- Validate partition byte offsets and lengths against header and record alignment.

- Treat zero records and empty files deliberately; do not accidentally divide by zero or create phantom tasks.

- Use deterministic ordering of files and partitions independent of filesystem enumeration.

- Do not memory-map a path before all basic size and schema checks are complete.

- Record dataset content identity in every run manifest and attempt descriptor.

# Appendix D - SQLite Metadata Schema and Transaction Patterns

## 363. Schema Principles

- Use foreign keys, uniqueness, and check constraints as executable invariants rather than relying only on application code.

- Use text UUIDs or 16-byte blobs consistently; do not mix representations casually.

- Store timestamps in an explicitly named unit and clock domain. Wall-clock timestamps aid diagnosis; live lease decisions use monotonic deadlines held in process and durable conservative recovery fields.

- Keep transactions short. Hashing, file copying, network calls, and result merge do not occur while a write transaction is open.

- Preserve attempt history. Retry creates a new attempt row rather than mutating the old attempt into a new identity.

- Treat committed artifact association as unique and immutable except through an explicit repair procedure.

- Every migration is transactional where SQLite permits and is tested from the previous public milestone.

## 364. Illustrative Core Schema

PRAGMA foreign_keys = ON;
PRAGMA journal_mode = WAL;
PRAGMA synchronous = FULL;
PRAGMA busy_timeout = 5000;

CREATE TABLE schema_migrations (
    version INTEGER PRIMARY KEY,
    applied_at_utc TEXT NOT NULL,
    source_version TEXT NOT NULL,
    migration_sha256 TEXT NOT NULL
);

CREATE TABLE datasets (
    dataset_id TEXT PRIMARY KEY,
    manifest_sha256 TEXT NOT NULL UNIQUE,
    schema_id TEXT NOT NULL,
    schema_version INTEGER NOT NULL CHECK (schema_version > 0),
    manifest_json BLOB NOT NULL,
    registered_at_utc TEXT NOT NULL
);

CREATE TABLE experiments (
    experiment_id TEXT PRIMARY KEY,
    manifest_sha256 TEXT NOT NULL UNIQUE,
    dataset_id TEXT NOT NULL REFERENCES datasets(dataset_id),
    kernel_id TEXT NOT NULL,
    kernel_version TEXT NOT NULL,
    engine TEXT NOT NULL CHECK (engine IN ('python', 'cpp')),
    manifest_json BLOB NOT NULL,
    registered_at_utc TEXT NOT NULL
);

CREATE TABLE runs (
    run_id TEXT PRIMARY KEY,
    submission_key TEXT UNIQUE,
    experiment_id TEXT NOT NULL REFERENCES experiments(experiment_id),
    state TEXT NOT NULL CHECK (
        state IN (
            'planning', 'running', 'cancelling',
            'succeeded', 'failed', 'cancelled'
        )
    ),
    created_at_utc TEXT NOT NULL,
    started_at_utc TEXT,
    terminal_at_utc TEXT,
    cancel_requested_at_utc TEXT,
    failure_code TEXT,
    canonical_result_sha256 TEXT,
    version INTEGER NOT NULL DEFAULT 0 CHECK (version >= 0)
);

CREATE TABLE tasks (
    task_id TEXT PRIMARY KEY,
    run_id TEXT NOT NULL REFERENCES runs(run_id) ON DELETE CASCADE,
    ordinal INTEGER NOT NULL CHECK (ordinal >= 0),
    partition_id TEXT NOT NULL,
    state TEXT NOT NULL CHECK (
        state IN ('pending', 'leased', 'committed', 'failed', 'cancelled')
    ),
    current_fencing_epoch INTEGER NOT NULL DEFAULT 0
        CHECK (current_fencing_epoch >= 0),
    committed_attempt_id TEXT,
    failure_code TEXT,
    version INTEGER NOT NULL DEFAULT 0 CHECK (version >= 0),
    UNIQUE (run_id, ordinal),
    UNIQUE (run_id, partition_id)
);

CREATE TABLE workers (
    worker_id TEXT PRIMARY KEY,
    first_seen_at_utc TEXT NOT NULL,
    last_seen_at_utc TEXT NOT NULL,
    disabled INTEGER NOT NULL DEFAULT 0 CHECK (disabled IN (0, 1)),
    labels_json BLOB NOT NULL
);

CREATE TABLE worker_sessions (
    session_id TEXT PRIMARY KEY,
    worker_id TEXT NOT NULL REFERENCES workers(worker_id),
    process_id INTEGER,
    host_id TEXT NOT NULL,
    protocol_major INTEGER NOT NULL,
    protocol_minor INTEGER NOT NULL,
    state TEXT NOT NULL CHECK (
        state IN ('connecting', 'ready', 'draining', 'closed', 'failed')
    ),
    connected_at_utc TEXT NOT NULL,
    disconnected_at_utc TEXT,
    capabilities_json BLOB NOT NULL
);

CREATE TABLE attempts (
    attempt_id TEXT PRIMARY KEY,
    task_id TEXT NOT NULL REFERENCES tasks(task_id) ON DELETE CASCADE,
    attempt_number INTEGER NOT NULL CHECK (attempt_number > 0),
    worker_id TEXT NOT NULL REFERENCES workers(worker_id),
    session_id TEXT REFERENCES worker_sessions(session_id),
    fencing_epoch INTEGER NOT NULL CHECK (fencing_epoch > 0),
    state TEXT NOT NULL CHECK (
        state IN (
            'assigned', 'running', 'staged', 'committed',
            'failed', 'expired', 'cancelled', 'rejected_stale'
        )
    ),
    assigned_at_utc TEXT NOT NULL,
    started_at_utc TEXT,
    staged_at_utc TEXT,
    terminal_at_utc TEXT,
    lease_deadline_utc TEXT NOT NULL,
    error_class TEXT,
    error_code TEXT,
    exit_code INTEGER,
    term_signal INTEGER,
    version INTEGER NOT NULL DEFAULT 0 CHECK (version >= 0),
    UNIQUE (task_id, attempt_number),
    UNIQUE (task_id, fencing_epoch)
);

CREATE TABLE artifacts (
    artifact_id TEXT PRIMARY KEY,
    attempt_id TEXT NOT NULL UNIQUE
        REFERENCES attempts(attempt_id) ON DELETE CASCADE,
    state TEXT NOT NULL CHECK (
        state IN ('staged', 'committed', 'quarantined', 'deleted')
    ),
    relative_path TEXT NOT NULL UNIQUE,
    byte_count INTEGER NOT NULL CHECK (byte_count >= 0),
    sha256 TEXT NOT NULL,
    schema_id TEXT NOT NULL,
    schema_version INTEGER NOT NULL CHECK (schema_version > 0),
    created_at_utc TEXT NOT NULL,
    committed_at_utc TEXT,
    deleted_at_utc TEXT
);

CREATE TABLE coordinator_events (
    event_id INTEGER PRIMARY KEY AUTOINCREMENT,
    emitted_at_utc TEXT NOT NULL,
    run_id TEXT,
    task_id TEXT,
    attempt_id TEXT,
    worker_id TEXT,
    event_type TEXT NOT NULL,
    payload_json BLOB NOT NULL
);

CREATE INDEX idx_tasks_schedulable
    ON tasks(run_id, state, ordinal);
CREATE INDEX idx_attempts_task_state
    ON attempts(task_id, state);
CREATE INDEX idx_attempts_lease_deadline
    ON attempts(state, lease_deadline_utc);
CREATE INDEX idx_events_run_id
    ON coordinator_events(run_id, event_id);

## 365. Foreign-Key Cycle for Committed Attempt

The illustrative schema leaves tasks.committed_attempt_id without an immediate foreign key because attempts already references tasks, and migration order plus cyclic integrity require care. The final design should enforce the relationship with a deferred foreign key where supported by the chosen schema structure, a separate task_results table with unique task_id, or a trigger plus application transaction tests. The preferred clearer option is a separate result table.

CREATE TABLE task_results (
    task_id TEXT PRIMARY KEY
        REFERENCES tasks(task_id) ON DELETE CASCADE,
    attempt_id TEXT NOT NULL UNIQUE
        REFERENCES attempts(attempt_id),
    artifact_id TEXT NOT NULL UNIQUE
        REFERENCES artifacts(artifact_id),
    fencing_epoch INTEGER NOT NULL CHECK (fencing_epoch > 0),
    committed_at_utc TEXT NOT NULL,
    result_sha256 TEXT NOT NULL
);

## 366. Assignment Transaction Pseudocode

BEGIN IMMEDIATE;

-- 1. Verify worker/session is active and run is admitting work.
-- 2. Select one eligible pending task using deterministic policy.
-- 3. Increment fencing epoch while task is still pending.
UPDATE tasks
SET state = 'leased',
    current_fencing_epoch = current_fencing_epoch + 1,
    version = version + 1
WHERE task_id = :task_id
  AND state = 'pending'
  AND EXISTS (
      SELECT 1 FROM runs
      WHERE runs.run_id = tasks.run_id
        AND runs.state = 'running'
  );

-- Require exactly one changed row.

INSERT INTO attempts (
    attempt_id,
    task_id,
    attempt_number,
    worker_id,
    session_id,
    fencing_epoch,
    state,
    assigned_at_utc,
    lease_deadline_utc
)
SELECT
    :attempt_id,
    task_id,
    :attempt_number,
    :worker_id,
    :session_id,
    current_fencing_epoch,
    'assigned',
    :now_utc,
    :lease_deadline_utc
FROM tasks
WHERE task_id = :task_id
  AND state = 'leased';

COMMIT;

## 367. Conditional Commit Transaction Pseudocode

BEGIN IMMEDIATE;

-- Validate and register the staged artifact before this transaction or insert
-- its descriptor here without performing file I/O while the lock is held.

INSERT INTO task_results (
    task_id,
    attempt_id,
    artifact_id,
    fencing_epoch,
    committed_at_utc,
    result_sha256
)
SELECT
    t.task_id,
    a.attempt_id,
    ar.artifact_id,
    a.fencing_epoch,
    :now_utc,
    ar.sha256
FROM tasks AS t
JOIN attempts AS a ON a.task_id = t.task_id
JOIN artifacts AS ar ON ar.attempt_id = a.attempt_id
WHERE t.task_id = :task_id
  AND a.attempt_id = :attempt_id
  AND a.fencing_epoch = :fencing_epoch
  AND t.current_fencing_epoch = :fencing_epoch
  AND t.state = 'leased'
  AND a.state = 'staged'
  AND ar.state = 'staged'
  AND NOT EXISTS (
      SELECT 1 FROM task_results r WHERE r.task_id = t.task_id
  );

-- Require exactly one inserted row; zero means stale, duplicate, invalid state,
-- or cancellation and must be classified with a read-only diagnostic query.

UPDATE artifacts
SET state = 'committed', committed_at_utc = :now_utc
WHERE artifact_id = :artifact_id
  AND state = 'staged';

UPDATE attempts
SET state = 'committed', terminal_at_utc = :now_utc,
    version = version + 1
WHERE attempt_id = :attempt_id
  AND state = 'staged'
  AND fencing_epoch = :fencing_epoch;

UPDATE tasks
SET state = 'committed', version = version + 1
WHERE task_id = :task_id
  AND state = 'leased'
  AND current_fencing_epoch = :fencing_epoch;

COMMIT;

## 368. Lease Expiry Transaction Pattern

BEGIN IMMEDIATE;

UPDATE attempts
SET state = 'expired',
    terminal_at_utc = :now_utc,
    error_class = 'worker_lost',
    error_code = 'LEASE_EXPIRED',
    version = version + 1
WHERE attempt_id = :attempt_id
  AND state IN ('assigned', 'running', 'staged')
  AND fencing_epoch = :expected_epoch
  AND lease_deadline_utc <= :now_utc;

-- If the attempt changed and retry policy permits, return the logical task to
-- pending. Do not decrement or reuse the fencing epoch.
UPDATE tasks
SET state = 'pending', version = version + 1
WHERE task_id = :task_id
  AND state = 'leased'
  AND current_fencing_epoch = :expected_epoch
  AND NOT EXISTS (
      SELECT 1 FROM task_results r WHERE r.task_id = tasks.task_id
  );

COMMIT;

## 369. Database Diagnostic Queries

-- Tasks marked committed without a result row.
SELECT t.task_id, t.run_id
FROM tasks t
LEFT JOIN task_results r ON r.task_id = t.task_id
WHERE t.state = 'committed' AND r.task_id IS NULL;

-- More than one nonterminal attempt for one task.
SELECT task_id, COUNT(*) AS active_attempts
FROM attempts
WHERE state IN ('assigned', 'running', 'staged')
GROUP BY task_id
HAVING COUNT(*) > 1;

-- A committed result whose epoch is not the task's current epoch.
SELECT r.task_id, r.fencing_epoch, t.current_fencing_epoch
FROM task_results r
JOIN tasks t ON t.task_id = r.task_id
WHERE r.fencing_epoch <> t.current_fencing_epoch;

-- Staged artifacts older than retention threshold and not referenced.
SELECT ar.*
FROM artifacts ar
LEFT JOIN task_results r ON r.artifact_id = ar.artifact_id
WHERE ar.state = 'staged'
  AND r.artifact_id IS NULL
  AND ar.created_at_utc < :cutoff_utc;

-- Terminal run with nonterminal tasks.
SELECT r.run_id, r.state, COUNT(*) AS nonterminal_tasks
FROM runs r
JOIN tasks t ON t.run_id = r.run_id
WHERE r.state IN ('succeeded', 'failed', 'cancelled')
  AND t.state IN ('pending', 'leased')
GROUP BY r.run_id, r.state;

## 370. SQLite Operational Settings

Table 134 — SQLite starting policy.

| Setting | Recommended starting policy | Reason and caution |
| --- | --- | --- |
| journal_mode | WAL | Readers do not block writer in the same way; still one writer and WAL lifecycle must be managed. |
| synchronous | FULL for durability study | Stronger fsync behavior; NORMAL may be an explicit benchmark variant, not silent default. |
| foreign_keys | ON for every connection | SQLite does not enforce unless enabled per connection. |
| busy_timeout | bounded, e.g. 5 s | Avoid immediate transient failure, but long waits need metrics and cancellation awareness. |
| transaction mode | BEGIN IMMEDIATE for write decision paths | Acquire write intent early and make contention visible; keep transactions short. |
| WAL checkpoint | controlled and observed | Avoid unbounded WAL growth; do not checkpoint unpredictably inside latency-sensitive path without measurement. |
| connection ownership | one connection per owning thread/task context | Do not share unsafely; encapsulate usage. |
| integrity check | startup/release/diagnostic policy | Full checks may be expensive; distinguish quick and deep modes. |

# Appendix E - Framed Control Protocol Skeleton

## 371. Frame Header

The control protocol should remain small. Dataset and artifact bytes normally move through immutable files or an explicitly studied data path; control messages carry identifiers, descriptors, leases, status, and acknowledgements. The following 32-byte header is illustrative and should be finalized through golden fixtures before implementation.

Table 135 — Illustrative 32-byte control-frame header.

| Offset | Bytes | Field | Rule |
| --- | --- | --- | --- |
| 0 | 4 | magic | fixed ASCII or binary constant, e.g. FRGE |
| 4 | 1 | major_version | incompatible changes require explicit rejection |
| 5 | 1 | minor_version | negotiated capabilities within major version |
| 6 | 2 | message_type | unsigned registered type code |
| 8 | 2 | flags | known bits only; unknown required bits rejected |
| 10 | 2 | header_bytes | must equal supported value in v1 |
| 12 | 4 | payload_bytes | validated against per-type and global maximum |
| 16 | 8 | request_id | correlates request/response and duplicate handling |
| 24 | 4 | payload_crc32c | optional corruption detection, not authentication |
| 28 | 4 | reserved | zero in v1 |

## 372. Message Registry

Table 136 — Control-protocol message registry.

| Code | Message | Sender | Core fields |
| --- | --- | --- | --- |
| 1 | HELLO | both | supported versions, instance ID, nonce, features |
| 2 | HELLO_ACK | coordinator | selected version, limits, session ID |
| 3 | REGISTER_WORKER | worker | worker ID, host, process, slots, capabilities |
| 4 | REGISTER_ACK | coordinator | accepted state, heartbeat interval, policy |
| 5 | POLL_WORK | worker | session ID, free slots, request identity |
| 6 | TASK_ASSIGNMENT | coordinator | run/task/attempt/epoch, descriptors, deadline |
| 7 | NO_WORK | coordinator | retry delay, coordinator state |
| 8 | ATTEMPT_STARTED | worker | attempt and epoch, process metadata |
| 9 | HEARTBEAT | worker | attempt epochs, progress, resources, queue state |
| 10 | HEARTBEAT_ACK | coordinator | renewed deadlines and cancellation commands |
| 11 | ATTEMPT_STAGED | worker | artifact descriptor, metrics, result schema |
| 12 | COMMIT_ACK | coordinator | committed or already committed result identity |
| 13 | COMMIT_REJECT | coordinator | stale, cancelled, invalid, or conflicting reason |
| 14 | ATTEMPT_FAILED | worker | typed error, exit status, retry hint, metrics |
| 15 | CANCEL_ATTEMPT | coordinator | attempt, epoch, reason, grace deadline |
| 16 | DRAIN_WORKER | coordinator | stop admission and optionally cancel active work |
| 17 | STATUS_REQUEST | either | bounded query and pagination token |
| 18 | STATUS_RESPONSE | either | bounded status payload and continuation |
| 19 | ERROR | either | stable error code, request ID, bounded diagnostic |
| 20 | GOODBYE | either | reason and last known sequence |

## 373. Protocol Limits

Table 137 — Starting protocol resource limits.

| Limit | Starting value | Behavior at limit |
| --- | --- | --- |
| Global frame payload | 1 MiB | Reject header before allocation; close on repeated violation. |
| Normal control payload | 64 KiB | Per-type maximum usually much smaller than global maximum. |
| Connection input buffer | 2 MiB | Pause reads or close if decoder cannot make bounded progress. |
| Connection output queue | 4 MiB and 1,024 frames | Apply backpressure; disconnect persistently slow peer. |
| In-flight requests | 256 per connection | Reject or await capacity. |
| Status page | 1,000 rows or bounded bytes | Return continuation token. |
| String field | 4 KiB unless narrower | Validation error. |
| Diagnostic message | 1 KiB public; larger details in local bundle | Truncate with marker and byte count. |
| Connection count | configured local bound | Reject new connections and emit metric. |

## 374. Incremental Decoder Skeleton

from __future__ import annotations

from dataclasses import dataclass
import struct
from typing import Final

MAGIC: Final[bytes] = b"FRGE"
HEADER = struct.Struct("<4sBBHHHIQII")
HEADER_BYTES: Final[int] = HEADER.size
MAX_PAYLOAD_BYTES: Final[int] = 1024 * 1024


class ProtocolError(Exception):
    def __init__(self, code: str, message: str) -> None:
        super().__init__(message)
        self.code = code


@dataclass(frozen=True, slots=True)
class Frame:
    major: int
    minor: int
    message_type: int
    flags: int
    request_id: int
    payload_crc32c: int
    payload: bytes


class FrameDecoder:
    def __init__(
        self,
        *,
        supported_major: int,
        max_payload_bytes: int = MAX_PAYLOAD_BYTES,
    ) -> None:
        if max_payload_bytes <= 0:
            raise ValueError("max payload must be positive")
        self._supported_major = supported_major
        self._max_payload = max_payload_bytes
        self._buffer = bytearray()
        self._expected_payload: int | None = None
        self._pending_header: tuple[int, ...] | None = None

    @property
    def buffered_bytes(self) -> int:
        return len(self._buffer)

    def feed(self, chunk: bytes | bytearray | memoryview) -> list[Frame]:
        if chunk:
            self._buffer.extend(chunk)
        frames: list[Frame] = []

        while True:
            if self._pending_header is None:
                if len(self._buffer) < HEADER_BYTES:
                    break
                header_bytes = bytes(self._buffer[:HEADER_BYTES])
                del self._buffer[:HEADER_BYTES]
                unpacked = HEADER.unpack(header_bytes)
                (
                    magic,
                    major,
                    minor,
                    message_type,
                    flags,
                    header_bytes_value,
                    payload_bytes,
                    request_id,
                    payload_crc32c,
                    reserved,
                ) = unpacked

                if magic != MAGIC:
                    raise ProtocolError("BAD_MAGIC", "invalid frame magic")
                if major != self._supported_major:
                    raise ProtocolError(
                        "UNSUPPORTED_MAJOR",
                        f"unsupported major protocol version: {major}",
                    )
                if header_bytes_value != HEADER_BYTES:
                    raise ProtocolError(
                        "BAD_HEADER_SIZE",
                        f"unsupported header size: {header_bytes_value}",
                    )
                if reserved != 0:
                    raise ProtocolError("RESERVED_NONZERO", "reserved field is nonzero")
                if payload_bytes > self._max_payload:
                    raise ProtocolError(
                        "FRAME_TOO_LARGE",
                        f"payload {payload_bytes} exceeds {self._max_payload}",
                    )

                self._pending_header = (
                    major,
                    minor,
                    message_type,
                    flags,
                    request_id,
                    payload_crc32c,
                )
                self._expected_payload = payload_bytes

            assert self._expected_payload is not None
            if len(self._buffer) < self._expected_payload:
                break

            payload = bytes(self._buffer[: self._expected_payload])
            del self._buffer[: self._expected_payload]
            (
                major,
                minor,
                message_type,
                flags,
                request_id,
                payload_crc32c,
            ) = self._pending_header

            # Validate CRC here when enabled by negotiated flags.
            frames.append(
                Frame(
                    major=major,
                    minor=minor,
                    message_type=message_type,
                    flags=flags,
                    request_id=request_id,
                    payload_crc32c=payload_crc32c,
                    payload=payload,
                )
            )
            self._pending_header = None
            self._expected_payload = None

        return frames

## 375. Encoder Skeleton

import zlib


def encode_frame(
    *,
    major: int,
    minor: int,
    message_type: int,
    flags: int,
    request_id: int,
    payload: bytes,
    max_payload_bytes: int = MAX_PAYLOAD_BYTES,
) -> bytes:
    if not 0 <= message_type <= 0xFFFF:
        raise ValueError("message type out of range")
    if not 0 <= flags <= 0xFFFF:
        raise ValueError("flags out of range")
    if not 0 <= request_id <= 0xFFFFFFFFFFFFFFFF:
        raise ValueError("request ID out of range")
    if len(payload) > max_payload_bytes:
        raise ValueError("payload exceeds configured maximum")

    checksum = zlib.crc32(payload) & 0xFFFFFFFF
    header = HEADER.pack(
        MAGIC,
        major,
        minor,
        message_type,
        flags,
        HEADER_BYTES,
        len(payload),
        request_id,
        checksum,
        0,
    )
    return header + payload

## 376. Bounded Async Writer

import asyncio
from collections.abc import Awaitable, Callable


class ConnectionClosed(RuntimeError):
    pass


class BoundedFrameWriter:
    def __init__(
        self,
        send_bytes: Callable[[bytes], Awaitable[None]],
        *,
        max_frames: int,
        max_bytes: int,
    ) -> None:
        self._send_bytes = send_bytes
        self._queue: asyncio.Queue[bytes | None] = asyncio.Queue(max_frames)
        self._max_bytes = max_bytes
        self._queued_bytes = 0
        self._closed = False
        self._condition = asyncio.Condition()

    async def put(self, frame: bytes) -> None:
        if len(frame) > self._max_bytes:
            raise ValueError("single frame exceeds writer byte bound")
        async with self._condition:
            await self._condition.wait_for(
                lambda: self._closed
                or self._queued_bytes + len(frame) <= self._max_bytes
            )
            if self._closed:
                raise ConnectionClosed("writer is closed")
            self._queued_bytes += len(frame)
        try:
            await self._queue.put(frame)
        except BaseException:
            async with self._condition:
                self._queued_bytes -= len(frame)
                self._condition.notify_all()
            raise

    async def run(self) -> None:
        try:
            while True:
                frame = await self._queue.get()
                if frame is None:
                    return
                try:
                    await self._send_bytes(frame)
                finally:
                    async with self._condition:
                        self._queued_bytes -= len(frame)
                        self._condition.notify_all()
        finally:
            async with self._condition:
                self._closed = True
                self._condition.notify_all()

    async def close(self) -> None:
        async with self._condition:
            if self._closed:
                return
            self._closed = True
            self._condition.notify_all()
        await self._queue.put(None)

## 377. Protocol Decoder Property Tests

from hypothesis import given, strategies as st


@given(
    payload=st.binary(max_size=4096),
    split_points=st.lists(
        st.integers(min_value=0, max_value=8192),
        max_size=50,
    ),
)
def test_decoder_is_invariant_to_chunking(
    payload: bytes,
    split_points: list[int],
) -> None:
    encoded = encode_frame(
        major=1,
        minor=0,
        message_type=5,
        flags=0,
        request_id=17,
        payload=payload,
    )
    points = sorted({0, len(encoded), *split_points})
    points = [p for p in points if 0 <= p <= len(encoded)]
    decoder = FrameDecoder(supported_major=1)
    frames: list[Frame] = []
    for start, end in zip(points, points[1:], strict=True):
        frames.extend(decoder.feed(encoded[start:end]))
    assert len(frames) == 1
    assert frames[0].payload == payload
    assert decoder.buffered_bytes == 0

## 378. Handshake and Compatibility Procedure

- Both sides begin with a short handshake timeout and a strict maximum pre-handshake buffer.

- The connector sends HELLO with supported major/minor ranges, instance identity, nonce, and feature set.

- The coordinator selects one compatible major/minor combination and returns server limits and a new session ID.

- If no compatible major exists, the receiver sends a bounded error when safe and closes.

- The worker registers durable worker identity and ephemeral process/session metadata.

- The coordinator validates duplicate identity policy and returns heartbeat interval, lease policy, and accepted capabilities.

- Only then may the worker poll for work. Messages received in the wrong session phase are rejected.

- Reconnect creates a new session. It does not automatically transfer authority for an old attempt; durable attempt identity and fencing epoch remain authoritative.

# Appendix F - Worker Runtime and Process-Supervision Skeleton

## 379. Worker Runtime Decomposition

Table 138 — Worker runtime ownership.

| Component | Owns | Must not own |
| --- | --- | --- |
| WorkerService | connection, registration, slot accounting, shutdown | kernel implementation or database state |
| AssignmentManager | accepted grants and bounded pending queue | durable lease truth |
| AttemptSupervisor | one child process lifecycle and result channel | coordinator commit authority |
| AttemptChild | dataset read, kernel execution, attempt output | network protocol or final publication |
| ArtifactStager | attempt directory, atomic files, descriptor/checksum | task-level committed path |
| HeartbeatReporter | progress/resource snapshots and cancellation receipt | lease extension decision |
| LocalCache | validated immutable file reuse and eviction | authoritative dataset identity |
| LogCapture | bounded child stdout/stderr and structured metadata | unbounded in-memory accumulation |

## 380. Attempt Outcome Envelope

from dataclasses import dataclass
from typing import Literal


@dataclass(frozen=True, slots=True)
class AttemptMetrics:
    wall_ns: int
    cpu_user_ns: int | None
    cpu_system_ns: int | None
    peak_rss_bytes: int | None
    bytes_read: int
    bytes_written: int
    records_processed: int


@dataclass(frozen=True, slots=True)
class AttemptSucceeded:
    kind: Literal["succeeded"]
    artifact: ArtifactDescriptor
    metrics: AttemptMetrics


@dataclass(frozen=True, slots=True)
class AttemptFailed:
    kind: Literal["failed"]
    error: ErrorEnvelope
    metrics: AttemptMetrics | None
    exit_code: int | None
    signal_number: int | None


AttemptOutcome = AttemptSucceeded | AttemptFailed

## 381. Child Process Entry Point

from __future__ import annotations

import os
import traceback
from multiprocessing.connection import Connection
from pathlib import Path


def attempt_child_main(
    grant_bytes: bytes,
    result_connection: Connection,
    attempt_root: str,
) -> None:
    """Top-level spawn-safe child entry point."""
    try:
        grant = decode_and_validate_grant(grant_bytes)
        root = Path(attempt_root).resolve(strict=True)
        attempt_directory = safe_attempt_directory(root, grant.attempt_id)
        attempt_directory.mkdir(mode=0o750, parents=False, exist_ok=False)

        kernel = KERNEL_REGISTRY.resolve(grant.kernel).factory()
        kernel.validate_parameters(decode_parameters(grant.kernel))

        batches = read_validated_batches(grant.partition)
        partial_result = kernel.execute_batches(
            batches,
            decode_parameters(grant.kernel),
        )
        artifact = stage_partial_result(
            attempt_directory,
            grant,
            partial_result,
        )
        outcome: AttemptOutcome = AttemptSucceeded(
            kind="succeeded",
            artifact=artifact,
            metrics=collect_attempt_metrics(),
        )
        result_connection.send_bytes(encode_outcome(outcome))
    except BaseException as exc:
        # The final implementation should classify expected errors separately,
        # bound traceback bytes, and avoid leaking secrets or arbitrary objects.
        envelope = ErrorEnvelope(
            code="ATTEMPT_CHILD_FAILURE",
            classification=ErrorClass.INTERNAL,
            message=str(exc),
            retryable=False,
            details={
                "type": type(exc).__name__,
                "traceback": traceback.format_exc(limit=30)[-16_384:],
            },
        )
        try:
            result_connection.send_bytes(
                encode_outcome(
                    AttemptFailed(
                        kind="failed",
                        error=envelope,
                        metrics=collect_attempt_metrics_best_effort(),
                        exit_code=None,
                        signal_number=None,
                    )
                )
            )
        except BaseException:
            pass
        raise
    finally:
        result_connection.close()
        os._exit(0)  # replace with deliberate final exit policy in real code

The final child entry point should not use os._exit(0) blindly after raising; this skeleton intentionally highlights the need for an explicit exit policy. A production-quality educational implementation should choose exit codes for success, typed failure, protocol failure, and internal crash, flush the result channel deliberately, and let the supervisor classify missing or malformed outcomes.

## 382. Attempt Supervisor Skeleton

from __future__ import annotations

import asyncio
import multiprocessing as mp
from dataclasses import dataclass
from multiprocessing.connection import Connection
from pathlib import Path
import signal
import time


@dataclass(slots=True)
class SupervisedProcess:
    process: mp.Process
    result_reader: Connection
    started_monotonic: float
    terminate_sent: bool = False
    kill_sent: bool = False


class AttemptSupervisor:
    def __init__(
        self,
        *,
        attempt_root: Path,
        graceful_cancel_seconds: float = 5.0,
        terminate_seconds: float = 3.0,
    ) -> None:
        self._context = mp.get_context("spawn")
        self._attempt_root = attempt_root
        self._graceful_cancel_seconds = graceful_cancel_seconds
        self._terminate_seconds = terminate_seconds

    def start(self, grant_bytes: bytes) -> SupervisedProcess:
        reader, writer = self._context.Pipe(duplex=False)
        process = self._context.Process(
            target=attempt_child_main,
            args=(grant_bytes, writer, str(self._attempt_root)),
            daemon=False,
        )
        process.start()
        writer.close()
        return SupervisedProcess(
            process=process,
            result_reader=reader,
            started_monotonic=time.monotonic(),
        )

    async def wait(
        self,
        supervised: SupervisedProcess,
        *,
        timeout_seconds: float,
        cancellation: asyncio.Event,
    ) -> AttemptOutcome:
        deadline = time.monotonic() + timeout_seconds
        try:
            while True:
                if supervised.result_reader.poll():
                    data = supervised.result_reader.recv_bytes(MAX_OUTCOME_BYTES)
                    outcome = decode_and_validate_outcome(data)
                    await asyncio.to_thread(supervised.process.join, 1.0)
                    if supervised.process.is_alive():
                        await self._force_stop(supervised)
                    return outcome

                if not supervised.process.is_alive():
                    await asyncio.to_thread(supervised.process.join)
                    return classify_process_exit(supervised.process.exitcode)

                if cancellation.is_set():
                    await self._cancel(supervised)
                    return cancelled_outcome(supervised.process.exitcode)

                if time.monotonic() >= deadline:
                    await self._cancel(supervised)
                    return timeout_outcome(supervised.process.exitcode)

                await asyncio.sleep(0.05)
        finally:
            supervised.result_reader.close()
            if supervised.process.is_alive():
                await self._force_stop(supervised)
            await asyncio.to_thread(supervised.process.join)

    async def _cancel(self, supervised: SupervisedProcess) -> None:
        # A separate cooperative control channel is preferable. Signal use is
        # platform-specific and must be guarded and tested.
        if supervised.process.is_alive() and supervised.process.pid is not None:
            try:
                signal_process_group(
                    supervised.process.pid,
                    signal.SIGTERM,
                )
                supervised.terminate_sent = True
            except ProcessLookupError:
                return
        await asyncio.to_thread(
            supervised.process.join,
            self._graceful_cancel_seconds,
        )
        if supervised.process.is_alive():
            await self._force_stop(supervised)

    async def _force_stop(self, supervised: SupervisedProcess) -> None:
        if supervised.process.is_alive():
            supervised.process.kill()
            supervised.kill_sent = True
            await asyncio.to_thread(
                supervised.process.join,
                self._terminate_seconds,
            )

## 383. Supervisor Review Questions

- Who owns the child object and guarantees join() on every return and exception path?

- Can the child create grandchildren, and if so, how is the process group terminated safely?

- Can a PID be reused between observation and signal? What ownership evidence is checked?

- What happens when the result message is valid but the process exits nonzero, or vice versa?

- How large may the child outcome be, and can the pipe deadlock because the parent waits for exit before draining?

- Does cancellation race with successful outcome receipt, and which outcome wins under the written contract?

- Can a worker shutdown leave attempt directories or cache locks behind?

- How are stdout and stderr drained without blocking the child or consuming unbounded memory?

- Which metrics are sampled before process exit, and which may be unavailable after a crash?

- How does the supervisor behave if its own worker process receives SIGTERM?

## 384. Worker Main Loop Pseudocode

async def worker_main(config: WorkerConfig) -> None:
    service = WorkerService(config)
    await service.connect_and_register()
    try:
        async with asyncio.TaskGroup() as group:
            group.create_task(service.connection_reader())
            group.create_task(service.connection_writer())
            group.create_task(service.heartbeat_loop())
            group.create_task(service.assignment_loop())
            group.create_task(service.status_loop())
            await service.stopped.wait()
    except* ProtocolError as errors:
        service.record_protocol_failure(errors)
        raise
    finally:
        await service.begin_drain(reason="worker shutdown")
        await service.cancel_or_wait_for_active_attempts()
        await service.close_connection()
        service.verify_no_live_children()

## 385. Worker Cache Policy

Table 139 — Worker cache policy.

| Concern | Policy |
| --- | --- |
| Key | Dataset or artifact content digest plus schema identity; never path alone. |
| Validation | Verify size and digest on insertion; optional sampled/full revalidation policy on hit. |
| Mutability | Cached content is read-only and never reused as an attempt output path. |
| Capacity | Byte and entry limits with visible current/eviction metrics. |
| Eviction | LRU or simple age policy; never evict an actively pinned file. |
| Concurrency | Per-digest lock or atomic temp/rename; duplicate downloads may be tolerated but partial visibility is not. |
| Corruption | Quarantine/delete cache entry, emit diagnostic, and refetch or fail according to source availability. |
| Cleanup | Best effort at startup and steady state; cache loss cannot invalidate durable run semantics. |

# Appendix G - Coordinator Service Skeleton

## 386. Repository Interface

from __future__ import annotations

from collections.abc import Sequence
from dataclasses import dataclass
from typing import Protocol


@dataclass(frozen=True, slots=True)
class AssignmentRequest:
    worker_id: WorkerId
    session_id: str
    supported_engines: frozenset[str]
    free_slots: int


@dataclass(frozen=True, slots=True)
class CommitDecision:
    committed: bool
    reason: str
    existing_artifact: ArtifactDescriptor | None = None


class CoordinatorRepository(Protocol):
    def submit_run(
        self,
        *,
        submission_key: str | None,
        experiment_manifest: bytes,
    ) -> RunId: ...

    def plan_tasks(
        self,
        run_id: RunId,
        partitions: Sequence[PartitionDescriptor],
    ) -> None: ...

    def assign_one(
        self,
        request: AssignmentRequest,
        *,
        now_utc: str,
        lease_deadline_utc: str,
    ) -> LeaseGrant | None: ...

    def renew_leases(
        self,
        worker_id: WorkerId,
        renewals: Sequence[tuple[AttemptId, int]],
        *,
        now_utc: str,
        new_deadline_utc: str,
    ) -> dict[AttemptId, bool]: ...

    def stage_artifact(
        self,
        attempt_id: AttemptId,
        fencing_epoch: int,
        artifact: ArtifactDescriptor,
    ) -> None: ...

    def commit_attempt(
        self,
        attempt_id: AttemptId,
        fencing_epoch: int,
        artifact_id: ArtifactId,
        *,
        now_utc: str,
    ) -> CommitDecision: ...

    def fail_attempt(
        self,
        attempt_id: AttemptId,
        fencing_epoch: int,
        error: ErrorEnvelope,
    ) -> None: ...

    def expire_due_leases(self, *, now_utc: str, limit: int) -> int: ...

    def request_cancellation(self, run_id: RunId, *, now_utc: str) -> bool: ...

    def reconcile_startup(self, *, now_utc: str) -> "RecoveryReport": ...

## 387. Scheduler Loop Skeleton

class CoordinatorService:
    def __init__(
        self,
        repository: CoordinatorRepository,
        config: CoordinatorConfig,
        clock: Clock,
    ) -> None:
        self._repository = repository
        self._config = config
        self._clock = clock
        self._stopping = asyncio.Event()

    async def lease_sweeper(self) -> None:
        while not self._stopping.is_set():
            started = self._clock.monotonic()
            try:
                expired = await asyncio.to_thread(
                    self._repository.expire_due_leases,
                    now_utc=self._clock.utc_iso(),
                    limit=self._config.lease_sweep_batch,
                )
                METRICS.lease_expirations.increment(expired)
            except Exception:
                LOGGER.exception("lease sweep failed")
                METRICS.lease_sweep_failures.increment()
            elapsed = self._clock.monotonic() - started
            delay = max(0.0, self._config.lease_sweep_interval - elapsed)
            try:
                await asyncio.wait_for(self._stopping.wait(), timeout=delay)
            except TimeoutError:
                pass

    async def handle_poll(
        self,
        request: AssignmentRequest,
    ) -> LeaseGrant | None:
        if request.free_slots <= 0:
            return None
        now = self._clock.utc_now()
        grant = await asyncio.to_thread(
            self._repository.assign_one,
            request,
            now_utc=now.isoformat(),
            lease_deadline_utc=(
                now + self._config.lease_duration
            ).isoformat(),
        )
        if grant is not None:
            LOGGER.info(
                "task leased",
                extra=log_context(grant),
            )
            METRICS.assignments.increment()
        return grant

## 388. Commit Handler Skeleton

async def handle_attempt_staged(
    self,
    message: AttemptStagedMessage,
) -> CommitDecision:
    # Validate descriptor fields and resolve the path beneath the artifact root.
    descriptor = validate_artifact_descriptor(message.artifact)

    # Verify the file before entering the write transaction. Re-check immutable
    # identity in the transaction through descriptor fields; never hash while
    # holding the database writer lock.
    await asyncio.to_thread(
        verify_staged_artifact,
        self._config.artifact_root,
        descriptor,
    )

    try:
        await asyncio.to_thread(
            self._repository.stage_artifact,
            message.attempt_id,
            message.fencing_epoch,
            descriptor,
        )
        decision = await asyncio.to_thread(
            self._repository.commit_attempt,
            message.attempt_id,
            message.fencing_epoch,
            descriptor.artifact_id,
            now_utc=self._clock.utc_iso(),
        )
    except StaleAttemptError:
        decision = CommitDecision(
            committed=False,
            reason="stale_attempt",
        )

    if decision.committed:
        await self._publication_service.ensure_visible(descriptor)
        METRICS.commits.increment()
    else:
        await self._cleanup_service.mark_losing_attempt(descriptor)
        METRICS.commit_rejections.labels(decision.reason).increment()
    return decision

The order between database commit and final file publication must be selected consistently. The skeleton above separates them for clarity but is not a complete crash-safe protocol. The final implementation must use the staged-versus-visible states defined earlier, write a transaction marker or result row that startup reconciliation understands, and test failure before and after each publication step. Never claim a task is committed if its contract requires a visible file that has not been durably published.

## 389. Startup Reconciliation Skeleton

@dataclass(frozen=True, slots=True)
class RecoveryReport:
    uncertain_attempts: int
    expired_attempts: int
    tasks_requeued: int
    staged_artifacts: int
    orphaned_artifacts: int
    missing_committed_artifacts: int
    fatal_errors: tuple[str, ...]


async def start_coordinator(config: CoordinatorConfig) -> CoordinatorService:
    repository = SqliteCoordinatorRepository.open(config.database_path)
    repository.apply_migrations()
    repository.verify_constraints_and_schema()

    artifact_report = await asyncio.to_thread(
        scan_artifact_root,
        config.artifact_root,
        limits=config.recovery_scan_limits,
    )
    report = await asyncio.to_thread(
        repository.reconcile_startup,
        now_utc=utc_now_iso(),
    )
    combined = reconcile_metadata_and_files(report, artifact_report)
    write_recovery_report(config.diagnostics_root, combined)

    if combined.missing_committed_artifacts:
        raise StartupIntegrityError(
            "committed artifacts are missing; see recovery report"
        )
    if combined.fatal_errors:
        raise StartupIntegrityError(
            "metadata or artifact integrity check failed"
        )

    service = CoordinatorService(repository, config, SystemClock())
    await service.start_listeners()
    return service

## 390. Coordinator Invariant Assertions

def assert_run_invariants(snapshot: RunSnapshot) -> None:
    for task in snapshot.tasks:
        results = snapshot.results_by_task.get(task.task_id, ())
        active_attempts = [
            attempt
            for attempt in snapshot.attempts_by_task.get(task.task_id, ())
            if attempt.state in {
                AttemptState.ASSIGNED,
                AttemptState.RUNNING,
                AttemptState.STAGED,
            }
        ]

        if len(results) > 1:
            raise AssertionError("task has more than one visible result")
        if task.state is TaskState.COMMITTED and len(results) != 1:
            raise AssertionError("committed task lacks exactly one result")
        if results and results[0].fencing_epoch != task.current_fencing_epoch:
            raise AssertionError("committed result has stale fencing epoch")
        if task.state is TaskState.PENDING and active_attempts:
            raise AssertionError("pending task has an active attempt")
        if task.state in {
            TaskState.COMMITTED,
            TaskState.FAILED,
            TaskState.CANCELLED,
        } and active_attempts:
            raise AssertionError("terminal task has active attempt")

    if snapshot.run.state is RunState.SUCCEEDED:
        if any(task.state is not TaskState.COMMITTED for task in snapshot.tasks):
            raise AssertionError("successful run has noncommitted task")
        if snapshot.run.canonical_result_sha256 is None:
            raise AssertionError("successful run has no canonical digest")

## 391. Scheduler Fairness Starting Policy

A simple scheduler is easier to reason about and benchmark. Begin with pull-based assignment, per-run admission limits, and round-robin selection among runnable runs. Within a run, select the lowest deterministic task ordinal that satisfies worker capabilities. Add priorities or locality only after the base policy has simulation and starvation evidence.

select_run:
    eligible = runs where state == RUNNING and active_leases < run_limit
    rotate from durable/in-memory fair cursor
    skip runs whose global/user admission bucket is exhausted

select_task:
    pending tasks ordered by ordinal
    filter by required engine and declared resource profile
    select first task and assign inside one write transaction

on_no_work:
    return bounded retry delay with jitter guidance
    do not hold a long-poll database transaction

## 392. Coordinator Shutdown Sequence

- Set coordinator state to draining and stop accepting new submissions if policy requires.

- Stop issuing new leases while continuing heartbeats and commit handling for existing attempts.

- Notify workers to drain; optionally request cancellation based on shutdown mode.

- Wait a bounded interval for active attempts and commits, keeping protocol and sweeper alive.

- Persist final coordinator event and checkpoint or WAL state according to policy.

- Close listeners so no new sessions connect, then close existing connections after bounded flush.

- Stop background sweep, GC, status, and metrics tasks in dependency order.

- Close database connection after all repository calls have completed.

- Remove owned socket file only after verifying it belongs to this coordinator instance.

- Exit nonzero if shutdown left an integrity failure, but leave restartable durable state.

# Appendix H - C++20 Accelerator and pybind11 Skeleton

## 393. Native Boundary Acceptance Contract

- The extension accelerates one profile-selected operation and does not reimplement coordinator semantics.

- The Python reference remains available and is the correctness oracle.

- The public API is batch-oriented and validates all buffer metadata before native iteration.

- Input ownership is explicit. A borrowed view is used only for the duration of the call while the Python owner remains alive, or the data is copied into owned storage.

- The GIL is released only after validation and only while no Python C API is used.

- Native exceptions translate to stable Python exception classes after the GIL is held.

- All size and offset arithmetic is checked before pointer addition, allocation, or loop bounds.

- Optimized and scalar paths produce identical canonical results for the supported integer schema.

- Debug, ASan, UBSan, and optimized builds are separated; benchmark evidence uses recorded release flags.

- The extension version, compiler, build mode, and selected engine are recorded in the run manifest.

## 394. C++ Event and Result Types

#pragma once

#include <cstddef>
#include <cstdint>
#include <span>
#include <stdexcept>
#include <string>
#include <unordered_map>
#include <vector>

namespace forge::core {

inline constexpr std::size_t kEventBytes = 32;

struct Event final {
  std::uint64_t timestamp_ns;
  std::uint32_t instrument_id;
  std::uint8_t event_type;
  std::uint8_t flags;
  std::uint16_t reserved;
  std::int64_t value_i64;
  std::uint32_t quantity;
  std::uint32_t sequence;
};

static_assert(sizeof(Event) == kEventBytes);
static_assert(std::is_trivially_copyable_v<Event>);

struct InstrumentStats final {
  std::uint64_t event_count{0};
  std::int64_t value_sum{0};
  std::uint64_t quantity_sum{0};
};

using StatsMap = std::unordered_map<std::uint32_t, InstrumentStats>;

class DecodeError final : public std::runtime_error {
 public:
  using std::runtime_error::runtime_error;
};

class OverflowError final : public std::runtime_error {
 public:
  using std::runtime_error::runtime_error;
};

StatsMap aggregate_events(std::span<const std::byte> bytes);

}  // namespace forge::core

Directly reinterpreting file bytes as Event is only safe when byte order, alignment, object representation, and packing assumptions are guaranteed. A robust implementation should decode little-endian fields explicitly or use memcpy into scalar fields, especially if portability is part of the contract. The static_assert above is an educational signal, not a substitute for a documented wire-format decoder.

## 395. Checked Little-Endian Decoder

#include "forge/core/event.hpp"

#include <bit>
#include <cstring>
#include <limits>
#include <type_traits>

namespace forge::core {
namespace {

template <typename T>
[[nodiscard]] T load_little_endian(const std::byte* source) {
  static_assert(std::is_integral_v<T>);
  T value{};
  std::memcpy(&value, source, sizeof(T));
  if constexpr (std::endian::native == std::endian::big) {
    value = std::byteswap(value);  // C++23; provide C++20 helper in project.
  }
  return value;
}

[[nodiscard]] Event decode_event(const std::byte* p) {
  Event event{};
  event.timestamp_ns = load_little_endian<std::uint64_t>(p + 0);
  event.instrument_id = load_little_endian<std::uint32_t>(p + 8);
  event.event_type = std::to_integer<std::uint8_t>(p[12]);
  event.flags = std::to_integer<std::uint8_t>(p[13]);
  event.reserved = load_little_endian<std::uint16_t>(p + 14);
  event.value_i64 = load_little_endian<std::int64_t>(p + 16);
  event.quantity = load_little_endian<std::uint32_t>(p + 24);
  event.sequence = load_little_endian<std::uint32_t>(p + 28);
  if (event.reserved != 0) {
    throw DecodeError("event reserved field is nonzero");
  }
  return event;
}

void checked_add(std::int64_t& destination, std::int64_t value) {
  if ((value > 0 && destination > std::numeric_limits<std::int64_t>::max() - value) ||
      (value < 0 && destination < std::numeric_limits<std::int64_t>::min() - value)) {
    throw OverflowError("signed aggregation overflow");
  }
  destination += value;
}

void checked_add(std::uint64_t& destination, std::uint64_t value) {
  if (destination > std::numeric_limits<std::uint64_t>::max() - value) {
    throw OverflowError("unsigned aggregation overflow");
  }
  destination += value;
}

}  // namespace

StatsMap aggregate_events(std::span<const std::byte> bytes) {
  if (bytes.size() % kEventBytes != 0) {
    throw DecodeError("input byte length is not a whole number of records");
  }

  const std::size_t record_count = bytes.size() / kEventBytes;
  StatsMap result;
  result.reserve(record_count < 4096 ? record_count : 4096);

  for (std::size_t index = 0; index < record_count; ++index) {
    const std::byte* record = bytes.data() + index * kEventBytes;
    const Event event = decode_event(record);
    auto& stats = result[event.instrument_id];
    checked_add(stats.event_count, std::uint64_t{1});
    checked_add(stats.value_sum, event.value_i64);
    checked_add(stats.quantity_sum,
                static_cast<std::uint64_t>(event.quantity));
  }
  return result;
}

}  // namespace forge::core

Because std::byteswap is standardized in C++23, the actual C++20 implementation needs a small tested byte-swap helper or compiler intrinsics behind a portable wrapper. The source should not claim strict C++20 while silently relying on a newer library API.

## 396. pybind11 Boundary

#include "forge/core/event.hpp"

#include <pybind11/pybind11.h>
#include <pybind11/pytypes.h>

#include <cstddef>
#include <span>
#include <string>

namespace py = pybind11;

namespace {

py::dict aggregate_buffer(py::buffer buffer) {
  py::buffer_info info = buffer.request(/*writable=*/false);
  if (info.ndim != 1) {
    throw py::value_error("expected a one-dimensional byte buffer");
  }
  if (info.itemsize != 1) {
    throw py::value_error("buffer item size must be one byte");
  }
  if (info.strides.empty() || info.strides[0] != 1) {
    throw py::value_error("buffer must be contiguous");
  }
  if (info.size < 0) {
    throw py::value_error("buffer size is negative");
  }

  const auto byte_count = static_cast<std::size_t>(info.size);
  const auto* data = static_cast<const std::byte*>(info.ptr);
  std::span<const std::byte> view{data, byte_count};

  forge::core::StatsMap stats;
  {
    // The py::buffer object and buffer_info remain alive in this frame. The
    // extension does not retain data after the call. No Python API is used
    // inside the released region.
    py::gil_scoped_release release;
    stats = forge::core::aggregate_events(view);
  }

  py::dict result;
  for (const auto& [instrument_id, values] : stats) {
    py::dict row;
    row["event_count"] = values.event_count;
    row["value_sum"] = values.value_sum;
    row["quantity_sum"] = values.quantity_sum;
    result[py::int_(instrument_id)] = std::move(row);
  }
  return result;
}

}  // namespace

PYBIND11_MODULE(_forge_core, module) {
  module.doc() = "Forge batch event parser and aggregation extension";

  py::register_exception<forge::core::DecodeError>(
      module, "DecodeError", PyExc_ValueError);
  py::register_exception<forge::core::OverflowError>(
      module, "OverflowError", PyExc_OverflowError);

  module.def(
      "aggregate_buffer",
      &aggregate_buffer,
      py::arg("buffer"),
      "Aggregate one contiguous batch of fixed-width Forge events.");
}

## 397. C++ Review Checklist

- Does every pointer or span have an owner whose lifetime is obvious?

- Can a buffer be resized, released, or garbage-collected while the GIL is released?

- Are shape, item size, stride, contiguity, alignment, and length validated?

- Can multiplication or addition overflow before bounds checking?

- Are file byte order and host byte order handled explicitly?

- Can malformed input create excessive allocation through a count or instrument ID distribution?

- Are exceptions thrown across threads or destroyed after Python teardown?

- Does the binding retain references after return? If so, is keep_alive or owning storage correct?

- Do debug and sanitizer tests exercise empty, truncated, huge, misaligned, noncontiguous, and overflow inputs?

- Does the optimized path preserve canonical output ordering even if an unordered map is used internally?

- Is the native interface narrow enough to explain and benchmark?

- Are compiler and platform assumptions recorded in build and release evidence?

## 398. CMake Skeleton

cmake_minimum_required(VERSION 3.24)
project(forge LANGUAGES CXX)

option(FORGE_BUILD_TESTS "Build native tests" ON)
option(FORGE_ENABLE_ASAN "Enable AddressSanitizer" OFF)
option(FORGE_ENABLE_UBSAN "Enable UndefinedBehaviorSanitizer" OFF)

set(CMAKE_CXX_STANDARD 20)
set(CMAKE_CXX_STANDARD_REQUIRED ON)
set(CMAKE_CXX_EXTENSIONS OFF)

find_package(Python REQUIRED COMPONENTS Interpreter Development.Module)
find_package(pybind11 CONFIG REQUIRED)

add_library(forge_core STATIC
    cpp/src/event.cpp
)
target_include_directories(forge_core PUBLIC cpp/include)
target_compile_features(forge_core PUBLIC cxx_std_20)
set_target_properties(forge_core PROPERTIES POSITION_INDEPENDENT_CODE ON)

if(MSVC)
  target_compile_options(forge_core PRIVATE /W4 /WX /permissive-)
else()
  target_compile_options(forge_core PRIVATE
      -Wall -Wextra -Wpedantic -Wconversion -Wsign-conversion -Werror)
endif()

if(FORGE_ENABLE_ASAN AND NOT MSVC)
  target_compile_options(forge_core PRIVATE -fsanitize=address -fno-omit-frame-pointer)
  target_link_options(forge_core PRIVATE -fsanitize=address)
endif()

if(FORGE_ENABLE_UBSAN AND NOT MSVC)
  target_compile_options(forge_core PRIVATE -fsanitize=undefined -fno-omit-frame-pointer)
  target_link_options(forge_core PRIVATE -fsanitize=undefined)
endif()

pybind11_add_module(_forge_core MODULE cpp/src/bindings.cpp)
target_link_libraries(_forge_core PRIVATE forge_core)
install(TARGETS _forge_core LIBRARY DESTINATION forge)

if(FORGE_BUILD_TESTS)
  enable_testing()
  find_package(GTest CONFIG REQUIRED)
  add_executable(forge_core_tests cpp/tests/event_test.cpp)
  target_link_libraries(forge_core_tests PRIVATE forge_core GTest::gtest_main)
  include(GoogleTest)
  gtest_discover_tests(forge_core_tests)
endif()

## 399. pyproject Build Skeleton

[build-system]
requires = [
  "scikit-build-core>=0.10",
  "pybind11>=2.12",
]
build-backend = "scikit_build_core.build"

[project]
name = "forge-replay"
version = "0.1.0"
description = "Deterministic local-first event replay and compute engine"
requires-python = ">=3.12"
readme = "README.md"
license = {file = "LICENSE"}
authors = [{name = "Lucas Cochran"}]
dependencies = []

[project.optional-dependencies]
dev = [
  "pytest>=8",
  "hypothesis>=6",
  "mypy>=1.10",
  "ruff>=0.5",
]

[project.scripts]
forge = "forge.cli:main"

[tool.scikit-build]
cmake.build-type = "Release"
wheel.packages = ["src/forge"]

[tool.pytest.ini_options]
addopts = "-ra --strict-markers --strict-config"
testpaths = ["tests"]
markers = [
  "integration: crosses process or transport boundaries",
  "recovery: injects crash, timeout, or restart",
  "slow: longer-running suite",
  "benchmark_smoke: catastrophic regression check only",
]

[tool.mypy]
python_version = "3.12"
strict = true
mypy_path = "src"

[tool.ruff]
line-length = 88
target-version = "py312"

## 400. Native Crossover Study Matrix

Table 140 — Native crossover experiment matrix.

| Variable | Values | Purpose |
| --- | --- | --- |
| batch records | 1, 16, 256, 4K, 64K, 1M | Locate call/conversion crossover. |
| instrument cardinality | 1, 16, 128, 4K | Expose hash-map and output-conversion cost. |
| engine | Python reference, Python vectorized if used, C++ scalar | Provide fair baselines. |
| input ownership | bytes, memoryview, mmap slice where safe | Measure copy and buffer acquisition. |
| output shape | small aggregate, large per-key result | Separate compute gain from Python object construction. |
| build | release only for claims; debug/sanitizer for correctness | Avoid invalid comparison. |
| metric | call ns, records/s, end-to-end run s, peak memory | Prevent microbenchmark-only conclusion. |

# Appendix I - Verification Harness and Failure-Scenario Schemas

## 401. Suggested Test Directory

tests/
├── unit/
│   ├── domain/
│   ├── manifests/
│   ├── dataset/
│   ├── coordinator/
│   ├── worker/
│   └── protocol/
├── property/
│   ├── state_machines/
│   ├── partitioning/
│   ├── framing/
│   └── merge/
├── differential/
│   ├── kernels/
│   ├── python_cpp/
│   └── distributed_reference/
├── integration/
│   ├── embedded/
│   ├── unix_socket/
│   ├── tcp/
│   └── package_install/
├── recovery/
│   ├── worker_crashes/
│   ├── coordinator_crashes/
│   ├── commit_races/
│   ├── cancellation/
│   ├── storage_faults/
│   └── scenarios/
├── fuzz/
│   ├── protocol/
│   ├── dataset/
│   └── native/
├── soak/
└── fixtures/

## 402. Failure Scenario Manifest

schema: forge.failure-scenario
schema_version: 1
scenario_id: worker-killed-after-descriptor-fsync
seed: 17

fixture:
  dataset_manifest: tests/fixtures/tiny/dataset.json
  experiment_manifest: tests/fixtures/tiny/experiment.json
  workers: 2
  worker_slots: 1

faults:
  - target: worker
    selector:
      attempt_ordinal: 0
    point: after_artifact_descriptor_fsync
    action: kill_process_group
    occurrence: 1

expect:
  run_state: succeeded
  task_states:
    committed: all
  retries:
    minimum: 1
    maximum: 1
  invariant_failures: 0
  canonical_result_matches_reference: true
  stale_commit_rejections:
    minimum: 0
  orphaned_committed_artifacts: 0

timeouts:
  scenario_seconds: 60
  no_progress_seconds: 10

preserve:
  metadata_snapshot: true
  structured_events: true
  process_logs: true
  artifact_tree: true
  diagnostic_bundle: true

## 403. Fault-Point Catalog

Table 141 — Deterministic fault-point catalog.

| ID | Component | Injection point | Required semantic outcome |
| --- | --- | --- | --- |
| FP-001 | coordinator | before assignment transaction | No attempt or lease exists. |
| FP-002 | coordinator | after assignment commit before response | Worker may retry poll; assignment is discoverable/idempotent. |
| FP-003 | worker | after child start before started message | Lease expires or worker reconnect reports owned attempt. |
| FP-004 | child | during dataset read | Attempt fails or disappears; no valid descriptor. |
| FP-005 | child | after result temp write before file fsync | Partial temp never treated as staged. |
| FP-006 | child | after result fsync before descriptor write | Complete unreferenced output reconciled or cleaned. |
| FP-007 | child | after descriptor fsync before parent outcome | Valid attempt artifact may exist without completion. |
| FP-008 | worker | after staged message before commit reply | Duplicate completion is idempotent or returns existing decision. |
| FP-009 | coordinator | before commit transaction | No visible result; retry may win. |
| FP-010 | coordinator | after commit transaction before response | Retry of completion discovers committed result. |
| FP-011 | coordinator | between metadata and file publication step | Startup reconciliation follows selected publication protocol. |
| FP-012 | coordinator | after file publication before terminal event | Durable state/result remains authoritative; event may be regenerated. |
| FP-013 | worker | during cancellation grace period | Supervisor escalates and reaps process. |
| FP-014 | transport | partial header then disconnect | Decoder releases bounded state and no semantic action occurs. |
| FP-015 | transport | partial payload then reconnect | Old connection state discarded; message retried with idempotency. |
| FP-016 | storage | fsync failure | No false staged/committed state; typed storage error. |
| FP-017 | storage | checksum mismatch during verification | Artifact rejected and attempt classified. |
| FP-018 | coordinator | during run cancellation transaction | Repeat cancellation converges idempotently. |
| FP-019 | merge | after partial final output write | Temporary merge artifact removed/recovered; run not successful. |
| FP-020 | diagnostics | bundle file unavailable | Core run unaffected; diagnostic failure is explicit and bounded. |

## 404. Property Inventory

Table 142 — Core property inventory.

| Property | Statement |
| --- | --- |
| P-001 | Partition ranges are ordered, nonoverlapping, aligned, and exactly cover the dataset. |
| P-002 | Canonical partition IDs are stable for equal inputs and policy version. |
| P-003 | No task has more than one visible result. |
| P-004 | A committed result comes from the task current fencing epoch. |
| P-005 | A terminal task has no active attempt. |
| P-006 | A successful run has all required tasks committed and a verified final digest. |
| P-007 | Repeated submission with one idempotency key creates no duplicate run. |
| P-008 | Repeated completion message converges to one commit decision. |
| P-009 | Expired/stale heartbeat cannot renew a newer attempt. |
| P-010 | Decoder output is invariant to input chunking. |
| P-011 | Encoder/decoder round trip preserves all supported fields. |
| P-012 | Protocol and file lengths exceeding limits are rejected before proportional allocation. |
| P-013 | Distributed canonical output equals sequential reference for generated supported experiments. |
| P-014 | Python and C++ kernels agree on valid corpus and compatible errors on invalid corpus. |
| P-015 | Cancellation is idempotent and no new lease is issued after the admission barrier. |
| P-016 | Cleanup never deletes an artifact referenced by a committed result. |
| P-017 | Restart reconciliation is idempotent. |
| P-018 | All queues, logs, frames, batches, and status pages respect configured limits. |
| P-019 | Same release, manifest, and supported worker count produce same canonical result digest. |
| P-020 | Every public quantitative claim identifies an immutable evidence item. |

## 405. Test Command Matrix

# Fast developer checks
python -m ruff check .
python -m ruff format --check .
python -m mypy src
python -m pytest tests/unit tests/property -q

# Native debug and sanitizer checks
cmake --preset debug
cmake --build --preset debug
ctest --preset debug --output-on-failure
cmake --preset asan-ubsan
cmake --build --preset asan-ubsan
ctest --preset asan-ubsan --output-on-failure

# Integration and connected runtime
python -m pytest tests/integration/embedded -m integration
python -m pytest tests/integration/unix_socket -m integration

# Selected deterministic recovery suite
python -m pytest tests/recovery -m recovery --scenario-seed 17
forge scenario run --catalog tests/recovery/scenarios --profile release-smoke

# Differential and longer generated corpus
python -m pytest tests/differential -m slow
python -m pytest tests/property -m slow --hypothesis-profile nightly

# Fuzz harness examples; exact command depends on chosen engine/tool.
python -m pytest tests/fuzz/protocol --fuzz-seconds 60
cmake --build --preset fuzz
./build/fuzz/forge_event_decoder -max_total_time=60 corpus/event

# Package clean install
python -m build
python -m venv .tmp-release-venv
.tmp-release-venv/bin/pip install dist/*.whl
.tmp-release-venv/bin/forge demo verify --fixture examples/tiny

## 406. Crash Matrix Result Schema

{
  "scenario_id": "worker-killed-after-descriptor-fsync",
  "scenario_version": 1,
  "seed": 17,
  "source_commit": "<sha>",
  "started_at_utc": "<time>",
  "duration_seconds": 3.421,
  "faults_triggered": [
    {
      "fault_point": "FP-007",
      "target_instance": "<worker/attempt>",
      "occurrence": 1
    }
  ],
  "observed": {
    "attempts": 2,
    "retries": 1,
    "commit_rejections": 0,
    "coordinator_restarts": 0,
    "worker_restarts": 0
  },
  "final": {
    "run_state": "succeeded",
    "canonical_result_sha256": "<digest>",
    "reference_result_sha256": "<same digest>",
    "invariant_failures": []
  },
  "artifacts": {
    "diagnostic_bundle": "recovery/...tar.zst",
    "timeline": "recovery/...jsonl",
    "metadata_snapshot": "recovery/...sqlite"
  }
}

## 407. Flaky-Test Quarantine Policy

- A flaky test is treated as a correctness defect in the test system, not retried silently until green.

- Record the seed, host, timing, logs, process tree, and diagnostic bundle from the first failure.

- A temporary quarantine requires an issue, owner, reason, expiration date, and statement of which release gate it blocks.

- Do not remove the assertion merely because the race is difficult to reproduce.

- Replace sleep-based coordination with named barriers, observable state, or fake clocks where the behavior permits.

- Repeated CI retries may collect evidence but may not convert a failing required gate into success.

- Release evidence must state any quarantined scenario and cannot make the guarantee that scenario was intended to support.

# Appendix J - Benchmark Runner, Raw Evidence, and Analysis Skeleton

## 408. Benchmark Manifest Example

schema: forge.benchmark-manifest
schema_version: 1
benchmark_id: worker-scaling-instrument-stats-v1
question: >
  How does end-to-end throughput and efficiency change from one to eight
  local workers for a fixed compute-oriented aggregation workload?

source:
  tag: v1.0.0
  commit: <full sha>
  build_profile: release

inputs:
  dataset_manifest: benchmarks/datasets/compute-10m.json
  experiment_manifest: benchmarks/experiments/instrument-stats.json
  expected_dataset_sha256: <digest>

matrix:
  worker_count: [1, 2, 4, 8]
  engine: [python, cpp]
  target_records_per_task: [250000]

protocol:
  transport: unix
  coordinator_database: sqlite-wal-full
  warmup_runs: 2
  measured_runs: 10
  randomized_order: true
  cooldown_seconds: 5
  failure_policy: abort-cell

controls:
  cpu_affinity: "2-9"
  governor: performance
  background_process_policy: documented
  drop_filesystem_cache: false
  dataset_cache_state: warm

metrics:
  - elapsed_seconds
  - records_per_second
  - worker_cpu_seconds
  - coordinator_cpu_seconds
  - peak_total_rss_bytes
  - bytes_read
  - bytes_written
  - scheduler_assignments
  - database_write_seconds
  - merge_seconds

## 409. Raw Trial Record

{
  "schema_version": 1,
  "benchmark_id": "worker-scaling-instrument-stats-v1",
  "cell_id": "workers=4,engine=cpp,partition=250000",
  "trial_index": 7,
  "trial_order": 19,
  "source_commit": "<sha>",
  "environment_sha256": "<digest>",
  "configuration_sha256": "<digest>",
  "dataset_sha256": "<digest>",
  "experiment_sha256": "<digest>",
  "started_at_utc": "<time>",
  "warmup": false,
  "status": "success",
  "parameters": {
    "worker_count": 4,
    "engine": "cpp",
    "target_records_per_task": 250000
  },
  "results": {
    "records": 10000000,
    "elapsed_seconds": 1.234567,
    "records_per_second": 8100005.2,
    "coordinator_cpu_seconds": 0.18,
    "worker_cpu_seconds": 4.21,
    "peak_total_rss_bytes": 734003200,
    "bytes_read": 320000000,
    "bytes_written": 125000,
    "merge_seconds": 0.041,
    "retries": 0
  },
  "canonical_result_sha256": "<digest>",
  "raw_artifacts": {
    "metrics": "trials/.../metrics.jsonl",
    "logs": "trials/.../logs.jsonl",
    "perf_stat": "trials/.../perf-stat.txt"
  }
}

## 410. Environment Manifest Fields

Table 143 — Benchmark environment manifest.

| Category | Fields |
| --- | --- |
| Host | stable host label, physical/virtual/container, model, firmware if relevant |
| CPU | model, sockets, cores, threads, cache, frequency policy, affinity, turbo policy |
| Memory | capacity, speed if known, NUMA topology, swap policy |
| Storage | device/model/type, filesystem, mount options, free space, cache state policy |
| Operating system | distribution, kernel, libc, relevant limits |
| Toolchain | Python, compiler, CMake, pybind11, optimization and link flags |
| Dependencies | lock digest and installed package report |
| Source | tag, full commit, dirty state, submodule/dependency source identities |
| Runtime config | worker/process/queue/lease/SQLite/protocol/native settings |
| Background conditions | load, power source, thermal state, monitoring overhead |

## 411. Analysis Skeleton

from __future__ import annotations

import json
from pathlib import Path
from statistics import median
from typing import Any


def load_trials(path: Path) -> list[dict[str, Any]]:
    rows: list[dict[str, Any]] = []
    with path.open("r", encoding="utf-8") as handle:
        for line_number, line in enumerate(handle, start=1):
            try:
                row = json.loads(line)
            except json.JSONDecodeError as exc:
                raise ValueError(
                    f"invalid JSON on line {line_number}: {exc}"
                ) from exc
            if row.get("status") == "success" and not row.get("warmup", False):
                rows.append(row)
    if not rows:
        raise ValueError("no successful measured trials")
    return rows


def summarize_by_cell(rows: list[dict[str, Any]]) -> list[dict[str, Any]]:
    grouped: dict[str, list[dict[str, Any]]] = {}
    for row in rows:
        grouped.setdefault(row["cell_id"], []).append(row)

    summaries: list[dict[str, Any]] = []
    for cell_id, trials in sorted(grouped.items()):
        throughputs = [
            float(trial["results"]["records_per_second"])
            for trial in trials
        ]
        elapsed = [
            float(trial["results"]["elapsed_seconds"])
            for trial in trials
        ]
        summaries.append(
            {
                "cell_id": cell_id,
                "n": len(trials),
                "median_records_per_second": median(throughputs),
                "min_records_per_second": min(throughputs),
                "max_records_per_second": max(throughputs),
                "median_elapsed_seconds": median(elapsed),
                "environment_sha256": unique_value(
                    trials, "environment_sha256"
                ),
                "source_commit": unique_value(trials, "source_commit"),
            }
        )
    return summaries

## 412. Scaling Calculations

T(1) = median elapsed time with one worker
T(p) = median elapsed time with p workers

speedup(p) = T(1) / T(p)
parallel_efficiency(p) = speedup(p) / p

throughput(p) = processed records / T(p)
throughput_gain(p) = throughput(p) / throughput(1)

Report both elapsed-time speedup and absolute throughput. If task count, input,
engine, cache state, or result semantics change, it is not a strong-scaling cell.

## 413. Benchmark Validity Checklist

- The benchmark question is written before trials and names the decision it informs.

- Input, source, configuration, and environment are immutable or hashed.

- Warm-up and cache policy are explicit and consistent across cells.

- Cell execution order is randomized or counterbalanced to reduce thermal/time trend bias.

- Failed trials are preserved and classified rather than deleted silently.

- Correctness digest is checked for every successful trial.

- Timing boundaries exclude setup only when setup exclusion is documented and meaningful.

- Child-process, coordinator, and whole-system resource measurements use a defined aggregation method.

- Raw evidence is append-only; summaries and plots are regenerated outputs.

- Outlier policy is written before exclusion and both included/excluded results can be audited.

- Claims use a statistic supported by the trial design and include sample count.

- Performance changes are profiled before attribution.

## 414. Negative Experiment Record

# Experiment: <name>

## Hypothesis
A precise prediction, for example: replacing socket-transferred batch bytes with
shared memory will improve end-to-end throughput by at least 15% when serialization
and copy time exceed 25% of baseline elapsed time.

## Baseline evidence
Profile, workload, source tag, environment, and measured component share.

## Change
Implementation and configuration difference. State whether semantics changed.

## Results
Raw evidence links, summary statistic, uncertainty, memory/CPU effects, and output
digest equality.

## Conclusion
Supported, not supported, or inconclusive. Do not turn a neutral result into a
success through a different metric selected afterward.

## Decision
Keep, revert, defer, or redesign. Explain maintenance and complexity cost.

# Appendix K - Configuration, CLI, and Operations Runbook

## 415. Configuration Example

[paths]
state_root = ".forge/state"
dataset_root = ".forge/datasets"
artifact_root = ".forge/artifacts"
cache_root = ".forge/cache"
diagnostics_root = ".forge/diagnostics"

[coordinator]
database = ".forge/state/forge.sqlite3"
listen = "unix:.forge/state/coordinator.sock"
lease_seconds = 30
heartbeat_seconds = 5
lease_sweep_seconds = 1
lease_sweep_batch = 100
max_runs_active = 8
max_tasks_leased_global = 64
shutdown_grace_seconds = 30

[worker]
worker_id_file = ".forge/state/worker-id"
slots = 2
attempt_timeout_seconds = 300
cancel_grace_seconds = 5
terminate_grace_seconds = 3
max_pending_assignments = 2
max_log_bytes_per_stream = 1048576
cache_max_bytes = 10737418240

[protocol]
major = 1
minor = 0
max_payload_bytes = 1048576
max_output_frames = 1024
max_output_bytes = 4194304
handshake_timeout_seconds = 5
idle_timeout_seconds = 60

[storage]
validation = "full"
sqlite_synchronous = "full"
wal_checkpoint_policy = "observed"
staged_retention_hours = 24
quarantine_retention_hours = 168

[native]
enabled = true
fallback_to_python = true
min_batch_records = 4096

[logging]
level = "INFO"
format = "jsonl"
max_field_bytes = 4096
include_source = false

## 416. Configuration Precedence

- Built-in safe defaults establish local paths, local binding, and conservative bounds.

- A named configuration file overrides defaults and is hashed into the run or service manifest.

- Environment variables may override secrets and deployment-specific values only; document exact names.

- CLI flags override file values for one invocation and are included in diagnostic output.

- Experiment manifests control per-run semantics only within coordinator admission limits.

- Unknown configuration keys are errors rather than silently ignored typos.

- Resolved configuration can be printed with secret values redacted and source of each value identified.

## 417. CLI Command Surface

Table 144 — Recommended CLI surface.

| Command | Responsibility |
| --- | --- |
| forge init | Create local directory layout and safe starter config. |
| forge doctor | Validate platform, compiler/extension, paths, permissions, SQLite, limits, and stale processes. |
| forge dataset generate | Create deterministic synthetic dataset from manifest. |
| forge dataset validate | Validate schema, size, digest, and partition compatibility. |
| forge experiment validate | Resolve dataset/kernel and validate all parameters. |
| forge coordinator start | Start durable coordinator in foreground with owned socket. |
| forge worker start | Start one worker with explicit slots and capabilities. |
| forge run submit | Submit experiment idempotently and print run ID. |
| forge run follow | Stream bounded status changes until terminal. |
| forge run status | Show run/task/attempt/result summary with JSON option. |
| forge run cancel | Request idempotent cancellation and optionally follow. |
| forge worker list | Show sessions, heartbeat age, slots, and active attempts. |
| forge system drain | Stop admission and allow or cancel active work by policy. |
| forge diagnose bundle | Create bounded redacted evidence for one run/system. |
| forge diagnose verify | Run metadata/artifact/invariant checks. |
| forge storage gc | Plan or execute safe cleanup with dry-run default. |
| forge scenario list | List deterministic fault scenarios and requirements. |
| forge scenario run | Execute one failure scenario and preserve evidence. |
| forge benchmark run | Execute frozen benchmark manifest and append raw trials. |
| forge evidence build | Hash, validate, and assemble release evidence bundle. |

## 418. Fresh Local Deployment Runbook

# 1. Clone and verify source.
git clone <repository-url> forge
cd forge
git checkout <release-tag>
git status --short

# 2. Create environment and install from the release artifact or source.
python3 -m venv .venv
. .venv/bin/activate
python -m pip install --upgrade pip
python -m pip install -e '.[dev]'

# 3. Verify host and initialize safe local state.
forge doctor --strict
forge init --root .forge-demo

# 4. Generate and validate immutable fixture.
forge dataset generate --manifest examples/tiny/dataset.json
forge dataset validate --manifest examples/tiny/dataset.json --full

# 5. Start services in separate terminals or managed demo process group.
forge coordinator start --config examples/tiny/forge.toml
forge worker start --config examples/tiny/forge.toml --worker-name worker-a
forge worker start --config examples/tiny/forge.toml --worker-name worker-b

# 6. Submit and verify.
RUN_ID=$(forge run submit examples/tiny/experiment.json --format id)
forge run follow "$RUN_ID"
forge diagnose verify --run "$RUN_ID" --full

# 7. Shut down cleanly.
forge system drain --mode finish-active --timeout 30

## 419. Incident Triage Runbook

- Do not mutate the database or artifact tree immediately. Capture source/config/environment identity and current time.

- Run read-only status and invariant checks. Record run, task, attempt, worker, lease, and artifact identities.

- Create a diagnostic bundle with bounded logs, metadata snapshot, artifact descriptors, process list, versions, and disk/memory state.

- Determine whether the issue is no progress, correctness mismatch, missing artifact, resource exhaustion, protocol failure, or process leak.

- Stop admission if additional work could amplify damage. Prefer drain over abrupt kill when integrity permits.

- If a worker is isolated as unhealthy, drain or disable it; do not manually reassign its task outside coordinator semantics.

- Restart the coordinator only after preserving evidence and confirming startup reconciliation behavior for the observed state.

- Use documented repair commands only. Manual SQL or file moves require a copied state root and written procedure.

- After recovery, verify canonical result and all invariants, then convert the incident into a deterministic regression scenario.

## 420. Garbage-Collection Safety Checklist

- Default to dry run and show artifact ID, attempt ID, state, age, size, path, and reason.

- Never delete a file referenced by task_results or a final run manifest.

- Take the metadata decision and file action through a recoverable state such as deleting if necessary.

- Resolve paths beneath the artifact root without following untrusted symlinks.

- Use retention windows for staged, quarantined, diagnostic, cache, and benchmark data separately.

- Treat missing files idempotently but record the discrepancy.

- Bound each sweep by entries and bytes, and expose reclaimed totals and errors.

- Do not run an aggressive sweep concurrently with startup reconciliation or release evidence capture without coordination.

- Test process death during cleanup and ensure committed content remains protected.

## 421. Backup and Recovery Boundary

Forge is an educational local system, so its durability statement should remain narrower than a production backup promise. A coherent backup includes the SQLite database and WAL state according to SQLite backup rules, immutable dataset manifests or source references, committed artifact files, configuration, and release/source identity. Copying only the main database file while it is active in WAL mode can be inconsistent. The preferred backup implementation should use SQLite’s online backup API or a clean drain/checkpoint procedure and should verify artifact digests after restore.

## 422. Operational Health Conditions

Table 145 — Operational health states.

| Condition | Meaning | Operator action |
| --- | --- | --- |
| healthy | Coordinator responsive, sweeper current, no invariant failures, storage available, workers progressing. | None. |
| degraded | Reduced worker capacity, retry spike, queue pressure, long database waits, or diagnostic failure without integrity loss. | Inspect metrics and drain affected workers or reduce admission. |
| blocked | No progress due to full disk, all workers unavailable, or scheduler/resource mismatch. | Stop admission and resolve resource/capability issue. |
| integrity_failed | Missing committed artifact, database constraint failure, digest mismatch, or impossible state. | Stop admission, preserve evidence, do not auto-repair silently. |
| draining | No new work; active attempts completing or being cancelled. | Wait or escalate according to shutdown policy. |
| stopped | Listeners closed and background tasks stopped with restartable durable state. | Restart or perform maintenance. |

# Appendix L - Review Checklists, Glossary, and Final Acceptance

## 423. Pull Request Checklist

- The PR names the requirement, invariant, state transition, or benchmark question it changes.

- The happy path and at least the relevant duplicate, retry, cancellation, or restart path are tested.

- Transaction boundaries are visible and do not include uncontrolled I/O or network calls.

- Any new queue, buffer, frame, file, process, timer, cache, or log is bounded and has one cleanup owner.

- Errors are typed, classified, and observable; broad exception swallowing is absent.

- Identifiers and fencing epochs are validated at trust boundaries.

- Paths are resolved under approved roots and symlink/traversal behavior is tested.

- Protocol or schema changes include fixtures, version behavior, and compatibility documentation.

- Native code includes ownership/GIL reasoning and sanitizer/differential tests.

- Performance-sensitive changes include a profile or before/after evidence when warranted.

- Documentation, diagrams, ADRs, and claim map are updated when public behavior changes.

- The change is reproducible in a clean environment and does not rely on personal state.

## 424. Architecture Review Checklist

- Can the reviewer state the system guarantee in one precise sentence?

- Are logical task identity and physical attempt identity separate everywhere?

- Is durable truth clearly separated from connection/session/in-memory state?

- Can every retry or duplicate message be processed idempotently or rejected safely?

- Does every state transition have one owner and one transaction/event boundary?

- Can stale actors be fenced from mutable or visible resources?

- Are control and large data paths separated?

- Are all resource queues and caches bounded with overload behavior?

- Is coordinator restart based only on durable evidence?

- Does cancellation have a documented barrier and race ordering?

- Does the design state trust, security, platform, storage, and single-leader limits?

- Can the simple reference path remain operational while optimized paths evolve?

## 425. Performance Review Checklist

- Is the question defined before measurement?

- Are source, input, configuration, and environment identities frozen?

- Are correctness digests checked for every trial?

- Are timing boundaries and warm-up/cache policies explicit?

- Are raw trials retained and failed trials classified?

- Are whole-system and component costs both available?

- Are worker-count results accompanied by speedup and efficiency?

- Are memory and CPU costs reported with throughput improvements?

- Is the claimed cause supported by profile or controlled intervention?

- Are neutral/negative results and limitations preserved?

- Can plots be regenerated from raw evidence without manual editing?

- Does public wording remain specific to the measured workload and host?

## 426. Security Review Checklist

- Is arbitrary pickle or object deserialization excluded from network and persisted trust boundaries?

- Are frame sizes, message counts, strings, status pages, logs, queues, tasks, and artifact bytes bounded?

- Are all file paths relative, rooted, normalized, and protected against traversal and symlink attacks?

- Does local binding and filesystem permission form the default exposure?

- Are multi-host authentication and encryption explicit rather than implied?

- Are kernels clearly trusted and not described as sandboxed?

- Are secrets absent from manifests, logs, bundles, fixtures, and release history?

- Are temporary files created exclusively and published atomically?

- Can a malicious manifest cause overflow, huge allocation, or excessive task creation before admission checks?

- Are dependencies minimal, pinned for evidence, scanned, and licensed?

- Does diagnostic collection redact or bound sensitive fields?

- Are security limitations stated in the README and threat-model document?

## 427. Glossary

Table 146 — Forge glossary.

| Term | Definition |
| --- | --- |
| admission control | Policy that limits which runs or tasks may consume resources before scheduling. |
| artifact | Immutable file or object produced by one attempt or final merge, identified by descriptor and digest. |
| attempt | One physical execution of a logical task. A task may have multiple attempts over time. |
| backpressure | Mechanism that slows or rejects producers when bounded downstream capacity is exhausted. |
| canonical result | Normalized logical output whose digest is independent of worker count, attempt IDs, timestamps, and paths. |
| checkpoint | Durable manifest describing a recoverable frontier or merge state; not automatically a full backup. |
| commit | Conditional durable selection of one attempt artifact as the visible task result. |
| control plane | Small messages and durable decisions for registration, scheduling, leases, status, and commits. |
| data plane | Movement or reading of dataset and result bytes, normally through immutable files in Forge. |
| dataset | Immutable, versioned collection of event files and a manifest with content identity. |
| determinism | Equal frozen inputs and supported software semantics produce equal canonical output. |
| diagnostic bundle | Bounded, redacted collection of state, logs, manifests, versions, and artifacts for investigation. |
| exactly-once visible commit | At most one result becomes authoritative per task even though physical attempts may duplicate. |
| fencing epoch | Monotonic authorization value used to reject operations from stale lease holders. |
| fault point | Named deterministic location where a test may delay, fail, corrupt, or terminate a component. |
| kernel | Registered trusted computation that consumes event batches and produces a versioned partial result. |
| lease | Time-bounded authorization for a worker attempt to execute and seek commit. |
| manifest | Canonical versioned metadata document describing data, experiment, run, artifact, benchmark, or evidence. |
| partition | Deterministic immutable range of dataset records assigned to one logical task. |
| publication | Making a validated artifact visible through the final path or authoritative result association. |
| reconciliation | Startup or maintenance process that compares durable metadata and files and classifies discrepancies. |
| reference engine | Deliberately simple sequential implementation used as a correctness oracle. |
| run | Durable execution of one validated experiment manifest over one immutable dataset identity. |
| session | Ephemeral network connection identity distinct from a durable worker identity. |
| staging | Attempt-specific creation of output before task-level commit and visibility. |
| task | Logical deterministic computation for one partition and kernel configuration. |
| worker | Service that polls for leases and supervises isolated attempt processes. |
| workload manifest | Frozen description of benchmark input, parameters, environment controls, and trial policy. |

## 428. Final Gate F Acceptance Checklist

Table 147 — Gate F final acceptance checklist.

| Area | Acceptance condition |
| --- | --- |
| Semantics | All public guarantees, state transitions, retries, cancellation, and non-goals match code and tests. |
| Reference | Sequential engine and canonical outputs are reproducible from immutable fixtures. |
| Durability | Coordinator restart and artifact reconciliation pass documented crash points. |
| Commit | Duplicate attempts and both commit race orders preserve one visible result. |
| Workers | Process lifecycle, cancellation, timeout, logging, resource bounds, and cleanup pass soak tests. |
| Protocol | Framing, chunking, partial writes, versioning, limits, reconnect, and fuzz tests pass. |
| Native | C++ extension is optional, sanitizer-clean in tested config, differential, packaged, and measured. |
| Observability | Status, logs, metrics, timelines, and diagnostics reconstruct important transitions. |
| Security | Trusted boundary and safe local defaults are explicit; path and deserialization tests pass. |
| Benchmark | Raw trials, environment, manifests, analysis, correctness digests, and claim review are complete. |
| Documentation | README, technical docs, diagrams, ADRs, postmortem, examples, and operations agree. |
| Release | Clean artifact install, demos, evidence regeneration, checksums, license, and changelog pass. |
| Portfolio | Claim map, resume wording, code tour, demo, and interview stories contain no unsupported statement. |

# Appendix M - References and Further Study

## 429. Target-Role Context

[HRT-1] Hudson River Trading, “Software Engineering Internship — C++ or Python — Summer 2027.” https://www.hudsonrivertrading.com/hrt-job/software-engineering-internship-c-or-python-summer-2027/

[HRT-2] Hudson River Trading, “Interviewing at HRT.” https://www.hudsonrivertrading.com/hrtbeat/interview-at-hrt/

[HRT-3] Hudson River Trading, “Intern Spotlight: Software Engineering Summer Projects.” https://www.hudsonrivertrading.com/hrtbeat/intern-spotlight-software-engineering-summer-projects/

[HRT-4] Hudson River Trading, “Student Opportunities.” https://www.hudsonrivertrading.com/student-opportunities/

These sources motivate the target engineering signals and recruiting context only. Forge is an independent educational design and does not describe HRT proprietary systems.

## 430. Python and Standard-Library References

- Python documentation: https://docs.python.org/3/

- asyncio: https://docs.python.org/3/library/asyncio.html

- multiprocessing: https://docs.python.org/3/library/multiprocessing.html

- shared memory: https://docs.python.org/3/library/multiprocessing.shared_memory.html

- sqlite3: https://docs.python.org/3/library/sqlite3.html

- mmap: https://docs.python.org/3/library/mmap.html

- signal: https://docs.python.org/3/library/signal.html

- struct: https://docs.python.org/3/library/struct.html

- hashlib: https://docs.python.org/3/library/hashlib.html

- resource: https://docs.python.org/3/library/resource.html

## 431. C++, Build, and Binding References

- C++ language reference: https://en.cppreference.com/w/cpp

- pybind11 documentation: https://pybind11.readthedocs.io/

- CMake documentation: https://cmake.org/documentation/

- scikit-build-core documentation: https://scikit-build-core.readthedocs.io/

- GoogleTest documentation: https://google.github.io/googletest/

- Clang AddressSanitizer: https://clang.llvm.org/docs/AddressSanitizer.html

- Clang UndefinedBehaviorSanitizer: https://clang.llvm.org/docs/UndefinedBehaviorSanitizer.html

- LLVM libFuzzer: https://llvm.org/docs/LibFuzzer.html

## 432. SQLite and Linux Systems References

- SQLite documentation: https://www.sqlite.org/docs.html

- SQLite WAL mode: https://www.sqlite.org/wal.html

- SQLite transactions: https://www.sqlite.org/lang_transaction.html

- SQLite online backup API: https://www.sqlite.org/backup.html

- Linux man-pages project: https://man7.org/linux/man-pages/

- epoll(7): https://man7.org/linux/man-pages/man7/epoll.7.html

- unix(7): https://man7.org/linux/man-pages/man7/unix.7.html

- socket(7): https://man7.org/linux/man-pages/man7/socket.7.html

- mmap(2): https://man7.org/linux/man-pages/man2/mmap.2.html

- fsync(2): https://man7.org/linux/man-pages/man2/fsync.2.html

- rename(2): https://man7.org/linux/man-pages/man2/rename.2.html

- signal(7): https://man7.org/linux/man-pages/man7/signal.7.html

- proc(5): https://man7.org/linux/man-pages/man5/proc.5.html

## 433. Testing, Quality, and Measurement References

- pytest documentation: https://docs.pytest.org/

- Hypothesis documentation: https://hypothesis.readthedocs.io/

- Ruff documentation: https://docs.astral.sh/ruff/

- mypy documentation: https://mypy.readthedocs.io/

- Python Packaging User Guide: https://packaging.python.org/

- Linux perf wiki and documentation: https://perf.wiki.kernel.org/

- Google Benchmark documentation: https://google.github.io/benchmark/

## 434. Conceptual Reading Topics

Beyond tool documentation, the project benefits from careful study of leases and fencing, idempotency, transaction isolation, write-ahead logging, crash consistency, process supervision, stream framing, flow control, deterministic replay, property-based testing, model-based testing, queueing and parallel scaling, profiling, and experimental design. When incorporating a specific paper, book, or article into the repository, cite the exact edition or URL and distinguish its concepts from Forge’s original implementation decisions.

# Closing Engineering Standard

Forge succeeds when its smallest truthful description is also technically interesting: an immutable event dataset is divided deterministically; a durable coordinator leases logical tasks to process-isolated workers; attempts may duplicate after failure; each output is staged under its attempt identity; a fencing epoch and conditional transaction select one visible result; restart recovery uses durable evidence rather than memory; a narrow C++ boundary is justified by profile and verified against a Python oracle; and every public claim can be regenerated from a tagged release.

The project should be built in that order. Define the guarantee. Preserve the reference. Bound the resources. Inject the failure. Observe the state. Measure the bottleneck. Publish the evidence. State the limitation. That sequence is the master design.